# Introduction

- Include possible reasons for outsourcing:

  - reduction in overall costs,

  - improving quality of service delivery,

  - increased flexibility,

  - meeting industry expectations of cost effective use of funding,

  - access to specialist skills and expertise.

# Methods of Outsourcing

Different contracting models will provide different advantages and disadvantages and the AtoN Authority should consider the models below when determining which model is best for them. Any of the models described below could be further broken down into the following categories:

- Performance based vs prescriptive model

- Fixed price vs time & materials

## Total outsourced model

All maintenance services in support of AtoN operation are outsourced to a single third party to manage.

- Advantages

  - Efficient administration of the contract

  - Less contract management overhead

  - Consistent delivery of services

- Disadvantages

  - Loss of corporate knowledge in AtoN Authority over time

  - Restriction of suitably qualified contractors due to the wide range of technical disciplines required

  - Loss of local knowledge / familiarity of sites

## Geographical outsourced model

All services in support of AtoN operation in a particular geographic location are outsourced to a single or multiple third parties to manage.

- Advantages

  - Utilisation of local knowledge

  - Familiarisation of local assets

  - Fast response times possible

- Disadvantages

  - Indirect maintenance costs, such as administrative overheads, will apply to each contract.

  - Possibility of inconsistent delivery of services between locations / contractors

  - Loss of corporate knowledge in AtoN Authority over time

## System based outsourced model

Maintenance of particular AtoN systems  are outsourced to a single or multiple third parties to manage.

- Advantages

  - Familiarisation / specialist knowledge on specific assets and systems

  - Small range of technical disciplines would result in more suitably qualified contractors

- Disadvantages

  - Indirect maintenance costs, such as administrative overheads, will apply to each contract.

  - Possibility of inconsistent delivery of services between locations / contractors

  - Loss of corporate knowledge in AtoN Authority over time

## Partial outsourced model

Predetermined services in support of AtoN operation are outsourced to a single or multiple third parties to manage. AtoN Authority maintains control of the remaining services.

- Advantages

  - Some level of corporate knowledge in AtoN Authority is retained

  - AtoN Authority has control over quality

- Disadvantages

  - Indirect maintenance costs, such as administrative overheads apply

# Essential Contract Requirements

- Ability to measure contractor experience / capability

- Detailed contract, technical specification outlining the following:

  - Identification of key deliverables in contract

  - Define contract mechanisms when maintenance becomes the Authorities responsibility, like Major maintenance and/or repairs

  - Define reporting requirements

- Agreed Key Performance Indicators (KPIs). Areas include:

  - AtoN Availability

  - Innovation and Information Management

  - Quality, Safety, Environment, Heritage Management

  - Contract and Transition Deliverables & Disengagement

- Defining performance parameters that may or may not be included in KPIs

- Certification to applicable ISO standards as well as requirement to conform to local / international regulations, standards & guidelines

- Contractor access to:

  - detailed site information and maintenance records

  - AtoN equipment information

- Intellectual Property – clearly define that all contract material vests with the AtoN authority.

- Define asset ownership for anything delivered under the contract

- Warranty of work under the contract up to and beyond contract end date.

- Disengagement requirements

# Risks

- Reducing contract pricing risk

  - Having clearly defined financial thresholds for:

    - Unforeseen events

    - Asset purchases

    - Major maintenance activities

- A need to retain sufficient corporate knowledge by the AtoN Authority, if this declines too far the risks are:

  - Difficult to manage assets and evaluate KPI’s.

  - Unable to implement strategic asset management.

  - Challenges in evaluating the technical worth of new tender submissions.

  - If the Contractor holds too much corporate knowledge and asset information, they will have an advantage as at retendering and this may discourage competition.

  - Risk of contractor walking away from the contract leaves the Authority venerable.

  - Changes in AtoN services like DGPS, SBAS makes it more complex and difficult to manage a contract with changing requirements.

  - Evaluation of contractor performance maybe difficult

- Ensuring the structural and building assets are maintained to the same or better condition for the duration of the contract. Significant effort and cost would be required to document the detailed condition of each asset at the start, and end of the contract.

# Contract Period

- Pros and cons of longer periods vs shorter periods.

# Contract Performance Measurement

- The contractor’s performance should be monitored and measured through a range of activities and reporting requirements, including:

  - detailed reporting – monthly, quarterly and annual;

  - monthly meetings;

  - quarterly and annual performance review meetings;

  - AtoN site audits;

    - Physical AtoN onsite inspection by AtoN authority

    - Inventory management

    - Business management systems

    - Quality, safety & environment

  - desktop process audits; and

  - Key Performance Indicator (KPI) framework.

# Auditing

- Provide clarification on each type of recommended audit to measure contractor performance in the following areas:

  - Onsite AtoN inspection

  - Contractor facilities including inventory management & plant

  - Business management systems

  - Quality, safety & environment

# Contractor Qualifications / Training Requirements

- Specified licences and qualifications required to ensure quality is maintained

  - Professional engineers

  - Licenced tradesmen (where required)

  - Membership with accredited organisations (coating systems, corrosion, IALA)

  - Completion of IALA WWA training

# Contract Communications

- It is important to have regular meetings scheduled to enable effective communication between the Authority and Contractor.

- Define the structure of how contract matters will be managed. Examples of meeting types:

  - Monthly.

    - Work programme issues

  - Quarterly

    - contractor performance, safety and environmental incidents

  - Annual

    - assessment of changes in the level of AtoN services required to be delivered as a result of new AtoN being installed of AtoN being decommissioned

    - proposed variations

# Contract Variations

- As AtoNs are added / removed from the network, how will this be managed inside the contract?

- Built in flexibility in the contract to allow minor variations to be performed at Annual Review.

# Innovation

It is important to have a strong focus on innovation and continuous improvement in delivering the AtoN maintenance service. In addition to AtoN authority identified innovations, the contract arrangements should also call for the contractor to proactively identify and propose innovations throughout the contract term.

Requiring the AtoN maintenance contractor to innovate and continuously improve will allow the AtoN Authority to share some of the risk of the introduction of new technology. The contractor bears the risk of responding to AtoN faults and failures for all AMSA AtoN equipment