e-Navigation Committee							e-NAV 14-17.1.0.1

14th Session									23 Sept 2013

e-NAV Committee Work Programme - Review of Progress with Deliverables at e-NAV 14

| Working Group | Task | Task No | Task in 2010-14 Work Plan Completed | Task to be carried over to 14-18 WP |
| --- | --- | --- | --- | --- |
| 1. Strategy & Operations | Coordinate IMO input | 1 | Yes | Yes |
|  | Update IALA Strategy | 2 | Yes | Yes |
|  | Update user requirements | 3 | Yes | Yes |
|  | Monitor polar developments | 4 | Yes | Yes |
|  | Portrayal guidelines | 26 | Yes | No |
|  | Maritime Information Systems | 25 | Yes | Yes |
|  | Monitor developments in ECDIS, INS, and ENCs | 27 | Yes | Yes |
|  | IALA e-Navigation Plan | 30 | Yes | Yes |
|  | Regulatory process for e-Navigation | 31 | Yes | Yes |
|  | Monitor CPAF | 33 | Yes | Yes |
| 2. Sensors/PNT | WWRNP | 5 | Yes | Yes |
|  | R-121 | 6 | No | Yes |
|  | R-129/R-135 | 6 | Yes | Yes |
|  | R-101 | 6 | Yes | Yes |
|  | eLoran Rec. | 6 | No | Yes |
|  | Polar guideline | 8 | Yes | No |
|  | Racon Strategy | 11 | Yes | Yes |
|  | Monitor EPFS and non-radionavigation systems | 9 | Yes | Yes |
|  | Co-ordinate input to IMO, ITU, and IEC on PNT systems | 7 | Yes | Yes |
|  | Guideline on recommended measures for disaster recovery | 10 | Yes | No |
| 3 & 4. AIS & Communications | Update AIS docs. (M.1371; A-124, A-126) | 12 | Yes | Yes |
|  | Coordinate input to ITU, IMO, IEC | 13 | Yes | Yes |
|  | VDES development | 14 | Yes | Yes |
|  | AIS & communications in polar regions | 16 | Yes | No |
|  | AIS reliability | 32 | Yes | No |
|  | MRCP | 17 | Yes | Yes |
|  | Monitor GMDSS & LRIT | 21 | Yes | Yes |
|  | Monitor developments in AIS at IEC | 15 | Yes | Yes |
|  | Recommendations and Guidelines on communications | 18 | Yes | Yes |
|  | Co-ordinate input to ITU, IMO, and IEC on communications | 19 | Yes | Yes |
|  | Guideline on communications in polar regions | 20 | Yes | No |
|  | Monitor developments in GMDSS and LRIT | 21 | Yes | Yes |
| 5. Architecture | Develop architecture | 22 | Yes | Yes |
|  | Prepare Recommendation | 23 | Yes | Yes |
|  | Generic CSSA layout | 23 | Yes | Yes |
|  | Coordinate input to IMO, IEC, ITU | 24 | Yes | Yes |
| 6. Data Modelling | Guideline on Domain Management | 32* | Yes | Yes |
|  | Guideline on preparation of S-100 Product Specifications | 34 | Yes | Yes |
|  | S-100 PS on AtoN Information | 34 | Yes | Yes |
| 7. Test Beds | Draft guideline | 35 | Yes | No |
|  | Coordinate Portal | 36 | Yes | Yes |
|  | Online forum | 37 | Yes | Yes |
| ALL WG | Navguide | 29 | Yes | Yes |
| ALL WG | Monitor and report progress on related systems | 28 | Yes | Yes |

| Working Group | Task | Task No. | Completed | Output planned | Carry over |
| --- | --- | --- | --- | --- | --- |
|  | Guideline on preparation of S-100 Product Specifications | 34 | No | Yes | Yes |
|  | S-100 PS on AtoN Information | 34 | No | Yes | Yes |
| 7. Test Beds | Draft guideline | 35 | No | Yes | Yes |
|  | Coordinate Portal | 36 | No | Yes | Yes |
|  | Online forum | 37 | No | Yes | Yes |
| ALL WG | Navguide | 29 | No | Yes | Yes |
| ALL WG | Monitor and report progress on related systems | 28 | Yes | No | Yes |