ENAV16-10.1

Formerly Working Paper ENAV15- 14.2.1

# E-Navigation Lessons Learnt Process

# Testbeds-in-the-Loop

# Summary

The purpose of this document is to describe the “e-Navigation Lessons Learnt (eNaLL)” process to collect, exchange, and consolidate experiences from existing and (currently) emerging e-Navigation testbeds. The consolidated experiences from this eNaLL process are supposed to form a feedback loop on the implementation on e-Navigation solutions and will be the basis to provide guidance for the implementation and / or revision of e-Navigation concepts and solutions.

## Purpose of the document

E-Navigation testbeds are the major means to assess and conduct proof-of-concepts for the e-Navigation concepts that have been developed so far and to be developed. The experiences gathered from the testbeds can and should be the basis for a “Testbed-in-the-loop (TITL)” approach that guides further testbed activities and implementation of e-Navigation solutions.

The proposed process needs to be reviewed and released by the Committee and then will be the basis to conduct the lessons learnt from testbeds.

## Related documents

IALA Guideline No. 1107 on The Reporting of Results of e-Navigation Testbeds, Edition 1, December 2013

This template will be the basis for the information collection from testbeds.

# Background

The ENAV committee has identified the need to establish a structured process to learn from the experience made in e-Navigation testbeds.

Benefits of the process will be the harmonization of testbed activities, improved interoperability and cooperation of testbeds as well as support of the implementation of e-Navigation solutions.

This document is based on the experiences from testbeds so far including academic and industrial perspectives.

# Discussion

## Inputs to the Process

Inputs to the eNaLL process are information and experiences from testbeds. Considered testbeds are those currently listed on the e-navigation.net web pages as well as the following not yet listed testbeds*: SENA (SESAM, STMS), TICON, SMART Shipping, BLAST, MARNIS, ST LAWRENCE SEAWAY, Under Keel Clearence Management System in Torres Strait Australia, DUBLIN BAY DIGITAL DIAMOND, MONALISA 2.0, MICE, ICE-NAVIGATION IN POLAR REGIONS (RUSSIA), and SMART-Nav (KOREA).

*Some of the above testbeds are now operational services.

** Current list of known testbeds is available at www.e-navigation.net.

## Outputs of the Process

The expected outputs of the process as well as the receiving parties are shown in the following figure:

Expected Outputs of e-Navigation Lessons Learnt process

*** Authorities and services providers needs to be add to the diagram

**** Before 4) activities for consolidation of the guidance within IALA are required.

IALA/IMO  IALA

Legend to Figure 1:

- Feedback from testbed to IALA/IMO ENAV:

- Uniform/structure information on ~15 testbeds on e-navigation.net, compiled report

- Analysis on “coverage” of ENAV concepts by testbed

- Identified deviations from ENAV concepts and reasons

- Preliminary Hazard List (PHL) for MSPs

- Request to change/correct ENAV concepts

- Draft standard of operational concept of selected ENAV services

- Common issues with implementation of ENAV concepts

- Common positive results from implementation of ENAV concepts

PHL needs to be explained.

- Feedback for the new testbed instances:

  - Best practices accumulated from feedback from testbeds

  - Common issues with implementation of e-Navigation concepts

  - Common positive results from implementation of e-Navigation concepts

- Inputs for the evaluation and analysis of testbeds:

- Items to be addressed by testbed

- Communication/collaboration tools for use between testbeds

- Guidance to testbed (implementation/operation/maintenance)

- Guideline on CMDS and architecture of testbeds for realizing MSP 1-16

- Guideline on interoperability aspects of testbeds

- Guideline for seamless transition from simulation to physical tests

- Input for implementation stakeholders:

- Circulars to IALA Industrial Members

- Inputs to NGO/IGO

- Requirements for selected ENAV solutions

## Steps, Responsibilities and Timeline of the eNaLL process

The proposed process consists of the following steps:

- Prepare the process for identify if the testbed is sufficiently related to e-Navigation or not(until: 30/11/2014, responsible: ??)

- Prepare the template for collecting inputs from testbeds (until: 30/11/2014, responsible: ??)

  - Define success criteria and metrics to measure success for the overall eNaLL process

  - Review released template IALA Guideline No. 1107 on The Reporting of Results of e-Navigation Testbeds, Edition 1, December 2013  – possibly extend it if additional aspects are identified that should be collected from the testbeds

  - Aspects to be covered by the template are experiences/issues/feedback concerning:

    - CMDS – Common Maritime Data Structure

    - Architecture (of the testbeds and of eNAV solutions realized in the testbeds)

    - Communication

    - Resilience of PNT

    - Services (from Maritime Service Portfolio 1-16) – technical, operational, safety, legal, training aspects

    - Transition from simulation to physical testbed

    - Big Data approaches – also as basis for lead indicators to assess safety improvements in maritime traffic by eNAV approaches (e.g. collection of near-misses/near-groundings)

    - <any other?>

- Perform a trial information collection to refine process and information collection (until: 31/12/2014, responsible: ?)

  - Candidates for trial information collection:

    - MonaLisa 1.0 (contact: Anders Brodje) – placeholder for a completed testbed

    - SMART-Nav (contact: Jin Hyoung Park) – placeholder for running testbed

    - eMIR (contact: Michael Siegel) – placeholder for an emerging testbed

  - use template version 0.9 for information collection

  - incorporate feedback from trial information collection to provide improved template version v1.0

  - provide collected, consolidated information from MonaLisa, Korean testbed and eMIR on www.e-navigation.net as example for subsequent testbed owners that will fill in the information collection template version 1.0

- Define collaboration infrastructure to establish a testbed community for experience exchange between testbeds to support the eNaLL process (until: 31/1/2015, responsible: ?)

- Information collection from testbeds (until: 28/2/2015, responsible: ?)

  - Use template v1.0

  - Consolidate provided feedback

- Analyse collected information - identify the common/repeatable issues/improvements (until: 31/3/2015, responsible: ?)

- Discuss analysis results in F2F meetings with representatives from the testbeds (option: Asian Pacific eNAV Conference in April 2015)

- Elaborate eNaLL reports, guidelines, etc. (see section  “Outputs of process”) (until: 31/8/2015, responsible: ?)

- Align results of the process with IALA (until: 31/10/2015, responsible: ?)

- Disseminate results (until: 31/12/2015, responsible: ??)

- Iterate process (start: 1/1/2016)

# References

Please add details

..........

# Action requested of the Committee

The Committee is requested to:

- Revised and approve process (incl. suggested timeline)

Assign responsibilities for the individual process steps

Announce the process to relevant stakeholders of testbeds

........

Annex Heading 1

Annex heading 2

Annex heading 3

........

- Appendix heading 1

Appendix heading 2

Appendix heading 3