| - ENAV Committee – Work Plan 2014-2018 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Strategy Technical Domain | - Task | - Expected Output | - WG | - Session |  |  |  |  |  |  | - Status |
|  |  |  |  | - 1 | - 2 | - 3 | - 4 | - 5 | - 6 | - 7 |  |
| TD#1 – Data modelling and message systems |  |  |  |  |  |  |  |  |  |  |  |
| AtoN data information structure, exchange, presentation |  |  |  |  |  |  |  |  |  |  |  |
| S-100 registry and Product Specifications | - Develop Product Specification on AtoN Information | - Product Specification | - 1 |  |  |  |  |  |  |  |  |
| S-100 registry – coordination of work by all Committees | - Revise Guideline 1087 | - Revised Guideline | - 1 | x | x |  |  |  |  |  |  |
|  | - Amend S-100 for Service Orientation | - Proposed changes to IHO S-100 | - 1 |  | x | x |  |  |  |  |  |
| Message structure for e-Navigation including VDES | - Develop Message Structure for VDES | Message Structure | - 3 |  |  | x | x | x | x | x | Future |
|  | - Develop Message Structure for e-navigation | - Message Structure | - 3 |  |  | x | x | x | x | x | Future |
| TD#2 – e-Navigation communications |  |  |  |  |  |  |  |  |  |  |  |
| VDES, satellite, WRCP | - Update the MRCP | - Marine Radio Communications Plan | - 3 |  |  |  |  |  | x | x | Future |
|  | - Develop Recommendation and Guideline on VDES | - Recommendation | - 3 | x | x | x | x | x | x | x | On-going |
| AIS technology | - Review Recommendations and Guidelines on AIS | - Revised Recommendations and and Guidelines | - 3 | x | x | x | x | x | x | x | On-going |
| ASM coordination and web hosting | - Manage regional ASM web catalogue | - ASM catalogue | - 3 |  | x | x |  |  | x | x | Future |
| ITU planning and liaison, WRC preparation and national coordination | - Monitor developments in GMDSS and liaise with IMO to coordinate the developments for communication in GMDSS and e-Navigation | - Rapporteur reports | - 3 | x | x | x | x | x | x | x | - Ongoing |
| TD#3 – Shore technical infrastructure |  |  |  |  |  |  |  |  |  |  |  |
| Resilient PNT shore services - DGPS, e-Loran, other | - Develop Guidelines on eLoran, including data formats and ASF | - Guideline | - 5 | x | x | x |  |  |  |  |  |
|  | - Develop a Product Specification on eLoran data, beacon corrections, and data exchange | - Product Specification | - 5 | X | x | x |  |  |  |  |  |
|  | - PNT relevant services & systems that can contribute to Resilient PNT. | - Recommendation | - 5 |  | x | x | x |  |  |  |  |
|  | - Develop a Guideline on port and harbour high accuracy systems and services | - Guideline | 5 |  |  |  | x | x | x |  |  |
|  | - Develop a Guideline on the use of SBAS | - Guideline | 5 |  |  | x | x | x |  |  |  |
|  | - Techniques used for on-board PNT data processing | - Guideline | 5 |  |  |  | x | x | x |  |  |
|  | - PNT performance status message for e-navigation services | - Guideline | 5 |  |  |  | x | x | x |  |  |
|  | - Update R-121 | - Recommendation | 5 | x | x |  |  |  |  |  |  |
|  | - DGNSS Radiobeacon coverage prediction | - Guideline | 5 |  |  | x | x |  |  |  |  |
|  | - Monitor developments in GNSS, DGNSS, radar, resilient PNT, e-Pelorus, terrestrial systems, inertial and any other relevant areas etc. | - Rapporteur reports | 5 | x | x | x | x | x | x | x | Ongoing |
|  | - Liaise with RTCM on broadcast standards and ITU on M.823 | - Liaison notes | 5 |  |  |  | x |  |  |  |  |
|  | - Liaise with IMO on PNT matters (including revision of Res. A.915) | - Liaison notes | 5 | - x | x | x | x | x | x | x | Ongoing |
|  | - Maintain WG relevant Recommendations and Guidelines, e.g. WWRNP, R-135. | - Updated version of documents | 5 |  | x | x | x | x | x | x | TBD |
|  | - Liaison with IEC, ITU, CIRM, RTCM and other bodies on PNT matters | - Rapporteur reports / Liaison notes | 5 | x | x | x | x | x | x | x | - Ongoing |
| Virtual AtoN technology | - Liaise with ARM re Virtual AtoN | - Liaison notes | - 3 | x | x | x | x | x | x | x | - Ongoing |
| Sharing of shore data |  |  |  |  |  |  |  |  |  |  |  |
| TD#4 – e-Navigation test beds |  |  |  |  |  |  |  |  |  |  |  |
| Gather data and information on testbeds | - Gather and present information on testbeds (including results) globally | - Various forms of reporting | - 2 | - x | - x | - x | - x | - x | - x | - x | - Ongoing |
|  | - Maintain a global repository for test-bed results; | - Web portal | - 2 | - x | - x | - x | - x | x | x | x | Ongoing |
|  | - Encourage testbed project managers to provide information and results to IALA for posting at www.e-navigation.net; | - Communication by IALA Secretariat and website | - 2 | x | x | x | x | x | x | x | Ongoing |
|  | - Update IALA Guideline 1107 on the reporting of results of e-navigation testbeds | - Review guideline | - 2 |  |  |  |  | x | x | x | Not started |
| Analysis of results of testbeds | - Evaluate / analyse testbed outcomes (lessons learnt) and provide guidance | - Analysis report and guidance | - 2 | x | x | x | x | x | x | x | Ongoing |
| Assistance to the IALA Membership | - Assist the IALA Membership to shape, at a high level, the scope of their testbeds | - Technical cooperation initiatives | - 2 | x | x | x | x | x | x | x | ongoing |
|  | - Coordinate an IALA Seminar on e-navigation testbed results in 2016/17 | - Develop proposal/seek Council approval | - 2 |  | x | x | x | x |  |  | Not started |
|  | - Risk assessment and management plan | - Risk Management Plan | - 1 |  | x |  | x |  | x |  |  |
|  | - Revise and maintain e-Navigation roadmap | - Plan and Liaison notes | - 2 |  | x |  | x |  | x |  |  |
| Discussion platform | - Develop and progress an online discussion forum on testbeds |  | - 2 |  | x | x |  |  |  |  | Recommenced |
|  | - Maintain fora to discuss testbed-related issues | - Establish and maintain fora | - 2 | x | x |  |  |  |  |  | Recommenced |
| Implementation | - Liaise with IMO on e-navigation implementation and related regulatory matters | - Liaison notes | - 2 |  | x | x | x | x | x | x | As required |
|  | - Monitor and analyse the execution of relevant tasks, in particular those in the IMO e-Navigation strategy implementation plan | - Liaison notes | - 2 |  | x | x | x | x | x | x | As required |
|  | - Provide implementation guidance on developments in the e-Navigation domain, in cooperation with other IGO/NGOs | - Guidance | - 2 |  | x | x | x | x | x | x | As required |
|  | - Provide guidance and support to the decision-making process related to the implementation of e-navigation | - Guidance | - 2 |  | x | x | x | x | x | x | As required |
|  | - Support IMO with the future development and implementation of e-navigation and contribute to related tasks | - Liaison notes | - 2 |  | x | x | x | x | x | x | As required |
|  | - Monitor ship board developments in order to provide appropriate e-Navigation services; | - Rapporteur reports | - 2 |  | x | x | x | x | x | x | On going |
|  | - Inform IALA’s Legal Advisory Panel (LAP) of any apparent legal implications of emerging implementation issues | - Liaison notes | - 2 |  | x | x | x | x | x | x | On going |
| Monitoring of developments nationally and regionally, and effect on competent authorities |  |  |  |  |  |  |  |  |  |  |  |
| TD#5 – Maritime Service Portfolios |  |  |  |  |  |  |  |  |  |  |  |
| IALA Domains management, data modelling and standardisation. - e-Navigation services arising from the Maritime Service Portfolios identified by the IMO Strategy Implementation Plan (SIP). | - Develop Guideline/Recommendation on Maritime Service Portfolios | - Guideline or Recommendation | - 4 |  |  |  | x | x | x | x |  |
|  | - MSP1 VTS Information Service (IS) / Operational User Requirements | - Liaison note to WG1 | - 4 |  | x |  |  |  |  |  | Priority 4 |
|  | - MSP2 Navigational Assistance Service (NAS) / Operational User Requirements | - Liaison note to WG1 | - 4 |  | x | x |  |  |  |  | Priority 10 |
|  | - MSP3 Traffic Organization Service (TOS) / Operational User Requirements | - Liaison note to WG1 | - 4 |  | x | x |  |  |  |  | Priority 11 |
|  | - MSP4 Local Port Service (LPS) / Operational User Requirements | - Liaison note to WG1 | - 4 |  | x | x |  |  |  |  | Priority 9 |
|  | - MSP5 Maritime Safety Information (MSI) Service / Operational User Requirements | - Liaison note to WG1 | - 4 | x | x | x |  |  |  |  | Priority 1 |
|  | - MSP6 Pilotage Service / Operational User Requirements | - Liaison note to WG1 | - 4 |  | x | x |  |  |  |  | Priority 13 |
|  | - MSP7 Tugs Service / Operational User Requirements | - Liaison note to WG1 | - 4 |  | x | x |  |  |  |  | Priority 14 |
|  | - MSP8 Vessel Shore Reporting / Operational User Requirements | - Liaison note to WG1 | - 4 |  | x | x |  |  |  |  | Priority 8 |
|  | - MSP9 Telemedical Maritime Assistance Service / Operational User Requirements | - Liaison note to WG1 | - 4 |  | x | x |  |  |  |  | Priority 16 |
|  | - MSP10 Maritime Assistance Service (MAS) / Operational User Requirements | - Liaison note to WG1 | - 4 |  | x | x |  |  |  |  | Priority 12 |
|  | - MSP11 Nautical Chart Service / Operational User Requirements | - Liaison note to WG1 | - 4 |  | x |  |  |  |  |  | Priority 3 |
|  | - MSP12 Nautical Publications Service / Operational User Requirements | - Liaison note to WG1 | - 4 |  | x |  |  |  |  |  | Priority 5 |
|  | - MSP13 Ice Navigation Service / Operational User Requirements | - Liaison note to WG1 | - 4 |  | x | x |  |  |  |  | Priority 7 |
|  | - MSP14 Meteorological Information Service / Operational User Requirements | - Liaison note to WG1 | - 4 |  | x | x |  |  |  |  | Priority 6 |
|  | - MSP15 Real-Time Hydrographic and Environmental Information Services / Operational User Requirements | - Liaison note to WG1 | - 4 |  | x |  |  |  |  |  | Priority 2 |
|  | - MSP16 Search and Rescue (SAR) Service / Operational User Requirements | - Liaison note to WG1 | - 4 |  | x | x |  |  |  |  | Priority 15 |
|  | - Develop Recommendation on Common Shore based System Architecture | - Recommendation | - 1 | x | x | x | x | x | x | x | Ongoing |
|  | - e-Navigation infrastructure and its governance | - Information paper | - 1 | x | x | x | x | x | x |  |  |
|  | - e-navigation infrastructure and governance | - ?? | - 1 |  |  |  |  |  |  |  | ?? |