# IALA’s activities concerning

# e-Navigation and related developments in the maritime domain 
“A road map for 2016 and beyond”

NOTE to ENAV Committee WGs: Please review the contents and comment in track changes

This document presents a high-level representation of how the overarching strategies and concepts like the former IMO Secretary General’s proposal of a Sustainable Maritime Transportation System (SMTS) [1], IMO’s e-Navigation [2; 3; 4] and IHO’s Universal Hydrographic Data Model (UHDM; S-100) [5] are applied in a coordinated manner to IALA’s remit and when relevant milestones of that IALA road map are supposed to be achieved.

An introduction into the relationship between the SMTS, e-Navigation and several of the operation/technical concepts introduced in this road map is given

- in IALA Guideline 1113 on Design and Implementation Principles for Harmonised System Architectures of Shore-based Infrastructure, culminating in its Table 2, [6] and

- in the ACCSEAS e-Navigation Architecture Report [7].

For further introduction to the application of IHO’s UHDM/S-100 framework to the IALA domain, compare IALA Guideline 1106 on Producing an IALA S-100 Product Specification [8]. Also, it is necessary to identify the emerging S-1xx specifications of IHO and their relevance to IALA’s own product specifications S-2xx.

The graphical representation in the road map has the following meaning:

- An individual ellipse designates a milestone when the task indicated by the road map should be completed. The different colours of the ellipses only serve editorial purposes.

- The ellipse [eventually] contains the designation of the group or entity within IALA who is responsible for the fulfilment of the tasks associated. For example: “ENAV WG2” designates the WG2 of the ENAV Committee; “VTS WG1” designates the WG1 of the VTS Committee; “PAP” designates the “Policy Advisory Panel” and so forth. It should be noted, that the road map is IALA-wide in perspective.

- The arrow designates a continuous process, where the start and/or end points of the process are be given.

- [Several Ellipses and arrows can be combined to designate several meaningful milestones within a continuous process, and their meaning is explained. This way of designation may be required for complex tasks.]

- Requirements derivation and traceability ([6], Table 2, refers)

v

Contribute to/liase with the development of the Sustainable Maritime Transportation System (SMTS) (as source for requirements)

v

Clarify user requirements as required, including shipboard user

v

Derive system requirements, as required, from user requirements

v

Develop scope of IALA administered S-100 products

- Scoping IALA’s share in the MSPs domain

v

Identify those MSPs to be developed and administered by IALA

v

Liaise with relevant organizations where IALA has a supporting role

vv

Develop objective, scope and description of MSPs within IALA’s remit

vv

Define the generic request-fulfillment-relationships amongst operational and/or technical services, their generic interdependencies and their generic quality parameters

- Development of Vessel Traffic Services MSPs

vv

Define operational/technical services within these MSPs, their request-fulfillment-relationships, their interdependencies and their quality parameters

vv

Develop S-100 Product Specifications, if required, in particular on “Inter VTS Exchange Format”

vv

Determine VTS’s relationship with the Single Window concept

vv

Develop the concept of electronic manuals for VTS equipment

vv

Develop guidance on the display of accuracy and reliability of information in relevant VTS equipment

vv

Develop guidance for the harmonised display of information received from communications equipment in VTS and other relevant shore based equipment

- Developments of MSPs related to Aids to Navigation (MSPs postulated)

vv

Define operational/technical services within these MSPs, their request-fulfillment-relationships, their interdependencies and their quality parameters

vv

Develop S-100 based Product Specifications, if required, in particular a product specification on “Aids to Navigation information”

- Development of MSPs related to Resilient PNT (MSPs postulated)

vv

Define operational/technical services within these MSPs, their request-fulfillment-relationships, their interdependencies and their quality parameters

vv

Develop S-100 based Product Specifications, if required

- Develop architecture and components of a Maritime Digital Infrastructure

vv

Develop the concept of System Wide Information Management (SWIM)

v

Develop the Maritime Cloud (MC) - describe concept (including identities, the MC Identity Register (MIR), identity management, services, the service register, security and communication links) and governance model

v

Further develop Common Shore-based System Architecture (CSSA; [9]), including generic service description, generic M2M interfacing, application notes and guidance documents

vv

Develop Maritime Architecture Framework (MAF) Cube

vv

Update the IALA Maritime Radiocommunications Plan

v

Develop IALA Guidance on VDES

vv

Review IALA Guidance on AIS

  - Develop S-100 based product for AIS

vv

Develop S-100 based product for “AIS Application Specific Messages” and manage ASM register (web catalogue)

vv

Monitor [and incorporate, as appropriate?] developments in GMDSS – post IMO GMDSS review (post 2017)

v

Liaison with ITU (WRC-19 preparation) and assistance to IALA membership for national matters)

- Positioning, Navigation and Timing (PNT)

WG2vv

Develop Recommendation on PNT relevant services

v

Develop guideline on port and harbour high accuracy systems

v

Develop guidance on techniques used for oboard PNT data processing

v

Review IALA radiobeacon DGNSS guidance, including coverage

vv

Develop guidance on the Ranging (or R-) Mode of operation

v

Develop guidance on maritime use of SBAS

v

Develop guidance on eLORAN

- Testbeds

v

Revise guidance on planning testbeds and reporting of testbed results

v

Establish IALA website for sharing testbed results and hosting a discussion forum

# References

[1] 	The Secretary-General of IMO, Mr Koji Sekimizu. A Concept of a Sustainable Maritime Transportation System. (Sustainable Development: IMO’s Contribution beyond Rio+20). September 2013 (World Maritime Day).

[2]	IMO. ‘Strategy for the Development and Implementation of e-Navigation.’ In: IMO Maritime Safety Committee. Report of the Maritime Safety Committee on its 85th Session. MSC 85/26/Add.1, Annex 20, 6 January 2009.

[3]	IMO. ‘Draft IMO e-Navigation Strategy Implementation Plan (SIP).’ In: IMO Sub-Committee on Navigation, Communication and Search and Rescue. Report to the Maritime Safety Committee. NCSR 1/28, Annex 7. 16 July 2014. Adopted by IMO MSC 94, 17-21 November 2014.

[4]	IMO. ‘Development and implementation of e-navigation.’ In: IMO Maritime Safety Committee. Report of the Maritime Safety Committee on its Ninety-fifth Session. MSC95/22, para 19.12. 19 June 2015. Refers to MSC95/19/8, as applicable.

[5]	IHO. S-100 – Universal Hydrographic Data Model. First released January 2010, as amended.

[6]	IALA. IALA Guideline 1113 on Design and Implementation Principles for Harmonised System Architectures of Shore-based Infrastructure; Ed. 1; May 2015

[7]	ACCSEAS Project. ACCSEAS e-Navigation Architecture Report; May 2015; also submitted to IALA Committees, e.g. as ENAV18-10.8.2

[8]	IALA. IALA Guideline 1106 on Producing an IALA S-100 Product Specification, Ed. 1, December 2013

[9]	IALA. IALA Guideline 1114 on A Technical Specification for the Common Shore-based System Architecture (CSSA), Ed. 1, May 2015