REVISION OF IALA VTS MANUAL - WORK TARGETS IN VTS 21

Introduction

A provisional plan (VTS20/6/2) for the revision process was considered by the Committee at its meeting in February 2004, and has been amended by VTS21/?/?

Work Targets in Session VTS21

The following stages are due to be progressed or completed (VTS21 in bold):

| Item | Initiate Draft | Circulate to VTS Committee for comment and agreement | VTS Committee to approve final draft |
| --- | --- | --- | --- |
| Chapter 1 (Ed) Introduction Annex A: Definitions Annex B: Glossary of Abbreviations | Completed Completed Completed | VTS21 - WG comments and/or agreement requested by COP Wednesday, 8 Sept. Ditto Ditto | VTS21 VTS21 VTS21 |
| Chapter 2 (Ed) Legal Framework | Completed | VTS21 | VTS22 |
| Chapter 3 (Ed) Regulation of VTS | In progress | VTS21 | VTS22 |
| Chapter 4 (WG1/2/3) Functions of VTS | VTS20 In progress | VTS21 | VTS22 |
| Chapter 5 (WG1/2/3) Types of VTS and Categories of Service | VTS21 | VTS22 |  |
| Chapter 7 (WG1 &2) Determining the need for a VTS | VTS20 In progress | VTS22 | VTS24 |
| Chapter 8 (WG1) Planning and Organisation | VTS20 In progress | VTS22 | VTS24 |
| Chapter 10 (WG2) VTS Equipment | VTS20 In progress | VTS22 | VTS24 |
| Chapter 11 (WG3) VTS Personnel | VTS21 | VTS23 | VTS24 |

Draft Chapters

Draft of Chapters 1, 2, 3 and 4, together with Annexes, are attached.