REVISION OF IALA VTS MANUAL – PROVISIONAL WORK TARGETS - VTS 22

The following stages are due to be progressed or completed (VTS22 in bold):

| Item (1) | Initiate Draft (2) | Circulate to VTS Committee for comment and agreement (3) | VTS Committee to approve final draft (4) |
| --- | --- | --- | --- |
| Chapter 1 (Ed) Introduction Annex A: Definitions Annex B: Glossary of Abbreviations | Completed Completed Completed | Completed Completed Completed | VTS21 (Output paper) VTS21 (Output paper) VTS21 (Output paper) |
| Chapter 2 (Ed) Legal Framework | Completed | VTS21 (Working paper) | VTS22 (Output Paper) |
| Chapter 3 (Ed) Regulation of VTS | In progress | VTS21 (Working paper) | VTS22 (Output Paper) |
| Chapter 4 (WG1/2/3) Functions of VTS | VTS20 In progress | VTS21 (Working paper) | VTS22 (Output Paper) |
| Chapter 5 (WG1/2/3) Types of VTS and Categories of Service | VTS21 In progress | VTS22 (Working paper) | VTS23 (Output Paper) |
| Chapter 6 (WG1) Principles of Traffic Management | VTS22 | VTS23 (Working Paper) | VTS24 (Output Paper) |
| Chapter 7 (WG1 &2) Determining the need for a VTS | VTS21 In progress | VTS22 (Working Paper) | VTS24 (Output paper) |
| Chapter 8 (WG1) Planning and Organisation | VTS21 In progress | VTS22 (Working Paper) | VTS24 (output paper) |
| Chapter 10 (WG2) VTS Equipment | VTS21 In progress | VTS22 (Working Paper) | VTS24 (Output paper) |
| Chapter 11 (WG3) VTS Personnel | VTS21 In progress | VTS22 (Working Paper) | VTS24 (Output paper) |

Initial Draft – see over

Initial Draft

Where the work on a chapter is identified in column 2 as ‘Initiate draft’, it is suggested that the some or all of the following processes be used as a means of producing the initial chapter format and to provide a framework for further work and comment:

- Identify topic headings (VTS21/6/1, Annex A) as an initial template.  Expand these as necessary to provide a framework for drafting.

- Identify existing relevant material contained in the VTS Manual 2002. This may, in some cases, be a more appropriate starting point, for example, with Chapter 11, VTS Personnel. (Note: An electronic copy of the Manual (2002) is available.)

- Identify and include any additional relevant topic headings.

- Identify and include any additional relevant material from other sources.

- Identify paragraphs/sections that need original drafting.  Nominate author(s)

- Liaise with other WGs, as necessary, to determine the need to incorporate other material.

- Produce the above as a single draft chapter document as an output paper for the VTS Committee.