Input paper:   ENG22-3.1.1.11

Input paper for the following Committee(s): 		Purpose of paper:

(Select as appropriate)

☐ ARM	X  ENG		☐ PAP			X Input

☐ ENAV	☐ VTS					☐ Information

Agenda item 			3.1

Technical domain/ Task number 2	ENG / WG1 (new Task Group proposal)

Author(s)/Submitter(s)			Sarah Robinson (Hawkshill Consulting Ltd, WWA Advisor) on behalf of

RCA project partner

# AtoN for SIDS Project - Proposal to Establish an ENG Working Group 1 Task Group

# Summary

Further to liaison note [1] from ENG 21 to ARM 21, the ARM Committee agreed to include the AtoN for SIDS Project on ARM Work Plan [2], and the associated Task Description (ARM-2.2.5) [3] was subsequently finalised and then agreed by IALA Council 03 in December 2025[4].

This paper asks the Committee to consider establishing a Task Group under ENG Working Group 1 to support the AtoN for SIDS Project—a three‑year, co‑designed initiative aimed at developing low‑cost, IALA‑compliant AtoN prototypes and an associated IALA publication tailored to Small Island Developing States (SIDS) and Least Developed Countries (LDCs). The project is led by the Royal College of Art (RCA) with technical liaison provided by Hawkshill Consulting Ltd (HCL). Funding from both IFAN and Lloyd’s Register Foundation (LRF) has been confirmed.

At its last session, the ARM Committee agreed to support the inclusion of the project on the ARM Work Plan, with the understanding that the primary technical liaison will remain with the ENG Committee.

It is envisaged that the Task Group’s initial actions would include:

- Identifying relevant IALA documents to inform RCA’s technical baseline.

- Supporting stakeholder mapping and identifying ENG/ARM technical experts and suitable engagement locations.

- Examining alternative materials and production techniques appropriate for SIDS/LDC operating environments.

## Purpose of the document

To request ENG Committee approval to create a Task Group under WG1, with coordinated input from and liaison with ARM, so that the design iterations and outputs are demonstrably compliant with IALA requirements and can culminate in an IALA publication and case studies.

# Related documents

# RCA/HCL Presentation: Developing Co‑Designed Low‑cost AtoN for SIDS & LDC (April 2026) – to be presented

# Background

Evidence from IFAN’s Pacific Safety of Navigation Project Phase III and feedback from SIDS/LDC authorities shows persistent challenges in installing and maintaining IALA‑compliant AtoN: limited budgets, high cost of proprietary components, complex logistics chains, limited technical expertise, and vandalism. Solomon Islands and Vanuatu have specifically requested focused, context‑appropriate guidance.

In response, IFAN and LRF intend to fund a three‑year project (2026–2028) led by RCA, with HCL acting as liaison to ENG and ARM. The objective is to co‑design and test low‑cost floating/fixed AtoN suited to SIDS/LDC constraints and to publish an IALA publication and online resources.

The aims of the project were described in a presentation made to both ENG21 and ARM21 [5]

# Discussion

Establishing an ENG WG1 Task Group provides a clear and effective mechanism to support the technical development of the AtoN for SIDS Project.

## Standards alignment

The Task Group will seek to ensure that RCA’s design iterations remain continuously aligned with relevant IALA standards, recommendations, and guidelines, and therefore also in accordance with SOLAS Chapter V, Regulation 13. This structured oversight will help maintain compliance throughout the design process and ensure that prototype AtoN solutions are suitable for eventual adoption and wider operational use.

Many competent authorities and industrial members have already undertaken substantial work to support SIDS and LDCs through the development, adaptation, and deployment of AtoN solutions. Their experience in buoy design, power systems, materials, fabrication, and maintenance forms an essential knowledge base for this project. The initiative seeks to complement and build on this work by integrating lessons learned and ensuring both authorities and industry remain core contributors and stakeholders within the project.

## Efficiency and transparency

The Terms of Reference [6] (currently in draft) establish a clear framework for communication and reporting between the project team and ENG WG1. Intersessional design and development work will be undertaken by RCA and HCL, with regular check‑ins and structured engagement with ENG experts to ensure continuous technical oversight. This approach supports predictable progress, improves traceability of feedback, and maintains an open, transparent, and well‑documented review process.

## Engineering suitability

The involvement of ENG WG1 specialists is essential to ensure that proposed designs are safe, robust, maintainable, and appropriate for the environmental and operational conditions faced by SIDS and LDCs. ENG expertise will guide assessments of buoyancy and stability, material selection, fabrication feasibility, deployment and maintenance considerations, and overall lifecycle cost—ensuring that resulting solutions are practical, resilient, and sustainable for resource‑constrained maritime contexts.

## proposed initial task group activities

The initial workplan is envisioned in three phases:

- Phase 1 will focus on identifying baseline documents, suitable engagement sites, and the technical criteria required to guide the early stages of design.

- Phase 2 will involve reviewing draft designs, supporting workshops with stakeholders and technical experts, and contributing to prototype testing.

- Phase 3 will involve reviewing and commenting on drafts of the associated IALA publication, including case studies that reflect the project’s findings.

To achieve this, the Task Group will undertake several core action items. These include identifying relevant IALA documentation to support RCA’s technical baseline; assisting with stakeholder mapping, expert nominations, and the logistical planning of workshops and engagement activities; and examining alternative materials and production techniques to assess their compliance, feasibility, and suitability for the environmental and resource conditions common in SIDS and LDCs.

The Task Group will generate a series of key deliverables to support transparency and continuity. These include a Technical Baseline Register, a Stakeholder and Expert Participation Plan, a Materials and Production Options Note, a set of technical review memos documenting intersessional input, and direct contributions to the development of the IALA publication and case studies.

Several risks have been identified. Limited availability of subject‑matter experts could affect the timely delivery of reviews. Geographic dispersion and logistical constraints may present challenges for engagement activities in remote island locations. Finally, clarity of communication between RCA, HCL, and ENG reviewers will be essential to avoid misalignment and ensure the effectiveness of intersessional work.

It is anticipated that between the ENG Task Group and the ARM Committee there will be 3 to 4 technical experts and stakeholders that will attend intersessional meetings (two days approximately, and up to 4 per year) depending on location, and that at least one member will attend a workshop that is likely to be geographically remote.

In case of travel, the experts’ travel, subsistence and accommodation expenses would be paid to a reasonable limit, but their time would be expected to be given pro bono. The selection of experts and stakeholders will be subject to criteria such as technical knowledge, geographic location and prior interest in SIDS and LDC AtoN provision.  In addition, there is a proposal for the ARM and ENG Chairs to sit on a project progress board to oversee milestone completion with a time commitment of up to 6 hours intersessionally per year.

# References

ARM21-6.2.11 LN from ENG to ARM on AtoN for SIDS project (ENG21-9.2.1.1)

ARM21-12.1 Report of ARM21

ARM21-11.1.6 AtoN for SIDS Task Description

C03-10.1.1.1 Committee Work Programme 2025-2027

AtoN Co-Design Oct 2025v3_SR Clean

ToR AtoN for SIDS Project - 0.3 DRAFT CLEAN

# Action requested of the Committee

The Committee is requested to: (Body text)

- Approve establishment of the ENG WG1 Task Group.

- Add the AtoN for SIDS Project to the ENG Committee activities.

- Nominate a task group lead.

- Endorse the TG action items including the definition of working arrangements to support informed decision making by the Committee

- Undertake liaison with ARM Committee through output liaison notes to ensure holistic technical committee engagement

AtoN for SIDS Project at a glance

Project objective and outcomes

Objective: Develop and disseminate technical guidance enabling SIDS/LDCs to provide IALA‑compliant AtoN within financial and material constraints.

Outcomes: Evidence‑based constraints analysis; constraint‑driven AtoN designs; trial implementations; case studies.

Deliverables

Prototype(s); IALA publication; online resources; local enterprise models.

Governance and reporting

Governance includes Strategic and Supervisory Boards, quarterly reports, and input papers at every ENG/ARM meeting. Review turnaround target:

Programme and resource considerations

Duration: 2026–2028. Resources: RCA team; HCL liaison; 3–4 IALA experts. Budget scales based on workshop locations.

Provisional outline programme shown below:

Input document number, to be assigned by the Committee Secretary

Leave open if uncertain

Full title - Developing Low-Cost, Co-Designed Marine Aids to Navigation for Small Island Developing States (SIDS) And Least Developed Countries (LDC)

Footer will automatically populate