Report of the 23rd Session of the IALA VTS Committee

Sept. 12-16, 2005

Executive Summary:

To be completed Secretarially following meeting

Table of Contents

1	General	3

2	Review of Action Items – VTS 22	4

3	Review of VTS Work Programme	4

4	Reports from other bodies	5

5	Reports from Rapporteurs	5

6	Establishment of working groups and working group chairs	6

7	Report from Operational Working Group (WG1)	7

8	Report from the Technical Working Group (WG2)	9

9	Report from the Personnel and Training Working Group (WG3)	10

10	Report from Editorial Working Group – VTS Manual	10

11	Work Program Items for 2006-2010	11

12	Any other business	12

Annex 1 - IALA Committee Agenda – VTS23	13

Annex 2 – VTS 22 Participants	14

Annex 3 – Working Group Participants	24

Annex 4 – IALA Committee Input Papers – VTS22 March 7-11, 2005	27

Annex 5 – List of Output and Working Papers	31

Annex 6 -  Action Items	33

Annex 7 - VTS Committee – Revised Work Programme 2002-2006	35

Annex 8 – Rapporteur Reports	38

| VTS Committee 23rd session | VTS23/output/09 Sept. 16, 2005 |
| --- | --- |

Report of the 23rd Session of the IALA VTS Committee

# General

The 23rd meeting of the VTS Committee was held from Sept. 12-16, 2005 at IALA Headquarters in Saint Germain en Laye, France, with M. Sollosi as Chair and B. Richardson as Vice-Chair.  The secretary for the meeting was J. Carson-Jackson.

Apologies were received from:

| AMIEL, Laurent | Sofrelog | France |
| --- | --- | --- |
| BEDIN, Jean Francois | Lockheed Martin | USA |
| GOUD, Ko | RACON | Netherlands |
| KOOPMANS, Martin | Ministry of Transport | Netherlands |
| KRAMER, Thorsten | Waterways and Shipping Authority | Germany |
| O’MAHONEY, Sean | Avianautical | Australia |
| OTTO, Carl | NPA of SAfrica | South Africa |
| GRUBBS, Douglas | Crescent River Port Pilots | USA |

Chairman welcomed all members, with a special welcome to new members.

Ms. Virginia Butler of the Secretariat staff provided information on administrative details, including a safety briefing.  Ms. Lorraine Mbong provided a briefing on accommodation and catering at IALA.

The Chairman then introduced Ms. Jillian Carson-Jackson of IALA.  Ms. Carson-Jackson welcomed the members of the VTS Committee and passed on the regrets of the Secretary General, as he was unable to attend this meeting.  She also noted that this would be her last meeting as Secretary to the Committees, and she introduced Mr. Mahesh Alimchandani who will be taking on the role after the IALA Conference.

The Chairman then noted that VTS23 is the last meeting in the 4 year work session for IALA, with the IALA Conference May 22-28, 2006 in Shanghai, China.  He identified that remaining work items would need to be completed during the week or addressed in a future work programme.

## Annexes

### Agenda

The agenda was reviewed and adopted.

A copy of the agenda is provided in Annex 1.

### Participants

A list of participants is provided in Annex 2.

### Working Group Participants

A list of working group participants is provided in Annex 3.

### Input Papers

A list of input papers is provided in Annex 4.

### Output and Working papers

A list of output and working papers is provided in Annex 5.

### Action Items

A list of action items is provided in Annex 6.

### Work Programme

A Revised Work Programme is provided in Annex 7

### Reports from Rapporteurs

Reports provided by Rapporteurs are provided in Annex 8.

# Review of Action Items – VTS 22

All Action Items were reviewed.  Action items referring to members were brought to the attention of the working group chairs.  All action items for the Secretariat were noted as complete.  The following comments on Action Items were noted:

VTS22 Action Item 1 – Members were asked to provide information on the experiences gained in the introduction of AIS into VTS to K. Goud by August 1, 2005.  Although unable to attend the meeting, K. Goud had requested that information continue to be provided in order to consolidate the data received to date.

VTS22 Action Item 2 – Members were asked to provide input on the various concepts of navigational assistance as relates to pilotage to T. Hughes. T. Hughes noted that he had received only one input on this item, and he requested that further information be provided.

# Review of VTS Work Programme

Input document VTS23/3/1 refers.

The work programme was reviewed, and updated.  As this was the last meeting of the VTS Committee in the 2002-2006 work term, all items were reviewed and, if required, identified for a future work programme.  A copy of the work programme is provided in Annex 7.

# Reports from other bodies

Input documents VTS23/4/1 through VTS23/4/8 refer.  All reports were noted, with emphasis on those elements that will have an effect on the work of the VTS Committee.

## IALA Council Session 36

As the Report from Council Session 36 was not available, the highlights as reported by the Secretariat, regarding the work of the VTS committee were noted.  Members were advised that the report would be made available on the IALA Committee Website, when completed.

Action Item

The Secretariat was asked to post the report from Council Session 36 to the Committee web site when it becomes available.

## Report – IMO Voluntary Audit Scheme

The Chairman drew attention to the work being done at IMO on the Voluntary Audit Scheme.  As this will include all aspects of SOLAS Chapter V, it was noted that there would be an impact on IALA members for aids to navigation and VTS.  IALA is planning a specific workshop to develop input for IMO on these aspects of the Voluntary Audit Scheme.

## Reports – IMO MSC 80

The report was noted.  Items of relevance to the VTS Committee were identified.

## Reports – IMO NAV 51

The report was noted.  Items of relevance to the VTS Committee were identified.

## Reports – IALA Working Groups

The reports from related IALA Working Groups were reviewed and noted.

In reviewing VTS23/4/5, report form e-ANSI working group, K. Hossain noted that test bed trials were planned for later this year in the Solent.

In reviewing VTS23/4/8, report on IALA Generic Risk Model working group, M. Hadley noted that the EU Project MARNIS was drawing on the model, and had made some changes.  He indicated that the changes made in MARNIS would be identified through IALA to the working group.

Action Item

M. Hadley was asked to liaise with the EU project MARNIS to provide information to IALA on the changes that have been made to the IALA Risk Model (IWRAP) program.

# Reports from Rapporteurs

Reports as provided by rapporteurs are attached at Annex 9.

### The use by members of the IALA Guidelines on Risk Management as applied to VTS (Task M1)

M. Sollosi reported on the status of the Risk Management Tool, including the progress made at the PAWSA workshop in Copenhagen in June 2005.  He also noted comments received intersessionally to ensure that this rapporteur item responds not only to the IALA Risk Tool, but also to the use of the IALA guidelines on risk Management (IALA guidelines 1018, June 2001).

### The impact of AIS on VTS staffing and training (Task M2).

As K. Goud was unable to attend the meeting, there was no update on this item.  Members were asked to continue noting their experiences in the introduction of AIS into VTS.

Action Item

Members were asked to provide information on the experiences gained in the introduction of AIS into VTS to K. Goud.

### The work of PIANC, WG24

M. Sollosi will continue to monitor the work of PIANC and report to VTS23.

### Navigational Assistance as relates to Pilotage

T. Hughes reported that he had received information from Norway, and would still welcome more input before providing a more detailed report.

Action Items

Members were asked to provide input on the various concepts of navigational assistance as relates to pilotage to T. Hughes.

### Additional Item – Rapporteur – Long Range Identification and Tracking Correspondence Group – Comsar

W. Cairns presented his written report on the work of the COMSAR LRIT Correspondence Group.  He indicated that there are 95 participants in the discussion, using e-mail reflector sites.  A draft report will be finished mid October (17-19 Oct. 2005).  The group is drafting comprehensive performance requirements.  In discussion, it was noted that IALA would be hosting a Seminar on Global Tracking of Vessels in Kuala Lumpur, Malaysia from Nov. 9-11, 2005.  This Seminar will provide an opportunity to draft further input fir COMSAR Intersessional meeting Feb. 27 – March 3, with COMSAR following March 6 – 10, 2006.  Members were encouraged to review the flyer and participate if possible.  U. Hallberg, Chair of COMSAR noted that the decision for LRIT must be made at MSC in June 2006 and, if agreed, the system would be available in 2007.

# Establishment of working groups and working group chairs

Three working groups were established.

Operational Working Group (WG1) – Chair, Paavo Wihuri,

Assistant WG Chair, Kathryn Hossain.

Technical Working Group (WG2) – Chair, Ed LaRue,

Assistant WG Chair, William Cairns

Personnel and Training Working Group (WG3) – Chair, Terry Hughes,

Assistant WG Chair, José Diaz

To provide better continuity of work, Committee Members were asked to participate in just one working group.

In addition to the three main working groups, Geoff Eades coordinated the drafting of the VTS Manual chapters.

# Report from Operational Working Group (WG1)

The Operational Working Group (OPSWG) was asked to respond to and/or consider VTS23 input papers VTS23/6/1, VTS23/6/4-VTS23/6/6, VTS23/7/1, VTS23/7/6 and to identify work items for inclusion in the next four year session of the VTS Committee.

## Review of the IALA VTS Manual [and IMO Guidelines on VTS -Resolution A.857(20)] (Task 1)

Input papers VTS23/6/4, VTS23/6/5 and VTS23/6/6 on Chapters 5, 6 and 7 of the VTS Manual were reviewed by members of the WG and work was completed on these Chapters. The Committee reviewed and approved chapters 5 (VTS23/output/02); 6 (VTS23/output/03) and 7 (VTS23/output/04) for forwarding to the Editor, VTS Manual and for posting to the IALA Committee website, under Reports and Publications.

The WG noted that the revision of Chapter 5 – Types and Categories of VTS (VTS23/output/0X) took into account work done at VTS17 (VTS17/output/03 - Categorisation of VTS, VTS18/output/03- VTS Risk Mitigation Levels, the existing VTS Manual and VTS22/5/4 – Rapporteur report on Navigational Assistance as it relates to Pilotage.)

The WG noted that time did not allow for further development of Chapter 8 (VTS23/6/7) of the VTS Manual at this session.  This paper will be brought forward to the drafting session to be held in March, 2006 (Section 10 refers).

Action Items

The Secretariat was asked to add Chapters 6 and 7 (VTS23/output/03 and VTS23/output/04) to the developing VTS Manual and post to the Publications and Reports section of the Committee Web Site.

The Secretariat was asked to forward Chapter 5 and 8 (VTS23/OPSWG/WP03 and VTS23/6/7) to the VTS Manual Drafting Session meeting to be held in March 2006 for further development.

Committee members are asked to review Chapter 8 (VTS23/6/7) intersessionally and provide comments to the Drafting Session, which is meeting in March 2006.

The Chairman (M. Sollosi) was asked to draft definitions in support of chapter 5 (VTS23/OPSWG/WP03), to be forwarded to the drafting group.

The members of the Drafting Group were asked to review chapter , as revised by M. Sollosi intersessionaly, and provide comments with regards to further development of the Chapter as a possible IALA Recommendation and provide input to VTS24.

Current status of the Chapters - WG1:

| Chapter 1 | Completed VTS21 |
| --- | --- |
| Chapter 2 | Completed at VTS22 |
| Chapter 3 | Completed at VTS23 |
| Chapter 4 | Completed at VTS23 |
| Chapter 5 | Forwarded to drafting group |
| Chapter 6 | Completed at VTS23 |
| Chapter 7 | Completed at VTS23 |
| Chapter 8 | Initial Draft completed at VTS22- to be progressed by the Drafting Session |
| Chapter 13 | Completed at VTS22 |
|  | To be further updated |

## Develop Recommendations on Performance requirements for VTS equipment (Tasks 3 & 6)

The WG gave consideration to VTS23/7/6, which superseded VTS23/7/1, and completed a revised paper on draft Recommendations on Performance Requirements for VTS Equipment.  The paper was reviewed and approved by the Committee (VTS23/output/01) for forwarding to Council.  It was noted in discussion that user requirements are the key factor in designing any system, and that the technical requirements should flow from the user requirements.  At present, the IALA Recommendation V-128 provides technical performance requirements for Radar and Hydo/Meteo equipment in VTS, and additional equipment requirements were reviewed during VTS23 (Section 8.2 refers).  It was agreed that the existing operational requirements go forward to Council for approval, noting that the technical requirements and operational requirements will be carefully reviewed as they continue to develop, to ensure they complement each other.  The possibility of providing one recommendation, with user requirements identified first and then technical requirements provided to respond the user requirements, was discussed.  It was agreed that this would form a work item for the next work term (2006-2010).  (Section 11 refers)

Action Item

The Secretariat was asked to forward the draft Recommendation on Operational Performance Standards for VTS Equipment (VTS23/output/01) to the IALA Council for approval, with a note to indicate the ongoing development of both operational and technical requirements in tandem.

The Chairman was asked to ensure that the review and coordination of further work on both operational (user) requirements and technical requirements is brought forward to the 2006-2010 work term.

## Work Programme Items for 2006-2010 (additional item)

The Working Group was tasked with providing input to the VTS Work Programme. The Working Group therefore reviewed VTS22/OPSWG/WP06, which had been based on the IALA Vision for the period 2006-2010.  A revised working paper (VTS23/OPSWG/WP01) was prepared and forwarded to the Chairman for review. (Section 11 refers)

# Report from the Technical Working Group (WG2)

The Technical Working Group (TWG) was asked to respond to VTS input papers VTS23/6/8; VTS23/6/9; VTS23/7/2 – VTS23/7/5; VTS23/8/1 and to make recommendations for items on the 2006-2010 Work Programme.

## Review of VTS Manual (Task 1)

The WG conducted a detailed review of Chapter 9 (VTS23/6/8) and Chapter 10 (VTS23/6/9) of the VTS Manual.  Revisions to Chapter 9 (VTS23/TWG/WP05) were drafted, and a copy provided to the Editor, for further development at the Drafting Session in March 2006 (Section 10 refers).  An intersessional drafting group will finalize work on the draft of Chapter 10 (VTS23/6/9), taking into consideration the views of the OPSWG (VTS23/7/1, 6) and the VTS equipment performance requirements for radar, AIS, CCTV, and radiocommunications equipment.

Action Item

The Secretariat was asked to forward the draft Chapter 9 (VTS23/TWG/WP05) to the Drafting Session in March, 2006.

A drafting group, led by Jens Pedersen, will work intersessionally on a re-write of Chapter 10 (VRTS23/6/9) and provide input to the Drafting Session, March 2006.

## Recommendations on performance requirements for VTS Equipment (Tasks 3 and 6)

The Performance Requirements for AIS (VTS23/7/2), CCTV(VTS23/7/3), Radiocommunications (VTS23/7/4), and DGNSS Equipment for VTS (VTS23/7/5), were given an extensive review.  The Performance requirements for AIS (VTS23/output/06, VTS23/output/07, VTS23/output/08), Radiocommunications, and CCTV were finalized, reviewed and approved by the Committee for forwarding to Council.   After extensive review and discussion, and noting the OPSWG perspective (VTS23/7/1, VTS23/7/6), the TWG decided that DGNSS equipment was not a user requirement of VTS an, therefore, no Performance Requirements were needed.

Discussion raised the question of assessment of VDL loading in VTS areas.  Members were asked to identify any trials, tests and assessments on this issue and forward information to VTS24. [Section 11 refers]

Action Item

The Secretariat was asked to forward the AIS (VTS23/output/06), , CCTV VTS23/output/07, and Radiocommunications (VTS23/output/08)Technical Performance Requirements to Council for approval and inclusion as Annexes to IALA Recommendation V-128.

## Data Exchange Guidelines (Task 7)

Input paper VTS23/8/1 was introduced and discussed by the working group.  The document received a detailed review.  Due to the complexity of the issue, the WG was unable to complete an output document at this session.  A revised working paper on data exchange guidelines (VTS23/TWG/WP04) was developed and is expected to be completed at VTS24. The remaining information required includes the:

- format of the data to be exchanged and

- amount of data to be transferred.

Action Item

The Secretariat was asked to forward the draft Guideline on Data Exchange (VTS23/TWG/WP04) to VTS24.

The TWG members were asked to work intersessionally to resolve outstanding issues on data exchange (VTS23/TWG/WP04) and provide inputs to VTS24.

## Work Programme Items for 2006-2010 (additional item)

The WG noted potential items for the work program and these were provided to the Chairman.  (Section 11 refers)

# Report from the Personnel and Training Working Group (WG3)

The Personnel and Training Working Group (P&TWG) was asked to respond to VTS23 input papers VTS23/9/1.  In addition, the working group was asked to initiate work on VTS Manual Chapters 11 and 12.

## Guidelines on Staffing Levels at VTS Centres (Task 8)

As a priority, the WG was asked to respond to the comments provided by Council on Draft IALA Guideline 1045 – Staffing Levels at VTS Centres.  The WG reviewed this document and completed the necessary changes to the Guidelines for re-forwarding to Council for their approval.  The Committee reviewed and approved the document (VTS23/output/05) for forwarding to Council.

Action Item

The Secretariat was asked to forward the draft Guideline 1045 – Staffing Levels at VTS Centres (VTS23/output/05) to Council.

## VTS Manual Chapters 11 and 12 (Task 1)

The WG reviewed the 'old' Chapter 5 of the VTS Manual, 2002 edition, and to split this into two sections (new Chapter 11 - Personnel and Chapter 12 Training).  The new chapters were drafted (VTS23/P&TWG/WP02 and VTS23/P&TWG/WP03) and forwarded to the Drafting Session, March 2006, for further work (Section 10 refers).

Action Item

The Secretariat was asked to forward the draft Chapters 11 and 12 (VTS23/P&TWG/WP02 and VTS23/P&TWG/WP03) to the Drafting Session in March, 2006.

## Work Programme Items for 2006-2010 (additional item)

The WG noted potential items for the work program and these were provided to the Chairman.  (Section 11 refers)

# Report from Editorial Working Group – VTS Manual

The process for review and update of the VTS manual was continued during VTS23.  The Committee noted the approval of the Council for a drafting session in spring 2006, and a date for this was identified – March 20 – 24, 2006 at IALA HQ, Saint Germain en Laye.

The work provided by the WGs on the VTS Manual was reviewed, and chapters, as approved, were identified for posting to the VTS Manual area of the IALA Committee web site, under Publications and Reports.  In addition, Chapter 4 (VTS23/6/3) had been noted as being complete at VTS22, and was brought forward for final review at VTS23.  The Committee reviewed and approved Chapter 4 (VTS23/6/3).

The VTS Manual Work Program Targets was reviewed and updated (VTS23/EDWG/WP01) and the dates were brought to the attention of the Committee.

Action Item

The Secretariat was asked to bring the date for the drafting session to the attention of Council, noting that Council approved the session during Council Session 36.

The Secretariat was asked to forward Chapter 4(VTS23/6/3) to the developing VTS Manual and post to the Publications and Reports section of the Committee Web Site.

# Work Program Items for 2006-2010

At VTS22 the Chairman asked WGs to identify work items for the 2006-2010 work program.  These items, along with items collected through the IALA Secretariat Facilities Questionnaire, were forwarded to PAP13, March 2005.  To ensure the items presented reflected the most recent developments in VTS, the Chairman asked the committees to once again consider work program items for 2006-2010.  The input was drafted into a working paper (VTS23/ALLWG/WP01) and the Chairman agreed to present this in the form of action items (as per IALA Rules of Procedure, Annex 1 - Proposal Form for A Committee Work Item) and submit to PAP14, to be held Sept. 28-29, 2005.

The committee feels strongly that IMO Resolution A.857(20) requires updating and that this should be undertaken as a matter of urgency.  Further, the Committee feels that IALA should make its intention to propose amendments to this Resolution known to IMO at the earliest opportunity.

Action Item

The Chairman, M. Sollosi, was asked to review work item proposals (VTS23/ALLWG/WP01) and provide these to PAP14, to be held Sept. 28-29, 2005.

# Any other business

## Presentation

### VTS Incident in Cape Town, South Africa

T. Hughes provided a presentation based on his experience with the legal proceedings that followed the collision off Cape Town, South Africa.  This incident was relevant to the work of the committee in that it highlighted the need for sound VTS procedures and training.

### Google Earth as used for Australia Monitoring / Pilots

N. Trainor provided a brief presentation on the development of a new application being evaluated to enable ‘user friendly’ access to REEFVTS data by allied services (coastal pilots, etc) in the Torres Strait and Great Barrier Reef Region in Australia.

## Closing

[Note – Chairman to provide words for this section following the close of the session]

Annex 1 - IALA Committee Agenda – VTS23

| VTS Committee 23rd session Agenda item 1 | VTS23/1/1 Sept. 12-16, 2005 |
| --- | --- |

The 23rd meeting of the VTS Committee will be held from Sept. 12-16, 2005 at IALA Headquarters in Saint Germain en Laye, France.  The opening plenary will commence at 1300 on Sept. 12 and the closing plenary will end at approximately 1300 Sept. 16.  Committee Chair, Vice-chair and working group Chairpersons are requested to meet at 1000 on Sept. 12.

PROVISIONAL AGENDA

- Approval of the agenda.

- Review of action items from VTS22.

- Review and update of VTS Workprogramme.

- Reports from other bodies:

  - IALA Council

- 4.2	IMO

- 4.3	Other input as appropriate

- Report from Rapporteurs for items to be monitored

  - The use by members of the IALA Guidelines on Risk Management as applied to VTS (Task M1*),

- 5.2	The impact of AIS on VTS staffing and training (Task M2*).

- 5.3	The work of PIANC, WG24 (Task M3*)

- 5.4	Navigational Assistance as it relates to pilotage (Task M4)

- 5.5	Long Range Tracking Correspondence Group (COMSAR)

- Review - VTS Manual and IMO Guidelines on VTS (Task 1*).

- Develop Recommendation - performance requirements for VTS equipment (Task 3* and 6*). (Task 3 to be completed at VTS23)

- Develop Guidelines – Data Exchange between VTS Systems (Task 7* to be completed at VTS23)

- Develop Guidelines – Staffing Levels at VTS Centres (Task 8* to be completed at VTS22) (If required).

- Review V-103 and associated documentation (as referenced by Task 9* and D1, 2 and 3)

- Review of output and working papers

- Review of Session report

- Any Other Business.

Members are requested to provide comments or proposals on any of the above items to the Secretariat by not later than Aug. 12, 2005.

Documents received by the Secretariat will be published on the Committee web-site normally within three working days of receipt.

*  Note – items marked with an asterix (*) reflect the Task Number referenced in the Proposed Work Programme as amended.

Annex 2 – VTS 22 Participants

Country

Argentina	Prefectura Naval

Mr. Miguel Reyes

Corriente 150

Olivos

Buenos Aires

Phone	+ 54 11 4512 1020

Fax	+ 54 11 4512 1021

E-mail	migreyes@hotmail.com

Australia	Australian Maritime Safety Authority

Mr. Neil Trainor

C/ Maritime Safety Queensland

GPO Box 2525

Brisbane Q 4001

Phone	+ 61 7 3120 7422

Fax	+ 61 7 3120 7440

E-mail	neil.trainor@amsa.gov.au

Australian Maritime Safety Authority

Mr. Mahesh Alimchandani

Nautical Adviser

P. O. Box 2181

Canberra City ACT 2601

Phone	+ 61 2 6279 5643

Fax	+ 61 2 6279 5002

E-mail	mahesh.alimchandani@amsa.gov.au

Belgium	Port Authority

Capt. Jean Persy

Entrepotkaai 1

B-2000 Antwerp

Phone	+ 32 3 205 21 84

Fax	+ 32 3 205 20 26

E-mail	jean.persy@haven.antwerpen.be

Flemish Maritime Administration

Miss Katrijn de Maere

Kantinenstraat 3

8400 Oostende

Phone	+ 32 59 255 440

Fax	+ 32 59 255 441

E-mail	katrijn.demaere@lin.vlaanderen.be

Flemish Marine Administration

Capt. J. Loncke

MRCC - Zeewesengebuw

Sir W. Churchillkaai, 2

B-8400 Oostend

Phone	+ 32 59 566 480

Fax	+ 32 59 566 499

E-mail	jacques.loncke@lin.vlaanderen.be

Canada	Canadian Coast Guard

Mr. Michel Desparois

200 Kent Street

Ottawa, Ontario

K1A 0E6

Phone	+1 613 990 3031

Fax	+1 613 996 8902

E-mail	desparoism@dfo-mpo.gc.ca

Chile	 Armada De Chile

Capitan Antonio Amigo

Subida Cementerio No. 300

Valparaiso

Phone	+ 56 032 20 8767

Fax	+ 56 032 20 8731

E-mail	aaaj2001@yahoo.es or jssmm@directemar.cl

China, P.R. of	Maritime Safety Administration of PRC

Mr. Honghui Zheng

No.7 Road Lixing

Huangpu District Guangzhou

Phone	+ 86 20 82354205

Fax	+ 86 20 82354195

E-mail	zhhhui_gz@gdmsa.gov.cn

Maritime Safety Administration of P.R.C.

Mr. Jianbo Bao

11 Jianguomennei Avenue

Beijing 100736

Phone	+ 86 21 5393 1425

Fax	+ 86 21 539 31500

E-mail	bjb@vip.sina.com

Hong Kong, Marine Department HKSAR

Mr. Hon Bun Chan

23/F Harbour Building

38 Pier Road

Central Hong Kong

Phone	+ 852 2852 4539

Fax	+ 852 2542 3199

E-mail	hbchan@mardep.gov.hk

Denmark	VTS-Center Storebaelt

Capt. Jørgen Brandt

Navel Base Korsoer

Sylowsvej 8

DK-4220  Korsør

Phone	+ 45 58 37 68 68

Fax	+ 45 58 37 28 19

E-mail	chvts@vts.svn.dk

TERMA Elektronik AS

Mr. Jens Chr. Pedersen

Hovmarken 4

DK-8520 Lystrup

Phone	+ 45 87 43 60 00

Fax	+ 45 87 43 60 01

E-mail	jcp@terma.com

Finland	Finnish Maritime Administration

Capt. Paavo Wihuri

Maritime Safety Department

P.O. Box 171

00181 Helsinki

Phone	+ 358 204 484 240

Fax	+ 358 204 484 500

E-mail	paavo.wihuri@fma.fi

Finland	Finnish Maritime Administration

Ms. Sinikka Hartonen

P.O. Box 171

00181 Helsinki

Phone	+ 358 204 48 4675

Fax	+ 358 204 48 4470

E-mail	sinikka.hartonen@fma.fi

Finnish Maritime Administration

Mr. Kari Kosonen

P.O. Box 171

00181 Helsinki

Phone	+ 358 204 48 4625

Fax	+ 358 204 48 4470

E-mail	kari.kosonen@fma.fi

France	IMPA

Mr. Rudolphe Striga

Pilotage des ports de Marseille – Fos

1, rue Henri Tasso

13002 Marseille

Phone	+33 4 91 14 29 10

Fax

E-mail	rudolphe.striga@wanadoo.fr

CETMEF

M. Bruno Manoury

Technopôle Brest-Iroise

29280 Plouzané

94381 Bonneuil sur Marne cédex

Phone	+ 33 (0)2 98 05 67 50

Fax	+ 33 (0)2 98 05 67 67

E-mail	bruno.manoury@equipement.gouv.fr

Germany	Federal Waterways and Shipping Directorate NW

Mr. Philip Giertz

Schlossplatz 9

26603 Aurich

Phone	+ 49 4941 602 354

Fax	+ 49 4941 602 378

E-mail	giertz@aur.wsdnw.de

Federal Waterways Administration

Mr. Rainer Strenge

Traffic Technologies Centre

Weinbergstraße 11-13

56070 Koblenz

Phone	+ 49 261 9819 2000

Fax	+ 49 261 9819 2155

E-mail	rstrenge@fvt.wsv.de

Atlas Elektronik GmbH

Mr. Juergen Meine

Naval Division

Sebaldsbrücker Heerstrasse 235

28305 Bremen

Phone	+ 49 421 457 30 14

Fax	+ 49 421 457 36 51

E-mail	meine.j@stn-atlas.de

Barco Orthogon AG

Mr. Thomas Walati

Hastedter Osterdich 222

28207 Bremen

Phone	+ 49 421 20 12 24 26

Fax	+ 49 421 20 12 29 99

E-mail	thomas.walati@barco.com

(IMPA) Lotsenbrüderschaft Elbe

Mr. Norbert Schumacher

Elbchaussee 330

D-22609 Hamburg

Phone	+ 49 40 82 40 75

Fax	+ 49 40 82 27 81 75

E-mail	lbe-hamburg@elbe-pilot.de

Greece	Ministry of Mercantile Marine

K. Pardalis, Lieutenant H.C.G.

Hellenic Coast Guard Headquarters

150 Gr. Lambraki Ave.

185 18 Piraeus

Phone	+ 30 210 419 1378

Fax	+ 30 210 41 20 000

E-mail	danvtmis@mail.yen.gr

Italy	SELEX-SI

Mr. Francesco Frau

Via Tiburtina 1231

00131 Roma

Phone	+ 39 06 4150 2012

Fax	+ 39 06 4150 3643

E-mail	ffrau@selex-si.com

Italian Coast Guard

Capt. Piero Pellizzari

General Headquarters of the Italian Coast Guard, Rep.7, Uff.1.

Via dell'Arte n 16

00144 Rome

Phone	+ 39 06 5908 4578

Fax	+ 39 06 5908 4440

E-mail	tei_pellizzari@hotmail.com or piero.pellizzari@trasportinavigazione.it

Japan	Japan Aids to Navigation Association

Mr. Tatsuo Sato

Kaiji Center Bldg.

4-5, Kouji-machi, Chiyoda-ku

Tokyo, 102-0083

Phone	+ 81 3 3230 1470

Fax	+ 81 3 3230 1050

E-mail	tatsuo-sato@jana.or.jp

Korea	Norcontrol / Chang San IT Co., Ltd.

Mr. Kim Hong Kon

9th Floor, Busan Sangrock, R/D #828-9

Bedhill-Dong, Dong-gu

Busan

Phone	+ 82 51 639 8932

Fax	+ 82 51 637 8938

E-mail	hkkim@changsanit.com

MOMAF

Mr. Jang Woo Lee

#140-2 Kye-dong

Jongro-gu

Seoul 110-293

Phone	+ 82 2 3674 6340

Fax	+ 82 2 3674 6346

E-mail	leejw@momaf.go.kr

Korea Maritime University

Mr. Jin Soo Park

1 Dongsam-dong

Yeongdo-ku

Busan 606-791

Phone	+ 82 51 410 4240

Fax	+ 82 51 405 2818

E-mail	jspark@hhu.ac.kr

MOMAF

Mr. Kang On Kim

#140-2 Kye-dong

Jongro-gu

Seoul 110-293

Phone	+ 82 2 3674 6343

Fax	+ 82 2 3674 6346

E-mail	ohmiri@momaf.go.kr

Netherlands	IAPH

Mr. Martin Daniels

Port of Rotterdam

P.O. Box 6622

3002 AP Rotterdam

Phone	+31 10 252 1551

Fax	+31 10 252 4399

E-mail	mh.daniels@portofrotterdam.com

Maritime Simulation Rotterdam b.v.

Mr. Dominic Jarvis

Wilhelminakade 701

P.O. Box 51290

3007 GG Rotterdam

Phone	+ 31 10 4866654

Fax	+ 31 10 4846071

E-mail	djarvis@msr-r.nl

Norway	Norwegian Coastal Administration

Mr. Jon Leon Ervik

P.O. Box 466

NO-5501 Haugesund

Phone	+ 47 52 73 32 00

Fax	+ 47 52 73 32 01

E-mail	jon.leon.ervik@kystverket.no

Norcontrol IT

Mr. Einar Lihovd

P.O. Box 1024

N-3194 Horten

Phone	+ 47 33 08 48 48

Fax	+ 47 33 04 57 35

E-mail	einar.lihovd@norcontrolit.com

National Coastal Administration

Mr. Terje Alling

P.O. Box 466

NO-5501 Haugesund

Phone	+ 47 52 73 32 00

Fax	+ 47 52 73 32 01

E-mail	terje.alling@kystverket.no

Poland	Maritime Office in Gdynia - VTS Gulf of Gdansk

Mr. Lukasz Bibik

Ul.Chrzanowskiego 10

81-338 Gdynia

Phone	+ 48 58 661 77 98

Fax	+ 48 58 620 53 28

E-mail	lbibik@umgdy.gov.pl

Spain	SASEMAR

Captain José Diaz

Centro Jovellanos

33393 Veranes

Gijon

Phone	+34 98 515 9800

Fax	+34 98 516 7604

E-mail	jmldiaz@centrojovellanos.com

Sweden	Swedish Maritime Administration

Ms. Monica Sundklev

SE-601 78 Norrköping

Phone	+ 46 11 19 12 54

Fax	+ 46 11 19 12 30

E-mail	monica.sundklev@sjofartsverket.se

Swedish Maritime Administration, Maritime Safety Inspectorate

Mr. Urban Hallberg

SE-601 78 Norrköping

Phone	+ 46 11 191117

Fax	+ 46 11 191230

E-mail	urban.hallberg@sjofartsverket.se

The 	HITT Traffic

Netherlands

Ir. René Hogendoorn

Oude Apeldoornsseweg 41-45

P.O. Box 717

7300 AS Apeldoorn

Phone	+ 31 55 543 25 59

Fax	+ 31 55 543 25 53

E-mail	r.hogendoorn@hitt.nl

Turkey	General Management of Coastal Safety and Salvage Administrations

Capt. Tuncay Cehreli

Meclis-i Mebusan Cad. No. 18

80040 Salipazari

Istanbul

Phone	+ 90 212 323 48 00

Fax	+ 90 212 323 48 09

E-mail	vtsturk@tr.net

General Management of Coastal Safety and Salvage Administrations

Mr. Tayfun Yalcin

Meclis-i Mebusan Cad. No. 18

80040 Salipazari

Istanbul

Phone	+ 90 212 323 48 00

Fax	+ 90 212 323 48 08

E-mail	vtsturk@coastalsafety.gov.tr or vtsturk@tr.net

UK	Nautical Institute

Capt. G. A. Eades

Watercress Cottage

7 North Close

Havant, Hampshire PO9 2TE

Phone	+ 44 23 9247 5452

Fax	+ 44 23 9247 3623

E-mail	gaeades@compuserve.com

QinetiQ

Dr. Mike Hadley

Portsdown Technology Park, Room  34, Block 3

Southwick Road

Cosham, Portsmouth, Hants, PO6 3RU

Phone	+ 44 2392 312608

Fax	+ 44 2392 312768

E-mail	mhadley@QinetiQ.com

QinetiQ

Mr. Robert Nowak

Block 3, Room 31, Portsdown Technology Park

Southwick Road

Cosham, Portsmouth PO6 3R4

Phone	+ 44 9231 2906

Fax	+ 44 9231 2768

E-mail	rwnowak@qinetiq.com

Representing Trinity House

Capt. Terry Hughes

1 Claudius Way, Roman Park

Lydney, GLOS

GL15 5NN

Phone	+ 44 1594 845 258

Fax	+ 44 1594 845 258

E-mail	terryhughes@maritime-vts.co.uk

IFSMA

Capt. Paul Owen

202 Lambeth Road

London SE1 7JY

Phone	+ 44 207 261 0450

Fax	+ 44 207 928 9030

E-mail	hq@ifsma.org

IMPA

Mr. Nick Cutmore

IHMA

Mr. Barry Goldman

Port of London Authority

London River House, Royal Pier Road

Gravesend DA12 2BG

Phone	+ 44 (0)1474 562299

Fax	+ 44 (0)1474 526281

E-mail	barry.goldman@pola.co.uk

IHMA

R. Adm. Bruce Richardson (Committee Vice Chair)

c/o Port of London Authority

London River House

Royal Pier Terrace,Gravesend, Kent PA12 2BL

Phone	+ 44 1474 562 268

Fax	+ 44 1474 562 277

E-mail	bruce.richardson@pola.co.uk

Maritime and Coast Guard Agency

Capt. Geoffrey Stokes

2/29 Spring Place

105 Commercial Road

Southampton SO15 1EG

Phone	+ 44 23 8032 9394

Fax	+ 44 23 8032 9204

E-mail	geoffrey.stokes@mcga.gov.uk

Trinity House Lighthouse Service

Mrs. Kathryn Hossain

Tower Hill

London EC3N 4DH

Phone	+ 44 207 481 6917

Fax	+ 44 207 480 7662

E-mail	kathryn.hossain@thls.org

USA	Lockheed Martin

Mr. Ken S. Prime

Maritime System & Sensors

P.O. Box 4840 EP6 RM225

Syracuse NY 13221

Phone	+ 1 315 4156 1171

Fax	+ 1 315 456 0439

E-mail	ken.prime@lmco.com

U.S. Coast Guard

Mr. William Cairns

Commandant (CG-7M)

2100 2nd Street SW

Washington DC 20593

Phone	+ 1 202 267 6599

Fax	+ 1 202 267 1067

E-mail	wcairns@comdt.uscg.mil

Maritime Institute of Technology and Graduate Studies (MITAGS)

Mr. Eric Friend

692 Maritime Blvd

Linthicum Heights, MD 21090

Phone	+ 1 443 989 3259

Fax

E-mail	efriend@mitags.org

US Coast Guard

Mr. Edward LaRue Jr.

Commandant (G-MWV)

2100 2nd Street SW

Washington DC, 20593-0001

Phone	+ 1 202 267 0416

Fax	+ 1 202 267 4826

E-mail	elarue@comdt.uscg.mil

Delaware River Pilots

Mr. Bill Lowe

7 Drake Knoll

Lewes, DE 19958

Phone	+ 1 302 645 5816

Fax	+ 1 302 645 5817

E-mail	w.e.lowe@verizon.net

USA Coast Guard (G-MWV)

Mr. Mike Sollosi (Committee Chair)

2100 2nd Street SW

Washington DC 20593-0001

Phone	+ 1 202 267 15 39

Fax	+ 1 202 267 48 26

E-mail	msollosi@comdt.uscg.mil

Annex 3 – Working Group Participants

Working Group 1 – Operations Working Group

| Name | Organization/Country |
| --- | --- |
| Barry Goldman | International Harbourmasters Association (IHMA) |
| Geoff Eades | Nautical Institute, UK |
| Geoff Stokes | MCA, UK |
| Jean Persy | Port Authority, Antwerp |
| Jon Leon Ervik | Norwegian National Coastal Administration |
| Kari Kosonen | FMA, Finland |
| Kathryn Hossain (Assistant WG Chair) | THLS, UK |
| Neil Trainor | AMSA, Australia |
| Paavo Wihuri (WG Chair) | FMA, Finland |
| Paul Owen | IFSMA |
| Piero Pellizzari | Italian Coast Guard |
| Tayfun Yalcin | Istanbul VTS Centre, Turkey |
| Urban Hallberg | SMA |
| Dominic Jarvis | MSR |
| Terje Alling | Norwegian Coastal Administration |
| Philip Giertz | Fed. Waterways and Shipping, Germany |
| Miguel Ryes | Prefectura Naval Argentina |
| Hon Bun Chan | Marine Department, HKSAR |

Working Group 2 – Technical Working Group

| Name | Organization/Country |
| --- | --- |
| Bao Jianbo | China MSA |
| Bill Cairns (Assistant WG Chair) | U.S. Coast Guard |
| Ed LaRue (WG Chair) | U.S. Coast Guard |
| Einar Lihovd | Norcontrol IT, Norway |
| Francesco Frau | SELEX-SI |
| Jens Pedersen | Terma, Denmark |
| Jinsoo Park | KMU, Korea |
| Jurgen Meine | Atlas Elektronik, Germany |
| Kang-on Kim | MOMAF, Korea |
| Ken Prime | Lockheed Martin, USA |
| Lukasz Bibik | Maritime Office Gdynia, VTS Gulf of Gdansk |
| Manoury Bruno | CETMEF |
| Martin Daniels | Port of Rotterdam, Netherlands |
| Mike Hadley | QinetiQ, UK |
| Rainer Strenge | Federal Waterways Administration, Germany |
| Rene Hogendoorn | HITT Traffic, Netherlands |
| Robert Nowak | QinetiQ, UK |
| Tatsuo Sato | Japan Aids to Navigation Association |
| Thomas Walati | Barco |
| Zheng Honghui | China MSA |

Working Group 3 – Personnel and Training Working Group

| Name | Organization/Country |
| --- | --- |
| Bill Lowe | Delaware Pilots |
| Eric Friend | MITAGS, USA |
| Jacques Loncke | Flemish Maritime Administration, Belgium |
| Jorgen Brandt | Danish Belt VTS |
| José Diaz (Assistant WG Chair) | Centro Jovellanos / Sasemar, Spain |
| Katrijn de Maere | Flemish Maritime Administration, Belgium |
| Kostas Pardalis | Hellenic Coast Guard |
| Michel Desparois | Canadian Coast Guard |
| Monica Sundklev | Swedish Maritime Administration |
| Sinikka Hartonen | FMA, Finland |
| Terry Hughes (WG Chair) | Trinity House, UK |
| Tuncay Cehreli | VTS Instanbul, Turkey |

Annex 4 – IALA Committee Input Papers – VTS22
March 7-11, 2005

Items highlighted in yellow were not on web.

Agenda item 1 – Approval of Agenda

| Number | Title / Author (if required) | Presented by: |
| --- | --- | --- |
| VTS23/1/1 | Agenda | MS |
| VTS23/1/2 | List of Input Papers | MS |
| VTS23/1/3 | Schedule for VTS23 (to be issued after VTS23 Chairman’s Meeting, Sept. 12, 2005) | MS |

Agenda item 2 – Review of Action Items from VTS 22

| Number | Title / Author (if required) | Presented by: |
| --- | --- | --- |
| VTS23/2/1 | Report VTS22 – Action Items | MS / JCJ |

Agenda item 3 – Review and Update of VTS Work programme

| Number | Title / Author (if required) | Presented by: |
| --- | --- | --- |
| VTS23/3/1 | Work programme for VTS Committee – as amended VTS22 | MS / WG use as required |

Agenda item 4 – Reports from other bodies

| Number | Title / Author (if required) | Presented by / WG |
| --- | --- | --- |
| VTS23/4/1 | Council report – (Session 36 ) | MS |
| VTS23/4/2 | IMO Report – Joint WG on Voluntary Audit Scheme – J.C. LeClair | MS |
| VTS23/4/3 | IMO Report – MSC80 – J.C. LeClair | MS |
| VTS23/4/4 | IMO Report – NAV51 – J.C. LeClair | MS |
| VTS23/4/5 | e-ANSI (ex ANIS) working group report / J-C. LeClair (linked to ‘Reports and Publications’) | Note |
| VTS23/4/6 | e-Learning Working Group Report / J. Carson-Jackson(linked to ‘Reports and Publications’) | Note |
| VTS23/4/7 | Light and Colour Working Group Report / O. Eriksson(linked to ‘Reports and Publications’) | Note |
| VTS23/4/8 | Generic Risk Model Working Group Report / P. Kent (linked to ‘Reports and Publications’) | Note |

Agenda item 5 – Reports from Rapporteurs

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
|  | Use by members of the IALA Guidelines on Risk Management (Task M1) | MS |
|  | Impact of AIS on VTS Staffing and Training (Task M2) | KG |
|  | Work of PIANC (Task M3) | MS |
|  | Navigational Assistance as it relates to pilotage | TH |
| VTS23/5/5 | Long Range Tracking Report | WC |

Agenda item 6 - Review - VTS Manual [and IMO Guidelines on VTS] (Task 1*)

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
| VTS23/6/1 | IALA VTS Manual Work Targets / Chapter Structure | All WGs |
| VTS23/6/2 | Chapter 3 / brought forward from VTS22 (Formerly VTS22/EdWG/WP03) | Editor |
| VTS23/6/3 | Chapter 4 / K. Hossain – result of intersessional work | Approve in principle Monday, Sept. 12 |
| VTS23/6/4 | Chapter 5 / brought forward from VTS22 (Formerly VTS22/OPSWG/WP03) | WG1 / input from WG2 & WG3 |
| VTS23/6/5 | Chapter 6 / N. Trainor – result of instersessional work | WG1 |
| VTS23/6/6 | Chapter 7 / N. Trainor – result of intersessional work | WG1 / WG2 |
| VTS23/6/7 | Chapter 8 / brought forward from VTS22 (Formerly VTS22/OPSWG/WP10rev1) | WG1 |
| VTS23/6/8 | Chapter 9 / brought forward from VTS22 (Formerly VTS22/TWG/WP03) | WG2 |
| VTS23/6/9 | Chapter 10 / brought forward from VTS22 (Formerly VTS22/TWG/WP04) | WG2 |

Agenda item 7 – Develop Recommendation - performance requirements for VTS equipment (Task 3* and 6*)

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
| VTS23/7/1 | Operational Performance Requirements / brought forward from VTS22 (Formerly VTS22/OPSWG/WP04) | OPSWG |
| VTS23/7/2 | Performance Requirements for AIS in VTS / brought forward from VTS22 (Formerly VTS22/TWG/WP01) | TWG |
| VTS23/7/3 | Performance Requirements for CCTV in VTS / brought forward from VTS22 (Formerly VTS22/TWG/WP05 / as amended by W. Cairns) | TWG |
| VTS23/7/4 | Performance Requirements for RadioComms Equipment in VTS / brought forward from VTS22 (Formerly VTS22/TWG/WP06 / as amended by W. Cairns) | TWG |
| VTS23/7/5 | Performance Requirements for DGNSS Equipment in VTS (W. Cairns) | TWG |
| VTS23/7/6 | Operational Performance Requirements / VTS23/7/1 revised by P. Wihuri | OPSWG |

Agenda item 8 – Data Exchange between VTS Systems (Task 7* to be completed at VTS23)

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
| VTS23/8/1 | Data Exchange / Brought forward from VTS22 (Formerly VTS23/TWG/WP07) | TWG |

Agenda item 9 - Develop Guidelines – VTS operator workload staffing levels (Task 8*) ( If required)

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
| VTS23/9/1 | Guidelines as provided to IALA Council (not approved), including comments from Council | P&TWG |

Agenda item 10 – V-103 and associated documentation  (Task 9* - note, as per Council Session34, Review of V-103 brought forward)

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
|  | No input paper |  |

Agenda item 11 – Review of output and working papers

Agenda item 12 – Review of session report

Agenda item 13 – Any Other Business

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
|  | No input paper |  |

Annex 5 – List of Output and Working Papers

- Output documents are submitted for review by a body other than the Committee initiating the document.

| Number | Title |  | Status |
| --- | --- | --- | --- |
| VTS23/output/01 | Draft Recommendation – Operational Performance Requirements in VTS |  | Approved Forward to Council for approval |
| VTS23/output/02 [not approved in full] VTS23/OPSWG/WP03 | VTS Manual, Chapter 5 |  | Approved in Principle – work required intersessionally and during the drafting Group. Working Paper to be forwarded to drafting group. |
| VTS23/output/03 | VTS Manual, Chapter 6 |  | Approved Forward to IALA Committee website with other, approved, chapters |
| VTS23/output/04 |  | VTS Manual, Chapter 7 | Approved Forward to IALA Committee website with other, approved, chapters |
| VTS23/output/05 |  | Guideline 1045 on VTS Personnel Staffing Standards | Approved Forward to Council for approval |
| VTS23/output/06 |  | Equipment Performance Requirements – AIS | Approved Forward to Council for approval – annex to V-128 |
| VTS23/output/07 |  | Equipment Performance Requirements - CCTV | Approved Forward to Council for approval – annex to V-128 |
| VTS23/output/08 |  | Equipment Performance Requirements - Radiocommunications | Approved Forward to Council for approval – annex to V-128 |
| VTS23/output/09 |  | Report of VTS23 | Reviewed and approved as amended |

Working Papers are documents that will remain within the committee for further review.

| Number | Title | Status |
| --- | --- | --- |
| VTS23/TWG(WG2)/WP04 | Draft Guidelines on Data Exchange | Bring forward to Work Programme 2006-2010 |
| VTS23/TWG(WG2)/WP05 | VTS Manual Draft Chapter 9 | Bring forward to drafting session for VTS Manual, March 2006 |
| VTS23/P&TWG(WG3)/WP02 | VTS Manual Draft Chapter 11 | Bring forward to drafting session for VTS Manual, March 2006 |
| VTS23/P&TWG(WG3)/WP03 | VTS Manual Draft Chapter 12 | Bring forward to drafting session for VTS Manual, March 2006 |
| VTS23/Editorial/WP01 | Work Targets for VTS manual development | Bring forward to drafting session for VTS Manual, March 2006 |
| VTS23/ALLWG/WP01rev1 | Work Programme items for 2006-2010 | Chairman to draft into input for PAP |

Annex 6 -  Action Items

Action Items for Members

- M. Hadley was asked to liaise with the EU project MARNIS to provide information to IALA on the changes that have been made to the IALA Risk Model (IWRAP) program.	5

- Members were asked to provide information on the experiences gained in the introduction of AIS into VTS to K. Goud.	6

- Members were asked to provide input on the various concepts of navigational assistance as relates to pilotage to T. Hughes.	6

- Committee members are asked to review Chapter 8 (VTS23/6/7) intersessionally and provide comments to the Drafting Session, which is meeting in March 2006.	7

- The Chairman (M. Sollosi) was asked to draft definitions in support of chapter 5 (VTS23/OPSWG/WP03), to be forwarded to the drafting group.	7

- The members of the Drafting Group were asked to review chapter , as revised by M. Sollosi intersessionaly, and provide comments with regards to further development of the Chapter as a possible IALA Recommendation and provide input to VTS24.	7

- The Chairman was asked to ensure that the review and coordination of further work on both operational (user) requirements and technical requirements is brought forward to the 2006-2010 work term.	8

- A drafting group, led by Jens Pedersen, will work intersessionally on a re-write of Chapter 10 (VRTS23/6/9) and provide input to the Drafting Session, March 2006.	9

- The TWG members were asked to work intersessionally to resolve outstanding issues on data exchange (VTS23/TWG/WP04) and provide inputs to VTS24.	10

- The Chairman, M. Sollosi, was asked to review work item proposals (VTS23/ALLWG/WP01) and provide these to PAP14, to be held Sept. 28-29, 2005.	11

Action items for Secretariat

- The Secretariat was asked to post the report from Council Session 36 to the Committee web site when it becomes available.	5

- The Secretariat was asked to add Chapters 6 and 7 (VTS23/output/03 and VTS23/output/04) to the developing VTS Manual and post to the Publications and Reports section of the Committee Web Site.	7

- The Secretariat was asked to forward Chapter 5 and 8 (VTS23/OPSWG/WP03 and VTS23/6/7) to the VTS Manual Drafting Session meeting to be held in March 2006 for further development.	7

- The Secretariat was asked to forward the draft Recommendation on Operational Performance Standards for VTS Equipment (VTS23/output/01) to the IALA Council for approval, with a note to indicate the ongoing development of both operational and technical requirements in tandem.	8

- The Secretariat was asked to forward the draft Chapter 9 (VTS23/TWG/WP05) to the Drafting Session in March, 2006.	9

- The Secretariat was asked to forward the AIS (VTS23/output/06), , CCTV VTS23/output/07, and Radiocommunications (VTS23/output/08)Technical Performance Requirements to Council for approval and inclusion as Annexes to IALA Recommendation V-128.	9

- The Secretariat was asked to forward the draft Guideline on Data Exchange (VTS23/TWG/WP04) to VTS24.	10

- The Secretariat was asked to forward the draft Guideline 1045 – Staffing Levels at VTS Centres (VTS23/output/05) to Council.	10

- The Secretariat was asked to forward the draft Chapters 11 and 12 (VTS23/P&TWG/WP02 and VTS23/P&TWG/WP03) to the Drafting Session in March, 2006.	10

- The Secretariat was asked to bring the date for the drafting session to the attention of Council, noting that Council approved the session during Council Session 36.	11

- The Secretariat was asked to forward Chapter 4(VTS23/6/3) to the developing VTS Manual and post to the Publications and Reports section of the Committee Web Site.	11

Annex 7 - VTS Committee – Revised Work Programme 2002-2006

Revised / Completed VTS23, Sept. 2005

[Mike – Bruce – please update]

| Task | Estimate No. of Sessions | Comments | Working Group |
| --- | --- | --- | --- |
| - Review - VTS Manual - IMO Guidelines on VTS | 5-6 | See note 1 | Ops, Tech, Personnel & Training (P&T) |
| - Develop a draft IALA Vision of the Future for VTS | 3-4 | Complete VTS19 | Ops |
| - Develop a recommendation on the performance requirements for VTS equipment. | 4-5 |  | Ops/Tech |
| - Develop a recommendation on generic operational procedure for VTS | 2-3 | Complete VTS21 | Ops |
| - Develop Guidelines for the application of internationally adopted symbology for use in VTS centres and co-ordinate with IEC. | 4-6 | Complete VTS21 | Ops, Tech |
| - Develop Guidelines for the technical specification of VTS equipment | 4-5 | Radar Complete VTS20 Hydro-Met Complete VTS22 | Tech |
| - Develop guidelines on data exchange between VTS system. | 4-5 |  | Tech |
| - Develop Guidelines on Staffing Levels at VTS Centres - collect information on staff levels in accordance with service levels - develop guidelines on approaches to VTS Operator Workload Staffing Levels | 5-6 | Complete VTS22 | P&T |
| - Consider Refresher Training for VTS Personnel – As Per Council report 34 – Review of V-103 (D1-3) brought forward. | 3-4 | Refresher Training Completed VTS21 / Review V-103 ongoing | P&T |
| - Finalize Guidelines on Categorization of VTS / VTS Risk Mitigation | 2-3 | Completed VTS21 | Ops |
| - Review IALA VTS documentation to ensure Security Issues are addressed where appropriate. | On going | Following IMO ongoing work Discuss with PAP | Ops, Tech, P&T |

Monitoring Items

| M1 Monitor the use by members of the IALA Guidelines on Risk Management as applied to VTS | Continuous | Rapporteur see note 2 |
| --- | --- | --- |
| M2 Monitor the impacts of AIS on VTS staffing and training | Continuous | Rapporteur see note 3 |
| M3 Monitor the work of PIANC, WG24 | Continuous | Rapporteur See note 3 |
| M4 Monitor developments in aspects of ‘Navigational Assistance’ as it relates to pilotage. | Continuous | Rapporteur See note 3 |
| M5 Monitor development in Long Range Identification and Training in COMSAR. | Continuous | Raporteur See note 3 |

Deferred Items – Brought forward to Task 9

| D1 Review Recommendation V-103 and update as necessary | Defer | see note 4 |
| --- | --- | --- |
| D2 Review Model Course V-103/1 and update as necessary | Defer | see note 4 |
| D3 Review Model Course V-103/2 and update as necessary | Defer | see note 4 |

Notes:

1.	Before reviewing IMO Resolution A. 857(20), Guidelines on VTS, it should be determined whether there is an urgent and compelling need for the Resolution to be revised.   If this is so, the reasons should be explained fully so that Administrations can prepare and submit proposals to the IMO Maritime Safety Committee for the item to be included on the work programme of the Sub-Committee on Safety of Navigation.  It should also be borne in mind when carrying out the review that this Resolution is “foot-noted” in Regulation 12 of the revised Chapter V of the SOLAS Convention.  The Committee noted that the VTS Manual revision schedule has been realigned by the Secretary General to correspond with VTS Symposiums.  Accordingly, the next edition of the manual will reflect major changes and will be completed for issue in 2008.

- This item has been transferred from the Operations Committee work proposals.  The Council may change this priority if the monitoring programme indicates that IALA needs to take some action on behalf of its Members.  Topics being monitored will not normally appear in the work targets for each session unless the Council approves specific action.

- The Council may change this priority if the monitoring programme indicates that IALA needs to take some action on behalf of its Members.  Topics being monitored will not normally appear in the work targets for each session unless the Council approves specific action.

- Recommendation V-103 and its model courses should not be changed until a number of Competent Authorities and VTS Training Institutes have gained experience with them and are therefore able to comment on the changes that may be necessary.  In addition, the Recommendation and model courses have recently been endorsed by IMO and it could be prejudicial to the interests of IALA for changes to be made to the documents too quickly.  In this regard, changes are not normally made to IMO documents at less than five-year intervals

Revised Work Plan

|  |  | Session 1 | Session 2 | Session 3 | Session 4 | Session 5 | Session 6 | Session 7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | WG | VTS17 | VTS18 | VTS19 | VTS20 | VTS21 | VTS22 | VTS23 |
| Task 1 | Ops, Tech, PandT | X | X | X | X | X | X | X |
| Task 2 | Ops | X | X | X |  |  |  |  |
| Task 3 | Ops/ Tech | X | X | X |  | X | X | X |
| Task 4 | Ops |  |  | X | X | X |  |  |
| Task 5 | Ops, Tech | X | X | X |  | X |  |  |
| Task 6 | Tech |  | X | X | X | X | X | X |
| Task 7 | Tech | X | X | X | X | X | X | X |
| Task 8 | PandT | X | X | X | X | X | X |  |
| Task 9 | PandT |  | X | X | X |  |  | X |
| Task 10 | Ops | X |  | X | X | X |  |  |
| Task 11 | Ops, Tech, PandT | X | X | X | X | X | X |  |
| Tasks to be monitored |  |  |  |  |  |  |  |  |
| Task M1 | Monitor – Report by Rapporteur at each Session |  |  |  |  |  |  |  |
| Task M2 | Monitor – Report by Rapporteur at each Session |  |  |  |  |  |  |  |
| Task M3 | Monitor – Report by Rapporteur at each Session |  |  |  |  |  |  |  |
| Task M4 | Monitor – Report by Rapporteur at each Session |  |  |  |  |  |  |  |
| Task M5 | Monitor - Report by Rapporteur at each Session |  |  |  |  |  |  |  |
| Items Deferred |  |  |  |  |  |  |  |  |
| Task D1 | Note – moved to be reviewed under Task 9 – Pending the gaining of experience in the use of the Recommendation V-103 and model courses. |  |  |  |  |  |  |  |
| Task D2 |  |  |  |  |  |  |  |  |
| Task D3 |  |  |  |  |  |  |  |  |

Shaded Items have been amended during VTS22.

Annex 8 – Rapporteur Reports

IMO COMSAR LRIT Correspondence Group

W. Cairns, Rapporteur

Background

As outlined in the ‘Rules of Procedure for IALA Committees,’ Mr. Bill Cairns (USCG) was appointed at VTS22 to be the rapporteur on the IMO COMSAR Long Range Identification and Tracking (LRIT) Correspondence Group.

At COMSAR 9 (February 2005), the Maritime Security Working Group was unable to completely resolve to its satisfaction a number of technical issues related to LRIT.  The Sub-Committee established the correspondence group to address these outstanding issues and report back to COMSAR 10, taking into account further direction of the Committee.  MSC 80 (May 2005) provided additional direction to the correspondence group and this direction is reflected in its revised tasking.

The Correspondence Group is tasked with determining:

- Need for multiple international LRIT databases;

- Data security requirements;

- Governments directly accessing LRIT data from service provider;

- Archiving LRIT data by Data Centre and Tracking Services;

- Protocols for destruction of LRIT data;

- LRIT information latency;

- LRIT requirements in SOLAS Amendment vs. performance standards;

- System architectures that meet LRIT performance requirements;

- Ability to vary the reporting rate from ships;

- LRIT Data Centre maintaining an up-to-date list of LRIT-compliant ships;

- Additional info (e.g., a notice of arrival at a port) and intervention by crew;

- RCC use of LRIT Information for SAR;

- Cost of LRIT Information vs. available technologies; and

- LRIT reporting parameters (to determine authorized access to data).

Developments

There are over 80 participants, representing about 20 Administrations and 8 Non-Governmental/Inter-Governmental Organizations.  A work plan was written and the Group is proposing a solution to each of the tasks within the terms of reference.  Volunteers are drafting these solutions for discussion and debate within the Group.  The Group will report to the COMSAR intersessional meeting, 27 Feb. – 3 Mar., 2006. COMSAR 10 meets the following week, 6-10 Mar. 2006.

Status

It is recommended that this item continue to be monitored.