Input paper for the following Committee(s): Purpose of paper:

**□** ARM **□** ENG **x PAP** **x** **Input**

**□** ENAV **□** VTS □ Information

Agenda item 6.1.4

Author(s) / Submitter(s) Secretariat

Revision of IALA Standards

# Background

According to the decision of the Council on the postponement of the 20th IALA Conference from 2022 to 2023 (IALA Circular Letter 14/2021), the revision plan of the IALA Standards by the general assembly has been deferred.

It gives another chance to the committee to review the draft standards reflecting the recent updates and changes of the technical topic areas.

The secretariat collected all the feedback from the committees and forward them to PAP and LAP to finalise the draft standards edition 2.0 for council approval in due course.

## Related documents

* PAP44-6.1.4.1 (VTS51-13.1.0.3) VTS liaison note on the revision of IALA Standards
* PAP44-6.1.4.2 Draft revision S1010 AtoN Planning and Service Requirements (for review 1st half 2022)
* PAP44-6.1.4.3 Draft revision S1020 AtoN Design and Delivery (for review 1st half 2022)
* PAP44-6.1.4.4 Draft revision S1030 Radionavigation Services (for review 1st half 2022)
* PAP44-6.1.4.5 Draft revision S1040 Vessel Traffic Services (for review 1st half 2022)
* PAP44-6.1.4.6 Draft revision S1050 Training and Certification (for review 1st half 2022)
* PAP44-6.1.4.7 Draft revision S1060 Digital Communication Technologies (for review 1st half 2022)
* PAP44-6.1.4.8 Draft revision S1070 Information Services (for review 1st half 2022)
* PAP44-6.1.4.9 Draft structure of the standards (for review 1st half 2022)

# plan for the revision

The updated plan and timelines are described below;

|  |  |  |
| --- | --- | --- |
| Organ and Date | Activity | Comment |
| PAP 44  1st half 2022 | Review the draft standards edition 2.0 |  |
| LAP 23  1st half 2022 | Reviews and advice on draft Standards edition 2.0 |  |
| PAP 46  2nd half 2022 | Finalises the draft standards edition 2.0 for Council approval |  |
| Council 76  2nd half 2022 | Approval of the draft Standards edition 2.0 |  |
| 2nd half 2022 | Information process to all Members | Website with explanatory info |
| General Assembly  1st half 2023 | General Assembly voting on the update of Standards edition 2.0 | Brazil |
| 2nd half 2023 | Announcement of result of voting to membership and other organisations | Circular letter and IALA bulletin |

# Action requested of the PAP

PAP is requested to discuss and agree on the plan for the revision of the Standards.

# Annex - Structure of standards

