**VTS Committee Task Plan 2023 – 2027 (2023-09-12)**

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Standard** | **Scope** | **No.** | **Task** | **Status** | **54** | **55** | **56** | **57** | **58** | **59** | **60** | **Coop. entity** |
|  |  |  | **WG#1 – Operations** |  | 2023 | 2024 | 2024 | 2025 | 2025 | 2026 | 2026 |  |
| Vessel Traffic Services | VTS Implementation | 1.1.2 | Develop guidance for establishing a compliance and enforcement framework by participating ships |  |  | X | X |  |  |  |  |  |
| Vessel Traffic Services | VTS Implementation | 1.1.3 a)  b) | Develop guidance on the implications of maritime autonomous surface ships (MASS) from a VTS perspective  Assess the implications associated with the advent of MASS on IALA Standards specifically related to the establishment and operation of VTS (scoping exercise) | Forwarded from previous WP | X | X | X |  |  |  |  |  |
| Vessel Traffic Services | VTS Implementation | 1.1.4 | Develop guidance on delineating the VTS area |  |  |  |  | X | X | X |  | ARM |
| Vessel Traffic Services | VTS Implementation | 1.1.5 | Develop guidance to assist competent authorities for VTS establish an appropriate policy and regulatory framework to meet their obligations |  | X | X | X |  |  |  |  |  |
| Vessel Traffic Services | VTS Operations | 1.2.1 | Develop guidance for digital route exchange within VTS operations (+ application of S-421) |  |  |  |  |  |  |  |  |  |
| Vessel Traffic Services | VTS Communications | 1.3.1 | Develop guidance on VTS digital communications (operational aspects ) | Forwarded from previous WP | X | X | X | X |  |  |  |  |
| Vessel Traffic Services | VTS Communications | 1.3.2 | Revision of IMO Resolution A.918(22) IMO Standard Marine Communication Phrases (prepare note IMO in time) | Forwarded from previous WP | X | X | X | X |  |  |  |  |
| Marine AtoN planning and service require­ments | Obligations and regulatory compliance | 1.8.1 | Develop guidance on the certification of technical equipment, information syst­­ems and technical infrastructure related to MASS in the domain of IALA | Awaiting DTEC |  |  |  |  |  |  |  | DTEC lead |
| Marine AtoN planning and service require­ments | Aids to navigation planning | 1.8.2 | Review relevant sections of NAVGUIDE in cooperation with the Secretariat | Awaiting ARM |  |  |  |  |  |  |  | WG2&3 ARM lead |
| Marine AtoN planning and service require­ments | Aids to navigation planning | 1.8.3 | Develop guidance on the provision of AtoN and risk management for autonomous vehicle/vessel operations (Maritime Autonomous Surface Ship, MASS) | Awaiting DTEC |  |  |  |  |  |  |  | DTEC lead |
| Marine AtoN planning and service require­ments | Quality Management | 1.8.4 | Develop a guideline on quality management system for VTS | Forwarded from previous WP. | X | X | X |  |  |  |  |  |
| Marine AtoN planning and service require­ments | Risk Management | 1.8.5 | Enhancing the safety and efficiency of navigation around offshore installations | Awaiting ARM |  |  |  |  |  |  |  | ARM lead |
| Vessel Traffic Services | N/A | 1.9.1 | Consider relevant VTS documents to be revised/updated |  | X | X | X | X | X | X | X |  |
| Vessel Traffic Services | N/A | 1.9.2 | Continuous update contents of the VTS Manual | Forwarded from previous WP. | X | X | X | X | X | X | X | WG2,3 |
| Vessel Traffic Services | N/A | 1.9.3 | Conduct of the Global VTS Questionnaire as deemed necessary | Forwarded from previous WP | X | X |  |  |  |  |  | WG2,3 |
| Vessel Traffic Services | N/A | 1.9.4 | Proceed with the “living document” on “Future VTS”, including emerging technologies and Human Element | Forwarded from previous WP. | X | X | X | X | X | X | X | WG2,3 |
|  |  |  | **WG#2 – Technology** |  | 2023 | 2024 | 2024 | 2025 | 2025 | 2026 | 2026 |  |
| Vessel Traffic Services | VTS Data and Information Management | 2.5.1 | Revise G1177 on portrayal of VTS information | Forwarded from previous WP. | X | X | X |  |  |  |  | WG1 |
| Vessel Traffic Services | VTS Data and Information Management | 2.5.2 | Develop technical service description for digital data exchange between VTS and other entities - primarily ships. Include task 2.8.1 | Forwarded from previous WP. | X | X | X | X | X | X | X | WG1 |
| Vessel Traffic Services | VTS Technologies | 2.6.1 | Consider updating G1111-1 to include guidance on VTS Management Information Systems |  |  |  | X | X |  |  |  |  |
| Information services | Data models and data encoding | 2.8.1 | Develop a Product Specification S-212 for VTS under the S-100 framework. Merge with task 2.5.2 | Forwarded from previous WP | X | X | X | X | X | X | X | WG1 |
| Information services | Data models and data encoding | 2.8.2 | Review and update Recommendation R0145 (V-145) on the Inter-VTS Exchange Format (IVEF) Service | Forwarded from previous WP | X | X | X | X | X | X | X | WG1 |
| Marine AtoN planning and service require­ments | Obligations and regulatory compliance | 2.8.3 | Develop guidance on the certification of technical equipment, information syst­­ems and technical infrastructure related to MASS in the domain of IALA | Awaiting DTEC |  |  |  |  |  |  |  | DTEC lead |
| Marine AtoN planning and service require­ments | Risk Management | 2.8.4 | Develop guidance on cyber security for Marine AtoN | Awaiting ARM |  |  |  |  |  |  |  | WG1  ARM lead |
| AtoN design and delivery | Design, implementation and maintenance | 2.8.5 | Full review of A-126, G1084 and other AIS associated documentation | Awaiting ARM |  |  |  |  |  |  |  | WG1 &3  ARM lead |
| AtoN design and delivery | Design, implementation and maintenance | 2.8.6 | Develop Recommendation and Guideline on the use of drones for AtoN inspection and maintenance | Awaiting ARM |  |  |  |  |  |  |  | ARM lead |
| Vessel Traffic Services | N/A | 2.9.1 | Consider relevant VTS documents to be revised/updated |  | X | X | X | X | X | X | X |  |
|  |  |  | **WG#3 – Training** |  | 2023 | 2024 | 2024 | 2025 | 2025 | 2026 | 2026 |  |
| Vessel Traffic Services | VTS Implementation | 3.1.1 | Develop guidance for dealing with stress or trauma in VTS operations |  |  |  | X | X | X | X | X |  |
| Vessel Traffic Services | VTS auditing and assessing | 3.4.1 | Develop guidance on aptitudes required by VTS operators |  |  | X | X | X | X |  |  |  |
| Training and Certification | Training and Assessment | 3.8.1 | Revision of G1103 on Train the Trainer |  |  |  |  | X | X | X | X |  |
| Training and Certification | Training and Assessment | 3.8.2 | Develop guidance for remote training in VTS |  |  | X | X | X | X | X |  |  |
| Training and Certification | Training and Assessment | 3.8.3 | Develop a model course on incident response and crisis coordination | Awaiting ARM |  |  |  |  |  |  |  | WG1 |
| Training and Certification | Training and Assessment | 3.8.4 | WWA lesson plans to review | Awaiting ENG |  |  |  |  |  |  |  | ENG lead |
| Training and Certification | Training and Assessment | 3.8.5 | Develop a guideline on skills related to the digital environment, such as data analytics and maritime informatics and associated training programs with WWA. | Awaiting DTEC |  |  | X | X | X | X | X | WG2  DTEC lead |
| Training and Certification | Training and Assessment | 3.8.6 | Revision of G1027 on Simulation in VTS training |  | X | X | X | X |  |  |  |  |
| Training and Certification | Training and Assessment | 3.8.7 (a, b, c) | Revision of IALA VTS Model Courses  a) C0103-2 VTS Supervisor | Forwarded from previous WP | X |  |  |  |  |  |  |  |
| b) C0103-4 OJT Instructor | X | X |  |  |  |  |  |
| c) C0103-5 VTS Revalidation Process |  | X | X | X |  |  |  |
| Training and Certification | Accreditation, competency, certification and revalidation | 3.8.8 | Consider including English language competency requirements in VTS operations |  | X | X | X | X |  |  |  | WG1 |
| Training and Certification | N/A | 3.9.1 | Consider relevant VTS documents to be revised/updated |  | X | X | X | X | X | X | X |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Symposia, Workshops & Seminars for 2023-2027 work period** | **Date** | **Place** | **Lead / Target Group** |
| Joint workshop between VTS and ARM Committee on MSs and/or digital services | TBD | TBD | ARM lead / VTS, DTEC |
| Joint workshop on sustainability in Marine AtoN provision | November 2025 | IALA HQ, France | ENG lead / All |
| Workshop On The Roles and Responsibilities of Competent Authorities for VTS | Autumn 2024 | Under consideration | VTS lead |
| IALA Symposium | 2025 | Singapore | VTS lead / All |

**Legend: Legend for task numbering:**

Blank: Ongoing task Digit 1: WG 1, 2 or 3

Light orange: To Council to note or approve Digit 2: S1040 VTS Scope No.; Other standards = 8; Standard not available = 9

Light grey: Task completed or deleted Digit 3: In sequence (1, 2, 3 etc.)

Digit 4: Sub task a, b, c…(if needed)