Input paper:   VTS57-9.1.4

Input paper for the following Committee(s): 	check as appropriate		Purpose of paper:

□  ARM	□  ENG		□  PAP					X  Input

□  ENAV	X  VTS							□  Information

Agenda item 			9.1

Technical Domain / Task Number 2	Tasks 2.5.2 and 2.8.1, subtask 2.5.2.d, subtask 2.5.2.e

Author(s) / Submitter(s)			Intersessional Group 2.5.2 and 2.8.1

# Input from WG2 Intersessional Meeting on Technical Service Specifications and S-212

# Summary

Technical Working Group (WG2) decided during VTS58 that joint Task Group 2.5.2 and 2.8.1 should work intersessional on the Service Specifications for Under Keel Clearance Service and VTS Information Service, it was also necessary to reserve some time for the development of the S-212 product specification. The joint intersessional group had an online intersessional 26th November 2025 and face to face meeting in Ostend 14-16 January 2026.

This input paper describes the work done in intersessional meetings and the identified actions. This input paper includes updated drafts of the Service Specifications and the updated S-212 datamodel as output from the intersessional meetings.

## Purpose of the document

The joint intersessional task group requests that the VTS Committee notes the intersessional outcomes as specified in this input paper and take action as specified in Chapter 4 of the document.

## Related documents

The outcome of the intersessional meetings were a new draft of the Service Specification for Under Keel Clearance Service (ANNEX A) and VTS Information Service (ANNEX B). During the meeting in Ostend a new version of the S-212 datamodel was drafted (ANNEX C).

# Background

During VTS58 the Technical Working Group discussed the importance to work on Task 2.5.2.d and 2.5.2.e to develop the Technical Service Specifications. Also the development of the S-212 product specification needs to be addressed as this is supporting the testing of the Technoical Services. The aim of joint tasks 2.5.2 and 2.8.1 is to have a finalised version of the Service Specification for the Under Keel Clearance Service and to have a first draft of the VTS Information Service during VTS59. It was decided that intersessional meetings were needed to elaborate the draft Service Specification towards more finalised version. One online intersessional for the preparation of the documents was held on 26th November 2025. The face-to-face intersessional meeting was held in Ostend from 14th to 16th January 2026 hosted by The agency for Maritime and Coastal Services of the Flemish government.

During the intersessional the following topics were discussed:

- S-212 datamodel

- Developments on the Route Exchange data format (S-421) related issues as well as proceedings in IEC TC 80

- Technical Service Specification for Under Keel Clearance

- Technical Service Specification for VTS Reporting Service

- Technical Service Specification for VTS Information Service

- Document from the IMO correspondence group on Operational Guidance for Route Exchange

- Remarks on the Guideline for Digital Communications during the silent approval after VTS58

- Disaster Management

The second session was used to discuss briefly the developments on Route Exchange data format S-421 related issues as well as proceedings in IEC TC 80, which develops S-421 data model and related ECDIS standards.

The remainder of the meeting was dedicated to reviewing the Service Specifications and discussing the issues identified within it.

On Friday 16th the document from the IMO correspondence group on Operational Guidance for Route Exchange has been discussed and some changes to the document were proposed. The document was immediately after send to the IALA Secretariat.

The participants of the face-to-face intersessional meeting are presented in the Appendix 1.

# Discussion

## S-212 datamodel

Improvements were made to the datamodel of S-212 to let it better align with IHO rules on designing S-100 product specifications. The datamodel was also expanded to be able to support the UKC Service and VTS Information Service.

It was addressed that 3 new concepts should be registered in the IHO GI Concept register for the UKC Service. This will be prepared to be and action item for the IALA Secretariat after VTS59.

During the discussions various issues were raised that need to be addressed together with IHO. The planned joined IHO-IALA workshop in September 2026 might be a good starting point for this.

## Route Exchange (IEC TC80)

The timeline of IEC TC80 was shared with the group. The international standard is expected to be ready by Q4 2027. Therefore a very strict schedule has been defined to be able to achieve this deadline.

Some changes might be expected in de standard that have a minor (technical impact) on the Technical Service on Route Exchange. When these changes become available the Route Exchange Service needs to be updated to stay aligned with the S-421 standard.

The participants of the intersessional have no knowledge of current live implementations of the Route Exchange Service that was created by the VTS Committee, so it is not expected that the changes made by IEC TC80 will have a big impact.

## Technical Service Specification for Under Keel Clearance

The Technical Service Specification was further developed during the intersessional. 2 new additions to the S-212 datamodel were identified and some minor changes to the dataflows were discussed.

During VTS59 this Service Specification will be finalized, therefore it is essential that WG1 (Operations) delivers a text for the Operational Context of this Service Specification. The participants of WG1 that were present in the intersessional were asked to include this task for VTS59.

## Technical Service Specification for VTS Reporting Service

The Technical Service Specification was further developed during the intersessional. The focus was merely on writing the use cases together with WG1. In VTS59 this specification will be further developed.

## Technical Service Specification for VTS Information Service

The Technical Service Specification was further developed during the intersessional. The focus was merely on writing the use cases together with WG1. In VTS59 this specification will be further developed.

## IMO correspondence group on Operational Guidance for Route Exchange

The document from the IMO correspondence group has been sent to IALA to comment on. In December 2025 a online meeting has been held were the document was discussed with representatives from the VTS and DTEC Committee.

After this meeting an updated version of the document was made available. This updated document has been discussed with the whole group. The most important remarks were following:

- Route Exchange versus Route Plan Exchange: the participants agreed on the fact that the wording Route Plan is narrowing the definition of the service and it would be better not to use the word “Plan”.

- Description of the Route Exchange Services: this part of the document is suggested to copy the text out of the Guideline on Digital Communication to make sure that the IMO Guidance document is aligned with the nearly finished Guideline on Digital Communications.

## Guideline for Digital Communications

The representatives of WG1 discussed in a separate session the remarks that were made during the silent approval period after VTS58 on the guideline.

During this dedicated session, the comments received were carefully reviewed in detail. It was agreed that minor corrections related to language and grammar will be incorporated into the guideline accordingly.

In addition, more substantial proposals suggesting fundamental changes to the content were also discussed. Different options and their potential implications for the guideline were considered and weighed by the participants.

As these proposals could significantly impact the guideline and would require broader alignment, WG1 concluded that further discussion should be postponed until VTS59. This will allow for a more comprehensive exchange of views with all relevant stakeholders present, ensuring that any major decisions can be made collaboratively and with full participation.

## Disaster Management

The input paper from the Japanese Coastguard was discussed. The participants of the intersessional agreed that the currently existing datamodel for S-212 and the Technical Services for VTS Information Service should be able to deliver the functionality that is described in the input paper.

It is however necessary to define the use cases from a operational perspective, so possible technical adjustments to the underlying technical services can be identified. This will be a joined task by WG1 and WG2, the representatives from the Japanese Coastguard are invited to also joined this task.

## Conclusions

The complete working documents of the intersessional working group can be found at IALA VTS Committee NextCloud under Committees > VTS > Pre VTS59 Intersessional Task Group Meetings > WG2 Tasks 2.5.2 and 2.8.1 VTS Technical Service Specifications > Documents Intersessional Ostend (https://nextcloud.iala.int/s/9W8tJRqq2ofaQZn).

# Action requested of the Committee

The Committee is requested to:

- Note the work done during the intersessional meetings of 26 November 2025 and 14-16 January 2026

- Note the action items for WG1 for VTS59 (Operational Context for UKC Service, Guideline on Digital Communications, Disaster Management, …)

- Work further on the working documents in the annexes

- Address the issues regarding the development of S-212 to the steering committee for the IHO-IALA workshop on S-100/200

# Annexes

ANNEX A - Draft Technical Service Specification for Under Keel Clearance version 0.7

ANNEX B – Draft Technical Service Specification for VTS Information Service version 0.2

ANNEX C – updated datamodel for S-212 Service Specification

Participants of the intersessional meeting

Intersessional meeting on Technical Service Specifications and S-212

Ostend, 14.-16.1.2026

Participants present at the meeting were:

| Name | Affiliation |
| --- | --- |
| Malin Dreijer | Norwegian Coastal Administration, Norway |
| Michael Strandberg | Danish Maritime Authority, Denmark |
| Lukas Kussel | Federal Waterways and Shipping Agency, Germany |
| Wim Smets | Agency for maritime and coastal services, Flemish government, Belgium |
| Minsu Jeon | IALA Secretariat |
| Dmitry Rostopshin | DINAV Marine |
| Frank Baert | Port of Antwerp-Bruges |
| Kevin Vervoort | Port of Antwerp-Bruges |
| Leander Van den Heuvel | Port of Antwerp-Bruges |
| Sil Janssens | CGI |
| Michele Fiorini | Leonardo S.p.A. |
| Scott Humphrey | Marine Exchange of the San Francisco Bay Region |
| Milou Aerts | Port of Rotterdam |
| Richard Jonker | Tidalis |
| Sewoong Oh | KRISO |
| Eunchae Jang | KRISO |
| Maiju Kaski | Fintraffic Vessel Traffic Services Ltd., Finland |
| Ramin Miraftabi | Fintraffic Vessel Traffic Services Ltd., Finland |
| Juho Pitkänen | Fintraffic Vessel Traffic Services Ltd., Finland |

Input document number, to be assigned by the Committee Secretary

Leave open if uncertain