|  |  |  |  |
| --- | --- | --- | --- |
|  | **Radiocommunication Study Groups** | |  |
| **INTERNATIONAL TELECOMMUNICATION UNION** | |  | |
|  | | ARM6-3.2.5 | |
| Source: Document 5B/TEMP/26  Subject: WRC-19 agenda item 1.9.1 | | **Annex 4 to Document 5B/71-E** | |
| **17 June 2016** | |
| **English only** | |
| Annex 4 to the Working Party 5B Chairman’s Report | | | |
| PROPOSED WORK PLAN FOR WRC-19 AGENDA ITEM 1.9.1 | | | |
|  | | | |

| Working Party 5B meetings | Work plan |
| --- | --- |
| First meeting  May 2016 | – Presentation of the agenda item, Resolution **362** **(WRC-15)** for WRC-19 agenda item 1.9.1  – Develop a work plan for conducting studies and producing outputs relating to WRC-19 agenda item 1.9.1  – Develop the skeleton of a working document towards a preliminary draft new Report ITU-R M.[AMRD] (Autonomous Maritime Radio Devices (AMRD))  – Develop definitions/scope  – Compile initial list of existing AMRD  – Compile initial list of existing AMRD technology  – Develop framework for categorisation of existing devices  – Develop the skeleton of the draft CPM text  – Send LS to IMO, IALA and others as appropriate to inform of the work. |
| Second meeting  November 2016 | – Review and update work plan as needed  – Review, and complete if possible, the definitions/scope in working document toward preliminary draft Report and complete if possible  – Develop possible working document toward a preliminary draft Report on a new numbering scheme  – Continue collecting information on Categorization  – Study on the effect of AMRD on existing safety use  – Continue developing the working document towards a preliminary draft new Report on AMRD, based on input contributions  – Develop draft CPM text for sections 1, 2, and 3, considering and incorporating from contributing groups  – Transmit the working document towards a preliminary draft new Report on AMRD to contributing groups as appropriate for review  – Transmit draft CPM text to contributing groups for review  – Send a circular letter to ITU members regarding AMRD devices in their jurisdiction based on input contributions  – Send LS to IMO, IALA and others as appropriate to inform of the work. |
| Third meeting  May 2017 | – Review and update work plan as needed  – Continue develop working document toward a preliminary draft Report on a new numbering scheme  – Study possible frequency plans for the AMRD  – Continue developing the working document towards a preliminary draft new Report on AMRD, based on input contributions  – Continue developing draft CPM text  – Transmit the working document towards a preliminary draft new Report on AMRD to contributing groups as appropriate for review  – Transmit draft CPM text to contributing groups for review  – Send LS to IMO, IALA and others as appropriate to inform of the work. |
| Fourth meeting  November 2017 | – Review and update work plan as needed  – Complete preliminary draft new Report on a new numbering scheme  – Continue developing the working document towards a preliminary draft new Report on AMRD, based on input contributions  – Continue developing draft CPM text  – Send LS to IMO, IALA and others as appropriate to inform of the work. |
| Fifth meeting  May 2018 | – Finalize PDN Report ITU-R M.[AMRD]  – Finalize draft CPM text for WRC-19 AI 1.9.1. |

|  |  |  |
| --- | --- | --- |
| **Contact:** | Steve Austin | **E-mail:** [steve.austin@mcga.gov.uk](mailto:steve.austin@mcga.gov.uk) |