# Brief to WG1 Chairman

## Task 1 - Provide information on the provision of AtoN for different classes and sizes of vessels, including High Speed Craft.

Prepare advice for the council on this issue, for review and approval by the Committee by Oct. 2003.  (2 sessions left after ANM1)

Note – Use information in the file prepared by Committee Chairman to provide background information as required.

### Need:

- By end of ANM1 – Plan for dealing with the issue, including milestones and deliverables

- By end of ANM2 – Questionnaire prepared for review and approval of ANM Committee

- By end of ANM3 – Complete collation of results of questionnaire, complete information paper for Council.

## Task 2 - AIS as an Aid to Navigation

Prepare a recommendation on the use of AIS as an Aid to Navigation for review and approval by the Committee by April 2004.

This should include AIS as a Traffic Monitoring Tool (coordinate with VTS Committee).

### Need:

- By end of ANM1 – provide outline of Recommendation, including work to be carried out/research items required tasked to specific individuals

- By end of ANM1 – provide plan for dealing with issues, including milestones and input requirements from other bodies.