ANM Proposed Work Programme

Aids to Navigation Management (ANM) Committee

Proposed Work Programme 2002 – 2006

# Introduction

It is important that the work programmes of the Committees are planned to ensure that the expertise available in each Committee addresses the needs of all members of the Association in a timely an effective manner.

To achieve this, the following factors were taken into account when the work programmes were developed:

  - The number of meetings available to Committees during a study period;

  - The order in which work should be undertaken; and

  - The priorities of the Association during the study period.

# The number of meetings available during a study period

A study period is normally the time between IALA Conferences.  Recognising that Conferences are held at approximately four year intervals and that Members are reluctant to release their experts for meetings more often than twice a year, a total of seven meetings of each Committee is probably the maximum that should be considered for planning purposes.  It therefore follows that each meeting needs to be used in the most effective manner to ensure that the results of studies become available in time to meet the needs of Members and at reasonably regular intervals throughout the study period.

Committees sometimes establish small correspondence groups to progress particular matters between meetings.  However, the effectiveness of this approach depends upon the ability of experts to devote sufficient time for the study, taking into consideration the demands on their time and experience by their own Administration or Organisation.  The result in practice is that some of the members of the correspondence group produce a text, often just before the following meeting, which needs to be reviewed in detail during the meeting.  Consequently, although some progress is made with this approach it is often insignificant in the overall time taken for the study to be completed.

# The order in which work should be undertaken

It is very important that work programmes should be based on the principle that all work undertaken by Committees should be of significant benefit to IALA Members.  This benefit may be direct by the preparation of Recommendations or Guidelines for use by Members or indirect by promoting the provision of Aids to Navigation, including VTS, as a means of improving the safety of navigation and protection of the environment.

To implement this principle the work programmes have been developed in accordance with the following priorities:

  - IALA Recommendations and Guidelines;

  - Submissions to international regulatory bodies, e.g. IMO and ITU, relating  to the provision of Aids to Navigation, including VTS, or their technical, operational and personnel aspects;

  - Work requested by Members of the Association;

  - Monitoring developing technologies in the fields of Aids to Navigation, including VTS;

  - Work within the expertise of IALA requested by other international organisations.

Tasks resulting from the work programme will normally require the matter to be studied by the Committee.  However, monitoring developing technologies in the fields of Aids to Navigation, including VTS should be undertaken by a “Rapporteur” who should follow the developments and produce a report, not exceeding one page in length, as an input to each meeting.   The Rapporteur should, if possible, be an expert in the particular technology being monitored and be engaged in its development.  Where the Committee considers the report indicates that IALA should become involved in the development or that the attention of the Membership should be drawn to the changes in the technology, a proposal for a new item on its work programme should be drawn up and forwarded to the Secretary General for comment and submission to the Council.

4.	The priorities of the Association during the study period

Within the overall needs of the Association the following subjects are the priority topics for the 2002 – 2006 study period for which Committees should develop and/or adapt standards, recommendations and guidelines:

  - The application of risk management techniques to assist in decision making on the provision of Aids to Navigation including VTS;

  - Quality Assurance and Certification of Aids to Navigation equipment and services and VTS Centres;

  - Development of VTS from local systems to regional systems, including data transfer between VTS centres throughout a region;

  - The application of AIS to Aids to Navigation and VTS Centres, including operational, technical and personnel issues;

  - Means of improving the cost-effectiveness of providing Aids to Navigation and VTS, including the introduction of new and developing technologies and co-ordinating the use of facilities by adjacent Authorities.

Aids to Navigation Management (ANM) Committee

Proposed

2002 – 2006 Work Programme

# Task	Estimated No.	Comments

of sessions

Identify the needs, if any, for the provision of Aids to Navigation for different classes and sizes of vessels, including craft capable of travelling at speeds of more than 30 knots, and prepare suitable advice for the Council;

2-3

3-4

4-5

5-6

4-5

5-6

2-3

Continuous	Rapporteur

See note 1

Continuous	Rapporteur

See note 1

Continuous	Rapporteur

See note 1

Continuous	Rapporteur

See note 1

- Develop a recommendation on the information to be provided by AIS as an Aid to Navigation, including its use as a traffic monitoring tool;

- Develop Guidelines on the provision and identification of Aids to Navigation in built-up areas;

- Develop Guidelines on alternative service delivery (e.g. Contracting In or Out);

- Co-ordinate the Review and update of the NAVGUIDE.

- Review IALA Recommendation E-108 on the surface colours used as visual signals on aids to navigation.

- Review IALA Recommendation O-117 for the Marking of offshore wind farms.

- Monitor the use by Members of the IALA Guidelines on risk Management as applied to Aids to Navigation and identify possible needs to amend the Guidelines

- Monitor the possible impact of new technologies on the provision of Aids to Navigation;

- Monitor and if necessary evaluate any trends resulting from the IALA Annual Questionnaire, particularly those relating to the use of sound signals, methods of funding and maintenance of Aids to Navigation;

- Monitor the work of the IHO on chart datum

Notes	1.	The Council may change this priority if the monitoring programme indicates that IALA needs to take some action on behalf of its Members.  Topics being monitored will not normally appear in the work targets for each session of a seven-session work plan, unless the Council approves specific action.

##### Provisional Work Plan

|  | Session 1 | Session 2 | Session 3 | Session 4 | Session 5 | Session 6 | Session 7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Task 1 | X | X | X |  |  |  |  |
| Task 2 | X | X | X | X |  |  |  |
| Task 3 |  |  | X | X | X | X | X |
| Task 4 |  | X | X | X | X | X | X |
| Task 5 | X | X |  |  | X | X | X |
| Task 6 | X | X | X | X | X | X |  |
| Task 7 |  |  |  | X | X | X |  |
| Tasks to be monitored |  |  |  |  |  |  |  |
| Task 8 | Monitor – Report by Rapporteur at each session |  |  |  |  |  |  |
| Task 9 | Monitor – Report by Rapporteur at each session |  |  |  |  |  |  |
| Task 10 | Monitor – Report by Rapporteur at each session |  |  |  |  |  |  |
| Task 11 | Monitor – Report by Rapporteur at each session |  |  |  |  |  |  |