`

Report of the 12th Session of the IALA ANM Committee

October 13 to 17, 2008

Executive Summary

- The Committee was again well attended from across the globe.

- Following lively debate in plenary the Committee broke into three Working Groups in order to progress the 2006 – 2010 Work Programme, which went well.

- Tasks 2 (Review existing and develop new documentation on AtoN performance, including calculation and measurement on range of lights to define project quality in cases of information for out sourcing projects) was completed.  This was achieved in close co-operation with the EEP Committee and the production of the E-200 series of documents.

- Task 8 (Develop consolidated guidance for the marking of different types of offshore structures, including their impact on AtoN, radar and communication was also completed.  A great amount of work went into the production of the draft Guideline; it being far more than a covering document for existing Recommendations.  However, it was agreed that this Guideline can live alongside the recommendations on man-made structures and reviewing these documents in the future will need to be managed correctly.

- Further co-operation with the EEP Committee has led to the completion of a draft Guideline on the Synchronisation of Lights.  This Guideline for final revision by the Secretariat before submission to Council, for approval.

- Progress with Task 3 (Review the IALA MBS) has been satisfactory and in line with Council approval that the MBS booklet is reviewed and updated.  A draft version of the text has been produced by WG3 and will be developed intersessionally by a special WG, before being sent to the other Committees for comment, in the Spring.  It is intended that the draft revision be sent to Council in the summer, for approval.

- ANM12 considered a number of e-Navigation papers, pertaining to strategy, architecture and user needs, produced by the e-NAV Committee.  It is envisaged that e-Navigation will form a significant part of the 2010 – 2014 Work Programme.

***************

Table of Contents

1	General	3

2	Review of Action Items from ANM11	4

3	Review of input papers	4

4	Reports from other bodies	4

5	Reports from Rapporteurs	5

6	Presentations	6

7	Establishment of Working Groups and Working Group Chairs	7

8	Report from Working Group 1 – Navigational Requirements	8

9	Report from Working Group 2 – Continuous improvement	13

10	Review of Output and Working Papers	15

11	Any Other Business	15

12	Date and venue for next meeting	17

13	Closing of the Meeting	17

14	Annexes	17

ANNEX 1	ANM12 Committee Agenda	19

ANNEX 2	ANM12 Participants	21

ANNEX 3	Working Group Participants	29

ANNEX 4	List of input papers for ANM12	31

ANNEX 5	List of Output and Working Papers	36

ANNEX 6	Action Items	38

ANNEX 7	Revised ANM Work Programme (2006 - 2010)	40

ANNEX 8	Report from Rapporteur for Monitoring Item M1	44

ANNEX 9	Report from Rapporteur for Monitoring Item M2	47

ANNEX 10	Report from Rapporteur for Monitoring Item M3	50

| ANM Committee 12th Session | ANM12 - output - 01 October 17th 2008 |
| --- | --- |

Report of the 12th Session of the IALA ANM Committee

# General

The 12th meeting of the ANM Committee was held from October 13 to 17, 2008 at the IALA HQ, with Duncan Glass as Chair and Andre Châteauvert as Vice Chair.  The Secretary for the meeting was Mike Hadley, who was welcomed to his first ANM meeting.

Apologies were received from:

| NAME | ORGANIZATION | COUNTRY |
| --- | --- | --- |
| Jean-Luc Fontan | Directorate of Maritime Affairs | France |
| Sean O’Mahony | Avianautical | Australia |
| Jan Ricken | Netherlands Coast Guard | The Netherlands |
| Alan Tassell | AB Pharos Marine | UK |

The Chairman opened the meeting by welcoming all participants to ANM12, particularly those attending an ANM Committee meeting for the first time.  He said that the week ahead would be very busy, both from a work and social aspect.  He then requested everyone to introduce themselves, as there were a number of new members.  It was very pleasing, he said, to welcome 40 members from around the world.

The Chairman presented the IALA Secretary General’s apologies for his absence on IALANET business.  However, he had sent his best wishes for a successful meeting and would be back at IALA later in the week.  He then outlined the programme for the week (ANM12/1/3 refers), including the working group arrangements and the schedule for the review of output papers and the draft report.

## Administrative Announcements

Virginia Butler, PA to the Secretary General, provided information on health and safety and administrative matters at IALA headquarters.

Mike Hadley gave details on other administrative matters, giving details for accessing the server and the wireless internet service.

The Chairman thanked the members of the Secretariat for the information provided.

Malcolm Nicholson then briefed the meeting’s social programme.

## Approval of the Agenda

The agenda was reviewed and adopted.

# Review of Action Items from ANM11

Input paper ANM12/2/1 refers.  All action items were reviewed.

## Action Items – IALA Secretariat

M Hadley listed the action items for the IALA Secretariat arising from ANM11.  It was noted that all were complete but that the intersessional work on the revision of the MBS was ongoing.

## Action Items – ANM Committee Members

Mike Hadley listed the action items arising from ANM11 attributed to the committee members.  Members then advised on the status of individual action items.  It was noted that, with one exception, these were either all complete or in progress.  The exception related to the use of fog signals as an AtoN.  Due to the embodiment of the use of fog signals in a number of countries’ legislation, this was considered, on reflection, to be a large task and one suited to the 2010 – 2014 Work Programme.  The Chairman undertook to include this in the proposal to Council.  (See also section 11.2.)

# Review of input papers

The list of input papers (ANM12/1/2 rev4) was noted.  Mike Hadley said that this list included the papers received from EEP12 but that additional papers had been received that morning and were still to be included.  The individual, listed, papers were then reviewed, in the context of Tasks and Working Groups.

# Reports from other bodies

The Chairman drew out the points of significance, for the Committee, from the reports of the 43rd session of the Council, IMO NAV53 and IMO MSC83.

The points emerging included, from:

- The Council report:

- Display of AIS as an AtoN to be developed as soon as possible;

- Agreement to changes in the Committee’s Work Programme;

- Agreement to the review of the MBS;

- Consequences of the Wreck Removal Convention;

- IMO MSC84

- LRIT;

- European Master Plan for AIS networks;

- Impact of 2004 MARPOL amendments on AIS.

- IMO NAV54

- Acceptance of e-Navigation strategy and an outline implementation plan;

- Considerable other interest in e-Navigation, including various aspects of AIS;

- ECDIS carriage requirement.

Mike Hadley gave a brief overview of the proceedings at VTS2008, including the Conclusions and Recommendations and emphasising the need for quantifying benefits derived from VTS, which is a topic the Committee might wish to consider, and the growing interest in polar regions.

Malcolm Nicholson then gave an overview of IALABATT / IALALITE, saying that there had been much support for producing documentation on associated topics by providing an overview document with separate Parts for specific subjects.  He also remarked that close co-operation had produced an excellent result in the draft IALA Guideline on the use of Synchronised lights, in this instance between the ANM and EEP Committees.  Further co-operation between the two Committees has resulted in the E-200 series of documents on Recommendations on Marine Signal Lights, with E-200-2 fulfilling the remit of Task 2 of the ANM Work Programme.

# Reports from Rapporteurs

## The use of IALA Guidelines on Risk / Development of the IALA Risk Assessment Tool (M1)

Michael Skov’s report is at Annex 9.

There were several queries about how robust IWRAP MkII is and about the experience on the uptake of PAWSA.  In his response, it was established that Michael Skov intended to give a presentation on IWRAP MkII.  Mike Hadley indicated that the experience with PAWSA is an ongoing topic for the VTS Committee.

## Monitoring of digital aids to navigation and new tools for aids to navigation service management (M2)

Juan Rebollo’s report is at Annex 9.  This prompted a short discussion about data validation.

## Trends resulting from the IALA Annual Questionnaire (M3)

Erik Anderson gave an update by means of a PowerPoint presentation, which is included as part of the output of the meeting.  During questions, he confirmed that no one who had responded to the questionnaire is or was intending to use laser lights for their AtoN.  He was also able to confirm that the questionnaire was meant to cover inland waterways.

It was reported that the annual survey would be carried out for 2008 and that this would be the last opportunity to gather data before the 2010 Conference.

Action Items

Erik Anderson is requested to send the IALA Questionnaire (2008) to the IALA Secretariat by 1 December 2008.

When received, the IALA Secretariat is requested to transmit the IALA Questionnaire to all IALA national members and ANM members.

The IALA Secretariat is requested to follow up the original transmission of the IALA Questionnaire after six weeks.

ANM members are requested to complete the IALA Questionnaire, when issued for 2008, and return the results to the IALA Secretariat by 14 February 2009, in time for collation for ANM13.

A fuller report is at Annex 10.

## Use of the IALA Emergency Wreck Marking Buoy, including issues with the IALA Maritime Buoyage System (M4)

Lu Yongqiang provided an update by means of a PowerPoint presentation.

It was concluded that:

- Upon what we have received the information, there were total 92 times for 46 cases of new danger wrecks which use of the EWMB.  Mainly in China, England and Demark, Australia,Sweden, Latvia, Ireland and Scotland are ready to use the EWMB.

- The feed back from mariners, pilots and maritime safety officers is positive. they are very distinct and are easy to observe even with background lighting.  On all occasions the EWMB was successful in warning the mariner of danger until now.

With regard to chromatic atmospheric extinction in it was advised that that this could be overcome by increasing the intensity of the blue light.

The presentation is part of the output of the meeting.

Action Item

All ANM Members are requested to forward information on any of the four Monitoring Items to the individual rapporteurs.

# Presentations

## IALABATT / IALALITE 2008

Malcolm Nicholson provided an overview of the proceedings at IALABATT / IALALITE 2008 before focussing on the draft IALA Recommendation E-200 series of documents on Marine Signal Lights, which he described in some detail.

In response to a question from the Chair, Malcolm Nicholson said that he believed that the production of E-200, in particular Part 2, completed the work required under Task 2.  He then added that his next task was to make the necessary changes to the NAVGUIDE.

In discussing the implications for daymark dimensions and colours, it was stated that IALA guidance exists (Draft Guideline on Day Marks (EEP12/WG4/WP6)) but that it had not been updated for some time and that this topic was a candidate for inclusion in the 2010 - 2014 Work Programme.

A copy of Malcolm Nicholson’s presentation is provided as part of the output of the meeting.

## Suggestions for the MBS

Shengli Jin presented China MSA’s thoughts on how the MBS could be developed, with regard to Special Marks, incorporation of the Emergency Wreck Marking Buoy and the fact of Regions A and B.

This initiated a wide ranging and lively discussion.  There was general agreement that Special Marks should now be considered as AtoN but that markings to show their specific purpose should not be mandated, although standardisation of the variety of markings used by different authorities is desirable.  By way of contrast, the system of marking and signal characteristics used by Canada (ANM12/8/7) was illustrated.

A copy of Shengli Jin’s presentation is provided as part of the output of the meeting.

## Space based AIS

Mike Hadley provided the PowerPoint presentation, originally shown to e-NAV5 by COMDEV.  This indicated that there is an alternative technological option for achieving LRIT.  It was observed that what was shown fitted well with IALA’s role in the development of LRIT, as invited to do so by IMO and ties in well with current work on IALANET.

A copy of the presentation is provided as part of the output of the meeting.

## IALANET

As a result of questions and comments arising from the previous presentation, Mike Hadley provided the PowerPoint presentation, originally shown to VTS2008 and e-NAV5 by DaMSA.

A copy of the presentation is provided as part of the output of the meeting.

## Arctic VTM

Mike Hadley provided the PowerPoint presentation, originally shown to VTS2008 by the USCG.  The increasing accessibility of polar waters and the uses to which this could be put pointed towards a need for improved AtoN provision, the starting point for which would be a risk assessment.

A copy of the presentation is provided as part of the output of the meeting.

## Gatehouse Risk Tool (GRISK Model – IWRAP MkII)

Michael Skov presented an overview of the latest state of the IWRAP MkII program before briefly demonstrating its use.  This provoked considerable interest, with Michael Skov taking some points made for consideration by the Steering Group.  Issues raised / points made included:

- Would the program recognise AIS data, to which the answer is yes, which will greatly reduce the need for manual input of data;

- The programme will compliment PAWSA, allowing a qualitative and quantitative assessment of a given route to be made;

- The use of AtoN is one of the risk reduction factors;

- Meteorological / hydrological information is not currently incorporated in the program;

- Although not specifically addressed, human factors can be reflected in the causation factors;

- The model is under regular test / assessment by the Steering Group, which wishes to organise a training seminar dedicated to IWRAP MkII in April, 2009.  After this the program is expected to be available to IALA members, who will be encouraged to use it and provide feedback.

A copy of the presentation is provided as part of the output of the meeting.

# Establishment of Working Groups and Working Group Chairs

By means of a PowerPoint presentation, the Chairman gave a brief introduction to the background to the Committee’s work before covering each remaining Work Programme Task in detail.  The expected outcome from the meeting, for each outstanding task, was stated and agreed, together with an overview of the relevant input papers.  The presentation is part of the output of the meeting.

Three working groups were then established.

| Working Group (WG) | Working Group Chair / Vice Chair |
| --- | --- |
| WG1 – Navigational Requirements | Kieran O’Higgins / Hendrik Eusterbarkey |
| WG2 – Continuous Improvement | André Châteauvert / Pernilla Bergstedt |
| WG3 – Review of the IALA Maritime Buoyage System | Erik Anderson / Shingli Jin |

# Report from Working Group 1 – Navigational Requirements

Introduction:

At the commencement of the working group session, the Agenda items, the input papers, the work programme from the Council and action Items from ANM11 were reviewed.

The Working Group continued with the format of specialist sub groups, each with a dedicated Task Leader and Assistant Task Leader, to progress individual Agenda Items.

Working Group 3 has been established to specifically deal with the revision of the Maritime Buoyage System.

The principle of including diagrams in the Guidelines & Recommendations in order to minimise text and overcome translation difficulties is being maintained in the output of the Working Group.

For the purposes of reporting, the work of Working group 3 has been subsumed into the report of Working Group 1.

## Agenda Item 6 (Task 1 -  ANM8 to ANM 14) Develop guidance (manual) on channel design and a minimum comprehensive mix of AtoN, promoting Marine Electronic Highways, especially in congested waters, including how to react to incidents that create navigation hazards.

Time Line: To be completed by ANM14 – October, 2009

Task Leader - Hendrik Eusterbarkey

Assistant Task Leader - Bjorn Erik Krosness

Input papers:

ANM12/6/1	Draft Guideline (Manual) on a minimum comprehensive mix of AtoN in fairways/waterways including dredged channels and canals.

ANM12/6/2	Task-1 input channel AtoN design PIANC WG

ANM12/6/4	Guideline on minimum mix of AtoNs

ANM12/6/5	AtoN design for Rio de La Plata

ANM12/6/7	Danish Data – Baltic West

ANM12/6/8	Swedish Data – Baltic West

ANM12/6/7A	Map events Swedish data Baltic West 1985-2007

At ANM10, Hendrik Eusterbarkey provided a draft of the structure of the Guideline based on USCG and CCG documentation which include a comprehensive methodology.

ANM12/6/1 provides comment from EEP to the draft of this guideline.  It includes a proposal from EEP for further discussion of relevant aspects regarding light and vision between those members of ANM and EEP involved in this issue.

WG 1 agreed that Hendrik Eusterbarkey (HE) and Raven Kurtz (RK) will do this intersessionally – if EEP chairman agrees – with Frank Hermann, who provided the input paper ANM12/6/1 (Working point for HE and RK).

After ANM11, Hendrik Eusterbarkey and Roger Barker (RB) of Trinity House met with the the Chairman of the The MarCom Working Group in April, 2008 and discussed progress with reviewing the PIANC document Approach Channels – A Guide for Design.

ANM12/6/2 provides a report and comments from HE and RB regarding this meeting.  WG 1 considered this paper.  Some ideas regarding cost effective channel design regarding both hydraulic engineering and AtoN aspects were included in the new draft of the IALA Guideline.

ANM12/6/4 is the working draft of the Guideline on the minimum mix of AtoNs for channels.

- The working draft of this Guideline is now at an advanced stage.  The Working Group considered the input papers and agreed changes to the draft.  These changes will be made and the paper will be edited intersessionally (working point for HE) and returned to ANM13 as an input paper for finalisation.

- ANM members are called on again to provide practical examples of specific channel plans with the underlying principles explained.  It is the intention that such channel plans will be included as practical examples in an Annex.

ANM12/6/5 (example from Argentina) is included in the draft.

Action Items

ANM members are again requested to provide practical examples of specific channel plans with the underlying principles explained.  It is the intention that such channel plans will be included as practical examples in an Annex to the revised ANM12/WG1/WP1.

Hendrik Eusterbarkey and Raven Kurtz are requested to discuss relevant aspects regarding light and vision with members of EEP involved in this issue and co-ordinate the changes to ANM12/WG1/WP1 intersessionally

Hendrik Eusterbarkey is requested to make the final changes to ANM12/WG1/WP1 and forward it to the IALA Secretariat by 2 February, 2009.

When received, the IALA Secretariat is requested to forward the revised version of ANM12/WG1/WP1 as an input to EEP13, e-NAV6 and ANM13.

## Agenda Item 8 (Task 2 – ANM9 to ANM11) Review existing / develop new documentation on AtoN performance, including calculation and measurement on range of lights to define product quality in cases of information for outsourcing projects.

Time Line: To be completed by ANM13 in April, 2009.

Input papers:

Nil

Task Leader - M. Nicholson

Malcolm Nicholson gave a précis of the 6th IALABATT/LITE held in Copenhagen on 30th September and the recommendations from that seminar.  The draft paper E200-2, Calculation, Definition and Notation of Luminous Range, which is a Recommendation that was prepared by an EEP ad hoc working group on light and colour has now been separated into 6 individual sections (sections 0-5) for forwarding to the IALA Council in December 2008.

Section 2- “Calculation, definition and notation of luminous range” covers the aspects of the task that was referred to ANM.  The Working Group agreed that particular extracts from this paper, mainly consisting of diagrams and some text, will be collated for inclusion in the IALA NAVGUIDE.  This work will be carried out intersessionally by Malcolm Nicholson and forwarded to ANM13 as a completed input paper.

Action Items

The IALA Secretariat is requested to bring to the attention of the Council the fact that Task 2 has been completed.

Malcolm Nicholson is requested to collate an extract from Section 2 of the draft IALA Recommendation E-200, “calculation, definition and notation of luminous range”, and forward it to ANM13, for inclusion in the NAVGUIDE.

## Agenda Item 10 (Task 3 - ANM8 to ANM 12 with WG3)  Review the IALA Maritime Buoyage System, user requirements and safety of navigation in light of traditional aids to navigation, larger, faster, more sophisticated vessels, considering level of service and how to visualize and communicate this relationship to ensure sustainable financing.

Time Line: Complete by April, 2009

Input papers:

ANM12/8/1	IALA MBS Guidelines -1983 for review.

ANM12/8/2	SN-Circ 105 for review

ANM12/8/3	SN-Circ107 for review

ANM12/8/4 	SN-Circ 120 for review

ANM12/8/5	Liaison Note on Review of MBS from e-Nav5

ANM12/8/6	Liaison Note on Review of MBS from EEP12

Task Leader - 			Erik Anderson

Assistant Task Leader - 	Shengli Jin

At previous ANM sessions, there have been wide ranging discussions on the desirability of having a unified buoyage system, what elements are essential, what should be added, what might be dispensed with and what if any alternative might be possible.

Following the world-wide response to the Questionnaire, the clear sense from ANM11 on the way forward should include the following principles:

- The MBS is effective and should not be fundamentally altered.  Attempting to make major change will result in world-wide confusion;

- It is unrealistic to unify systems (Region A +B);

- The Emergency Wreck Marking Buoy is almost universally welcomed and should be incorporated fully into the MBS;

- There is considerable support for the view that the EWMB when deployed should remain on station for as long as required;

- There is considerable support that the EWMB should be re-designated as an Emergency Danger Marking Buoy;

- There has been a proliferation of special marks as a “catchall” and delineation between different applications is desirable;

- There has been a proliferation of cardinal marks with a consequent confusion or inability to distinguish the meaning of individual AtoNs;

- There is support that Special Marks be re categorised as full navigational marks;

- There is support that Special Marks have additional IHO approved symbology attached to the buoy;

- There is support that the Isolated Danger buoy have more precise guidance on its use and that there should be defined limiting factors for the extent of the hazard;

- It is desirable that IALA provide advice to administrations on the efficient disposition and types of buoyage;

- References to new technology should be included i.e. sequential and synchronised lighting, blue lights, radio aids and AIS as AtoN.

The Council has approved the way forward.  At ANM 12, Shengli Jin of China MSA made a presentation on the practical update and made specific suggestions regarding special marks and the EWMB.  (In the past year China has deployed more than 80 EWMBs to mark 39 new wrecks.)  China MSA has also offered their technical services in the updating process.

Two special plenary sessions were held by the Chairman to bring the issues to all members and to agree a methodology for the way forward.

The task of ANM is to now concentrate on drafting the specific revision and updating of the MBS booklet in time for publication prior to the Conference in 2010.  As well as buoyage, the booklet will include other aids to navigation as was agreed by Council.  It will also include more diagrams.

Time is of the essence, and in order to achieve this time line, a draft is available for final plenary at this session.  This has been achieved by breaking WG3 into specialised groups to concentrate on specific elements of the project.  The three key elements are the buoyage text, the other AtoNs text and the illustrative graphics.

Intensive intercessional work will be required to progress this draft to a working paper which must be submitted to other Committees by 2 February, 2009.  The final document must be approved by ANM13 in April, 2009 so that it can be submitted to the Council.

Action Item

ANM members are requested to provide any aids to navigation diagrams (similar to ANM12/8/7) to Erik Anderson by 15 November 2008.

The IALA Secretariat is requested to draw the attention of the Council to ANM’s progress in developing the MBS booklet.

Duncan Glass, Andre Chateauvert, Erik Anderson, Shengli Jin, Malcolm Nicholson and Kieran O’Higgins are requested to progress ANM12/WG3/WP1 intersessionally, so that a working paper is ready to be sent to the other committees by 2 February, 2009.

When available, the IALA Secretariat is requested to forward the draft revised MBS booklet (based on ANM12/WG3/WP1) to VTS29, e-NAV6, EEP13 and ANM13, for finalisation.

## Agenda Item 11 (Task 4 -ANM8 to ANM12) Develop guidance on provision of AIS as AtoN and management of services from networks and broadcast AtoN information, including meteorological, hydrological and quality assurance of data providers.

Time Line: To be completed by ANM12 – October 2008

Task Leader - Marek Ledochowski

Assistant Task Leader- Masami Noda

Input papers:

ANM12/9/1	Virtual AtoN demo

ANM12/9/2	Report on eANSI trial

ANM12/9/3	Symbols for AtoN AIS by Japan

ANM12/9/4	Liaison Note on AIS AtoN from e-Nav5

ANM12/9/5	Liaison Note on Virtual AtoN from e-Nav5

ANM12/9/6	Draft Guideline on establishment of AIS as an AtoN, comments by EEP12

At ANM11, a working Group of Marek Ledochowski, Tatsuo Sato and Robert McCabe worked on this document to primarily address the issues of criteria, symbology and hydro/met data.  There has been intersessional revision work on this paper, which included Jillian Carson Jackson of AMSA.  Tatsao Sato has since retired and his place has been taken by Masami Noda.

References to symbology have been excised from the paper, as this will be a matter for IMO/IHO at a later date.

This paper was reviewed in total by the Working Group.  It is now virtually complete.  It requires some minor editing which will be done by the task leaders within the next two weeks.  A list of acronyms will also be added.

The paper has been renamed as follows: “The establishment of AIS as an Aid to Navigation”

Action Items

Marek Ledochowski is requested to complete the final textual edits of ANM12/Output/10 and submit it to the IALA Secretariat by 1 November, 2008.

When received, the IALA Secretariat is requested to check the revised ANM12/Output/10, for IALA formatting, and then submit it to Council, for approval.

## Agenda Item 13 (Task 8  ANM9 –ANM12)  Develop consolidated guidance for the marking of different types of offshore structures, including their impact on AtoN, radar and communications.

Time Line: To be completed by ANM12 – October, 2008

Task Leader – Raul Escalante

Assistant Task Leader - Raven Kurtz

Input papers:

ANM12/11/1	Annex 1 –inventory and examples of offshore structures

ANM12/11/2	The draft recommendation from ANM11

ANM12/11/3	Liaison Note –Marking Man Made dangers to Navigation from EEP12

ANM12/11/4	NCA considerations of offshore structures

ANM12/11/5	Planned Havsul Windfarm -Norway

Four IALA recommendations are considered relevant to this Agenda item.  They are:

- IALA Recommendation on the marking of offshore structures O-114 May, 1998;

- IALA Recommendation for the marking of Fish Farms O-116 December, 1999, replaced by revised document Marking of Aquaculture Farms O-116 September, 2007 recently issued;

- IALA Recommendation on the marking of offshore wind farms O-117 May, 2000;

- IALA Recommendation on the marking of Offshore Wave and Tidal Energy devices O-131 June, 2005.

At ANM10/11 The Working Group decided that the way forward was to attempt to incorporate the 4 recommendations within a single cover under the title of “Man made Dangers to Navigation”, with guidance on any areas of ambiguity and with graphics or pictures of the various structures.  In order not to compromise the fact that IMO has a resolution based on O-114, it has been decided that the word “revoked” should not be used but instead the word “incorporated” can be used to get over this possible legal difficulty.

Raul Escalante, Raven Kurtz, Jan Ricken, Bjørn Erik Krosness progressed this paper intersessionally.  The input paper to ANM12 was fully reviewed by the WG and is now considered complete.  Some extra pictures are expected and will be incorporated post ANM12.

Action Items

Members with relevant pictures of structures are requested to forward them to Raul Escalante by 24 October, 2008.

Raul Escalante is requested to complete the final edit of ANM12/Output/11 and ANM12/Output/11A and forward it to the Secretariat by 1 November, 2008.

When received, the IALA Secretariat is requested to forward ANM12/Output/11 and ANM12/Output/11A to Council, for approval.

The IALA Secretariat is requested to bring to the attention of Council the fact that Task 8 has been completed.

# Report from Working Group 2 – Continuous improvement

## Agenda item 13 – ICAO seeking comments on Standards and Recommendations Practices (SARP)

Task Leader: Michael Skov, Denmark assisted by Nuno Rodrigues, Portugal

Input Papers:

ANM12/10/1	ICAO letter seeking comments on SARP

ANM12/10/2	ICAO SARP on the marking of wind farms

In June 2007, the ICAO sent a request to IALA to provide comments on the ICAO SARP for marking and/or lighting wind turbines.  The working group reviewed the input papers recently received from ICAO.  A letter to be sent to ICAO was prepared (ref. ANM12/Output/6 Letter to ICAO, with Annexes ANM12/Output/6A and ANM12/Output/6B) suggesting ways to mitigate the confusion of lights for aviation and marine navigation purposes.  The letter also makes a reference to recommendations of marking of wind farms from the Australian Government Civil Aviation Safety Authority.

Action Item

The IALA Secretariat is requested to send ANM12/Output/6, plus Annexes, to ICAO.

## Agenda item 12 – Co-ordinate the review of the NAVGUIDE; (Task 7)

Task Leader: Gerry Brine, Australia

Input Papers:

ANM12/10/3	Draft Note on Revision of NAVGUIDE from e-NAV5

ANM12/10/4	Liaison note-NAVGUIDE Updates from EEP12

ANM12/15/3	Liaison Note from VTS28

The working group continued reviewing the last version of the NAVGUIDE, taking into account the input papers received from EEP12, e-NAV5and VTS 28.

The action plan for the revision of the NAVGUIDE was updated (Ref. ANM12/Output/4 NAVGUIDE-Action plan.xls) as well as a time table (Ref. ANM12/Output/5 NAVGUIDE TimeTable) to make sure that the final revision is completed in time for ANM 14 in October, 2009.  A liaison note was prepared for distribution to all IALA Committees (Ref. ANM12/Output/2 Liaison to all Committees NAVGUIDE).  Sections of the master version of the NAVGUIDE were revised (ref. ANM12/Output/3 NAVGUIDE Master).  The completion of the next version of the NAVGUIDE is on target.

Action Item

The Secretariat is requested to send the liaison note (ANM12/Output/2) to all VTS29, e-NAV6 and EEP13, together with the revised action plan (ANM12/Output/4), the revised time table (ANM12/Output/5) and the latest version of the NAVGUIDE (ANM12/Output/3) for their final input and revisions in time for ANM 13 in April, 2009.

## Agenda Item 14 – Update IALA Document on risk management (Task 10)

Task leader: Pernilla Bergstedt, Sweden

The existing IALA Recommendation and Guideline on risk management are:

- IALA Recommendation O-134 on the IALA Risk Management Tool for Ports and Restricted Waterways, Edition 1, Dated May, 2006;

- IALA Guideline 1018 on Risk Management, dated June, 2000.

The working group worked on a revised version of the IALA Guideline 1018 on Risk Management.  It was reminded to working group members that a decision was made at ANM11 to update the IALA Guideline 1018 only as the IALA Recommendation O-134 would only be revised once the updates of the IALA risk models and software (e.g. IWRAP MkII) as described in the current version of the recommendation, are completed.  In fact, the working group strongly suggest that major changes be made to the recommendation since its format does not follow the standardized IALA documentation for a recommendation.

As requested at ANM11, the Swedish Maritime Administration has suggested an updated version of the Guideline 1018.  This new version encompasses the following main changes:

- Previous chapter 1 on the context and expansion of risk management process was moved as an annex;

- Text was revised to eliminate the confusion between risk and hazards;

- More details were provided on the importance of human factors in risk management;

The revised version of the document is ANM12/Output/9 Risk Management.

Action Items

It is requested that the Secretariat complete the revision of the Guideline on Risk Management (ANM12/Output/9).

It is requested that the Secretariat submit the revised IALA Guideline 1018 on Risk Management (revised version of ANM12/Output/9) to the Council, for approval.

It is requested that the Secretariat suggest to the Council that the ANM committee should revise IALA Recommendation O-134 on Risk Management within their next Work Program.

## Agenda Item 15 – Develop guidance on establishing and conducting user consultancy by aids to navigation authorities (Task 12)

Task Leader: Juan Francisco Rebollo, Spain.

Input Papers:

ANM12/13/1	User consultation-France

ANM12/13/2	User consultation-Spain

ANM12/13/3	User consultation process chart-THLS

ANM12/13/4	User Work Instruction-THLS

ANM12/13/5	Consultation framework

ANM12/13/6	Toolbox

ANM12/13/7	Toolbox form

ANM12/13/8	Navigational Services Advisory Committee ToR

ANM12/13/8A	Navigational Services Advisory Committee 61 Agenda

Using the input papers received from various members, the working group has continued its work for the preparation of this guideline (ref.ANM12/WG2/WP1 User Consultancy).  This draft will be advanced intersessionally.  A version, for review by the other IALA Committees, will be completed by the end of January, 2009.  The revised document will be provided as an input paper to ANM13.

Action Items

All ANM members are requested to provide comments on the draft Guideline on establishing and conducting user consultancy by aids to navigation authorities (ANM12/WG2/WP1) to Juan F. Rebollo before 15 December, 2008.

Juan F. Rebollo is requested to hold the draft Guideline on establishing and conducting user consultancy by aids to navigation authorities (ANM12/WG2/WP1) and incorporate amendments and suggestions as required, forwarding it to the IALA Secretariat by 2 February, 2009.

When received, the IALA Secretariat is requested to forward the updated version of ANM12/WG2/WP1 to VTS29, e-NAV6 and EEP13, for review.

The document will be finalized at ANM13 for submission to the IALA Council.

# Review of Output and Working Papers

The Output and Working Papers were reviewed and their disposition agreed.

# Any Other Business

## Off station signals for Major Floating Aids to Navigation

At ANM9 the EEP Committee requested that IALA Recommendation O-104 of 1989, for off station Signals for Major Floating Aids to Navigation should be reviewed.  It is clear that some Administrations intend to keep lightships and other Major Floating Aids in service for the foreseeable future especially when they are part of the marking within a Traffic Separation Scheme.

It is now considered that this paper should reflect that, as far as is known, there are no longer any manned light vessels.  The Recommendation should be extended to Buoys of Primary Navigation Significance and so called Superbuoys.  It is also apparent that various publications including the UKHO information in the front of the Light Lists is seriously out of date.

This matter cannot be considered within the present workload and it is suggested that it be included in the next work programme.

## Fog Signals as AtoNs

Juan Rebollo of Spain e-mailed the IALA Secretariat, querying whether fog signals could be discontinued as AtoN, re-designated as a hazard warning signal, or discontinued altogether.

This matter cannot be considered within the present workload and it is suggested that it be included in the next work programme.

## e-Navigation

Input Papers:

ANM12/14/1	e-NAV4 TOR for New Arch Tech WG

ANM12/14/2	e-NAV4 TOR for Comms WG

ANM12/14/3	Input on Integration of Traditional Tools

ANM12/14/4	Strategy supporting paper by IMO CG

ANM12/14/5	NAV 54 Report Annex 12

ANM12/14/6	NAV 54 Report Annex 13

ANM12/14/7	Liaison Note on e-Navigation Architecture_1.1

ANM12/14/8	Draft Recommendation on e-Navigation Architecture

ANM12/14/9	Draft User Needs Priority from e-NAV5 WG1

ANM12/14/10	e-NAV Strategy as submitted by IMO CG to NAV 54

Working Group 2 took good note of the input papers received.  The group also provided comments and suggestions on the Draft Working Paper - Priority Analysis for User Needs (Ref. ANM12/14/9).  A liaison note was prepared for this purpose (Ref. ANM12/Output/8 Liaison Note to e-NAV WG1).

Action Item

The Secretariat is requested to send the liaison note (ANM12/Output/8) to e-NAV WG1.

ANM Committee members are requested to read the input papers to this session from the e-NAV Committee and consider the Committee’s position within e-Navigation and how this may be incorporated in the 2010 – 2014 Work programme.

## Comments on Draft IALA Guideline on Synchronisation of Light from EEP12 (Input paper ANM12/15/4)

Task leader: Phil Day, Scotland, assisted by Lu Yongqiang, China.

Working Group 2 reviewed the Draft Guideline on Synchronisation of lights from EEP12. The Guideline is ready for final revision by the Secretariat.  Once completed, the Guideline should be submitted for approval at the next Council meeting.

The revised version of the document, which has been produced in conjunction with the EEP Committee, is ANM12/Output/7 Draft Guideline of the Synchronisation of Lights.

Action Items

It is requested that the Secretariat complete the revision of the Guideline on Synchronisation of lights (ANM12/Output/7).

It is requested that the Secretariat submit the finalised, revised Guideline on Synchronisation of lights (revised version of ANM12/Output/7) to the Council, for approval.

# Date and venue for next meeting

ANM13 will meet at IALA headquarters, in St Germain en Laye, France, between 30 March and 3 April, 2009.

# Closing of the Meeting

The Chairman thanked all ANM Committee members for their hard work, which had produced an impressive output and significantly reduced the number of Tasks remaining.

The committee also wished Pernilla Bergstedt every success on her elevation to the IALA Council.

The Chairman concluded by reminding members of the Call for Papers for the 2010 Conference.

# Annexes

## Agenda

A copy of the agenda is provided at Annex 1.

## Participants

A list of ANM11 participants is provided at Annex 2.

## Working Group Participants

A list of working group participants is provided at Annex 3.

## Input Papers

A list of input papers is provided at Annex 4.

## Output and Working papers

A list of output and working papers is provided at Annex 5.

## Action Items

A list of action items is provided at Annex 6.

## Work Programme

An updated Work Programme for 2006-2010 is provided at Annex 7.  Changes made at ANM12 have been highlighted.

## Monitoring Item M1

The report from the rapporteur for Monitoring Item M1 is at Annex 8.

## Monitoring Item M2

The report from the rapporteur for Monitoring Item M2 is at Annex 9.

## Monitoring Item M3

The report from the rapporteur for Monitoring Item M2 is at Annex 10.

************

- ANM12 Committee Agenda

| ANM Committee 12th Meeting Agenda item 1 | ANM12/1/1 rev2 October 13-17, 2008 |
| --- | --- |

The 12th meeting of the ANM Committee will be held from October 13 to 17, 2008 at the IALA Headquarters, in St Germain en Laye, France.

The opening plenary will commence at 1400 hours on Monday, 13th October and the closing plenary will end at approximately 1300 hours on Friday, 17th October.

Chairman, Vice Chairman and Working Group Chairs are requested to meet at 1000 hours on Monday, 13th October, 2008.

AGENDA

- Approval of the agenda

- Review of action items from ANM11

- Review of input papers

- Reports from other bodies

  - IALA Council – 43rd Session, May 2008

  - IALA VTS 2008 Symposium, August 2008

  - IALA Report on IMO MSC 84, May 2008

  - IALA Report on IMO NAV 54, June - July 2008

  - IALABATT / IALALITE 2008

- Report from Rapporteurs

  - The use of the IALA Guidelines on risk / development of the IALA Risk Assessment Tool (M1)

  - Monitoring of digital aids to navigation and new tools for aids to navigation service management (M2)

  - Trends obtained from the IALA annual questionnaire (M3)

  - Use of the IALA Emergency Wreck Marking Buoy, including issues with the IALA Maritime Buoyage System (M4)

- Presentations

  - IALABATT / IALALITE 2008 – Malcolm Nicholson

  - MBS – Shengli Jin

- Establishment of Working Groups & Working Group Chairs

- Develop guidance (manual) on channel design and a minimum comprehensive mix of AtoN (Task 1*)

- Review existing / develop new documentation on AtoN performance including calculation and measurement on range of lights (Task 2*)

- Review the IALA Maritime Buoyage System (Task 3*)

- Develop guidance on provision of AIS as an AtoN and management of services (Task 4*)

- Co-ordinate the review of the NAVGUIDE (Task 7*)

- Develop consolidated guidance for the marking of different types of offshore strictures (Task 8*)

- Update IALA document on risk management (Task 10*)

- Develop guidance on establishing and conducting user consultancy by aids to navigation authorities (Task 12*)

- Review output and working papers

- Any other business

- Date and venue of next meeting

- Review session report

*******

- ANM12 Participants

Argentina	Hidrovia SA

Mr. Raul Escalante

Corrientes 316

2 Piso (C.P. 1314)

Buenos Aires

Argentina

Phone	+ 54 11 4320 6900

Fax	+ 54 11 4320 6931

Mobile phone:	+54 911 58 33 96 96

E-mail (main):	hidrovia@iplanmail.com.ar

E-mail (alternative):	raul.s.escalante@gmail.com

Australia	Australian Maritime Safety Authority

Mr Gerry Brine

25 Constitution Avenue

Canberra ACT 2601

Australia

Phone	+61 2 6279 5049

Fax	+61 2 6279 5002

Mobile phone:	+61 408 769 400

E-mail (main):	gerry.brine@amsa.gov.au

Canada	Canadian Coast Guard

Mr. André Châteauvert

200 Kent Street

Station 5W129

Ottawa, Ontario K1A 0E6

Canada

Phone	+ 1 613 998 1408

Fax	+ 1 613 998 8428

Mobile phone:	+1 613 612 6934

E-mail (main):	andre.chateauvert@dfo-mpo.gc.ca

E-mail (alternative):	chateauverta@dfo-mpo.gc.ca

Chile	Direccion General des Territorio Maritimo y de Marina Mercante

Captain Miguel Grunwald

Subida Cementerio No. 300

Playa Ancha

Valparaiso

Chile

Phone	+56 32 220 87 33

Mobile phone:	+56 8 1299796

E-mail (main):	mgrunwald@dgtm.cl

E-mail (alternative):	mgrunwald@directemar.cl

Chile	Direccion General des Territorio Maritimo y de Marina Mercante

Captain Hernan Paredes

Subida Cementerio No. 300

Playa Ancha

Valparaiso

Chile

Phone	+56 32 220 86 60

Fax	+56 32 220 86 95

Mobile phone:	+56 8 7295910

E-mail (main):	hparades@directemar.cl

China	Maritime Safety Administration of P.R.C

Mr. Shengli Jin

No. 11, Jian Guo Men Nei Ave.

BEIJING 100736

China

Phone	+ 86 10 6529 2489

Fax	+ 86 10 6529 2893

Mobile phone:	+86 13671053698

E-mail (main):	jinshengli@msa.gov.cn

Shanghai Maritime Safety Administration of P.R. of China

Mr Yongqiang Lu

190 Siping Rd

Shanghai 200086

China

Phone	+86 21 53931557

Fax	+86 21 53931500 - 1351

Mobile phone:	+86 13501937577

E-mail (main):	lyq0404@126.com

E-mail (alternative):	luyongqiang@shmsa.gov.cn

Cuba	Departamento de Hidrografia y Ayuda a la Navegacion

Cdr. Jorge Martin Ruiz

Oficina Nacional de Hidrografia y Geodesia

Avenida 47 No. 2829 entre 28 y 34, Reparto Kohly

Playa, Ciudad de La Habana

Cuba

Phone	+53 7 2090928

Fax	+53 7 2030967

E-mail (main):	onhg@enet.cu

Geocuba

Ing Julio Fidel Sierra Almaguer

Calle 6 N° 301

Miramar, Playa

Ciudad de la Habana

Cuba

Phone	+53 7 209 44 93

Fax	+53 7 203 83 16

E-mail (main):	anav@geocuba.cu

Denmark	Danish Maritime Safety Administration (DAMSA)

Mr. Michael Skov

Head of Maritime Inspectorate

P.O. Box 1919

DK-1023 Copenhagen K

Denmark

Phone	+ 45 32 68 95 78

Fax	+ 45 32 54 08 82

Mobile phone:	+ 45 20 76 67 40

E-mail (main):	msk@frv.dk

FORCE Technology

Mr. Peter Sorensen

Hjortekjaersvej 99

2800 Kgs. Lyngby

Denmark

Phone	+45 7215 7862

Fax	+45 7215 7701

Mobile phone:	+45 2269 7162

E-mail (main):	pks@force.dk

France	CETMEF

Capt. Philippe Lijour

Technopole Brest-Iroise

B.P. 5

29280 Plouzané

France

Phone	+ 33 (0)2 98 05 67 72

Fax	+ 33 (0)2 98 05 67 67

E-mail (main):	philippe.lijour@equipement.gouv.fr

E-mail (alternative):	philippe.lijour@developpement-durable.gouv.fr

CETMEF

Mr. Jean-Jacques Quinquis

Technopole Brest-Iroise

B.P. 5

29280 Plouzané

France

Phone	+ 33 (0)2 98 05 67 50

Fax	+ 33 (0)2 98 05 67 67

E-mail (main):	jean-jacques.quinquis@developppement-durable.gouv.fr

E-mail (alternative):	jean-jacques.quinquis@equipement.gouv.fr

Germany	Wasser- und Schifffahrtsdirektion Nord

Dipl. Ing. Hendrik Eusterbarkey

Hindenburgufer 247

24106 Kiel

Germany

Phone	+ 49 431 3394 5703

Fax	+ 49 431 3394 6399

Mobile phone:	+49 179 96 94 954

E-mail (main):	hendrik.eusterbarkey@wsv.bund.de

Wasser-und Schifffahrtsdirektion Nord

Captain Raven Kurtz

Hindenburgüfer 247

24106 Kiel

Germany

Phone	+49 431 3394 8120

Fax	+49 431 3394 6399

Mobile phone:	+49 173 610 61 04

E-mail (main):	raven.kurtz@wsv.bund.de

E-mail (alternative):	ravenkurtz@web.de

IALA	IALA (Secretary)

Dr. Mike Hadley

36 Manor Close

Wickham

Hants PO17 5BZ

UK

Phone	+44 1329 833 679

Fax	+44 1329 834 975

E-mail (main):	m.hadley@orange.fr

E-mail (alternative):	advnav@btinternet.com

Ireland	Commissioners of Irish Lights

Capt. Kieran O'Higgins

Harbour Road

Dun Laoghaire

Co. Dublin

Ireland

Phone	+353 1 2715 400

Fax	+353 1 2715 564

Mobile phone:	+ 353 87 2310230

E-mail (main):	info@cil.ie

E-mail (alternative):	k.ohiggins@cil.ie

Italy	Italian Coast Guard

Cdr. Sicilia Mauro

Via Taormina, 4

00185 Roma

Italy

Phone	+39 0636 80 72 14

Fax	+39 06 3680 72 08

Mobile phone:	+39 338 96 12 992

E-mail (main):	maurosicilia@gmail.com

Italian Navy

Cdr. Stefano Gilli

Via Taormina 4

Roma, 00100

Italy

Phone	+39 06 3680 7193

Fax	+39 06 3680 7208

E-mail (main):	ita4519@hotmail.it

Japan	JANA

Mr Masami Noda

Kaiji-Center Bldg.

4-5 Kouji-machi, Chiyoda-ku

Tokyo 102

Japan

Phone	+81 3 3230 1470

Fax	+81 3 3230 1050

E-mail (main):	noda@jana.or.jp

Latvia	Latvian Hydrographic Service, Maritime Administration of Latvia

Mr Aigars Gailis

5, Trijadibas Street

LV-1048 Riga

Latvia

Phone	+371 67062145

Fax	+371 67062139

Mobile phone:	+371 264 499 24

E-mail (main):	aigars@lhd.lv

E-mail (alternative):	aigars111@gmail.com

Norway	Norwegian Coastal Administration

Mr. Bjoern Erik Krosness

Serviceboks 2

NO-6025 Aalesund

Norway

Phone	+47 70 23 1054

Fax	+ 47 70 23 10 08

Mobile phone:	+ 47 90 77 24 94

E-mail (main):	bekrosness@kystverket.no

E-mail (alternative):	bekrosness@adsl.no

Poland	Urzad Morski w Gdyni (Maritime Office)

Mr. Marek Ledochowski

ul. Chrzanowskiego 10

81-338 Gdynia

Poland

Phone	+48 58 620 63 56

Fax	+48 58 620 19 36

Mobile phone:	+48 601 162 950

E-mail (main):	marek.ledochowski@umgdy.gov.pl

E-mail (alternative):	marled@umgdy.gov.pl

Portugal	Direcçao de Farois

Mr José Coutinho

Estrada Marginal

2770-210 Paço de Arcos

Portugal

Phone	+351 21 44 46 16 67

Fax	+351 21 44 101 93

Mobile phone:	+351 91 66 30 698

E-mail (main):	dirfarois@sapo.pt

E-mail (alternative):	jozecoutinho@gmail.com

Direcção de Farõis

Cdr. Nuno Rodrigues

Estrada Marginal

2770-210 Paço de Arcos

Portugal

Phone	+351 21 444 61 665

Fax	+351 21 441 01 93

Mobile phone:	+351 9166 30 653

E-mail (main):	dirfarois@sapo.pt

E-mail (alternative):	sousa.rodrigues@marinha.pt

Instituto Hidrografico

LCdr. Victor Fernando Placido da Conceiçao

Rua das Trinas, 49

1249-093 Lisboa

Portugal

Phone	+351 210 943 084

Fax	+351 210 943 299

Mobile phone:	+351 914 814 417

E-mail (main):	placido.conceicao@hidrografico.pt

E-mail (alternative):	placido.conceicao@marinha.pt

Republic of 	Ministry of Land, Transport and Maritime Affairs

Korea

Mr. Sung Bok Kang

Republic of Korea

Phone	+82 2 2110 8606

Fax	+82 2 504 4076

Mobile phone:	+82 11 696 7968

E-mail (main):	kang1016@mltm.go.kr

New Marine Engineering Co., Ltd.

Mr. Min-Seok Lim

Newmarine B/D, 116-3, Namhang-Dong

1-GaYeongdo-Gu

Busan

Republic of Korea

Phone	+82 51 416 984

Fax	+82 51 416 9895

Mobile phone:	+82 18 550 1277

E-mail (main):	mslim@newmarine.co.kr

Scotland	Northern Lighthouse Board

Captain Phil Day

84 George Street

Edinburgh EH2 3DA

Scotland

Phone	+44 131 473 3190

Fax

Mobile phone:	+44 7785 300 366

E-mail (main):	phild@nlb.org.uk

South Africa	Lighthouse Services TRANSNET, National Ports Authority of South Africa

Mr. Kribashin Coopoo

P. O. Box 50491

Waterfront, Cape Town

8002

South Africa

Phone	+ 27 21 449 5171

Fax	+ 27 21 449 36 63

Mobile phone:	+27 83 258 6049

E-mail (main):	kribashinc@npa.co.za

E-mail (alternative):	kribashin.coopoo@transnet.net

Lighthouse Services TRANSNET, National Ports Authority of South Africa

Miss Nandipha Ngcukana

P. O. Box 50491

Waterfront, Cape Town

8002

South Africa

Phone	+ 27 31 361 6067

Fax	+ 27 31 361 6067

Mobile phone:	+27 83 388 9513

E-mail (main):	nandipha.ngcukana@transnet.net

Spain	Puertos del Estado

Mr Juan Francesco Rebollo

Avda. Del Partenon, 10

28042 Madrid

Spain

Phone	+34 91 52 45 526

Fax	+34 91 524 506

Mobile phone:	+34 69 90 78 975

E-mail (main):	jfrebollo@puertos.es

Sweden	Swedish Maritime Administration/Safety Inspectorate

Ms Pernilla Bergstedt

Sjofartsverket

601 78 Norrkoping

Sweden

Phone	+46 11 19 14 14

Fax	+46 11 19 12 30

Mobile phone:	+46 734 32 14 14

E-mail (main):	pernilla.bergstedt@sjofartsverket.se

UK	GLA R & RNAV

Mr Malcolm Nicholson

GLA ReRNAV

The Quay

Harwich, Essex, CO12 3JW

UK

Phone	+44 1255 245 143

Mobile phone:	+44 7768 50 55 79

E-mail (main):	malcolm.nicholson@thls.org

Tideland Signal Ltd.

Cdr. John Ainger

Kendal House

Burgess Hill

Sussex

UK

Phone	+44 1444 872 240

E-mail (main):	ainger@online.no

E-mail (alternative):	pburford@tidelandsignal.ltd.uk

Trinity House Lighthouse Service

Capt. Duncan Glass

Trinity House

Tower Hill

London EC3N 4DH

UK

Phone	+44 207 481 69 00

Fax	+44 207 480 76 62

Mobile phone:	+44 7770 544 810

E-mail (main):	duncan.glass@thls.org

USA	US Coast Guard

Mr. Erik Anderson

Commandant, US Coast Guard (CG-541)

2100 2nd St SW, Room 3610

Washington, DC 20593

USA

Phone	+1 202 372 1546

Mobile phone:	+1 571 309 16 38

E-mail (main):	Erik.S.Anderson@uscg.mil

Venezuela	Direccion de Hidrografia y Navegacion

M.P. Ellis Antonio Belandria Arellano

Observatorio Cagigal

Sector La Planicie, 23 de Enero

Caracas Dtto. Federal

Venezuela

Phone	+58 242 3601254

Fax	+58 242 3601254

Mobile phone:	+58 424 4928929

E-mail (main):	eleban9@hotmail.com

E-mail (alternative):	eleban9@gmail.com

Direccion de Hidrografia y Navegacion

LCDR Manuel Segredo

Estacion Hidrografica "Puerto Cabello"

Base Naval "Ca. Agustin Armario"

Carabobo

Venezuela

Phone	+58 242 360 12 50

Fax	+58 242 360 12 50

Mobile phone:	+58 416 641 30 11

E-mail (main):	segredo1@gmail.com

E-mail (alternative):	manuelsegredo@yahoo.com

- Working Group Participants

WORKING GROUP 1

| Name | Country |
| --- | --- |
| Kieran O’Higgins (Chair) | Ireland |
| Hendrik Eusterbarkey (Vice Chair) | Germany |
| Kiru Coopoo | South Africa |
| Jose Coutinho | Portugal |
| Raul Escalante | Argentina |
| Aigars Gailis | Latvia |
| Bjoern Eric Krosness | Norway |
| Raven Kurtz | Germany |
| Marek Ledochowski | Poland |
| Philippe Lijour | France |
| Malcolm Nicholson | UK |
| Masami Noda | Japan |
| Victor Placido Da Conceiao | Portugal |

WORKING GROUP 2

| Name | Country |
| --- | --- |
| André Châteauvert (Chair) | Canada |
| Pernilla Bergstedt (Vice Chair) | Sweden |
| Gerry Brine | Australia |
| Phil Day | Scotland |
| Juan Rebollo | Spain |
| Nuno Rodrigues | Portugal |
| Michael Skov | Denmark |
| Peter Sorensen | Denmark |
| Lu Yongqiang | China |

WORKING GROUP 3

| Name | Country |
| --- | --- |
| Erik Anderson (Chair) | United States |
| Shengli Jin (Vice Chair) | China |
| John Ainger | UK |
| Ellis Antonio Bellandria Arellano | Venezuela |
| Stefano Gilli | Italy |
| Miguel Grunwald | Chile |
| Sung Bok Kang | Republic of Korea |
| Min Seok Lim | Republic of Korea |
| Sicilia Mauro | Italy |
| Nandipha Ngcukana | South Africa |
| Hernan Paredes | Chile |
| Jorge Martin Ruiz | Cuba |
| Manuel de los Reyes Segredo | Venezuela |
| Julio F Sierra Almaguer | Cuba |
| Lu Yongqiang | China |

|  | AINGER, John |
| --- | --- |
|  | ANDERSON, Erik |
|  | BELANDRIA, Ellis |
|  | GILLI Stefano |
|  | GRUNWALD, Miguel |
|  | JIN, Shengli |
|  | KANG, Sung Bok |
|  | LIM, Min Seok |
|  | MAURO, Sicilia |
|  | NGCUKANA, Nandipha |
|  | PAREDES, Hernan |
|  | RUIZ, Jorge Martin |
|  | SEGREDO, Manuel de los Reyes |
|  | SIERRA ALMAGUER, Julio F |

- List of input papers for ANM12

ANM12 – October 13 to 17, 2008

Items highlighted are not on the Committee website.

- Approval of the agenda

| Number | Title / Author (if required) | Presented by: | Posting |
| --- | --- | --- | --- |
| ANM12/1/1 | Draft Agenda rev1 | D Glass (DG) | 2 |
| ANM12/1/2 | List of Input Papers rev2 | DG/IALA |  |
| ANM12/1/3 | Programme for ANM12 (to be issued after ANM12 Chairman’s Meeting) | DG |  |

- Review of Action Items from AMN11

| Number | Title / Author (if required) | Presented by: | Posting |
| --- | --- | --- | --- |
| ANM12/2/1 | Review of Action Items from ANM11 | DG / IALA | 1 |

- Review of input papers

- Reports from other bodies

| Number | Title / Author (if required) | Presented by: | Posting |
| --- | --- | --- | --- |
| ANM12/4/1 | IALA COUNCIL 43rd Session | DG | 1 |
| ANM12/4/2 | NAV54 report | DG | 1 |
| ANM12/4/3 | MSC84 report | DG | 1 |
| ANM12/4/4 | VTS2008 Symposium report | DG | 1 |
| ANM12/4/5 | IALABATT_IALALITE 2008 Final Report-draft | DG | 5 |

- Reports from Rapporteurs

| Number | Title / Author (if required) | WG | Posting |
| --- | --- | --- | --- |
|  | Use of IALA Guidelines on Risk / Development of the IALA Risk Assessment Tool (M1) | Michael Skov |  |
|  | Impact of new technologies on provision of AtoN (M2) | Juan Rebollo |  |
|  | Trends resulting from the IALA Annual Questionnaire (M3) | Erik Anderson |  |
|  | Emergency Wreck Marking Buoy (M4) | Lu Yongqiang |  |

- Presentations

- Establishment of Working Groups

- Develop guidance (manual) on channel design and a minimum comprehensive mix of AtoN (Task 1*)

| Number | Title / Author (if required) | WG | Posting |
| --- | --- | --- | --- |
| ANM12/6/1 | Draft Guideline (Manual) on a minimum comprehensive mix of AtoN in fairways/waterways including dredged channels and canals | WG1 | 1 |
| ANM12/6/2 | Task-1_input_channel-A-to-N-design_PIANC-WG | WG1 | 2 |
| ANM12/6/3 | Suggestions for the revision of the IALA MBS – China – signage for special marks | WG3 | 4 |
| ANM12/6/4 | Guideline on a minimum comprehensive mix of AtoN in fairways including dredged channels and canals | WG1 | 4 |
| ANM12/6/5 | A to N design for the Rio de La Plata Navigation Channel | WG1 | Very late |
| ANM12/6/6 | Danish data - Baltic West | WG1 | Very late |
| ANM12/6/7 | Swedish data - Baltic West | WG1 | Very late |
| ANM12/6/7A | Map events Swedish data Baltic West 1985-2007 | WG1 | Very late |

- Review existing / develop new documentation on AtoN performance including calculation and measurement on range of lights (Task 2*)

| Number | Title / Author (if required) | WG | Posting |
| --- | --- | --- | --- |
| ANM12/7/1 | Potential causes of interference with GPS Synchronisation (Task 7) | WG2 | 2 |
| ANM12/7/2 | GPS Sync Lights - Inquiry from Australia (Task 7) | WG2 | 2 |

- Review the IALA Maritime Buoyage System (Task 3*)

| Number | Title / Author (if required) | WG | Posting |
| --- | --- | --- | --- |
| ANM12/8/1 | IALA MBS Guidelines - 1983 for review | WG3 | 1 |
| ANM12/8/2 | SN-Circ105 for review | WG3 | 1 |
| ANM12/8/3 | SN-Circ107 for review | WG3 | 1 |
| ANM12/8/4 | SN-Circ120 for review | WG3 | 1 |
| ANM12/8/5 | Liaison Note on Review of MBS from e-NAV5 | WG3 | 3 |
| ANM12/8/6 | Liaison Note on Review of MBS from EEP12 | WG3 | Late |
| ANM12/8/7 | Canadian AtoN System | WG3 | Very Late |

- Develop guidance on provision of AIS as an AtoN and management of services (Task 4*)

| Number | Title / Author (if required) | WG | Posting |
| --- | --- | --- | --- |
| ANM12/9/1 | Virtual AtoN demonstration | WG1 | 2 |
| ANM12/9/2 | Report on eANSI trial | WG1 | 2 |
| ANM12/9/3 | Symbols for AtoN AIS by Japan | WG1 | 2 |
| ANM12/9/4 | Liaison Note on AIS AtoN from e-NAV5 | WG1 | 3 |
| ANM12/9/5 | Liaison Note on Virtual AtoN from e-NAV5 | WG1 | 3 |
| ANM12/9/6 | Draft Guideline on Establishment of AIS as an AtoN - Comments by EEP12 | WG1 | Late |

- Co-ordinate the review of the NAVGUIDE (Task 7*)

| Number | Title / Author (if required) | WG | Posting |
| --- | --- | --- | --- |
| ANM12/10/1 | ICAO seeking comments on SARP | WG2 | 1 |
| ANM12/10/2 | ICAO SARP on marking of wind farms | WG2 | 1 |
| ANM12/10/3 | Draft Note on Revision of NAVGUIDE from e-NAV5 (changed from duplicate AMMN12/10/1) | WG2 | 3 |
| ANM12/10/4 | Liaison note-NAVGUIDE Updates from EEP12 | WG2 | Late |

- Develop consolidated guidance for the marking of different types of offshore strictures (Task 8*)

| Number | Title / Author (if required) | WG | Posting |
| --- | --- | --- | --- |
| ANM12/11/1 | Annex I - Inventory of offshore structures | WG1 | 2 |
| ANM12/11/2 | Draft Rec. on marking man-made structures | WG1 | 2 |
| ANM12/11/3 | Liaison note - Marking Man Made Dangers to Navigation from EEP12 | WG1 | Late |
| ANM12/11/4 | NCA Considerations Offshore Structures | WG1 | Very late |
| ANM12/11/5 | Planned Havsul Windfarm - Norway | WG1 | Very late |

- Update IALA document on risk management (Task 10*)

| Number | Title / Author (if required) | WG | Posting |
| --- | --- | --- | --- |
|  |  | WG2 |  |

- Develop guidance on establishing and conducting user consultancy by aids to navigation authorities (Task 12*)

| Number | Title / Author (if required) | WG | Posting |
| --- | --- | --- | --- |
| ANM12/13/1 | User consultancy in France | WG1 | 2 |
| ANM12/13/2 | User consultancy in Spain | WG1 | Very late |
| ANM12/13/3 | User consultation process chart - THLS | WG1 | Very late |
| ANM12/13/4 | User Work Instruction - THLS | WG1 | Very late |
| ANM12/13/5 | Consultation Framework ver1 | WG1 | Very late |
| ANM12/13/6 | Toolbox rev 1 | WG1 | Very late |
| ANM12/13/7 | Toolbox form | WG1 | Very late |
| ANM12/13/8 | Navigational Services Advisory Committee ToR - Australia | WG1 | Very late |
| ANM12/13/8A | Navigational Services Advisory Committee specimen agenda | WG1 | Very late |

- e-Navigation

| Number | Title / Author (if required) | WG | Posting |
| --- | --- | --- | --- |
| ANM12/14/1 | e-NAV Strategy as submitted by IMO CG to NAV 54 | WG2 | 2 |
| ANM12/14/2 | Strategy supporting paper by IMO CG | WG2 | 2 |
| ANM12/14/3 | Input on Integration of Traditional Tools | WG2 | 2 |
| ANM12/14/4 | Strategy supporting paper by IMO CG | WG2 | 2 |
| ANM12/14/5 | NAV 54 Report Annex 12 | WG2 | 3 |
| ANM12/14/6 | NAV 54 Annex 13 | WG2 | 3 |
| ANM12/14/7 | Liaison Note on e-Navigation Architecture 1.1 | WG2 | 3 |
| ANM12/14/8 | Draft Recommendation on e-Navigation Architecture | WG2 | 3 |
| ANM12/14/9 | Draft User Needs Priority from e-NAV5 WG1 | WG2 | Late |
| ANM12/14/10 | e-NAV Strategy as submitted by IMO CG to NAV 54 | WG2 | Very late |

- Any other business

| Number | Title / Author (if required) | WG | Posting |
| --- | --- | --- | --- |
| ANM12/15/1 | e-NAV4 TOR for New Arch Tech WG (renumbered from ANM12/14/1) | WG2 | 2 |
| ANM12/15/2 | e-NAV4 TOR for Communications WG (renumbered from ANM12/14/2) | WG2 | 2 |
| ANM12/15/3 | Liaison Note from VTS28 – various topics | DG/AC | 3 |
| ANM12/15/4 | Comments on Draft IALA Guideline on Synchronisation of Lights from EEP12 | WG2 | Late |

- Date and venue of next meeting

- Review of output and working papers

******************

- List of Output and Working Papers

Output documents are submitted for review by a body other than the Committee initiating the document.

| Number | Title | Status |
| --- | --- | --- |
| ANM12/Output/1 | Draft Report | Approved - Forward to Council |
| ANM12/Output/2 | Liaison note to all Committees-NAVGUIDE | Forward to VTS29, e-NAV6 & EEP13 |
| ANM12/Output/3 | NAVGUIDE Master | Forward to VTS29, e-NAV6 & EEP13 |
| ANM12/Output/4 | NAVGUIDE Action Plan | Forward to VTS29, e-NAV6 & EEP13 (& ANM13) |
| ANM12/Output/5 | NAVGUIDE Timetable | Forward to VTS29, e-NAV6 & EEP13 (& ANM13) |
| ANM12/Output/6 | Letter to ICAO | Forward |
| ANM12/Output/6A | Australian CAA Circular | Forward |
| ANM12/Output/6B | Australian CAA Chapter 9 | Forward |
| ANM12/Output/7 | Draft Guideline on the Synchronisation of Lights | Approved - Forward to Council |
| ANM12/Output/8 | Liaison note to e-Nav WG1 | Forward |
| ANM12/Output/9 | Draft Guideline on Risk Management | Approved - Forward to Council |
| ANM12/Output/10 | Draft guideline on The establishment of AIS as an AtoN | Approved - Forward to Council |
| ANM12/Output/11 | Draft Recommendation on The Marking of Man-Made Offshore Structures | Approved - Forward to Council |
| ANM12/Output/11A | Draft Recommendation on The Marking of Man-Made Offshore Structures - Annex 1 | Approved - Forward to Council |

Working papers are documents that will remain within the Committee for further review.

| Number | Title | Status |
| --- | --- | --- |
| ANM12/WG1/WP1 | Draft Guideline on a minimum comprehensive mix of AtoN in fairways including dredged channels and canals | To ANM13 |
| ANM12/WG2/WP1 | User-Consultancy | To ANM13 |
| ANM12/WG3/WP1 | MBS update - Presentation | To ANM13 |
| ANM12/WG3/WP2 | Draft revised IALA MBS | To ANM13 |
| ANM12/WG3/WP3 | MNBS3 | To ANM13 |

- Action Items

Action Items for Secretariat

- When received, the IALA Secretariat is requested to transmit the IALA Questionnaire to all IALA national members and ANM members.	5

- The IALA Secretariat is requested to follow up the original transmission of the IALA Questionnaire after six weeks.	5

- When received, the IALA Secretariat is requested to forward the revised version of ANM12/WG1/WP1 as an input to EEP13, e-NAV6 and ANM13.	9

- The IALA Secretariat is requested to bring to the attention of the Council the fact that Task 2 has been completed.	10

- The IALA Secretariat is requested to draw the attention of the Council to ANM’s progress in developing the MBS booklet.	11

- When available, the IALA Secretariat is requested to forward the draft revised MBS booklet (based on ANM12/WG3/WP1) to VTS29, e-NAV6, EEP13 and ANM13, for finalisation.	11

- When received, the IALA Secretariat is requested to check the revised ANM12/Output/10, for IALA formatting, and then submit it to Council, for approval.	12

- When received, the IALA Secretariat is requested to forward ANM12/Output/11 and ANM12/Output/11A to Council, for approval.	13

- The IALA Secretariat is requested to bring to the attention of Council the fact that Task 8 has been completed.	13

- The IALA Secretariat is requested to send ANM12/Output/6, plus Annexes, to ICAO.	13

- The Secretariat is requested to send the liaison note (ANM12/Output/2) to all VTS29, e-NAV6 and EEP13, together with the revised action plan (ANM12/Output/4), the revised time table (ANM12/Output/5) and the latest version of the NAVGUIDE (ANM12/Output/3) for their final input and revisions in time for ANM 13 in April, 2009.	14

- It is requested that the Secretariat complete the revision of the Guideline on Risk Management (ANM12/Output/9).	14

- It is requested that the Secretariat submit the revised IALA Guideline 1018 on Risk Management (revised version of ANM12/Output/9) to the Council, for approval.	15

- It is requested that the Secretariat suggest to the Council that the ANM committee should revise IALA Recommendation O-134 on Risk Management within their next Work Program.	15

- When received, the IALA Secretariat is requested to forward the updated version of ANM12/WG2/WP1 to VTS29, e-NAV6 and EEP13, for review.	15

- The Secretariat is requested to send the liaison note (ANM12/Output/8) to e-NAV WG1.	16

- It is requested that the Secretariat submit the finalised, revised Guideline on Synchronisation of lights (revised version of ANM12/Output/7) to the Council, for approval.	17

Action Items for Members

- Erik Anderson is requested to send the IALA Questionnaire (2008) to the IALA Secretariat by 1 December 2008.	5

- ANM members are requested to complete the IALA Questionnaire, when issued for 2008, and return the results to the IALA Secretariat by 14 February 2009, in time for collation for ANM13.	5

- All ANM Members are requested to forward information on any of the four Monitoring Items to the individual rapporteurs.	6

- ANM members are again requested to provide practical examples of specific channel plans with the underlying principles explained.  It is the intention that such channel plans will be included as practical examples in an Annex to the revised ANM12/WG1/WP1.	9

- Hendrik Eusterbarkey and Raven Kurtz are requested to discuss relevant aspects regarding light and vision with members of EEP involved in this issue and co-ordinate the changes to ANM12/WG1/WP1 intersessionally	9

- Hendrik Eusterbarkey is requested to make the final changes to ANM12/WG1/WP1 and forward it to the IALA Secretariat by 2 February, 2009.	9

- Malcolm Nicholson is requested to collate an extract from Section 2 of the draft IALA Recommendation E-200, “calculation, definition and notation of luminous range”, and forward it to ANM13, for inclusion in the NAVGUIDE.	10

- ANM members are requested to provide any aids to navigation diagrams (similar to ANM12/8/7) to Erik Anderson by 15 November 2008.	11

- Duncan Glass, Andre Chateauvert, Erik Anderson, Shengli Jin, Malcolm Nicholson and Kieran O’Higgins are requested to progress ANM12/WG3/WP1 intersessionally, so that a working paper is ready to be sent to the other committees by 2 February, 2009.	11

- Marek Ledochowski is requested to complete the final textual edits of ANM12/Output/10 and submit it to the IALA Secretariat by 1 November, 2008.	12

- Members with relevant pictures of structures are requested to forward them to Raul Escalante by 24 October, 2008.	13

- Raul Escalante is requested to complete the final edit of ANM12/Output/11 and ANM12/Output/11A and forward it to the Secretariat by 1 November, 2008.	13

- All ANM members are requested to provide comments on the draft Guideline on establishing and conducting user consultancy by aids to navigation authorities (ANM12/WG2/WP1) to Juan F. Rebollo before 15 December, 2008.	15

- Juan F. Rebollo is requested to hold the draft Guideline on establishing and conducting user consultancy by aids to navigation authorities (ANM12/WG2/WP1) and incorporate amendments and suggestions as required, forwarding it to the IALA Secretariat by 2 February, 2009.	15

- ANM Committee members are requested to read the input papers to this session from the e-NAV Committee and consider the Committee’s position within e-Navigation and how this may be incorporated in the 2010 – 2014 Work programme.	16

- Revised ANM Work Programme (2006 - 2010)

The ANM Committee deals with high level management aspects of AtoN.  In the work of the Committee, the following general aspects are to be taken into consideration:

- Strategic focus for IALA;

- Harmonized use of Definitions and Terms; and

- Concepts associated with Risk Assessment / Management.

Work Programme 2006 – 2010

| Task | Estimated No. of sessions | Comments | Strategy Item |
| --- | --- | --- | --- |
| - Develop guidance (manual) on channel design and a minimum comprehensive mix of AtoN, promoting Marine Electronic Highways/e-navigation, especially in congested waters, including how to react to incidents that create navigation hazards. | 6-7 | In conjunction with EEP Task 4 (regarding technology) | 3a vii, 3b, 4a iii, 6e x, 7a ii, 7a iii. 1, 3g , 4e, 7e |
| - Review existing / develop new documentation on AtoN performance, including calculation and measurement on range of lights to define product quality in cases of information for outsourcing projects. | 3 | In conjunction with IALA ad hoc group on Lights and Colour Is expected to meet in early 2008 Completed through IALA Recommendation E-200-2 | 6e v, 2, 5 |
| - Review the IALA Maritime Buoyage System, user requirements and safety of navigation in light of traditional aids to navigation, larger, faster, more sophisticated vessels, considering level of service and how to visualize and communicate this relationship to ensure sustainable financing. | 4-6 6-8 | Questionnaire issued - analyse responses and develop revised MBS | 3, 3a i, 3a iv, 3a vi, 7, 7a iv. 3f |
| - Develop guidance on provision of AIS as AtoN and management of services from networks and broadcast AtoN information, including meteorological, hydrological and quality assurance of data providers. | 4-6 | Completed at ANM12 and submitted to Council | 6e (i), 6e (vi), 6e (ix) 6e(viii) |
| - Prepare input to IHO regarding Survey Standards for charts and the transition on the adoption of a single datum / move to ECDIS and the presentation of AIS AtoN information. | 2-3 |  | 6e(vi) 5 |
| - Co-ordinate update of the IALA Dictionary | 5 | In conjunction with PAP and other IALA Committees / other relevant documentation Being progressed by PAP |  |
| - Co-ordinate review of the IALA Navguide, including implications of new legal requirements on environmental matters, new technical developments (e.g. synchronised / sequential lights). | Ongoing | In conjunction with other IALA Committees / ad hoc groups Guideline on the use of Synchronised lights with the EEP Committee completed at ANM12 and submitted to Council. | 7, 6d 3(i) (a-g) |
| - Develop consolidated guidance for the marking of different types of offshore structures, including their impact on AtoN, radar and communications | 2-3 | Completed at ANM12 and submitted to Council | 8 |
| - Develop guidance on the use of simulation /Geographical Information Systems in the identification of requirements / provision of AtoN | 3-4 | In conjunction with the IALA World Wide Academy. Simulation/GIS Workshop 22-25 Oct 07 |  |
| - Produce a document on risk identification, risk models and risk based approach to provision of AtoN including performance measures. Update IALA document on risk management | 2-3 | Review, expand and update the IALA Guideline on Risk Management | 5a) and 5d) inclusive |
| - Develop a standard quality management system for AtoN services and equipment to maintain the highest levels of service and maintain a QA management system. | 3-5 |  | 9 |
| - Develop guidance on establishing and conducting user consultancy by Aids to Navigation authorities | 2-3 |  | 3, 6, 7, 8 |

Monitoring Items

| Task |  | Comments | Strategy Item |
| --- | --- | --- | --- |
| M1 The use of the IALA Guidelines on Risk / Development of the IALA Risk Assessment Tool | Continuous | Rapporteur | 3, 5 |
| M2 Monitoring of the digital aids to navigation and new tools for AtoN Service Management (new trends) | Continuous | Rapporteur | 1 |
| M3 Trends obtained from the IALA Questionnaire | Continuous | Rapporteur | 1 |
| M4 Use of the IALA Emergency Wreck Marking Buoy, including issues with the Maritime Buoyage System | Continuous | Rapporteur | 1 |

Deferred Items

| Task |  | Comments | Strategy Item |  |
| --- | --- | --- | --- | --- |
| D1 None at this time | Defer |  |  |  |

ANM Committee Work Plan 2006-2010

|  | ANM8 | ANM9 | ANM11 | ANM11 | ANM12 | ANM13 | ANM14 |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Session 1 | Session 2 | Session 3 | Session 4 | Session 5 | Session 6 | Session 7 |
| Task 1 | X | X | X | X | X | X | X |
| Task 2 |  | X | X | X | X | X |  |
| Task 3 | X | X | X | X | X | X |  |
| Task 4 | X | X | X | X | X | X |  |
| Task 5 | X |  |  | X | X | X |  |
| Task 6 | X |  | X | X | X | X |  |
| Task 7 | X | X | X | X | X | X | X |
| Task 8 |  | X |  | X | X |  |  |
| Task 9 |  |  | X | X | X | X |  |
| Task 10 |  | X |  | X | X |  |  |
| Task 11 | X |  |  | X | X | X | X |
| Task 12 |  |  | X |  | X | X |  |
| Items to be Monitored |  |  |  |  |  |  |  |
| M1 | Monitor – Report by Rapporteur at each Session |  |  |  |  |  |  |
| M2 | Monitor – Report by Rapporteur at each Session |  |  |  |  |  |  |
| M3 | Monitor – Report by Rapporteur at each Session |  |  |  |  |  |  |
| M4 | Monitor – Report by Rapporteur at each Session |  |  |  |  |  |  |
| Item deferred |  |  |  |  |  |  |  |
| D1 | None at this time |  |  |  |  |  |  |

Changes made at ANM9 are highlighted in yellow

Changes made at ANM10 are highlighted in green

Changes made at ANM11 are highlighted in grey

Changes made at ANM12 are highlighted in blue

*****************

- Report from Rapporteur for Monitoring Item M1

The use of the IALA Guidelines on Risk / development on the IALA Risk Assessment Tool

I am now ready to fill you in on some of the developments known to me since my last report in April 2008.  As always my paper is too late even to reach the last posting from IALA HQ.  Sorry for that.

The proposed working package from our last meeting was as follows:

- To follow and report from the work in the IALA Risk Management Steering Committee including the progress of the work with IWRAP Mk2;

- To follow and report from the work in the BaSSy project;

- To follow and report from the work in the Expert Working Group on Transit Routing of the Helsinki Commission;

- To collect and report members use and experience of the IALA Risk Management Tool. Members are encouraged to report to Rapporteur M1 accordingly.

Risk Management

Risk management is a term applied to a structured (logical and systematic) process for:

- Identifying, analysing, assessing, treating, monitoring and communicating risks for any activity, and

- Achieving an acceptable balance between the costs of an incident, and the costs of implementing measures to reduce the risk of the incident happening.

A risk analysis must be performed carefully and transparency and uniformity in the modelling complexity are just some of the keywords in the requirements to a risk analysis.  E.g. all IMO applications now have to include a Formal Safety Assessment (FSA).

The IALA Risk Management Steering Committee

A Council approved steering group was established in late 2004.  The work in the IALA Risk Management Steering Committee is progressing and the committee has now held their 13th meeting.

As you may be aware IALA withdrew the IWRAP model from the IALA Risk Management Tool as it could give unsatisfactory results.  This information was given to the IMO by the IALA delegation at NAV 53.  The PAWSA model could and should continue to be used but IALA members were advised not to use the IWRAP model until a new and reliable version has been developed.

In the IALA Risk Management Steering Committee it was clear that it was impracticable to continue to improve on the IWRAP and the work of developing a new model (IWRAP MkII) started.

The development of the IWRAP MkII is progressing very well.

The first program version of IWRAP MkII which has the working title ’GRISK” is capable of calculating the probability of collisions in a given waterway and has been tested by the steering group members.

DTU has provided the final version of the risk model which needs to be tested and validated.  This version not only includes the collision and grounding risk but it also has options to enter causation factor influence due to aids to navigation for each leg considered.  It means that the mechanism to take into account the reduction factor of aids to navigation now exists in the model as it stands, but the value itself of the factor for each type of aids to navigation still needs to be evaluated.

By using pursuing modules developed within the BaSSy programme the user may further estimate the spatial distribution of the damages and subsequent spills, given a collision or grounding has taken place.  Results are presented in terms of probability distributions, for indentation depth, length and height of the holes and for their location.  The main benefit of the formulated procedure is that it allows comparisons of various navigational routes by assessing the relative frequencies of collisions and groundings.

At the 12th meeting the plan for evaluating the model was updated.  If the evaluation of the model is successful a first training seminar dedicated to IWRAP MkII will be proposed to Council and to take place in late April 2009 with the Malaga Strait as the test zone.

The Steering Group discussed the conditions and the modalities to give access to the program. To use the programme, it was considered necessary to fulfil the following conditions:

- The programme should be downloaded from an IALA website (ftp server) by the user who could run the program on its own computer;

- Access to the IALA website would be through login and password delivered after providing identity (user should be an IALA Member);

- The user should use the last updated version of the programme; and IALA should get the final results of the analysis.

I was requested to organise and lead an IWRAP user forum on the internet together with the ANM Committee.

One of the outcomes from the 12th steering meeting was a liaison note to the e-NAV committee.  The steering group is of the opinion that there is a need for a universal standard format for AIS data that would solve the timestamp problem and be suitable for AIS data exchange in relation to statistical analysis of AIS data.

The 13th session has just been held on the 25 and 26 September at DaMSA, Copenhagen.  I am waiting for the outcome from that meeting.  It is also planned to hold the 14th session on 3 and 4 November in Warnemunde, Germany.

Project Safety@Sea, North Sea

Even though the project Safety@Sea, North Sea is finalized one of the recommendations from that project is still worse noting:

- It is recommended that risk assessment based on software tools should only be accepted if these tools are validated and the results of using the tools are verified.

You can find more at the website http://www.safetyatsea.se.

The BaSSy Project (Baltic Sea Safety)

The BaSSY Project is involving Sweden, Finland and Denmark and consists of 4 work packages (WP) of which:

- WP1: Development of the GRACAT (Grounding And Collision Analysis Toolbox) program incorporating human factors into risk assessment;

is the most interesting for us.

The scope of the BaSSy Project is to establish a framework – toolbox that allows estimation of the risk to human, assets and environment caused by collision and grounding in the Baltic.  It should then be possible to analyse risk reducing effect of safety improving measures such as modified route layout, introduction of traffic separation zones, VTS etc.  A web site for the BaSSy Project is under construction.

The next meeting will be held in Copenhagen in December 2008 and the BaSSy Project is planned to finish by the end of 2008.

The distribution of the BaSSy toolbox will possibly be on the IALA web site for downloading (members only).

The Expert Working Group on Transit Routing of the Helsinki Commission.

One of the key findings and concerns are the importance of the validation of AIS data as it is being used more and more. In the near future AIS data will be feed directly into the IWRAP MkII or other systems

Members use and experience of the IALA Risk Management Tool.

Members were encouraged to report to Rapporteur M1 of their use and experience of the IALA Risk Management Tool, but as I did not send out a reminder I received no answers. Well in advance of our next meeting in the ANM committee I will send out a reminder so I can get your experience covered in my report.

Proposed working package until next meeting

- To follow and report from the work in the IALA Risk Management Steering Committee including the progress of the work with IWRAP Mk2.

- To follow and report from the work in the BaSSy project.

- To follow and report from the work in the Expert Working Group on Transit Routeing of the Helsinki Commission.

- To collect and report members use and experience of the IALA Risk Management Tool. Members are encouraged to report to Rapporteur M1 accordingly.

Furthermore I will begin the work of organising an IWRAP MkII user forum on the internet in close cooperation with the ANM Committee.

Michael Skov

Danish Maritime Safety Administration

- Report from Rapporteur for Monitoring Item M2

First let me thank on behalf of myself and the Committee, for the valuable contribution of our colleagues from Canada, Germany and Ireland, which have provided interesting ideas on some issues.

SUMMARY

Now, only is identifying as a Digital AtoN the AIS (no onboard).  The Digital AtoN’s are a part of the e-Navigation concept and can include the onboard display, together with the other added value information and Navigation Aids.  So, it’s possible that can be appropriated review the IALA AtoN definition in order to extend the scope (also with security management purposes).

The border between Aids to Navigation and Navigation Aids is blurring.  Perhaps can be the two faces of the same matter.

IALA can drive the improvement of the Quality Assurance by the members.  The application of the IALA Guideline on indicators should be monitored, including some cost indicators.

New projects have been identifying: the use of the AIS for improve the information to de mariner and update the AtoN planning, the e-ANSI concept and GIS applications.  The review of the LOS with application of user consultancy methodology and interchange experiences with other organizations in order to harmonize similar documents on the same topics.  Perhaps the relationship between IALA and PIANC should be closer in matters of common interest.

REPORT

This report has been prepared with the synthesis of the ideas that have provoked some questions that I circulated among members of the Committee; I don’t know if the questions were interesting, but you can see that the ideas received are very interesting.

- Do you consider that it is appropriate the identification of the Digital Aids like an Enhanced RadioNav Aids System, which may also include elements internal to the ship?

Yes, in the e-Navigation concept.

Digital AtoN (AIS-AtoN), position information, Navigation Aids and other added value information (hydrological-meteorological) should be displayed easily in an integrated manner to the mariner on the bridge.

The availability of this information can be dependent on the way in which this information are shown and transmitted, but in all cases has to be reliable and safe.

- If we accept the Digital AtoN as an improvement of traditional aids, do you considers suitable for inclusion within the concept of e-Navigation, with its possible involvement in aspects of security?

Digital AtoN, as above, should be part of e-Navigation concept, but the e-Navigation scope is more than the AtoN scope.

It can be better remain separately the safety point of view of the Digital AtoN from the security applications of the e-Navigation concept.  The coordination between safety and security should be needed.

However, they are unlikely to fully displace physical AtoN.

- The concept of blurring of competencies (authorities) and new technologies could need a new definition of AtoN, in the IALA scope.  What definition would you propose?

It is clear that the line between AtoN and Navigational Aids is blurring rapidly.  Perhaps the e-Navigation concept can be the umbrella for extend the new Digital AtoN (AtoN matter) to the ship and define appropriately de line between AtoN and other facilities or services.

- To improve the benchmarking among IALA members in terms of quality and service levels, the IALA could play the role like an observatory (fora) for monitoring, harmonization and consolidation of quality indicators of IALA members?

This is a role that IALA is well qualified to play, but an IALA Quality Assured mark no cost of investment should be required.

The use of the Guideline on Performance Measurement or Performance Monitoring -1035 and 1037) should be improved and monitored.

- Your organization has established a standard annual cost for maintenance (running cost) of facilities as lighthouses, beacons, buoys, which also considers the number of AtoN available and, perhaps, other factors such as distance, historical, etc.?  Do you think that this task is interesting in order to explore more in detail and it can be useful to the IALA members?

This measure would provide a very useful benchmarking and opportunities to identify future efficiencies.

I think the answer from Germany is interesting:

Yes, we have a standard like that, but it is not operated in that way, that we see the total costs of a single AtoN service or group or type or region of AtoNs.

The costs for the personnel are not surveyed related to these objects, but I would say it is not of any relevance for an international benchmarking, because the economic level (salaries and prices)  is differing so much between different countries.

It would be better to define other key data, management ratios, operative figures, like number of working hours per 100 buoys, energy consumption (including servicing vessels on land or water etc.), environmental aspects, ecological balance sheet, especially climate protection, CO2 and sustainability, maybe even included heritage preservation.

- Could you identify new tools that are launching or planning to provide in the near future aimed at improving the management of the service?  For example: in stakeholders or users consultation, use of simulators, knowledge management, quality or other.

Four different topics:

- Use AIS to provide additional functionality to mariners (including Met / Hydro); as a monitoring tool for suitably equipped AtoN and as traffic analysis tool to improve AtoN reviews.

- Similar to above, improve the e-ANSI/ATONIS system, based in a inventory of AtoN and GIS facility, to connect input and output from/for automatic or manual information and application for management the service and inform to the mariner and other stakeholders.

- Review the Level of Service for AtoN, through user consultations.

- Harmonize the IALA tools and documents on simulation and risk assessment with other bodies who work with other aspects of shipping and waterways, as there is for instance PIANC.  The cooperation has already been started regarding the PIANC WG on Dimensions of Approach Channels.

Any reflections on the ideas contained in this report are welcome and will be presented in the next report.

- Report from Rapporteur for Monitoring Item M3

Trends obtained from the IALA Annual Questionnaire Presented to ANM12 – October 2008

The purpose of this task is to identify and, if possible, assess any trends emerging from the IALA Annual Questionnaire.

- Task History

The third collection of aids to navigation and associated data through the IALA Annual Questionaire was completed in 2007; previous results were also collected and analyzed in 2004 and 2006.  Overall, the results of 2007 were slightly disappointing as responses were received from only 12 National Authorities; this is compared with 22 collected in 2006.  With only seven Authorities reporting in both 2006 and 2007, the ability to assess trend data is significantly reduced with inconsistent reporting.

- Questionnaire Process

The annual questionnaire was distributed by the IALA secretariat to ANM committee members on January 21, 2008, requesting their information as of December 31st, 2007.  The questionnaire was prepared in English, Spanish, and French languages in order to provide greater accessibility, and to promote higher response rates from all members.  The survey collected information on 60 items, and also requested members to qualitatively forecast future changes that may be expected in 3 years.  Additionally, the questionnaire for the first time permitted the collection of data from other aids to navigation service providers that may be present within a country, such as private organizations, provincial / regional, or port authorities.  Gathering this information provides a much richer set of data in which to analyze.  The notation “(A)” was used in the questionnaire to denote information from a National Authority; “(B)” designated information provided by any other Authority within the country.  This same notation is used within the tables and graphs used in this report to indicate whether the information represents the National or Other Authority.

- Data Analysis

All survey results received were consolidated into a single excel spreadsheet used to compile the results.  This spreadsheet accompanies this report and is useful in comparing individual responses.  In some cases National Authorities provided information on many port or regional authorities; this data was consolidated in order to simplify the summary process.  This consolidation process does causes the lost of some qualitative results, but was considered the most feasible method for completing the analysis.

The data analysis primarily considered the summary statistics from the combined data set.  The below table indicates the total number of aids reported in 2007, and also provides the data from 2004 and 2006:

The following chart shows the 2007 aid mix data by country, sorted by the total number of aids:

This graphic demonstrates the distribution of the 156,861 total aids reported in the 2007 data collection.  As is clearly shown, the number and mix of aids varies significantly by National Authority.  The total distribution is dominated by only a few Nations Authorities.  As result, the individual contributions of some National Authorities are muted within summary statistics used to provide worldwide views, simply due to the magnitude of the numbers.  For example, the United States reported a total of 72,538 aids, over 46% of the total 2007 population.  The four largest reporting Authorities (United States, Canada, Norway, and Germany) represent nearly 80% of all the aids shown in this year’s data.  This information should be kept in mind when viewing the table shown below, which summarizes the percentage of aids per type, fixed and floating aids, lighted and unlighted. Not captured within these summary statistics are the regional and national differences in aid populations that are evident when individual reports are considered.

Shown below are the primary results and observations of the 2007 data:

Sound Signals:

- 7,307 fog horns, whistles, bells and gongs reported in use

- Use primarily concentrated in North America (United States, Canada)

Electronic Aids to Navigation and Vessel Traffic Services:

- DGPS - 174 stations operated by 10 organisations.

- LORAN – 34 stations operated by 5 organisations.

- AIS:

- 229 Aids to Navigation stations

- 38 Units installed on buoys

- 21 Units installed on fixed aids

- RACON - 633 in service, with 37% installed on buoys.

- VTS – 134 centers operated by 11 organisations

- 20 Ship Reporting System operated by 6 organisations

Equipment:

- No laser lights reported in service

- 21% of lighted aids use LEDs

- 25% of floating aids are plastic

Personnel:

- 7,892 District or Depot Aids to Navigation personnel

- 291 Lightkeepers

- 97% Lighthouses are automated / remote controlled

Management:

- 10 of 17 organizations use performance indicators

- 8 of 17 organizations use risk management tools

- 9 of 17 organizations use quality management practices  ISO or other certified

- 6 of 11 national organisations reported using external contractors to place or serve a portion of the aids. This ranges from Australia and Latvia with 100% of their aids to only 1% in USA.

- 7 of 11 national organisations charge fees.

- 6 of 17 organisations also responsible for Pilotage

- 6 of 17 organisations also responsible for Hydrographic Services

- 2 of 17 organisations also responsible for Aquaculture

- 1 of 17 organisations also responsible for Offshore Petroleum

- 1 of 17 organisations also responsible for Sea Dumping

- Future Trends and Expectations

The questionnaire asked respondents to qualitatively assess where changes were expected within the next 3 years for each question.  Shown below are the areas in which the most significant changes are expected by National Authorities:

- Overall the total aid population and mix are expected to remain stable

- Overall expect a trend of reducing the number of major size buoys, while increasing medium and small sized

- Overall expect a decrease in the number of sound signals

- No Authorities expect to utilize laser lights

- More than half the Authorities expect to increase both the number of plastic buoys and LEDs installed

- Overall expect an increase in the number of DGPS stations

- The majority of Authorities expect to increase the use of AIS; more than half expect to increase the number of transponders installed on fixed or floating aids

- Overall expect an slight decrease in the number of ATON personnel

- Discussion

The 2007 data only provides a snap-shot report in time for the organisations that provide the information.  As a result it is difficult to assess trend data in a meaningful way since the data set has different reporting sources in each year.  For example, comparing the total number of worldwide aids collected in the 2006 report against the data collected in this report shows a decrease 10.5% in the total number of aids reported, which we know simply is not the case and is merely the outcome of inconsistent reporting.

In order to create a single baseline of data the 22 responses from 2006 were combined with the 17 responses from 2007.  In those cases where an organisation responded both in 2006 and 2007, the 2007 data was used.  While it would be ideal to obtain a response each year, it is believed to be a valid assumption that the system is stable, which only small, incremental changes occurring each year. It is believed that this practice moving forward may be most effective in establishing the worldwide view of the aids to navigation systems, functions, processes, and supporting features.  The results of the 2008 survey should then be combined with these results, utilising only the most recent data in cases where a previous report has been made.  Based upon this preliminary data, the view of the worldwide aids to navigation system can be seen:

The results of combined 2006-2007 questionnaire are presented in an appendix at the end of this report.

- Conclusion

The collection of data through the annual questionnaire may prove to be useful for identifying trends.  The value of the information will be enhanced through greater National member participation in completing the annual questionnaire.  Combining multi-year data allows a greater understanding the numbers and types of aids and system utilized throughout the world.  This methodology will also facilitate the greater understanding of trends that are occurring.  By sharing this info and analysing the data with some degree of reserves, members can compare the provision of their aid to navigation services with others.

Prepared by: 	Erik Anderson, U.S. Coast Guard

APPENDIX 1	NATIONAL RESPONSES

APPENDIX 2	AtoN BY NATION

The XLS file from which this table was created is available on the meeting ‘CD’.

Article 1. NAME

The International Association of Marine Aids to Navigation and Lighthouse Authorities, hereinafter referred to as “IALA”, formerly called the International Association of Lighthouse Authorities / Association Internationale de Signalisation Maritime, is a nongovernmental organization (NGO).

The term “Marine Aids to Navigation” referred to in the present Constitution should be understood to be a device, system or service, external to vessels, designed and operated to enhance safe and efficient navigation of individual vessels and/or vessel traffic.