Action Items from ANM12

Action Items for Secretariat

- When received, the IALA Secretariat is requested to transmit the IALA Questionnaire to all IALA national members and ANM members.	5

- The IALA Secretariat is requested to follow up the original transmission of the IALA Questionnaire after six weeks.	5

- When received, the IALA Secretariat is requested to forward the revised version of ANM12/WG1/WP1 as an input to EEP13, e-NAV6 and ANM13.	9

- The IALA Secretariat is requested to bring to the attention of the Council the fact that Task 2 has been completed.	10

- The IALA Secretariat is requested to draw the attention of the Council to ANM’s progress in developing the MBS booklet.	11

- When available, the IALA Secretariat is requested to forward the draft revised MBS booklet (based on ANM12/WG3/WP1) to VTS29, e-NAV6, EEP13 and ANM13, for finalisation.	11

- When received, the IALA Secretariat is requested to check the revised ANM12/Output/10, for IALA formatting, and then submit it to Council, for approval.	12

- When received, the IALA Secretariat is requested to forward ANM12/Output/11 and ANM12/Output/11A to Council, for approval.	13

- The IALA Secretariat is requested to bring to the attention of Council the fact that Task 8 has been completed.	13

- The IALA Secretariat is requested to send ANM12/Output/6, plus Annexes, to ICAO.	13

- The Secretariat is requested to send the liaison note (ANM12/Output/2) to all VTS29, e-NAV6 and EEP13, together with the revised action plan (ANM12/Output/4), the revised time table (ANM12/Output/5) and the latest version of the NAVGUIDE (ANM12/Output/3) for their final input and revisions in time for ANM 13 in April, 2009.	14

- It is requested that the Secretariat complete the revision of the Guideline on Risk Management (ANM12/Output/9).	14

- It is requested that the Secretariat submit the revised IALA Guideline 1018 on Risk Management (revised version of ANM12/Output/9) to the Council, for approval.	15

- It is requested that the Secretariat suggest to the Council that the ANM committee should revise IALA Recommendation O-134 on Risk Management within their next Work Program.	15

- When received, the IALA Secretariat is requested to forward the updated version of ANM12/WG2/WP1 to VTS29, e-NAV6 and EEP13, for review.	15

- The Secretariat is requested to send the liaison note (ANM12/Output/8) to e-NAV WG1.	16

- It is requested that the Secretariat complete the revision of the Guideline on Synchronisation of lights (ANM12/Output/7).	17

- It is requested that the Secretariat submit the finalised, revised Guideline on Synchronisation of lights (revised version of ANM12/Output/7) to the Council, for approval.	17

- Action Items for Members

- Erik Anderson is requested to send the IALA Questionnaire (2008) to the IALA Secretariat by 1 December 2008.	5

- ANM members are requested to complete the IALA Questionnaire, when issued for 2008, and return the results to the IALA Secretariat by 14 February 2009, in time for collation for ANM13.	5

- All ANM Members are requested to forward information on any of the four Monitoring Items to the individual rapporteurs.	6

- ANM members are again requested to provide practical examples of specific channel plans with the underlying principles explained.  It is the intention that such channel plans will be included as practical examples in an Annex to the revised ANM12/WG1/WP1.	9

- Hendrik Eusterbarkey and Raven Kurtz are requested to discuss relevant aspects regarding light and vision with members of EEP involved in this issue and co-ordinate the changes to ANM12/WG1/WP1 intersessionally	9

- Hendrik Eusterbarkey is requested to make the final changes to ANM12/WG1/WP1 and forward it to the IALA Secretariat by 2 February, 2009.	9

- Malcolm Nicholson is requested to collate an extract from Section 2 of the draft IALA Recommendation E-200, “calculation, definition and notation of luminous range”, and forward it to ANM13, for inclusion in the NAVGUIDE.	10

- ANM members are requested to provide any aids to navigation diagrams (similar to ANM12/8/7) to Erik Anderson by 15 November 2008.	11

- Duncan Glass, Andre Chateauvert, Erik Anderson, Shengli Jin, Malcolm Nicholson and Kieran O’Higgins are requested to progress ANM12/WG3/WP1 intersessionally, so that a working paper is ready to be sent to the other committees by 2 February, 2009.	11

- Marek Ledochowski is requested to complete the final textual edits of ANM12/Output/10 and submit it to the IALA Secretariat by 1 November, 2008.	12

- Members with relevant pictures of structures are requested to forward them to Raul Escalante by 24 October, 2008.	13

- Raul Escalante is requested to complete the final edit of ANM12/Output/11 and ANM12/Output/11A and forward it to the Secretariat by 1 November, 2008.	13

- All ANM members are requested to provide comments on the draft Guideline on establishing and conducting user consultancy by aids to navigation authorities (ANM12/WG2/WP1) to Juan F. Rebollo before 15 December, 2008.	15

- Juan F. Rebollo is requested to hold the draft Guideline on establishing and conducting user consultancy by aids to navigation authorities (ANM12/WG2/WP1) and incorporate amendments and suggestions as required, forwarding it to the IALA Secretariat by 2 February, 2009.	15

- ANM Committee members are requested to read the input papers to this session from the e-NAV Committee and consider the Committee’s position within e-Navigation and how this may be incorporated in the 2010 – 2014 Work programme.	16