ANM8 / 4 / 5

ANM Committee Work Programme

The ANM Committee deals with high level management aspects of AtoN.  In the work of the Committee, the following general aspects are to be taken into consideration:

- Strategic focus for IALA;

- Harmonized use of Definitions and Terms; and

- Concepts associated with Risk Assessment / Management.

Work Programme 2006 – 2010

| Task | Estimated No. of sessions | Comments | Strategy Item |
| --- | --- | --- | --- |
| - Develop guidance (manual) on channel design and a minimum comprehensive mix of AtoN, promoting Marine Electronic Highways, especially in congested waters, including how to react to incidents that create navigation hazards. | 6-7 | In conjunction with EEP Task 4 (regarding technology) | 3a vii, 3b, 4a iii, 6e x, 7a ii, 7a iii. |
| - Review existing / develop new documentation on AtoN performance, including calculation and measurement on range of lights to define product quality in cases of information for outsourcing projects. | 3 | In conjunction with IALA ad hoc group on Lights and Colour | 6e v. |
| - Review the IALA Maritime Buoyage System, user requirements and safety of navigation in light of traditional aids to navigation, larger, faster, more sophisticated vessels, considering level of service and how to visualize and communicate this relationship to ensure sustainable financing. | 4-6 |  | 3, 3a i, 3a iv, 3a vi, 7, 7a iv. |
| - Develop guidance on provision of AIS as AtoN and management of services from networks and broadcast AtoN information, including meteorological, hydrological and quality assurance of data providers. | 4-6 |  | 6e (i), 6e (vi), 6e (ix) |
| - Prepare input to IHO regarding Survey Standards for charts and the transition on the adoption of a single datum / move to ECDIS and the presentation of AIS AtoN information. | 2-3 |  | 6e(vi) |
| - Co-ordinate update of the IALA Dictionary | 5 | In conjunction with other IALA Committees / other relevant documentation |  |
| - Co-ordinate review of the IALA Navguide, including implications of new legal requirements on environmental matters, new technical developments (eg synchronised / sequential lights). | Ongoing | In conjunction with other IALA Committees / ad hoc groups | 7, 6d |
| - Develop consolidated guidance for the marking of different types of offshore structures, including their impact on AtoN, radar and communications | 2-3 |  | 8 |
| - Develop guidance on the use of simulation in the identification of requirements / provision of AtoN | 3-4 | In conjunction with IALA WWA |  |
| - Produce a document on risk identification, risk models and risk based approach to provision of AtoN including performance measures. | 2-3 |  | 5a) and 5b) inclusive |
| - Develop a standard quality management system for AtoN services and equipment to maintain the highest levels of service and maintain a QA management system. | 3-5 |  | 9 |

Monitoring Items

| Task |  | Comments | Strategy Item |
| --- | --- | --- | --- |
| M1 The use of the IALA Guidelines on Risk / Development of the IALA Risk Assessment Tool | Continuous | Rapporteur | 3, 5 |
| M2 Impact of New Technologies on the Provision of AtoN | Continuous | Rapporteur | 1 |
| M3 Trends obtained from the IALA Questionnaire | Continuous | Rapporteur | 1 |

Deferred Items

| Task |  | Comments | Strategy Item |  |
| --- | --- | --- | --- | --- |
| D1 None at this time | Defer |  |  |  |

ANM Committee Work Plan 2006-2010

|  | ANM8 | ANM9 | ANM10 | ANM11 | ANM12 | ANM13 | ANM14 |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Session 1 | Session 2 | Session 3 | Session 4 | Session 5 | Session 6 | Session 7 |
| Task 1 | X | X | X | X | X | X | X |
| Task 2 |  | X | X | X |  |  |  |
| Task 3 | X | X | X | X | X |  |  |
| Task 4 | X | X | X | X | X | X |  |
| Task 5 |  |  |  | X | X | X |  |
| Task 6 | X |  | X | X | X | X |  |
| Task 7 | X | X | X | X | X | X | X |
| Task 8 |  | X |  | X | X |  |  |
| Task 9 |  |  | X | X | X | X |  |
| Task 10 |  | X |  | X | X |  |  |
| Task 11 | X |  |  | X | X | X | X |
| Item to be Monitored |  |  |  |  |  |  |  |
| M1 | Monitor – Report by Rapporteur at each Session |  |  |  |  |  |  |
| M2 | Monitor – Report by Rapporteur at each Session |  |  |  |  |  |  |
| M3 | Monitor – Report by Rapporteur at each Session |  |  |  |  |  |  |
| M4 | Monitor – Report by Rapporteur at each Session |  |  |  |  |  |  |
| Item deferred |  |  |  |  |  |  |  |
| D1 | None at this time |  |  |  |  |  |  |