Visit to Nakkehoved Lighthouse

Sunday 5 October 2008

Thanks are due to the Danish Maritime Safety Administration for arranging this visit to Nakkehoved Lighthouse for members of the EEP Committee of IALA.

As Chair of Working Group 2, Heritage, Conservation and Civil Engineering I asked our host to assist with one of our Work Items which it is hoped will prove the case study evaluation check list contained in the IALA Lighthouse Conservation manual published in 2006. It will also allow committee members to see a conservation projects at first hand.

Attached is a copy of the checklist which I would ask Working Group 2 members in particular to complete during the tour and meeting with the project organiser/sponsors to discuss the successes and the less successful parts of their project.

This will then be subject to further discussion during our meeting on Tuesday 7 October with a view to preparing a case study report and to allow us to evaluate the form for updating. Comments from other members of the committee will also be welcomed.

It is hoped that this visit will be of interest to all committee members and that WG 2 will be able to prove the appropriateness of the form, suggest improvements and ultimately provide a working tool for project sponsors to assess the success of their projects.

Bob McIntosh

Chair WG2 EEP Committee

24 September 2008

# METHODOLOGY FOR CASE STUDY EVALUATION

The intent of this chapter is to provide a template for easy reference in evaluating the potential success or failure of a project. It should be noted that this is not an exhaustive list of questions but should provide a reasonable methodology for assessment.

## Project Description

- Project Title and Description (Aim)

“Lighthouse Museum at Nakkehoved Western Lighthouse” To provide a nationally important lighthouse museum in an area steeped in Lighthouse history linking together the history of the two lights Western (still operational) and Eastern (discontinued coal fired light) along with the royal patronage of area and famous gardens to provide an effective tourist attraction to the local area.

- Who are the Partners - directly involved (if any)

The Grœsted-Gilleleje Municipality and the Gilleleje Museum signed an agreement in 2004 to take over the recently restored building including the tower, lighthouse keeper’s residence and annex for use by the museum from the Royal Danish Lighthouse Authority.

- Who are the principal stakeholders (interested parties), and were they involved?

On the 15 May 2005 Holbo Local History Centre opened “The Lighthouse History Museum at Nakkehoved”. The local Council, Museum and Lighthouse Authority are also stakeholders along with a number of local volunteers and the support of the local population. The project started with local volunteers and the council and museum became involved as the project developed.

- Outline of the Agreement

An agreement was created between Grœsted-Gilleleje Municipality, the Gilleleje Museum and Royal Danish Lighthouse Authority to use the lighthouse buildings to form the only Lighthouse Museum in Denmark. This would make use of the buildings to provide a café as well as the various floors of the lighthouse for exhibition areas but not allow public access to the lightroom.

- What were the principal challenges in the project?

The early project started with the intention of the Museum Inspector to convert the Eastern Lighthouse to a museum. However this developed into two projects with the refurbishment of the Eastern Light and the development of the Western Lighthouse into a museum and café. The biggest challenge at the East light was to publicise the work which was done by writing to the papers. However the biggest challenge for the Western Light project was to raise the money required to carry out the work, a lot of which was raised by the local people.

- Did the project have the support of the community, heritage bodies and the maritime administration?

The local council supported the project from an early stage but it was sometime later that the heritage bodies provided support. The Royal Danish Lighthouse Authority co-operated with the local group and signed up to the agreement for the formation of the museum which include selling the site to the local council. The heritage body took two years from first approach to agree to fund 50% of the maintenance. The project has been greatly supported by the local community with personal and financial contributions as well as organising fund raising events.

## Technical Merit

- Were technical experts required e.g. architect, historian, etc? (Provide details)

No specific outside experts were employed although advice and information was provided by the National and Maritime Museums and as well as services offered by volunteers and locally employed staff. Information was also gathered through recording local people’s memories of the area and the lighthouses.

- Were technical experts effective (describe)

Good information received from museums and many of the recollections of local residents who knew the site during the last 50 or so years. Their recollections were stimulated by the exhibits which were directly linked to the site.

- What were the infrastructure challenges and how were they addressed (power, water, sewerage, access etc.)?

No significant changes to the infrastructure noted, although the layout of the rooms were adjusted to suit display layouts and adjacent building converted to provide the café facilities.

- Were physical alterations made and are they reversible?

No detail available

## Operational Considerations

- What were the security concerns in regards to the property and how were they addressed?

No details available

- Has the original lighthouse estate been altered?

As a museum the buildings have been adapted to alternative uses but no details were available of any significant changes to the structure or the estate. Houses at east light and restaurant are in private ownership but the east light plus all the buildings at the west light and the grounds belong to the local council.

- Is the lighthouse still in use as an Aid to Navigation and what impact has this had on the project?

The western light is still an operational Aid to Navigation utilising the original mercury bath and lens mechanism but with electric motors introduced during automation in 1988. The original clockwork winding mechanism is still in place. The lightroom is therefore closed to the visits of the general public although specialist groups can be allowed greater access. Visitors are able to gain access on to the balcony from the watchroom to enable them to enjoy the view.

- If the lighthouse is an operational AtoN has the project had an impact on this service?

No details of any impact on the Aid to Navigation service were indicated during the discussions.

- What were the accessibility problems and how were they addressed?

There is only limited car parking available and the access road was not easily negotiated by a bus once it got nearer to the lighthouse. The site is an approximately 2 mile walk from the village of Gilleleje along a walking path but there is no indication of direct public transport to the site. There are no details of access improvements available

## Financial Overview

- Was a business case prepared?

Costings were prepared and suggested that the project at the west light could be carried out for less than 1M Danish Kroner (135K Euros). Confirmation of the actual cost was not available.

- Is the project economically viable?

No information available on viability of project

- Are running costs allowed for and what are they?

Once heritage authorities were brought on board they contributed 50% towards maintenance of the buildings.

- Does liability coverage exist (insurance)?

Insurance is paid for volunteers to show the public around the lighthouse and the site is insured for fire and theft.

- What is the economic impact on the local community

Museum brings people to the area – more people staying for week or weekend but no definite proof that this is directly related to the opening of the museum.

- Were capital funds a major issue, if so how was this overcome?

1M Danish Kroner with 1/3 from local community and 2/3 from local donations.

## Health and Safety

- Was there a Health and Safety Risk Assessment conducted, what problems were identified and how were they addressed?

Lighthouse Aid to Navigation operates and is closed to normal access. The balcony is closed during rain by regulations. Fire inspections carried out by authorities and the site is alarmed to the station. Staff have received Fire training and First Aid training.

- Was an Environmental Impact Assessment carried out (including site contamination as well as the impact on the environment of the project)? What problems were identified and how were they addressed?

No information available

- Was an Emergency Response assessment conducted and a plan prepared?

No information available

## Conservation

- In the project evaluation what heritage issues were identified?

No particular issues were noted

- Were heritage bodies consulted and what were their requirements?

Government Heritage Authorities were not consulted at early stage – once contacted it took two years to pass the authorities. Once agreement had been reached, heritage authorities contribute 50% to maintenance of buildings.

- Did you have access to all necessary historical documentation e.g. plan drawings, equipment specifications etc?

Old pictures and written information from 1772-1800 were used to assist with the reconstruction of the East Light. Information was received from the National and Maritime museums as well as loans of material.

- How were the heritage issues addressed?

No information available

- Was there any impact from alterations?

No information available

- Was documentation retained related to all alterations?

No information available

- Has the historical or cultural significance of the site been affected (negative or positive)?

The sell off of the houses at the East Light has impacted on possible future plans for the site.

- What degree of restoration was required?

The East Light required significant restoration after many years of neglect. A photographic display of the condition of the lighthouse when the project started and of the work as it progressed, is now on display at the East Light. The West Light was passed over by the Royal Danish Lighthouse Authority in good condition.

## Conclusion

- Are there links to other tourism or heritage projects in the area, and if so, what has been the impact?

Information regarding the Lighthouse and Museum is displayed at tourism offices and includes details and information of events planned at the site. The site has approximately 5000 visitors per year. There are also links with several local museums although they are not as nationally important as Nakkehoved.

- What were the successes and failures of the project?

A large number of visitors have been attracted to the site and this project has provided a focal point for their visit. The displays and exhibitions show visitors a history of lighthouses in Denmark and provide information on the development of lighthouses across the world. It maybe that Denmark’s only lighthouse museum could reasonably expect to receive many more visitors in a year.

- What changes could have been made to make the project more successful?

It is possible that for the museum to become more nationally important to attract a greater number of visitors that it should be advertised more widely across the country and create links with other maritime museum for example in Copenhagen, or indeed links with other national lighthouse museums such as in Scotland or Norway.

- Could problem areas have been solved differently?

No information available

- What are the threats and possible opportunities for the future of this project?

The East Light cannot be developed further without the attached houses being obtained and becoming part of the visitor experience. This has resulted in loss of control of the site by those trying to develop the project. The disposal of parts of the site by the Navigation Authorities in the past can have a great impact on the ability of a group to develop the full potential of the site. The volunteers are currently looking at the following ideas with a view to further developing the site: - a working group is looking into re-establishing the famous Faber gardens - ideas to increase interest during the winter months - work with team building courses - amateur theatre groups – working with the lighthouse, the town and the ship museum. - trying to get sailing club to use café for courses - make adjustments to trees to improve views etc. from the lighthouse and surrounding area.