IALA Guidline No. #### on Business Plan Process Guide for Alternative use of the Lighthouse Estate Edition 2 – Recommended amendments by Arabian Maritime & Navigation Aids Services (Oman) [ 26 September 2009]

Page 6 of 16:

Mandate – the outline description of the project including the need, time frame and estimated budget cost – signed off at Director or senior manager level or by committee in the case of delete smaller organisations or a smaller organisation (for progression to brief).

Brief – more detailed description of the project including the need, time frame and budget costs (basic business plan based on estimates) – signed off at a Project Initiation Group Meeting (including all interested parties (for progression to Project Initiation Document)).

Project Initiation Document - includes the business plan which is developed by the Project Manager which includes all within the ‘Brief’ with costs based on a fully worked-up specification, signed off at the next Project Initiation Group Meeting (which includes all interested parties). Note: The Project Initiation Group could be a group of interested parties or stakeholders.

Project Board - the project then proceeds under the management of the Project Board which receives regular reports, say on a monthly basis.

Page 8 of 16

In respect to the above reference should be made to the ‘IALA-AISM Lighthouse Conservation Manual – Edition 1 Sec 6 p70-72’ as it sets out, in a workbook format, guidelines for the business plan

Page 9 of 16

3 THE BUSINESS PLAN

The following guidance is based on a list of headings the inclusion of which will depend upon the audience and the level of detail required. For example, internal board (directors) may just require a Mandate, Brief and Project Initiation Document including the business plan to progress a project with less detail than outside bodies such as grant aid or project partnerships which would require a far greater level of detail including for instance organisation information (see section 3.2) to justify an organisation’s validity and qualification for grant aid.

3.1.7 Business plan sign-off (initial Mandate)

Signed off Mandate providing progression to the project initiation document.

Page 10 of 16

3.2.1 History of the Organisation

Provide a history of the organisation for example Corporation, local authority, Government body, Limited Company.

3.2.2 Function of the Organisation

Provide documentary evidence of the organisation’s purpose and aims, its structure, its mission statement etc.

3.2.4 Annual Accounts

Provide summary details of accounts and the status of their availability if seeking grant aid.

3.2.5 Organisational Structure & Staff

Provide diagrammatic organisation/staff structure with reference to the number of full-time and part time staff.

3.2.6 Examples of similar businesses (Visitor Centres etc if any)

Provide examples of similar projects undertaken in the past including their successes and failures

3.3.3 Project Development Work (Project Planning for Grant Aid, Project Planning Work)

Provide a development plan with regard to the physical and financial requirements of the project.

Page 11 of 16

3.5.9 Staffing

Provide expected staffing levels to operate the completed project on a overall basis highlighting seasonal variances and including human resource issues and expected salaries.

3.5.10 Community Involvement – Operational Strategy

The completed project may allow assistance from the community for instance voluntary staffing and/or use of the facilities by the community for meetings and events. Provide a strategy with regard to operational and legal issues.

Page 12 of 16

3.5.13 Merchandising

Provide market research on the prospective market expectations emphasising, for example, the lighthouse brand and/or the educational aspects of the lighthouse/aid to navigation.

3.5.14 Marketing

Marketing consultants should be engaged to ascertain the project potential with regard to its overall strength of attraction and commerciality.

3.5.15 Visitors (existing and projected numbers)

Marketing consultants and the Local tourist board should be engaged to provide detailed year on year figures for similar types of attraction within the geographical area

3.5.16 Constraints

The constraints in a lighthouse location can be vast and varied. Part of the initial project assessment should be a risk assessment within the curtilage of the estate and an evaluation of any access restrictions to the site.

3.5.22 Advertising

Marketing consultants should be engaged to provide the strategy for project advertising both locally, nationally and world wide. This could be in conjunction with other projects in the locality or nationally both external to the organisation and within it. The project  uniqueness should be promoted in relation to other industrial, navigational or maritime attractions  .

3.5.23 Market Trends

Marketing consultants should be engaged to provide information on market trends (historic and future) so as to inform the project team how best to promote the project in a flexible manner in order to meet customer demands.

3.5.24 Competition

Marketing consultants should be engaged to provide information on similar projects within the locality. Competition can be either negative as in taking a greater market share or positive as one project can complement another and assist with marketing etc.

Page 13 of 16

3.6 Financial Appraisal

3.6.1 Accounting requirements

Define categories of potential revenue

Analyse income and costs for each category within the project

Prepare cash flows over say a 15 year spread

Cost benefit analyses of outright sale/leasing/exploitation

Amalgamate analyses into total cash flow summary

Consider taxation implications

Consider loss of general rate relief (if any).

Funding considerations

3.6.2 Categories of Potential Revenue

Holiday cottages

Visitor centres at lighthouse sites

Merchandising units

3.6.9 Funding Considerations

Provide analyses of the availability of internal and viable external funding and their implications with regard to organisational operational restrictions (if any).

Page 14 of 16

3.7 Management and Staff

3.7.1 Project Development and Capital Works Plan

Select project operators to be assigned to the project for example, holiday lets or visitors centre as part of the project development so that they can provide a proposed programme to assist with overall design, staffing levels, financial forecasts and overhead costs. This will allow a more accurate projection of capital works costs and potential running costs.

3.7.2 Organisation Management Structure

Provide provision of the organisational management structure, project team structure, operator team structure and organisation maintenance structure.

3.7.3 Strategic Guidance

This could be the provision of a steering group to advise internal and external stakeholders of the project objectives and to provide guidance on the administration of the completed project within the organisation and the management of the operator.

3.8 Assessing Risk

3.8.1 Elimination of Risk

Provide a comprehensive list of items which would eliminate or reduce the risk to the project and its on-going development:

Provide a sound business plan

Prevent interference to the organisation’s duties

Protect Aids to Navigation (if still operational)

Provide for future Aids to Navigation

Consider building conservation and the environment

Consider historical significance of the lighthouse/property

Protect the corporate brand

Engender economic growth and sustainability

Consider public access

Consider disabled access

Consider environmental impact

Consider meteorological impact

Consider security/fire prevention

3.8.2 Risk Analysis

Provide risk analyses which would cover the risk to the organisation in implementing and managing the completed project for example, planning (listed building consent), financial, environmental, legal, delays etc.

3.8.3 PEST Analysis (Political, Economical, Social, Technological)

Conduct a PEST analysis which examines the political, economic, social and technological influences surrounding the project and whether their impact is negative (a threat) or positive (an opportunity).

Page 15 of 16

3.9.1 Monitoring

The Project Manager appointed would develop and implement the phases of the project work, and undertake full monitoring of the project to completion, including supplier assessment, quality supervision; progress and financial tracking (see Project Management Procedure/Strategy - Section 2).

3.9.2 Evaluation

The Project Board will undertake an ongoing evaluation of the progress of the project, based on monthly progress reports and site visits when considered appropriate.

The main contractor responsible for the site works will be subject to a defects liability period from practical completion. All installed purchased equipment will be subject to normal manufacturers’ or suppliers’ warranties.

The Project Board and the Project Manager will undertake a snagging examination of the project on practical completion, and a further evaluation on final completion to ensure that it meets the high standards set by the project specification.

The appointed Operator will be kept informed of progress during the construction programme; will be involved in the assessment of the works during the equipment installation phase and will be consulted during the snagging and final evaluation.

Appropriate feedback will be provided to the organisations’ Finance Department so as to provide sufficient information as required by the organisation/ project board and or external funding process.

The external grant aid provider (if applicable) will be kept informed of progress of the project following implementation of the plan and on handover to the selected Operator.