PAP Report – Oct. 2002 - Annex 6 – 
Revised Work Programmes for the Committees

Automatic Identification Systems (AIS) Committee

Revised Work Programme 2002 – 2006

| Task | Estimated No. of sessions | Comments |
| --- | --- | --- |
| - Prepare operational requirements and associated templates for binary messages in response to operational requirements. | 4-5 | Inventory prepared as per NAV48 request. Will continue to monitor IMO situation with regards to IAIs |
| - Develop a process for adopting and publishing updates to the International Application Identifier Branch of Annex 5, ITU-R. M.1371-1 (Ref: ITU-R, M.1371-1 Recommendation 3). | 2-3 | As above |
| - Co-ordinate revisions to ITU-R M1371-1 (ITU-R M.1371-1, Recommendation 4), including any clarification for submission to the ITU. | 2-3 | Edition 1.3 completed at AIS11. |
| - Maintain and revise as necessary the AIS Guidelines document in co-operation with other Working Groups. Publish the 2nd edition of the AIS guidelines during this work period. | 4-5 | Part 1, Volumes 1 and 2 completed for Dec. Council Session. Part 2 to be completed in 2003. |
| - Co-ordinate requirements and prepare appropriate proposals for submission by National Authorities to ITU regarding frequency spectrum issues on AIS frequencies. (Ref: Resolution 80, WRC 2000); (Ref: WRC 2005/6 Agenda item 2.14 revision of Appendix S18) | 2-3 | To be completed by 2003. |
| - Prepare for submission to IMO a report relating to the onboard display and the management of shore-ship information | 3-4 |  |
| - Prepare recommendations on AIS Shore-based networks and interface specifications in close co-operation with the VTS Committee. | 5-6 | Edition 1.0 completed at AIS11 and forwarded to VTS17 for comments. |
| - Consider problems that may arise in the development and operation of shipborne AIS systems and develop recommendations or guidelines for the mitigation of these problems and draft submissions to appropriate international organisations. | Deferred | This is an IMO function – unless IALA has specifically been invited by IMO to do it. |

AIS Committee Revised Work Plan

|  | Session 1 | Session 2 | Session 3 | Session 4 | Session 5 | Session 6 | Session 7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Task 1 | X |  |  | X | X | X | X |
| Task 2 | X | X | X |  |  |  |  |
| Task 3* |  |  | X | X | X |  |  |
| Task 4* | X |  | X | X | X | X | X |
| Task 5 |  | X | X |  |  |  |  |
| Task 6 |  | X |  | X | X |  |  |
| Task 7* |  | X | X | X | X | X | X |
| Item deferred |  |  |  |  |  |  |  |
| Task 8 | Deferred - pending clarification on whether IMO has requested IALA to undertake the work |  |  |  |  |  |  |

* - items marked with an asterix are complete, or near completion.  Process for maintaining documents up to date will be focus of ongoing work.

Aids to Navigation Management (ANM) Committee

Revised Work Programme 2002 – 2006

| Task | Estimate No. Sessions | Comments |
| --- | --- | --- |
| - Identify the needs, if any, for the provision of Aids to Navigation for different classes and sizes of vessels, including craft capable of travelling at speeds of more than 30 knots, and prepare suitable advice for the Council; | 2-3 |  |
| - Develop a recommendation on the information to be provided by AIS as an Aid to Navigation, including its use as a traffic monitoring tool; | 3-4 |  |
| - Develop Guidelines on the provision and identification of Aids to Navigation in built-up areas, including the application and use of blue lights; | 4-5 |  |
| - Develop Guidelines on alternative service delivery (e.g. Contracting In or Out); | 5-6 |  |
| - Co-ordinate the Review and update of the NAVGUIDE. | 4-5 |  |
| - Review IALA Recommendation E-108 on the surface colours used as visual signals on aids to navigation. | 5-6 |  |
| - Review IALA Recommendation O-117 for the Marking of offshore wind farms. | 2-3 |  |
| - Recommendation on Availability Objectives for Aids to Navigation | 2-3 |  |

| Monitor Item | Estimate No. Sessions | Comments |
| --- | --- | --- |
| M1 Monitor the use by Members of the IALA Guidelines on risk Management as applied to Aids to Navigation and identify possible needs to amend the Guidelines | Continuous | Rapporteur See note 1 |
| M2 Monitor the possible impact of new technologies on the provision of Aids to Navigation; | Continuous | Rapporteur See note 1 |
| M3 Monitor and if necessary evaluate any trends resulting from the IALA Annual Questionnaire, particularly those relating to the use of sound signals, methods of funding and maintenance of Aids to Navigation | Continuous | Rapporteur See note 1 |
| M4 Monitor the work of the IHO on chart datum and accuracy | Continuous | Rapporteur See note 1 |

Note 1.	The Council may change this priority if the monitoring programme indicates that IALA needs to take some action on behalf of its Members.  Topics being monitored will not normally appear in the work targets for each session of a seven-session work plan, unless the Council approves specific action.

##### ANM Committee Revised Work Plan

|  | Session 1 | Session 2 | Session 3 | Session 4 | Session 5 | Session 6 | Session 7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Task 1 | X | X | X |  |  |  |  |
| Task 2 | X | X | X | X |  |  |  |
| Task 3 |  | X |  | X | X | X | X |
| Task 4 |  | X | X | X | X | X | X |
| Task 5 | X | X |  |  | X | X | X |
| Task 6 | X | X | X | X | X | X |  |
| Task 7 |  |  | X | X | X |  |  |
| Task 8 |  | X | X | X |  |  |  |
| Tasks to be monitored |  |  |  |  |  |  |  |
| M1 | Monitor – Report by Rapporteur at each session |  |  |  |  |  |  |
| M2 | Monitor – Report by Rapporteur at each session |  |  |  |  |  |  |
| M3 | Monitor – Report by Rapporteur at each session |  |  |  |  |  |  |
| M4 | Monitor – Report by Rapporteur at each session |  |  |  |  |  |  |

Engineering/Environmental/PHL (EEP) Committee

Revised Work Programme 2002 – 2006

| Task | Estimated No. of sessions | Comments |
| --- | --- | --- |
| - Develop Guidelines on environmental considerations on AtoN engineering. | 6-7 | Questionnaire at session 1 |
| - Develop Guidelines on maintenance practices for buoys and small fixed Aids to Navigation structures, including signal equipment. | 5-6 |  |
| - Develop Guidelines on ambient light levels at which AtoN lights should switch on and off | 4-5 |  |
| - Develop Guidelines on sectors, sector lights and sector projection lights | 4-5 |  |
| - Review and update relevant sections of the NAVGUIDE | 3-4 |  |
| - Revise Guidelines on Quality Assurance, Availability of systems and components | 3-4 | see Note 3 |
| - Develop Guidelines on the Methodology of collecting information on reliability and failures of AtoN equipment | 3-4 |  |
| - Develop Guidelines on the technical aspects of the maintenance of lighthouses | 3-4 | Commence after the Workshop |
| - Develop Guidelines on the funding options for the preservation of historic lighthouses. | 3-4 |  |
| - Develop means to record and document changes in the history of lighthouses | 4-5 |  |
| - Develop Guidelines on managing the consequences of technical changes. | 4-5 |  |
| - Develop an IALA web site portal relating to historic lighthouses for public relations purposes. | 4-5 | After the portal is available on the web, continuous monitoring. |
| - Revise the guidelines on AtoN Training | 3-4 |  |
| - Study the spectral and spatial characteristics of new and developing new lights, in particular LED’s with the view of informing the IALA Membership and to update relevant IALA documentation | 5-6 |  |
| - Revise Guidelines on battery handling and maintenance | 2-3 |  |
| - Provide guidance on the practicability of a universal IALA Solar Design program based on functional specification | 2-3 |  |

Monitoring Tasks

| Task |  | Estimated No. of sessions | Comments |
| --- | --- | --- | --- |
| M1 Monitor the development of computer methods and applications to simplify design and management of AtoN | Continuous |  | Rapporteur see notes 1&2 |
| M2 Monitor developments in AtoN | Continuous |  | Rapporteur see note 1 |
| M3 Monitor international progress on colours of light signals, calculations of the effective intensity of flashed lights and the determination of luminous intensity.. | Continuous |  | Rapporteur see note 1 |
| M4 Monitor developments in renewable energy sources. | Continuous |  | Rapporteur see note 1 |
| M5 Monitor the development of the IALA equipment certification process. | Continuous |  | Rapporteur See note 1 |

PROPOSED WORKSHOP

| Prepare and convene a Workshop on the practical aspects of the maintenance of lighthouses. | 2-3 |  |
| --- | --- | --- |

Note 1	The Council may change this priority if the monitoring programme indicates that IALA needs to take some action on behalf of its Members.  Topics being monitored will not normally appear in the work targets for each session unless the Council approves specific action.

Note 2.	A questionnaire concerning Task 8 could be developed at the first session for distribution.  Following that the task should be monitored until the Committee considers that sufficient material is available for Guidelines to be developed, at which time a suitable proposal could be made to the Council, indicating the extent of the information obtained, for an amendment to be made to the Work Programme.

Note 3.	To provide Members with up to date information on Quality Assurance, Availability and Reliability issues pertaining to AtoN systems and components, taking cognisance of:

- New techniques being developed by member Authorities

- The continuation of Member Authority’s making their specifications available.

- Information provided on Member’s R & D facilities for the purpose of co-operation

##### EEP Committee Revised Work Plan

|  | Session 1 | Session 2 | Session 3 | Session 4 |  | Session 5 | Session 6 | Session 7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task 1 | X | X | X | X |  | X | X | X |
| Task 2 | X | X | X | X |  | X | X |  |
| Task 3 | X |  | X | X |  | X |  |  |
| Task 4 | X | X | X | X |  |  |  |  |
| Task 5 | X | X | X | X |  | X |  |  |
| Task 6 | X | X | X | X |  |  |  |  |
| Task 7 |  | X | X | X |  | X |  |  |
| Task 8 |  |  |  | X |  | X | X | X |
| Task 9 | X | X | X | X |  |  |  |  |
| Task 10 | X | X | X | X |  |  | X |  |
| Task 11 | X | X | X | X |  |  | X |  |
| Task 12 |  | X | X | X |  |  | X | X |
| Task 13 |  | X |  |  |  |  | X | X |
| Task 14 |  | X | X | X |  | X | X |  |
| Task 15 | X | X | X |  |  |  |  |  |
| Task 16 |  | X | X | X |  |  |  |  |
| Tasks to be monitored |  |  |  |  |  |  |  |  |
| M1 | Monitor – Report by Rapporteur at each session. |  |  |  |  |  |  |  |
| M2 | Monitor – Report by Rapporteur at each session. |  |  |  |  |  |  |  |
| M3 | Monitor – Report by Rapporteur at each session. |  |  |  |  |  |  |  |
| M4 | Monitor – Report by Rapporteur at each session. |  |  |  |  |  |  |  |
| M5 | Monitor – Report by Rapporteur at each session. |  |  |  |  |  |  |  |
| Proposed Workshop |  |  |  |  |  |  |  |  |
|  | X | X | X | X |  |  |  |  |

RNAV Committee

Revised Work Programme 2002-2006

| Task | Estimate No. of Sessions | Comments |
| --- | --- | --- |
| - Revise and update IALA List of Radionavigation Services (DGNSS). 3 Revisions during the period. | 6 in total |  |
| - Develop Guidelines on the use of AIS as an Aid to Navigation and as a means of providing meteorological, Hydrographic and hydrological information from AtoN’s | 4-5 |  |
| - DGNSS Services - Prepare an information paper for the council on DGNSS systems that analyses the various systems in use / under development, identifying areas where policy development is required. - Develop Guidelines on the validation of DGNSS services for inclusion in a revised Recommendation R-121. | 5-6 |  |
| - Develop a Recommendation on radar reflectors for Aids to Navigation. | 5-6 |  |
| - Review and update radionavigation sections of the Navguide. | 3-4 |  |
| - Review and update Guidelines on Remote Monitoring and Control Systems (In conjunction with ENG Cttee). | 5-6 |  |

Monitoring Tasks

| M1 Monitor the development of the integration of Radionavigation and non-radionavigation sensors. | Continuous | Rapporteur See note 1 |
| --- | --- | --- |
| M2 Monitor and advise on the changes in radar technology and spectrum use to determine the effect, if any, on Racons. | Continuous | Rapporteur See note 1 |
| M3 Monitor the progress of Eurofix/Loran communications. | Continuous | Rapporteur See note 1 |
| M4 Monitor status and development of future GNSS. | Continuous | Rapporteur See note 1 |
| M5 Monitor the developments of integrating shipborne receiving and display equipment. | Continuous | Rapporteur See note 1 |

Note 1	The Council may change this priority if the monitoring programme indicates that IALA needs to take some action on behalf of its Members.  Topics being monitored will not normally appear in the work targets for each session unless the Council approves specific action.

##### RNAV Committee Revised Work Plan

|  | Session 1 | Session 2 | Session 3 | Session 4 | Session 5 | Session 6 | Session 7 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Task 1 | X (rev. 1) | X (rev. 1) | X (rev. 2) | X (rev. 2) |  | X(rev. 3) | X(rev. 3) |
| Task 2 | X | X | X | X | X |  |  |
| Task 3 | X | X | X | X | X | X |  |
| Task 4 | X | X | X | X | X | X |  |
| Task 5 |  |  | X | X | X | X |  |
| Task 6 | X | X | X | X | X | X |  |
| Tasks to be monitored |  |  |  |  |  |  |  |
| M1 | Monitor – Report by Rapporteur at each session. |  |  |  |  |  |  |
| M2 | Monitor – Report by Rapporteur at each session. |  |  |  |  |  |  |
| M3 | Monitor – Report by Rapporteur at each session. |  |  |  |  |  |  |
| M4 | Monitor – Report by Rapporteur at each session. |  |  |  |  |  |  |
| M5 | Monitor – Report by Rapporteur at each session. |  |  |  |  |  |  |

VTS Committee

Revised Work Programme 2002-2006

| Task | Estimate No. of Sessions | Comments |
| --- | --- | --- |
| - Review the VTS Manual [and IMO Guidelines on VTS] | 5-6 | See note 1 |
| - Develop a draft IALA Vision of the Future for VTS | 3-4 |  |
| - Develop a recommendation on the performance requirements for VTS equipment. | 4-5 |  |
| - Develop a recommendation on generic operational procedure for VTS | 2-3 |  |
| - Develop Guidelines for the application of internationally adopted symbology for use in VTS centres and co-ordinate with IEC. | 4-6 |  |
| - Develop Guidelines for the technical specification of VTS equipment | 4-5 |  |
| - Develop guidelines on data exchange between VTS centres | 4-5 |  |
| - Develop Guidelines on VTS operator workload staffing levels | 5-6 |  |
| - Consider Refresher Training for VTS Personnel | 4-5 |  |
| - Finalize Guidelines on Categorization of VTS | 2-3 |  |
| - Review IALA VTS documentation to ensure Security Issues are addressed where appropriate. | 5-6 | Following IMO Diplomatic Conference |

Monitoring Items

| M1 Monitor the use by members of the IALA Guidelines on Risk Management as applied to VTS | Continuous | Rapporteur see note 2 |
| --- | --- | --- |
| M2 Monitor the impacts of AIS on VTS staffing and training | Continuous | Rapporteur see note 3 |

Deferred Items

| D1 Review Recommendation V-103 and update as necessary | Defer | see note 4 |
| --- | --- | --- |
| D2 Review Model Course V-103/1 and update as necessary | Defer | see note 4 |
| D3 Review Model Course V-103/2 and update as necessary | Defer | see note 4 |

Notes:	1.	Before reviewing IMO Resolution A. 857(20), Guidelines on VTS,  it should be determined whether there is an urgent and compelling need for the Resolution to be revised.   If this is so, the reasons should be explained fully so that Administrations can prepare and submit proposals to the IMO Maritime Safety Committee for the item to be included on the work programme of the Sub-Committee on Safety of Navigation.  It should also be borne in mind when carrying out the review that this Resolution is “foot-noted” in Regulation 12 of the revised Chapter V of the SOLAS Convention, which has not yet entered into force.

- This item has been transferred from the Operations Committee work proposals.  The Council may change this priority if the monitoring programme indicates that IALA needs to take some action on behalf of its Members.  Topics being monitored will not normally appear in the work targets for each session unless the Council approves specific action.

- The Council may change this priority if the monitoring programme indicates that IALA needs to take some action on behalf of its Members.  Topics being monitored will not normally appear in the work targets for each session unless the Council approves specific action.

- Recommendation V-103 and its model courses should not be changed until a number of Competent Authorities and VTS Training Institutes have gained experience with them and are therefore able to comment on the changes that may be necessary.  In addition, the Recommendation and model courses have recently been endorsed by IMO and it could be prejudicial to the interests of IALA for changes to be made to the documents too quickly.  In this regard, changes are not normally made to IMO documents at less than five-year intervals.

VTS Committee Revised Work Plan

|  |  | Session 1 | Session 2 | Session 3 | Session 4 | Session 5 | Session 6 | Session 7 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task 1 |  | X | X | X | X | X | X |  |
| Task 2 |  | X | X | X | X |  |  |  |
| Task 3 |  | X | X | X | X | X |  |  |
| Task 4 |  |  |  | X | X | X |  |  |
| Task 5 |  | X | X | X | X |  | X | X |
| Task 6 |  |  | X | X | X | X | X |  |
| Task 7 |  | X | X | X |  | X |  | X |
| Task 8 |  | X | X | X | X | X | X |  |
| Task 9 |  |  | X | X | X | X | X |  |
| Task 10 |  | X |  | X | X | X |  |  |
| Task 11 |  | X | X | X | X | X | X |  |
| Tasks to be Monitored |  |  |  |  |  |  |  |  |
| M1 | Monitor – Report by Rapporteur at each session. |  |  |  |  |  |  |  |
| M2 | Monitor – Report by Rapporteur at each session. |  |  |  |  |  |  |  |
| M3 | Monitor – Report by Rapporteur at each session. |  |  |  |  |  |  |  |

this will reflect the reports from the rapporteur monitoring the progress of Eurofix/Loran developments Task 9