IALA PRESERVATION MANUAL

PRESERVATION OF HISTORIC LIGHTHOUSES

Methodology for Case Study Evaluation

FINAL DRAFT

5 April 2005

IALA – AISM   20ter rue Schnapper  -  78100 Saint Germain en Laye  -  France

Telephone : +33 1 34 51 70 01   -   Telefax : +33 1 34 51 82 05

E-mail : iala-aism@wanadoo.fr   -   Internet : http://www.iala-aism.org

CHAPTER 9  - METHODology FOR CASE STUDY EVALUATION

The intent of this chapter is to provide a template for easy reference in evaluating the successful implementation of a project. It should be noted that this is not an exhaustive list of potential questions but should provide a reasonable methodology for assessment.

Project Description

Project Title and Description (Aim)

Who are the Partners - directly involved (if any)

Who are the principal stakeholders (interested parties), and were they involved?

Outline of the Agreement

What were the principal challenges in the project?

Did the project have the support of the community, heritage bodies and the maritime administration?

Technical Merit

Were technical experts required e.g. architect, historian, etc? (Provide details)

Were technical experts effective (describe)

What were the infrastructure challenges and how were they addressed (power, water,

sewerage, access etc.)?

Were physical alterations made and are they reversible?

Operational Considerations

What were the security concerns in regards to the property and how were they addressed?

Has the original lighthouse estate been altered?

Is the lighthouse still in use as an Aid to Navigation and what impact has this had on the project?

If the lighthouse is an operational AtoN has the project had an impact on this service?

What were the accessibility problems and how were they addressed?

Financial Overview

Was a business case prepared?

Is the project economically viable?

Are running costs allowed for and what are they?

Does liability coverage exist (insurance)?

What is the economic impact on the local community?

Were capital funds a major issue, if so how was this overcome?

Health and Safety

Was there a Health and Safety Risk Assessment conducted, what problems were identified and how were they addressed?

Was an Environmental Impact Assessment carried out (including site contamination as

well as the impact on the environment of the project)? What problems were identified and how were they addressed?

Was an Emergency Response assessment conducted and a plan prepared?

Conservation

In the project evaluation what heritage issues were identified?

Were heritage bodies consulted and what their requirements?

Did you have access to all necessary historical documentation e.g. plan drawings, equipment specifications etc?

How were the heritage issues addressed?

Was there any impact from alterations?

Was documentation retained related to all alterations?

Has the historical or cultural significance of the site been affected (negative or positive)?

What degree of restoration was required?

Conclusion

Are there links to other tourism or heritage projects in the area, and if so, what has been the impact?

What were the successes and failures of the project?

What changes could have been made to make the project more successful?

Could problem areas been solved differently?

What are the threats and possible opportunities for the future of this project?