DRAFT

Report of the 8th Session of the IALA EEP Committee

October 9 to 13, 2006

Executive Summary

To be completed by the Secretariat after the meeting

Table of Contents

1	General	3

2	Review of Action Items	4

3	Review of Input papers	5

4	Reports from other bodies	5

5	Report from Rapporteurs	5

6	WorkING GROUP ARRANGEMENTS	5

7	Report from WORKING GROUP 1 (wg 1) – AIDS TO NAVIGATION DESIGN AND MAINTENANCE	6

8	Report from WORKING GROUP 2 (wg 2) – Heritage, Conservation and civil engineering	8

9	Report from WORKING GROUP 3 (WG 3) – ENVIRONMENT, QUALITY ASSURANCE AND PUBLICATIONS	13

10	Report from WORKING GROUP 4 (WG4) – Light and vision	18

11	review of output and working papers	23

12	ANY OTHER BUSINESS	23

13	REVIEW OF SESSION REPORT	23

Annex 1 - Agenda for EEP 8	24

Annex 2 – List of participants	25

Annex 3 – Working Group Participants	32

Annex 4 – List of input papers	35

Annex 5 – List of Output and Working Papers	38

Annex 6 - Action Items	39

Annex 7 – Detailed Work programme (as updated at EEP8)	45

Annex 8 – Developments in lighthouse conservation	59

| EEP Committee 8th Session | EEP8 / output / 1 October 13, 2006 |
| --- | --- |

Report of the 8th Session of the IALA EEP Committee

# General

The 8th meeting of the EEP Committee was held from Oct. 9-13, 2006 at the IALA Headquarters in Saint Germain en Laye, France, with Omar Eriksson as Chairman and Seamus Doyle as Vice-Chairman.  The Secretary for the meeting was Mahesh Alimchandani.

Apologies were received from:

| IBSEN, Ove | Oi Electric | Denmark |
| --- | --- | --- |
| YIP, K.S | Hong Kong SAR | China |
| Jörg Unterderweide | Traffic Technologies | Germany |
| Mike Card | Zeni Lite | Japan |
| IMAI, Tadayoshi | Japan Coast Guard | Japan |
| Julio Fidel Sierra Almaguer | Geocuba | Cuba |

The Chairman welcomed all participants, particularly those attending the EEP Committee meeting for the first time.  He then invited Torsten Kruuse, the IALA Secretary General, to address the meeting.

T. Kruuse pointed out that the 2006 IALA Conference had received the work carried out by the EEP committee very well.  The EEP Committee had carried out good work over the past four years.  However, he added, there remained much more to be done.  This was particularly so in a changing world, where IALA members needed guidance on new technologies.

For the work term 2006-2010, the EEP Committee had a busy work programme, he said.  The recently concluded IALA quality management workshop in Sydney had indicated that members ought to start using the IALA product certification process.  It was important that the EEP Committee start developing the relevant templates.  Whilst doing so, he said that the Committee must be careful not to develop ‘standards’.

In discussing the concept of e-navigation, T. Kruuse said that technologies had to be integrated.  E-navigation would encompass both the ship and shore.  He said that some countries were contemplating marking separate channels for small craft and the challenge for IALA would be to develop a marking regime for such channels.

Virginia Butler of the Secretariat staff provided information on administrative details, and included a safety briefing.  Lorraine Mbong provided a briefing on accommodation and catering arrangements at IALA.

Mahesh Alimchandani gave details on other administrative matters.  He said IALA had a FTP server on trial, for one set of Committee meetings during September and October 2006.  He gave details for accessing the server, and said that IALA could use it to distribute documents to working groups; it could also be used to share documents between working groups during committee meetings.  He concluded by saying that there were four methods for Committee members to obtain reports and output documents – a CD (either on the last day or via the post), the new FTP server or the Committee website.

The Chairman thanked the members of the Secretariat for the information provided.  He then asked individual EEP Committee members to introduce themselves.

The Chairman then presented the scope of tasks for each of the working groups (EEP 8 / 4/ 7 refers), he then outlined the detailed work programme for each working group (EEP 8 / 4/ 6 refers).  He also mentioned the timetable of the working week.  He stressed that the main objective of EEP 8 was to plan the work for the 2006-2010 work term.

## Annexes

### Agenda

The agenda was reviewed and adopted.

A copy of the agenda is provided at Annex 1.

### Participants

A list of participants is provided at Annex 2.

### Working Group Participants

A list of working group participants is provided at Annex 3.

### Input Papers

A list of input papers is provided at Annex 4.

### Output and Working papers

A list of output and working papers is provided at Annex 5.

### Action Items

A list of action items is provided at Annex 6.

### Work Programme

A revised work programme is provided at Annex 7.

### Developments in lighthouse preservation

Reports from members on the status of lighthouse preservation is included at Annex 8.

# Review of Action Items

Input paper EEP8 / 2 /1 refers.  The Action Items from EEP7 were reviewed and noted as complete with the following exceptions:

## Action Items for the Secretariat

Action Item 9 – The issue of IALA’s legal position regarding EU tender laws.  It was agreed that WG 3 would consider it during the course of the week.

## Action Items for EEP Members

WG Chairmen were asked to review specific action items for EEP members during their sessions.  O. Eriksson advised that he had completed Action Items 28, 34 and 35.

# Review of Input papers

A review of all input papers was carried out.

# Reports from other bodies

Input papers EEP8/4/1 – EEP8/4/10 refer.  The Chairman and Secretary pointed out issues of relevance to the EEP Committee and its work programme.

# Report from Rapporteurs

M. Alimchandani provided a verbal report on the outcomes of the IALA workshop on quality management systems, which was held in Sydney, Australia from 4-6 October, 2006.  He emphasised the conclusion and recommendations of the workshop.

O. Eriksson said that progress on the work by the Specialist Ad-Hoc Working Group on Lights had been slower than planned, mainly due to the heavy work load of individuals in the group.

He added that the group is proposing the IALA Signal Lights Colour Regions be changed to include the colour blue.  Further, the colour regions of the remaining four colours be adjusted (reduced) in order to minimise the risk of colour confusion.  At the Shanghai Conference, he had encouraged comment and suggestions, but had received limited feedback.  A late input paper on the changes proposed to the colour coordinates would be provided to WG 4, for discussion and comments.  The ANM Committee would also be provided with this information.  The IALA Council would not be presented with any final output from the Specialist Ad-Hoc Working Group on Lights at their forthcoming Nov ’06 meeting, he added.

The Chairman pointed out that the Working Group Chair and Vice-Chair would appoint rapporteurs for this 2006-2010 work term.  For EEP8, monitoring items were reported on verbally, as detailed below.

## Developments in renewable energy sources and fuel cells (M2)

Adrian Wilkins provided a verbal update on this topic.  He said that there was considerable interest in ‘local’ power generation in the UK.  There are several mains voltage generators available commercially.  A. Wilkins stated that a one KW machine typically costs about 1000 UK Pounds.  The units were available in ‘do-it-yourself’ stores, he added.

## New and developing new light sources (M4)

In reporting on this topic, Ian Tutt said that there was an increased possibility of UV degradation of white LED light when used outdoors.  The latest white LEDs may exceed 100 Lumens per watt – therefore, they were more efficient than incandescent lamps.  He added that Malcolm Nicholson had attended a Division 4 meeting of CIE some weeks ago.  There it was noted that road transport authorities were being encouraged to change from high pressure sodium street lights to metal halide.  This change would have implications in the detection and recognition of short range aids to navigation in built up areas, he added.  A report on the meeting was also provided to the Committee by way of a late input paper (EEP 8 / 9 / 4).

# WorkING GROUP ARRANGEMENTS

The Chairman proposed an adjustment to the working group arrangements that prevailed during the 2002-2006 work term.  He advised that noting the work programme, it would be beneficial to merge WG 2 (dealing with quality assurance, availability and certification issues) and WG3 (dealing with environment and publication matters).  This would reduce the total number of working groups to four and enable the Committee to go back to having a “two working groups at one time” arrangement.  This would also ensure that all participants would be able to attend at least two working groups of their choice during a Committee meeting.

The Committee agreed with his proposal.

Four new working groups (as opposed to five in the previous work term), were established.

| Working Group | Working Group Chair |
| --- | --- |
| WG1 – Aids to navigation design and maintenance | Adrian Wilkins |
| WG2 – Heritage and civil engineering | Bob McIntosh |
| WG3 – Environment, quality assurance and publications | Wayne Danzik |
| WG4 – Light and vision | Seamus Doyle |

# Report from WORKING GROUP 1 (wg 1) – AIDS TO NAVIGATION DESIGN AND MAINTENANCE

The Working Group was asked to respond to input papers EEP8/4/6, EEP8/6/1, EEP8/6/2, EEP8/6/3.

The Working Group reviewed and updated the Detailed Work Programme EEP8/4/6 and identified work sessions and completion dates for each work item.

## The Use of Plastic in floating AtoN (Item 1.1)

The Working Group noted input papers EEP8/6/1, EEP8/6/2.

The Committee agreed that this item will be completed at the Workshop on Developments in Floating Aids and Associated Moorings in Session 10/11.

Action Items

Secretariat was requested to forward working paper EEP8/WG1/WP2rev 1 to the next EEP Committee meeting.

## Synthetic Moorings (Item 1.2)

The input paper EEP8/6/3 was noted.  The Working Group noted IALA Guideline No. 1024 On Synthetic Mooring Lines Edition 1.1 December 2005.

The Committee agreed that this item will be completed at the Workshop on Developments in Floating Aids and Associated Moorings in Session 10/11.

## Lightning Protection (Item 1.3)

The IALA Guidelines on the Protection of Lighthouse and Aids to Navigation Against Damage from Lightning, June 2000 (1012) was reviewed to determine if the requirements for the protection of AIS base stations were covered.  It was concluded that the general requirements for radio installations are adequately covered at Section 6.2.6 (noting that there are errors in the numbering of the paragraphs and sub-paragraphs of the IALA Guideline).  It was agreed that A Wilkins will check inter-sessionally on the objective of this work item with the originator C Baker.

Action Items

A Wilkins to check on the objective of work item 1.3 with the originator C Baker.

## Remote Control and Monitoring (Item 1.4)

It was noted that the existing Guide on Remote Monitoring and Control of AtoNs (1008) needs to be updated.  The impact and use of AIS with respect to Monitoring was noted. Clarification is required from the VTS Committee regarding the requirements for remote monitoring of VTS equipment.

Action Items

The Secretariat was requested to forward a liaison note from the EEP Committee (EEP 8 / output / 02) to the VTS Committee, asking them to inform the EEP Committee of any requirements that they may have for remote monitoring of VTS equipment.

Moray Waddell , Jonas Lindberg, Alan Thomas, Carlos Calvo and  Xavier Kergadallan were requested to review the existing Guide on Remote Monitoring and Control of AtoNs (1008) inter-sessionally and submit comments on required updates of the Guide to EEP9.

## AtoN Structure Maintenance (Item 1.5)

It was noted that the existing Guideline on the Maintenance of Buoys and Small Navigation Structures (1040) was completed recently and this work item will be considered in Sessions 12 to 14.

## Condition Based Maintenance (Item 1.6)

The Working Group considered the concepts of condition based maintenance. A list of condition based tests methods (EEP8/WG1/WP01) was prepared for input to EEP11. It was considered that expertise from outside the Committee may be required to enhance the quality of output under this work item.

Action Items

The Secretariat was requested to submit output document EEP8/WG1/WP01 rev 1 to EEP 11.

## Risk Assessment Techniques in AtoN design and maintenance (Item 1.7)

It was noted that there is little expertise on the use of risk management techniques in design in the Committee and external expertise may be required. S Doyle was requested to submit an input paper to EEP9 on the application of risk management techniques to AtoN design.

Action Items

S Doyle was requested to submit an input paper to EEP9 on the application of risk management techniques to AtoN design.

## Monitoring items (Items 1.8, 1.9, 1.10)

A Wilkins was requested to act as rapporteur on Developments in AtoN and submit written developments report on this subject to future EEP meetings.

M Waddell was requested to act as rapporteur on Renewable Energy Sources and Fuel Cells and submit written developments report on this subject to future EEP meetings.

W Danzik was requested to act as rapporteur on Battery Technology and submit written developments report on this subject to future EEP meetings.

## Workshop on Developments in Floating Aids and Associated Moorings (Item 1.11)

CETMEF offered to host a workshop on Developments in Floating Aids and Associated Moorings in Brest close to the time of EEP10/11.  A document outlining the scope and content of the Workshop (EEP8/WG1/WP02 rev 1) was prepared and the members of the Workshop Steering Group were agreed as Omar Eriksson, Adrian Wilkins, Mahesh Alimchandani, Jean-Jacques Quinquis, Sipke Hoekstra.

Action Items

Jean Jacques Quinquis is requested to inform the IALA Secretariat regarding the availability of a suitable venue for a workshop as soon as practicable.

The Secretariat was requested to note the proposal for a Workshop on Developments in Floating Aids and Associated Moorings and make the necessary arrangements.

The Secretary General, in conjunction with the EEP Chairman and the Chairman of WG 1 are to decide on the date of the workshop.

## Workshop on Cost Effective Condition Based Maintenance (Item 1.12)

It was agreed that a workshop on this topic should not proceed and specialist input on the subject should be sourced from outside the Committee if necessary.

# Report from WORKING GROUP 2 (wg 2) – Heritage, Conservation and civil engineering

WG2 was asked to respond to input papers EEP8/7/1 and EEP8/7/2. Papers were for information and gave members of the group some background to IALA’s involvement in Historic Lighthouse Conservation and information on the future work.

Action items from EEP7 were reviewed and there were no ongoing items for the working group members.

After a short discussion on the title of the working group the members agreed that the name should be amended to Heritage, Conservation and Civil Engineering as this more fully described the remit of the working group.

It was considered that one item on the detailed work programme, Funding Options for conservation projects, was adequately covered under Chapter 6 of the conservation manual and this item has therefore been removed. A review of the material in the chapter will be carried out under work item 2.1

## Developments in Lighthouse Conservation

Due to a shortage of time during this current work term with only one day available to the full work group, discussions on the Conservation of Historic Lighthouses with the latest developments on Lighthouse Conservation issues in the countries represented was not possible but members were asked to provide some words on the subject and these are included at Annex 8. Members attending the work group at future meetings are encouraged to prepare these in advance and submit them to the WG chairman for inclusion in the meeting report.

Christian Lagerwall advised the working group that the Pater Noster project, which was presented at the Gothenburg Seminar, is planned to be re-erected on site after major repair work in early July 2007. He invited members of the Committee who are interested in the project to attend the event and he will provide more details later.

- Action Items

Committee members are asked to provide notes on Lighthouse Conservation issues in their country in advance or at the next meeting for inclusion in the report

## Lighthouse Conservation Manual – Keep manual updated in view of new developments (Item 2.1)

It was considered an essential part of the committee’s work to review and update the conservation manual. To this end it was suggested that members should inter-sessionally carry out a review of a chapter of the manual including the ensuring appropriate use of internationally accepted terminology relating in particular to heritage matters as covered by work item 2.10. In addition the manual will be amended or updated to include the output of most of the working group work items.

- Action Items

Committee members and in particular working group members are asked to review Chapter 1 and 2 of the Lighthouse Conservation manual and provide comments at EEP 9

## Contract for complementary (alternative) use of lighthouse property (Item 2.2)

This work item came out of discussions during the meeting about the possible problems associated with complementary (alternative) use providers and the impact that they may have on the AtoN provision as well as the impact on the site. It was felt that guidance on what should be included within an agreement (contract) between the lighthouse owner and the complementary use provider should be given and the end result could be a clear contract which safeguards the interests of both parties. It was also felt that some guidance on the monitoring or auditing of the success of the agreement will be required. These could be illustrated by examples from members’ experience of how to allow people to use your lighthouse, how to improve co-operation between the lighthouse owner and the complementary use provider.

Action Items

Christian Lagerwall and Knut Kristoffersen agreed to prepare an input document for EEP 9 giving examples of contracts and check lists for complementary use. Working group members are asked to bring examples or information on successful (or less than successful) agreements from their authority for discussion at EEP 9.

The Secretariat was requested to provide guidance on the legal implications of providing sample agreements.

## Report on data received from member authorities on complementary (alternative) uses (Item 2.3)

The members of the working group felt that there was a need to have some statistical information from member authorities on their organisations participation in complementary use, either directly or through approved providers. This would include the number of lighthouses included, numbers listed and the effects of this, types of complementary use, visitor numbers, type of souvenirs available and any problems encountered. In addition features such as webcams and website addresses linked to the projects would be useful to assimilate.

In order to obtain this information it was agreed that a questionnaire be prepared and issued to member authorities urging as full a response as possible. Members of the committee are requested to identify an individual within their authority who might be best placed to receive this. It was also suggested that it would be appropriate to ask the Secretariat to issue the questionnaire to the same list as that of the annual questionnaire issued by the ANM Committee.

One of the main outputs of this survey is hoped to be some form of benchmarking which would allow authorities to gauge the suitability of their proposals and compare their results against a standard.

In addition it would also be a hope that some feedback on the use or availability of the Conservation Manual could be included.

Members of the working group are requested to prepare questions, which they consider may be appropriate and best suited to obtain the information we require and it would be hoped to be able to issue the questionnaire soon after EEP 9.

Action Items

Vincent Guigueno and Carmen Martinez agreed to prepare an input document for EEP 9 on the most suitable questions to be included within the questionnaire.

Members of Working Group 2 are asked to e-mail their ideas on questions, which they think, are appropriate to Vincent Guigueno by January 2006.

All committee members are requested to assist the WG 2 by identifying an individual within their organisations who would be best suited to complete the questionnaire on heritage matters. This information is to be e-mailed to the WG Chair.

## Environmental, Health and Safety Issues related to complementary use (Item 2.4)

It was considered that many environmental issues are not restricted to historic lighthouses and are already covered in the Green Guide. However it is still considered important that the impact on the environment of the increased number of members of the public visiting the site is identified. In addition it may be critical to allowing public access or as part of a transfer of ownership that any environmental damage caused by earlier authority practices e.g. disposal of materials and equipment on site is identified and corrective action taken. It is proposed that this information is collated by WG 2 and in conjunction with WG 3 incorporated in the updated version of the Green Guide.

Health and Safety issues are particularly important in allowing public access to lighthouse sites and this already been extensively covered within the conservation manual. However as part of the review of the document the information will be checked and updated where required.

In addition a point was raised about disabled access and the impact that new European led legislation is likely to have on public access. It was considered that this matter had not been adequately covered within the manual and that new section would be required. In many cases funding will not be available unless disabled access is considered and any restrictions advertised. It would therefore be very useful if examples of disabled access or restrictions could be documented.

## Business plan for a conservation project (Item 2.5)

Although mention of a business plan is made in the conservation manual it was felt that this could be expanded upon further and it was felt this could be greatly improved with the inclusion of a check list to ensure that all requirements had been covered. It will be necessary to ensure that restrictions due to the maintenance of the AtoN or effect on the daymark of any proposed alterations as well as technical or legal restrictions owing to the historic nature of the lighthouse are fully taken account of in the preparation of the business plan. Guidance is also required on how analyse the suitability of your business case and its likelihood of success.

Action Items

Bob McIntosh agreed to investigate examples of business plans and prepare an input document for EEP 9 on the content of this type of plan.

## Branding and marketing in relation to lighthouses (Item 2.6)

It was considered that this topic was worthy of inclusion if information can be gathered on the successes or failures on merchandising and guidance can be given on good practice and how to avoid bad practices. Consideration must be given to what is considered as appropriate branding i.e. links to navigation, weather or nature.

It was felt that a Network approach to link lighthouse projects was worth considering when looking at any individual project.

## Selection and display of historic artefacts (Item 2.7)

This item will be discussed further at the next meeting although it was felt that museum representatives would be best placed to identify which items are most appropriate. Decisions need to be taken when large numbers of one type of object is available for display, consideration of limited space available, most historically important etc.

## Case Studies (Item 2.8)

It has always been the desire of this working group to be able to see real examples of lighthouse conservation and alternative use projects. It is hoped that the group will be able to arrange two visits to appropriate locations, which will allow them to assess the success of the project utilising the Case Study evaluation form included in the conservation manual to produce a report. This should both allow us to prove or allow for changes to the evaluation form and to gather further examples for use within the manual.

It was felt that there may be a need to link the case study visit with another event e.g. seminar, to fully justify the travel involved and members are requested to consider this when making suggestions of possible case studies.

Some discussion also took place on the possibility of involvement at an early stage with a project in a country where they have no expertise available on this subject, particularly in countries where they have the legacy of former colonial lighthouses, which may be in poor condition. However it was felt that this would be a difficult exercise for this size of working group and it was suggested that at this stage we should concentrate on the case studies as above but that members should be aware of the suggestion and if they become aware of such a project then the matter would be reconsidered.

Action Items

Members are asked for the EEP 9 to consider suitable projects within their authority, which could be visited and assessed by the working group to allow a project evaluation to be carried out.

## Promotion and International Networking for Historic Lighthouses (Item 2.9)

It was agreed that International Networking which allowed the exchange of information was an excellent idea and Bob McIntosh advised that he was already trying to identify as many contacts as possible who would have an interest in Historic Lighthouse Conservation which would form the basis of a network of interested parties. It was also felt that a network of related projects would also be appropriate and all members are urged to encourage individuals or relevant project leaders to contact Bob McIntosh at bobm@nlb.org.uk to allow them to be included in this group.

Action Items

Bob McIntosh is to contact Paul Ridgway to discuss further the suggestion to produce a book on historic light ships and service vessels and to ascertain if any input is required from WG 2 on the content of the proposed 50th Anniversary of IALA book.

## Definition of terms relating to Lighthouse Conservation (Item 2.10)

After some discussion as to the correct definition of terms relating to Lighthouse Conservation, it was agreed that a list of definitions should be included in the next revision of the manual. This will be based on the internationally accepted definitions as suggested by Historic Scotland at the seminar last year. Any other members who have alternative sources of such information should pass this to Bob McIntosh.

Action Items

Bob McIntosh is to confirm the source of information on the  definition of terms relating to lighthouse conservation and prepare an input paper based on it for EEP 9/10

## Building maintenance in low energy environments (Item 2.11)

This item is the single item included so far on Civil Engineering matters. Bob McIntosh is aware of some information which may be available through Trinity House LS, England and he will contact them directly.

Action Items

Bob McIntosh to contact THLS for information available on building maintenance in low energy environments for EEP 9

Bob McIntosh to search out existing guidelines and summarise content on building maintenance in low energy environments for EEP 9

All EEP members are requested to provide WG 2 with any information which they have in their authority on building maintenance in low energy environments and to submit it as an input paper to EEP9.

## Seminar on the Consequences of Technical Changes in Traditional Systems (Item 2.12)

After some discussion it was agreed that the title should be amended to use the words “Aids to Navigation on Historic Lighthouses” rather than “Traditional Systems”. It was felt that this reflected more accurately the need to consider the dynamic view of history, which is always changing, and not to be restricted to a certain period of history, which might be considered the era of traditional systems. It is anticipated therefore that all aspects of changing technology over the last 200 years (or more) should be considered if appropriate but that the changing attitudes in the approach to the introduction of new technology in recent times is more likely to feature heavily. In addition it was considered that the impact of social change i.e. de-manning should as be considered as a relevant topic.

Action Items

Members of the working group are requested to consider the scope of this seminar on Consequences of Technical Changes in Aids to Navigation on Historic Lighthouses and topics, which would be of interest for inclusion by Jan 2007.  In addition suggestions of a host and location should be submitted to EEP 9/10.

Bob McIntosh is requested to collate information from members and provide an input paper outlining the content and scope of the seminar on Consequences of Technical Changes in Aids to Navigation on Historic Lighthouses.

# Report from WORKING GROUP 3 (WG 3) – ENVIRONMENT, QUALITY ASSURANCE AND PUBLICATIONS

The WG addressed each of the items in the Detailed Work Programme (EEP8/4/6), and these are discussed in turn below.

## IALA Certification Process (Item 3.1)

This task is to develop additional templates and to revise existing templates when and where required.

General discussions on the concept and implementation of product templates resulted in two conclusions:  1) the individual templates will provide a valuable guide for the preparation of purchase specifications for Authorities whose national regulations prevent them from requiring IALA certification directly in their procurements; and 2) the use by Industrial Members of the template parameters in their sales literature will provide purchasers with directly comparative information from all suppliers.

The WG then considered Product Certification Template 1 – Lanterns for Buoys and Beacons, as a starting point in the review of existing templates.  Minor revisions were made to the format of this document, to serve as a model for standardizing the format of the other templates.  This revised document is provided as Working Paper 1.   Volunteers from the EEP membership with specific expertise in the required areas were identified to take on the task of reviewing and revising a number of templates inter-sessionally and providing input for EEP9.

Input paper EEP8/8/2 from e-NAV states that the Racon template will be reviewed inter-sessionally and should be available for EEP9.

The WG wishes to reiterate Action Item 9 from EEP7 regarding the legal status of IALA certified products with respect to the EU purchasing environment.

It was also noted that the WG will need to access the standards referred to in the templates, to ensure that the correct standards are being used.  The IALA Secretariat’s help will be needed for this, since many of the standards must be purchased.

Finally, EEP members are requested to forward suggestions for new templates to EEP9.

Action Items

The Secretariat is requested to bring the issue of IALA’s legal position regarding EU tender laws in relation to the Certification Guidelines to the attention of Council.

The Secretariat is asked to obtain and maintain a file of relevant reference documents for certification templates and that these be made available for reference as necessary.

Adrian Wilkins was requested to take on the task of reviewing and revising the template on lanterns for buoys and light beacons.

Jorg Unterderweide was requested to take on the task of reviewing and revising the template on PV solar modules.

Sipke Hoekstra was requested to take on the task of reviewing and revising the template on batteries.

Jorg Unterderweide was requested to take on the task of reviewing and revising the template on PV solar regulators.

The Secretariat was requested to place all available product certification templates on the IALA FTP server

EEP members are asked to forward suggestions for new certification templates as input to EEP9.

Wayne Danzik is requested to list the reference documents and standards, in relation to the product certification templates that would be required to be available at the IALA Secretariat

## Key Performance Indicators (Item 3.2)

This task is to develop new guidelines on key performance indicators from an EEP view, in consultation with ANM and IALA initiatives on IMO Voluntary Audit scheme.

As background for this task, the following documents were reviewed:

- Draft IALA Guideline 1052 on Quality Management Systems for ATON Service Delivery

- Draft IALA Guideline on Preparing for an IMO Audit for ATON Service Delivery

- Draft IALA Guideline on Preparing for an IMO Audit for VTS

- Draft IALA Recommendation on Quality Management for ATON Authorities

- Draft Report on the IALA Workshop on Quality Management in ATON Service

- IMO Framework and Procedures for the Voluntary IMO Member States Audit Scheme

- IMO Code for the Implementation of Mandatory IMO Instruments

Unfortunately, none of these documents provided specific guidance on key performance indicators.

The WG therefore conducted a brainstorming session to develop a preliminary list of key performance indicators.  These are provided as Working Paper 2.  The EEP membership is asked to review this list, provide their comments, and add additional items.  This input will be consolidated and will provide the basis for drafting the guidelines.

Action Items

The EEP membership is asked to review the working paper (EEP 8 / WG 3 / WP 02) and provide their comments and additional key performance indicators.  It is requested that this input be provided directly to the Chairman of the WG, W. Danzik, by Feb 2007.

## ATON Software Modelling and Methods (Item 3.3)

This task is to develop an inventory of available modelling software and methods useful for ATON services, and to explore the possibilities for e-learning.

The WG noted that the item regarding e-learning might be better suited as part of items 3.6 and 3.7 with respect to ATON training and the World Wide Academy.  However, it was also suggested that methods of e-learning with respect to modelling software would also be applicable.

During the last EEP work period, a questionnaire was generated on two separate occasions requesting the EEP membership to provide input on their use of computer software for ATON design and management.  Very little input was received.  After discussions with the EEP Chairman and the IALA Technical Coordination Manager, the WG therefore proposes to include a similar questionnaire as part of the upcoming IALA Annual Survey, in order to provide greater visibility to this item.  The questionnaire will also request information regarding the possibilities for e-learning with respect to the software.

Action Items

The Secretariat is requested to forward a liaison note drafted by the Committee (EEP 8 / output / 03) to the ANM Committee, with a view to including an aids to navigation software questionnaire as part of the next IALA Annual Questionnaire.

## Environmental issues related to provision of ATON Services (Item 3.4)

This task is to update the IALA Green Guide.  Since the WG is unaware of any areas requiring updating, the Secretariat is asked to solicit input from the EEP membership on any changes or additions that may be needed for the Green Guide.

Action Items

EEP members are invited to review the Green Guide and advise on updates that may be needed by EEP 9.

## IALA Navguide Revision (Item 3.5)

This task is to update the IALA Navguide as coordinated by the ANM Committee.  Since the WG is unaware of any specific areas requiring updating, the Secretariat is asked to solicit input from the EEP membership on any changes or additions that may be needed for the Navguide.

The WG wishes to reiterate Action Item 18 from EEP7 regarding having a professional technical editor review the Navguide.  The format of this document is inconsistent, since the various sections are created independently by numerous Committees, and there are formatting and typographical errors throughout.  A glaring example is found on page 166, in the captions under the pictures on this page (this particular error is found just on the printed version, not on the electronic version).  It was also noted that the content of the Navguide is not balanced; i.e., some sections go into extensive technical detail, while other sections simply provide broad overviews.  These are the sort of issues that professional technical editing could help resolve.

Action Items

EEP members are invited to submit additions or changes required for the Navguide, as input to EEP9.

The Secretariat is asked to forward liaison note EEP 8 / output / 04 to the ANM Committee.

## ATON Training (Item 3.6)

This task is to develop/revise guidelines on training in relation to ATON.

The WG began by looking briefly at the existing IALA Guideline on Training Related to ATON (No. 1020).  The general feeling of the group was that none of the members had sufficient expertise to adequately review this document, since none of the members are professional educators.  However, it was noted that the previous Technical Coordinator, Ms. Jillian Carson-Jackson, had extensive expertise and education in this area, and that she had significant concerns with regard to this guideline.  It was therefore decided that W. Danzik would contact Ms. Carson-Jackson to solicit her comments on the document.  In addition, the WG requests that the EEP members who have training professionals in their organizations solicit comments on the existing guideline as input for EEP9.

Action Items

W. Danzik is asked to contact Ms. Jillian Carson-Jackson to solicit her comments with regard to the existing IALA Training Guideline.

EEP members who have training professionals in their organizations are requested to solicit input on the existing IALA training guideline as input for EEP9.

## World Wide Academy (Item 3.7)

This task is to support the World Wide Academy, if this comes about.

After discussing this item with the EEP Chairman and the IALA Technical Coordination Manager, the WG determined that the appropriate way forward would be to seek out existing training opportunities that might be available for IALA members to access, or that could become part of the World Wide Academy in the future.  The following steps will therefore be taken:

- The WG will request that the Secretariat liaise with the ANM Committee with a view to including questions in the upcoming IALA Survey with respect to ATON training courses that could be made available to the IALA membership.

- Three members of the WG (W. Danzik, C. Calvo, and M. Cousquer) will search the Internet to seek out potential training courses, and provide as input to EEP9.

- W. Danzik will contact the former Technical Coordinator, Ms. Jillian Carson-Jackson, to see if she had identified potential training courses as part of her previous efforts in developing an IALA training portal.

Action Items

The Secretariat is invited to consider the possibility of including questions in the upcoming IALA annual survey with respect to aids to navigation training courses that could be made available to IALA.

W. Danzik, C. Calvo, and M. Cousquer are asked to search the Internet to seek out potential training courses, and provide their results as input to EEP9.

W. Danzik is asked to contact Ms. Jillian Carson-Jackson with regard to any training course that she might have identified in her previous position as the IALA Technical Coordination Manager.

## Monitor IALA Certification Process and the use of templates (Item 3.8)

W. Danzik has volunteered to serve as the rapporteur for this item.

## Search Index for EEP Document (Item 3.9.1)

This task is to provide a documentation matrix as a searchable index of EEP documents, with a view to providing a sample for a general IALA documentation searchable index, time permitting.  C. Calvo volunteered to take on this task at EEP7, and provided the results at this meeting.  His recommendation is to utilize existing tools for this process:

- It would be possible for IALA to include an internal search engine on the IALA web site itself.  There are a number of software applications available to do this, and some of them can be obtained for free on the Internet.

- General search engines like Google, Yahoo, and Altavista can be used to search specific Internet sites.  Adobe Acrobat can also be used for internal searches.  Both of these methods were tried by the WG, with positive results.

The WG suggests hyperlinking references to IALA documents within IALA publications, to eliminate the need for the reader to search for these documents.

It was also suggested that a counter be added that specifically tracks how many times a document has been downloaded from the IALA web site.  Seeing the number of “hits” on each document can allow IALA to assess the international interest in the work output of this organization.

Action Items

The Secretariat is asked to consider installing an internal search engine on the IALA Committee internal and / or Internet site.

The Secretariat is asked to consider making references to IALA documents “hyperlinks” when they are listed in other IALA documents.

The Secretariat is asked to consider installing a counter on the IALA Internet site to track the downloading of IALA publications.

## Review of Recommendation and Guideline on Quality Management (Item 3.9.2)

An additional task presented to the WG at the initial plenary session was to review the following two documents:

- IALA Recommendation O-132 on Quality Management for Aids to Navigation Authorities, Edition 2, December 2006 (Draft)

- IALA Guideline 1052 on Quality Management Systems for Aids to Navigation Service Delivery, Edition 2, December 2006 (Draft)

The Committee feels that these are generally useful and clear documents.  However, Guideline 1052 requires some editing for format and consistency.  The Section “Definitions” requires expanding to clarify the particular meaning of words in the quality environment (e.g., “awareness”).  It should be noted that if this document is translated into other languages, then specific quality management expertise will be required to undertake this work.  It is proposed that detailed editing of this document be undertaken at future EEP sessions.  A. Wilkins provided comments to the IALA Secretariat, for forwarding to the Workshop Steering Committee.

The Committee noted the references to the IALA Certification Guidelines in both documents.  Users of the Quality Management documents should be aware that the Certification process has not yet been used, and that the templates are still being developed.

Action Item

The Secretariat is requested to forward the comments by the Committee on IALA Guideline 1052 on Quality Management Systems to the Workshop Steering Committee for their consideration.

# Report from WORKING GROUP 4 (WG4) – Light and vision

The Working Group was asked to respond to input papers EEP8/9/1, EEP8/9/2, EEP8/9/3, EEP8/9/4 and EEP8/9/5.

The Working Group reviewed and updated the Detailed Work Programme EEP8/4/6 and identified work sessions and completion dates for each work item.

## Modern Light Sources (Item 4.1)

It was noted that the main items of work related to modern light sources in traditional lenses, integrated power system lanterns, extended light sources and lasers.

As Guideline 1049 The Use Of Modern Light Sources In Traditional Lighthouse Optics was issued in December 2005 it was not considered as requiring review for update at present. However, the Guideline was reviewed and some required amendments were identified. Ian Tutt was requested to complete amendment of the Guideline and submit to EEP9.

It was agreed that a new Guideline on Integrated Power System Lanterns should be prepared, Mimi Drabit agreed to provide an input paper to EEP9 covering such lanterns.

Guideline 1043 on Light Sources Used in Visual Aids to Navigation was noted as currently covering lasers and it was agreed that this Guideline should be updated to cover the latest information on the use of lasers for AtoN applications. It was noted that Japan had ceased it research into the use of lasers due their high cost and safety issues with respect to the eyes of the users. Georges Cossette agreed to provide an input paper on Canadian experiences utilising lasers as AtoNs to EEP9. The Guideline was reviewed and required amendments were identified. Ian Tutt was requested to complete revision of the Guideline and submit to EEP9.

It was also agreed to add a section to the 1043 Guideline to cover extended light sources, Christian Lagerwall agreed to provide an input paper to EEP9 on this topic.

Action Items

Mimi Drabit is requested to provide input paper to EEP9 on integrated power system lanterns.

Georges Cossette was requested to provide an input paper to EEP9 on Canada’s experiences on using lasers as AtoNs.

Christian Lagerall was requested to provide an input paper to EEP9 on extended light sources.

Ian Tutt was requested to complete revision of the The Guideline on the Use Of Modern Light Sources In Traditional Lighthouse Optics and submit to EEP9.

Ian Tutt was requested to complete revision of the Guideline 1043 on Light Sources Used in Visual Aids to Navigation and submit to EEP9.

## Surface Colours (Item 4.2)

Recommendation E-108 for The Surface Colours Used As Visual Signals On Aids To Navigation (specifications for ordinary and fluorescent colours) was reviewed and it was agreed that its contents should be extended to give details of the relationship between the CIE x,y,z colour co-ordinates and industry paint colour standards such as RAL. Ian Tutt agreed to investigate the practicability of including a conversion table between CIE surface colour standards and ones used by paint suppliers for IALA recommended surface colours.

It was considered that Recommendation E-108 should be extended to cover options for testing surface colours during maintenance activities both ashore and on ship. Options such as colour swatch cards and colour meters were discussed when the Working Group reviews the Recommendation in detail.

Action Items

Ian Tutt was requested to investigate the practicability of including a conversion table between CIE surface colour standards as used by IALA  and specifications used by paint suppliers.

Seamus Doyle was requested to ask Jorg Unterderweide if he can contribute to a system for relating the CIE colour specification as used by IALA with specifications such as RAL as used by paint manufacturers.

## Colour Measurement of Lights (Item 4.3)

The measurement of colours of lights is being addressed by the Specialist Ad-Hoc Working Group on Lights.

## Vertical Divergence and Focal Height of Floating AtoNs (Item 4.4)

Omar Eriksson presented input paper EEP8/9/3 on Using Bayesian Networks in Aids to Navigation Engineering and noted supporting input papers EEP/9/1 and EEP/9/2 providing further details on Bayesian Networks. It was agreed that the Bayesian Networks method could have applications in evaluating AtoN design issues.

A review of existing IALA documents dealing with vertical divergence and focal height was carried out and listed in Working Paper EEP8/WG4/WP02. It was noted that the Orcaflex model (a commercial software product) can be used to predict movement of a floating aid. It was agreed that theoretical models need to be verified by test. Christian Lagerwell provided copies of papers from Germany at the 2002 IALA conference dealing with the effects of vertical divergence on the performance of buoy lanterns. Ian Tutt agreed to provide an input paper to EEP9 covering some earlier work on the vertical divergence for buoy lanterns. It was noted that National Authorities generally currently use lights with vertical divergence of the order of +/- 5 degrees at 50% of peak intensity for buoy lanterns.

It was agreed that this topic should be considered at the planned Workshop on Floating AtoNs that is being scheduled by Working Group 1.

Action Items

PC To was requested to submit a German paper on vertical divergence from a previous IALA conference to EEP9.

Omar Eriksson was requested to provide further details of the model described in EEP8/9/3 to EEP9.

WG4 members were requested to review any previous papers relevant to vertical divergence and focal height of floating AtoNs and submit these as input papers to EEP9 as appropriate.

Ian Tutt was requested to provide an input paper to EEP9 on previous work on the vertical divergence for buoy lanterns.

Adrian Wilkins was requested to consider inclusion of vertical divergence and focal height of floating AtoNs within the workshop on Floating AtoNs.

The Secretariat was requested to forward Working Paper EEP8/WG4/WP02 to EEP9.

## Required Illumination Level at Observers Eye (Item 4.5)

The Working Group noted that the Specialist Working Group on Lights was dealing with this issue with completion expected by EEP10.

## Pulse Width Modulated Flashing Light (Item 4.6)

It was agreed that there is need for guidance on the use of pulse width modulation in flashing lights, where the light is ‘flashed’ at a rate below the flicker fusion rate for human observers.

It was noted that the Japanese Coast Guard has carried out experiments with pulse width modulated flashing lights on buoys and breakwater lighthouses to increase conspicuity where high background lighting levels exist.  Takumi Nitta agreed to submit an input paper on pulse width modulated flashing lights to EEP 10.

It was agreed that the Specialist Working Group on Lights will continue to review this area. Guidance will be included in the Guideline proposed at Item 4.9 covering probability of detection and recognition of visual aids.

Action item

Takumi Nitta agreed to submit an input paper on pulse width modulated flashing lights to EEP 10.

## Flash Synchronisation and Sequencing (Item 4.7)

Because of the vulnerability issues raised by the Volpe report on GPS Vulnerability (US Dept of Transportation), concerns were raised over the sole use of GPS derived timing signals for flash synchronisation and sequencing but it was indicated that as the synchronisation is local, short range radio links can be used.

It was agreed to consider the optical benefits of synchronisation and sequencing of lights as well as the applications of the techniques and the detailed engineering methods to achieve synchronisation. It was considered that guidance on the optical aspects of this item should be included in the Guideline proposed at Item 4.9 on Probability Of Detection And Recognition Of Visual Aids.

Action Items

Ian Tutt was requested to submit an input paper on flash synchronisation to EEP9.

## Flood Lighting of structures (Items 4.8)

It was agreed that a Guideline on flood lighting of structures should be produced. Christian Lagerwall agreed to submit an input paper to EEP 9 on the use of flood lighting of structures to EEP9.

Action Items

Christian Lagerwall was requested to submit an input paper the use of flood lighting of structures to EEP9

## Probability of Detection and Recognition of Visual Aids (Item 4.9)

It was noted that this Item includes the issue of conspicuity. Conspicuity was considered by the Working Group to be the ability to detect an AtoN and this was different from the ability to recognise a specific type/character. Carmen Martinez advised that they could provide details of work they have conducted in this area as an input paper to EEP9. Working Group 4 members were also requested to review any previous papers on the topic and where relevant submit them as input papers to EEP9.

It was agreed that a new Guideline to cover this Item should be produced by the Working Group.

It was agreed that Bayesian Network methodologies or other similar probability modelling tools could be used. Omar Frits Eriksson lead a sub-group of WG4 to draft an initial model [using Hugin Developer 6.7] that could be used to conduct a Bayesian Network analysis covering detection and recognition of AtoNs.

An adhoc inter-sessional Working Group is to take the work forward before EEP9 and to provide an appropriate input paper to EEP9. This group will be lead by Seamus Doyle and is anticipated to include Malcolm Nicholson, Omar Frits Eriksson, Frank Hermann, Larry Jaeger and Xavier Kergadallan.

Working Paper EEP/WG4/WP01 was drafted to provide a definition of conspicuity and to outline the main factors and relationships that affect conspicuity.

Ian Tutt presented a UK GLAs R&RNAV power point presentation on conspicuity, it was agreed that the full paper relating to this presentation should become an input paper to EEP9.

Action Items

Carmen Martinez was requested to provide an input paper to EEP 9 on the work of the Spanish Authorities in the area of probability of detection of aids to navigation.

The Secretariat was requested to forward Working Paper EEP8/WG4/WP01 to EEP9

Seamus Doyle is requested to form an ad-hoc inter-sessional working group to develop working paper EEP8/WG4/WP01 and provide an input paper to EEP9.

The Secretariat was requested to provide the UK GLAs R&RNAV paper on conspicuity from the Shanghai Conference as an input paper to EEP9.

## Effective Luminous Intensity of Pulsed Lights (Item 4.10)

It was noted that the Specialist Working Group on Lights is dealing with this item and they are currently awaiting feedback from CIE on a modified Allard model. WG4 members were asked to forward any relevant results from observer trials in this area to the Specialist Working Group on Lights. If CIE do not adopt a revised model in the near future it was noted that the Specialist Working Group on Lights would propose retaining the existing dual model (Talbot-Plateau and Schmidt-Clausen) for use by IALA Members.

Action Items

WG4 Members are requested to forward any relevant results from observer trials on Effective Luminous Intensity of Pulsed Lights to the Specialist Working Group on Lights.

Secretariat was requested to submit the IALA Conference 2006 paper from Japan on effective luminous intensity of pulsed light to EEP9.

## Measurement of Ambient Light Levels (Item 4.11)

It was noted that Guideline 1038 on Ambient Light Levels At Which Aids To Navigation Should Switch On And Off was produced at EEP5, but that this document gave no guidance on the measurement of ambient light levels. Ian Tutt agreed to establish if CIE have any relevant documentation covering this.

It was agreed that Guideline 1038 should be expanded to cover both the measurement of ambient light levels and how to how to apply the test light source to the light switch.

Action Items

Ian Tutt was requested to establish if CIE produce any documentation covering the measurement of ambient light levels, any relevant information should be provided as an input paper to EEP9.

## International Research and Development (Item 4.12)

It was agreed that WG4 would implement the plan for the promotion of lights research from the Specialist Working Group on Lights in areas of interest to IALA.

## Monitor New and Developing Light Sources (Item 4.13)

To maximise the information available to WG4 in this area it was agreed to request that all attendees from research areas that deal with lights would be requested to submit written updates on new and developing light sources to EEP meetings.

Action Items

Ian Tutt, Xavier Kergadallan and Jorg Unterderweide were requested to act as Rapporteurs on developments in light sources and provide input papers to each session of EEP covering the latest status on new and developing light sources.

## Workshop on Developments in Lights and Associated Power Supplies (IALALITE/IALABATT) (Item 4.14)

It was proposed to hold the above workshop in October 2008, and that proposals from authorities to host the event should be sought.

Action Items

EEP Members are requested to advise the Secretariat if they would wish to host IALALITE/IALABATT in October 2008.

## Proposed changes to IALA signal lights colour regions (Item 4.15.1)

Ian Tutt presented the input paper EEP8/9/5 to the Working Group, in which he proposed amendments to IALA signal light colour regions based on the inclusion of blue lights and acknowledging colour detection deficiencies in observers. This proposal was based on work conducted by the Special Working Group on Lights. The proposed removal of the General Colour Regions were noted by the Committee as well as the proposal for the introduction of Temporary Regions for red, green, yellow and white in the input paper.  It was suggested that there should be an adjustment to the green boundary, towards yellow, to 540 nanometres. It was proposed that Temporary Regions will be removed after a period of five years, after which new systems should comply.

Action Items

The Specialist Ad-Hoc Working Group on Lights was requested to note the comments put forward by the Committee and to submit a new draft recommendation on colour of signal lights as soon as practicable to the EEP Committee and IMC.

The Secretariat is request to forward EEP8/9/5 to the ANM Committee for their comments.

# review of output and working papers

The EEP Committee reviewed the output and working papers presented by each of the working groups.  A list of these papers is provided at Annex 5.

# ANY OTHER BUSINESS

It was felt that new Committee members would benefit from having information on the manner in which the IALA Committees functioned and their role in the overall work of IALA.  It was suggested that the Secretariat ought to provide information to new members on the rules and procedures of the IALA Committees.  This suggestion was accepted.

Information on the location of the new FTP server currently being trialled by IALA was provided at the opening plenary.  In response to a request from some Committee members, it is reproduced here for ease of reference.  Members are reminded that they will need to contact the IALA Secretariat to obtain a user name and a password.

When at IALA use, ftp://100.0.0.200.  From other locations, use ftp://193.251.3.91

# REVIEW OF SESSION REPORT

The Committee reviewed the session report, with the Chairman of each working group presenting their work.

The Chairman closed the session by thanking all members for their participation.  He noted the efforts of all participants, especially the assistance of the Vice-Chair, S. Doyle, and the working group chairs and rapporteurs.  He also thanked the IALA Secretariat for their service.

Annex 1 - Agenda for EEP 8

| EEP Committee 8th session Agenda item 1 | EEP8/1/1 rev1 #### October 9-13, 2006 |
| --- | --- |

The 8th meeting of the EEP Committee will be held from October 9-13, 2006 at IALA Headquarters in Saint Germain en Laye, France.

The opening plenary will commence at 1300 hours on Monday, October 9 and the closing plenary will end at approximately 1300 on Friday, October 13.  Committee Chair, Vice-Chair and working group chairpersons are requested to meet at 0930 hours on Monday October 9, 2006.

## PROVISIONAL AGENDA

- Approval of the agenda.

- Review of action items from EEP7.

- Review of input papers.

- Reports from other bodies:

4.1	IALA Council

4.2	IMO

4.3	Other input as appropriate

- Report from Rapporteurs for items to be monitored

  - Procedure for Rapporteur reporting

- Work programme WG 1

- Work programme WG 2

- Work programme WG 3

- Work programme WG 4

- Review of output and working papers.

- Any other business.

- Review of session report.

Annex 2 – List of participants

Country

China	Tianjin Maritime Safety Administration of P.R. of China

Mr. Shen Zhijiang

243 Yongtai Road

Tanggu District

Tianjin, China

Phone	+ 86 22 25711162 - 291

Fax	+ 86 22 66310617

Mobile phone:	+86 138 2010 1630

E-mail	shen1968@163.com

Canada	Canadian Coast Guard

M Georges Cossette

101 Boulevard Champlain

Québec

Phone	+1 418 648 3510

Fax	+1 418 649 6201

Mobile phone:

E-mail	cossetteg@dfo-mpo.gc.ca

Carmanah TechnologiesCorp

Ms. Mimi Drabit

Building 4

203 Harbour Road

Victoria, BC V9A 3S2

Phone	+ 1 250 380 0052

Fax	+ 1 250 380 0062

Mobile phone:	+ 1 250 727 5684

E-mail	mdrabit@carmanah.com

Chile	Armada de Chile

Cdr. Manuel Aravena Gutierrez

Subida Cementerio N° 300

Playa Ancha

Valparaiso, Chile

Phone

Fax

Mobile phone:

E-mail	m_aravena_g@yahoo.com

Chile	Chilean Navy

Lt. Cdr. Carlos Salgado Riveros

Embassy of Chile

12 Devonshire Street

London, W1G 7DS  UNITED KINGDOM

Phone	(44) 20 75 90 63 92

Fax

Mobile phone:

E-mail	salgadoimo@yahoo.co.uk

China	China MSA

Mr Yang Liang

11 Jianguomen Nei Ave.

Beijing, P.R.C.

Phone	+ 86 10 6529 2887

Fax	+ 86 10 6529 2893

Mobile phone:	+ 86 133 665 280 51

E-mail	autumnsilent@yahoo.com

China, Hong 	Marine Department, HKSAR, Aids to Navigation and Mooring Unit

Kong

Mr Ys Kwok

Aids to Naviation & Mooring Unit, Block G

Governement Dockyard, Stonecutters Island

Ngong Shung Road, Shamshipo, Kowloon, Hong Kong

Phone	+852 230 737 61

Fax	+852 2307 37 67

Mobile phone:	+852 9038 96 09

E-mail	asan-1@mardep.gov.hk

Cuba	National Office of Hydrography and Geodesy

Sr Fausto Pompa Dominique

Ave. 47 #2829 e: 28 y 34

Reparto Kohly, Playa

Ciudad Habana

Phone	+53 7 209 09 26

Fax	+53 7 203 09 67

Mobile phone:

E-mail	onhg@enet.cu

Denmark	Royal Adm.of Navigation& Hydrography

Mr. Omar Frits Eriksson

Overgaden Oven Vandet 62 B

P. O. Box 1919

1023 Kobenhavn K

Phone	+ 45 32 689 598

Fax	+ 45 32 689 634

Mobile phone:	+ 45 21 676 644

E-mail	ofe@frv.dk

England	Trinity House Lighthouse Service

Mr. Ian Tutt

Research & Radionavigation

Trinity House

The Quay, Harwich CO12 3JW

Phone	+ 44 1255 245 039

Fax	+ 44 1255 245 006

Mobile phone:	+44 7781 124 181

E-mail	ian.tutt@thls.org

Consultant with Pharos Marine

Mr. Adrian Wilkins

65 Sylvan Avenue

East Cowes

Isle of Wight PO32 6QS

Phone	+ 44 1983 297958

Fax

Mobile phone:	 + 44 7 900 400 272

E-mail	adrianwilkins@talk21.com

Finland	Finnish Maritime Administration

Mr Risto Joro

P.O. Box 171

Fin-00181 Helsinki

Phone	+358 400 834 330

Fax	+358 204 48 44 70

Mobile phone:

E-mail	risto.joro@fma.fi

Finnish Maritime Administration

Mr Sami Lasma

P.O. Box 171

Fin-00181 Helsinki

Phone

Fax

Mobile phone:

E-mail

Sabik Oy

Mr Jonas Lindberg

Merituulentie 30

PB 19

Fin-06151 Porvoo

Phone	+358 19 560 1121

Fax	+358 19 560 1120

Mobile phone:	+358 40 82 89 460

E-mail	jonas.lindberg@sabik.com

France	CETMEF

M Nicolas Auger

Technopôle Brest Iroise

BP 5

29280 Plouzané

Phone	+33 2 98 05 67 59

Fax	+33 2 98 05 67 67

Mobile phone:

E-mail	nicolas.auger@equipement.gouv.fr

CETMEF

M Michel Cousquer

Technopôle Brest Iroise

BP 5

29280 Plouzané

Phone	+33 2 98 05 67 76

Fax	+33 2 98 05 67 67

Mobile phone:

E-mail	michel.cousquer@equipement.gouv.fr

CETMEF

M. Guy Cunty

Avenue du Président Kennedy 2

13100 Aix en Provence

Phone	+ 33 (0)4 42 52 74 25

Fax	+ 33 (0)4 42 52 74 01

Mobile phone:	+ 33 (0)6 08 24 24 84

E-mail	guy.cunty@equipement.gouv.fr

Consultant for the French Lighthouse Service/Ecole des Ponts

M Vincent Guigueno

Via Torreta 9D

65010 Spoltore (PE)

Italy

Phone	+39 085 44 78 139

Fax

Mobile phone:	France: +33 6 86 77 07 44 Italy:

E-mail	vincent.guigueno@m4x.org

CETMEF

M. M. Kergadallan

Technopôle Brest Iroise

B.P. 5

29280 Plouzané

Phone	+33 2 98 05 67 88

Fax	+33 2 98 05 67 67

Mobile phone:

E-mail	xavier.kergadallan@equipement.gouv.fr

CETMEF

M. Joël Tourbot

Technopôle Brest Iroise

B.P. 5

29280 Plouzané

Phone	+ 33 (0)2 98 05 67 78

Fax	+ 33 (0)2 98 05 67 67

Mobile phone:	+ 33 (0)6 63 37 44 59

E-mail	joel.tourbot@equipement.gouv.fr

Ireland	Commissioners of Irish Lights

Mr. Seamus Doyle

Head of Engineering

16 Lower Pembroke Street

Dublin 2

Phone	+ 353 1 632 1970

Fax	+ 353 1 632 1979

Mobile phone:	 + 353 87 9877983

E-mail	s.doyle@cil.ie

Italy	Director of the Italian Lighthouse Technical Service

Cpt.Ivano Baschieri

Maritecnofari

Base Navale - 19100 La Spezia

Italy

Phone	+39 0187 78 33 81

Fax			+39 0187 78 33 85

Mobile phone:	+39 335 71 98 203

E-mail	ivanobaschieri@libero.it

Italian Navy

Mr Stefano Gilli

Via Taormina 4

Roma

Phone	+39 06 3680 7193

Fax	+39 06 3680 7208

Mobile phone:

E-mail	stefanogilli@hotmail.it

Japan	JANA

Mr Takumi Nitta

Kaiji-Center Bldg.

4-5 Kouji-machi, Chiyoda-ku

Tokyo 102

Phone	+81 3 3230 1470

Fax	+81 3 3230 1050

Mobile phone:

E-mail	nitta@jana.or.jp

Netherlands	Directorate Gen. Of Public Works and Water Management

Mr. Sipke Hoekstra

North Sea Directorate

P.O. Box 5807

2280 HV Rijswijk

Phone	+ 31 70 33 66600 / 884

Fax	+ 31 70 415 22 46

Mobile phone:

E-mail	s.Hoekstra@dnz.rws.minvenw.nl

Norway	Kystdirektoratet

Mr. Knut Baar Kristoffersen

Serviceboks 2

6025 Aalesund

Phone	+ 47 70 23 10 88

Fax	+ 47 70 23 10 08

Mobile phone:	+ 47 95 19 03 36

E-mail	kbk@kystverket.no

Norwegian Lighthouse Museum

Mr Jo Van der Eynden

Box 517

4605 Kristiansand

Norway

Phone	+45 38 07 46 46

Fax

Mobile phone:	+45 48 11 16 37

E-mail	jo.vandereynden@vaf.no

Portugal	Direccao de Farois

Mr Manuel Santos

Estrada Marginal

2780 657 Paço de Arcos

Phone	+351 21 44 61 664

Fax	+351 21 44 10 193

Mobile phone:	+351 91 66 30 658

E-mail	dirfarois@sapo.pt

Scotland	Northern Lighthouse Board

Mr. Bob McIntosh

84 George Street

Edinburgh EH2 3DA

Phone	+ 44 1314 73 31 61

Fax	+ 44 1312 20 20 93

Mobile phone:	+44 7831 665 388

E-mail	bobm@nlb.org.uk

Northern Lighthouse Board

Mr. Moray Waddell

84 George Street

Edinburgh EH2 3DA

Phone	+ 44 131 473 3150

Fax	+ 44 131 220 2093

Mobile phone:

E-mail	morayw@nlb.org.uk

Spain	Puertos del Estado (Santander Port Authority)

Mr Carlos Calvo

Muell de Maliano  S/N

Santander

Phone	+34 942 81 00 34

Fax

Mobile phone:	+34 649 40 53 78

E-mail	calvo@puertosantander.com

Puertos del Estado

Mrs. Carmen Martinez

Avda. del Partenon, 10

28042 Madrid

Phone	+ 34 91 524 55 26

Fax	+ 34 91 524 55 04

Mobile phone:

E-mail	cmartinez@puertos.es

Sweden	National Maritime Administration

Mr. Christian Lagerwall

S-601 78 Norrköping

Phone	+ 46 11 191193

Fax	+ 46 11 191230

Mobile phone:	+46 708 191193

E-mail	christian.lagerwall@sjofartsverket.se

UK	Trinity House Lighthouse Service

Mr Alan Thomas

Trinity House, The Quay

Harwich

Essex CO12 3JW

Phone	+44 1255 245 043

Fax	+44 1255 245 038

Mobile phone:	+44 7770 98 66 97

E-mail	alan.thomas@thls.org

USA	US Coast Guard (G-SEC-2)

Mr. Wayne Danzik

2100 Second Street SW

Washington DC

20593-0001

Phone	+ 1 202 475 5630

Fax	+ 1 202 475 5656

Mobile phone:

E-mail	wayne.s.danzik@uscg.mil

Tideland Signal Corporation

Mr.  Cuong To

4310 Directors Row

P.O. Box 52430

Houston, TX 77052

Phone	+ 1 713 681 6101

Fax	+ 1 713 682 4635

Mobile phone:

E-mail	pcto@tidelandsignal.com

Annex 3 – Working Group Participants

WORKING GROUP 1

| Name | Organisation |
| --- | --- |
| Adrian Wilkins (Chairman) | Pharos Marine, England |
| Seamus Doyle (Rapporteur) | Commissioners of Irish Lights, Ireland |
| Joel Tourbot | CETMEF, France |
| Moray Waddell | Nothern Lighthouse Board, Scotland |
| Sipke Hoekstra | North Sea Directorate, Netherlands |
| Takumi Nitta | JANA, Japan |
| Alan Thomas | Trinity House, UK |
| Xavier Kergadallan | CETMEF, France |
| Shen Zhi Jiang | China Maritime Safety Administration, China |
| Georges Cossette | Canadian Coast Guard, Canada |
| NicolasAuger | CETMEF, France |
| Michel Cousquer | CETMEF, France |
| Risto Joro | FMA |
| Sami Lasma | FMA |
| Jonas Lindberg | Sabik |
| Y.S. Kwok | Marine Dept, Govt of Hong Kong SAR, China |
| Wayne Danzik | US Coast Guard |
| Carlos Calvo | Santander Port, Spain |
| Mimi Drabit | Carmanah Technologies, Canada |
| Jean-Jacques Quinquis | CETMEF, France |
| Ivano Baschieri | Italian Navy, Italy |
| PC To | Tideland Signal Corporation, USA |
| Manuel Aravena Gutierrez | Directemar, Chile |
| Carlos Salgado Riveros | Directemar, Chile |

WORKING GROUP 2

| Name | Organisation |
| --- | --- |
| Bob McIntosh (Chair) | Northern Lighthouse Board, Scotland |
| Guy Cunty | CETMEF, France |
| Jo van der Eynden | Lindesnes Lighthouse Museum, Norway |
| Stefan Gilli | Italian Navy |
| Vincent Guigueno | Consultant for French Lighthouse Service |
| Knut Kristoffersen | Norwegian Coastal Administration |
| Christian Lagerwall | Swedish Maritime Authority |
| Yang Liang | China MSA |
| Carmen Martinez | Puertos del Estado, Spain |
| Fausto Pompa | ONHG |

WORKING GROUP 3

| Name | Organisation |
| --- | --- |
| Wayne Danzik (Chair) | USCG |
| Adrian Wilkins (Rapporteur) | Pharos Marine |
| Carlos Calvo | Santander Port Authority, Spain |
| Stefano Gilli | Italian Navy |
| Guy Cunty | CETMEF |
| Joel Tourbot | CETMEF |
| Michel Cousquer | CETMEF |
| Nicolas Auger | CETMEF |
| Shen Zhijiang | China MSA |

WORKING GROUP 4

| Name | Organisation |
| --- | --- |
| Seamus Doyle (Chairman) | Commissioners of Irish Lights, Ireland |
| Christian Lagerwall | SMA, Sweden |
| Moray Waddell | Northern Lighthouse Board, Scotland |
| Ian Tutt | GLA, R & RNAV, UK & Ireland |
| Sipke Hoekstra | North Sea Directorate, Netherlands |
| Takumi Nitta | JANA, Japan |
| Alan Thomas | Trinity House, UK |
| Xavier Kergadallan | CETMEF, France |
| Fausto Pompa | ONHG, Cuba |
| Georges Cossette | Canadian Coast Guard, Canada |
| Yang Liang | China MSA, China |
| Carmen Martinez | Puerto del Estado, Spain |
| Risto Jovo | FMA |
| Sami Lasma | FMA |
| Jonas Lindberg | Sabik |
| Y.S. Kwok | Marine Dept, Govt of Hong Kong SAR, China |
| Manuel Santos | Direccao de Farois, Portugal |
| Mimi Drabit | Carmanah Technologies, Canada |
| Jean-Jacques Quinquis | CETMEF, France |
| Ivano Baschieri | Italian Navy, Italy |
| PC To | Tideland Signal Corporation, USA |

Annex 4 – List of input papers

## Agenda item 1 – Approval of the agenda

| Number | Title / Author (if required) | Presented by: |
| --- | --- | --- |
| EEP8/1/1 | Agenda | OE |
| EEP8/1/2 | Programme for EEP8 (to be issued after EEP8 Chairman’s Meeting) | OE/IALA |
| EEP8/1/3 | List of Input Papers | OE |

## Agenda item 2 – Review of Action Items from EEP 7

| Number | Title / Author (if required) | Presented by: |
| --- | --- | --- |
| EEP8/2/1 | Review of Action Items from EEP 7 | OE / IALA |

## Agenda item 3 – Review of input papers

| Number | Title / Author (if required) | Presented by: |
| --- | --- | --- |

## Agenda item 4 – Reports from other bodies

| Number | Title / Author (if required) | Presented by |
| --- | --- | --- |
| EEP8/4/1 | Council report – (Session 38 ) | OE/IALA |
| EEP8/4/2 | 2006 IALA Conference Report | OE/IALA |
| EEP8/4/3 | 2006 Dalian Workshop Report | OE/IALA |
| EEP8/4/4 | 2006-2010 IALA Strategy | OE/IALA |
| EEP8/4/5 | EEP Committee work programme by Council | OE/IALA |
| EEP8/4/5rev1 | EEP Committee work programme – detailed by Committee | OE/IALA |
| EEP8/4/6 | Detailed work programme | OE/IALA |
| EEP8/4/7 | Ltr from Chairman – work arrangements | OE |
| EEP8/4/8 | IMO NAV 52 - Report | OE/IALA |
| EEP8/4/9 | IMO MSC 81 - Report | OE/IALA |

## Agenda item 5 – Reports from Rapporteurs

| Number | Title / Author (if required) | WG |
| --- | --- | --- |

## Agenda item 6 – Work programme WG 1

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
| EEP 8 / 6 / 1 | Factors for plastic buoys from EEP 7 |  |
| EEP 8 / 6 / 2 | Information on plastic buoys from EEP 7 |  |
| EEP 8 / 6 / 3 | Information on mooring loads |  |

## Agenda item 7 – Work programme WG 2

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
| EEP 8 / 7/ 1 | WG on heritage and civil eng matter of the EEP Cttee |  |
| EEP 8 / 7/ 2 | IALA – preservation of historic lighthouses – session 10 |  |

## Agenda item 8 – Work programme WG 3

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
| EEP8/8/1 | Products templates list |  |

## Agenda item 9 - Work programme WG 4

| Number | Title / Author (if required) | WG |
| --- | --- | --- |
| EEP 8 / 9 / 1 | Bayesian networks and aids to navigation |  |
| EEP 8 / 9 / 2 | Bayesian networks – information paper |  |
| EEP 8 / 9 / 3 | O Eriksson’s 2006 IALA Conference paper |  |
| EEP 8 / 9 / 4 | CIE Division meeting report |  |
| EEP 8 / 9 / 5 | Colour region explanation |  |

## Agenda item 10 – Review of output and working papers

| Number | Title / Author (if required) | WG |
| --- | --- | --- |

## Agenda item 11 – Any other business

| Number | Title / Author (if required) | WG |
| --- | --- | --- |

## Agenda item 12 – Review of session report

| Number | Title / Author (if required) | WG |
| --- | --- | --- |

Annex 5 – List of Output and Working Papers

Output documents are submitted for review by a body other than the Committee initiating the document.

| Number | Title | Status |
| --- | --- | --- |
| EEP8/output/01 | Draft EEP 8 meeting report | Approved Forward to Council |
| EEP8/output/02 | Liaison note to the VTS Committee | Approved Forward to the VTS Committee |
| EEP8/output/03 | Liaison note to the ANM Committee on software modelling | Approved Forward to the ANM Committee |
| EEP8/output/04 | Liaison note to the ANM Committee on the IALA NAVGUIDE | Approved Forward to the ANM Committee |

Working Papers are documents that will remain within the committee for further review.

| Number | Title | Status |
| --- | --- | --- |
| EEP8/WG1/WP01 rev 1 | Condition based maintenance | Working Paper Forward to EEP 11 |
| EEP8/WG1/WP02 rev 1 | Floating aids and mooring workshop – scope | Working Paper Forward to next EEP |
| EEP8/WG3/WP01 | Lantern template | Working Paper Forward to next EEP |
| EEP8/WG3/WP02 | Brain storming on KPI | Working Paper Forward to next EEP |
| EEP8/WG4/WP01 | Conspicuity | Working Paper Forward to next EEP |
| EEP8/WG4/WP02 | List of important publications concerning light divergence, background lighting and focal heights | Working Paper Forward to next EEP |

Annex 6 - Action Items

Action Items for the IALA Secretariat

Secretariat was requested to forward working paper EEP8/WG1/WP2rev 1 to the next EEP Committee meeting.	6

The Secretariat was requested to forward a liaison note from the EEP Committee (EEP 8 / output / 02) to the VTS Committee, asking them to inform the EEP Committee of any requirements that they may have for remote monitoring of VTS equipment.	7

The Secretariat was requested to submit output document EEP8/WG1/WP01 rev 1 to EEP 11.	7

The Secretariat was requested to note the proposal for a Workshop on Developments in Floating Aids and Associated Moorings and make the necessary arrangements.	8

The Secretary General, in conjunction with the EEP Chairman and the Chairman of WG 1 are to decide on the date of the workshop.	8

The Secretariat was requested to provide guidance on the legal implications of providing sample	9

The Secretariat is requested to bring the issue of IALA’s legal position regarding EU tender laws in relation to the Certification Guidelines to the attention of Council.	13

The Secretariat is asked to obtain and maintain a file of relevant reference documents for certification templates and that these be made available for reference as necessary.	13

The Secretariat was requested to place all available product certification templates on the IALA FTP server	13

The Secretariat is requested to forward a liaison note drafted by the Committee (EEP 8 / output / 03) to the ANM Committee, with a view to including an aids to navigation software questionnaire as part of the next IALA Annual Questionnaire.	15

The Secretariat is asked to forward liaison note EEP 8 / output / 04 to the ANM Committee.	15

The Secretariat is invited to consider the possibility of including questions in the upcoming IALA annual survey with respect to aids to navigation training courses that could be made available to IALA.	16

The Secretariat is asked to consider installing an internal search engine on the IALA Committee internal and / or Internet site.	17

The Secretariat is asked to consider making references to IALA documents “hyperlinks” when they are listed in other IALA documents.	17

The Secretariat is asked to consider installing a counter on the IALA Internet site to track the downloading of IALA publications.	17

The Secretariat is requested to forward the comments by the Committee on IALA Guideline 1052 on Quality Management Systems to the Workshop Steering Committee for their consideration.	17

Adrian Wilkins was requested to consider inclusion of vertical divergence and focal height of floating AtoNs within the workshop on Floating AtoNs.	19

The Secretariat was requested to forward Working Paper EEP8/WG4/WP02 to EEP9.	20

The Secretariat was requested to forward Working Paper EEP8/WG4/WP01 to EEP9	21

The Secretariat was requested to provide the UK GLAs R&RNAV paper on conspicuity from the Shanghai Conference as an input paper to EEP9.	21

Secretariat was requested to submit the IALA Conference 2006 paper from Japan on effective luminous intensity of pulsed light to EEP9.	21

EEP Members are requested to advise the Secretariat if they would wish to host IALALITE/IALABATT in October 2008.	22

The Specialist Ad-Hoc Working Group on Lights was requested to note the comments put forward by the Committee and to submit a new draft recommendation on colour of signal lights as soon as practicable to the EEP Committee and IMC.	23

The Secretariat is request to forward EEP8/9/5 to the ANM Committee for their comments.	23

Action Items for Members

A Wilkins to check on the objective of work item 1.3 with the originator C Baker.	7

Moray Waddell , Jonas Lindberg, Alan Thomas, Carlos Calvo and  Xavier Kergadallan were requested to review the existing Guide on Remote Monitoring and Control of AtoNs (1008) inter-sessionally and submit comments on required updates of the Guide to EEP9.	7

S Doyle was requested to submit an input paper to EEP9 on the application of risk management techniques to AtoN design.	7

A Wilkins was requested to act as rapporteur on Developments in AtoN and submit written developments report on this subject to future EEP meetings.	7

M Waddell was requested to act as rapporteur on Renewable Energy Sources and Fuel Cells and submit written developments report on this subject to future EEP meetings.	7

W Danzik was requested to act as rapporteur on Battery Technology and submit written developments report on this subject to future EEP meetings.	7

Jean Jacques Quinquis is requested to inform the IALA Secretariat regarding the availability of a suitable venue for a workshop as soon as practicable.	8

Committee members are asked to provide notes on Lighthouse Conservation issues in their country in advance or at the next meeting for inclusion in the report	9

Committee members and in particular working group members are asked to review Chapter 1 and 2 of the Lighthouse Conservation manual and provide comments at EEP 9	9

Christian Lagerwall and Knut Kristoffersen agreed to prepare an input document for EEP 9 giving examples of contracts and check lists for complementary use. Working group members are asked to bring examples or information on successful (or less than successful) agreements from their authority for discussion at EEP 9.	9

The Secretariat was requested to provide guidance on the legal implications of providing sample agreements.	9

Vincent Guigueno and Carmen Martinez agreed to prepare an input document for EEP 9 on the most suitable questions to be included within the questionnaire.	10

Members of Working Group 2 are asked to e-mail their ideas on questions, which they think, are appropriate to Vincent Guigueno by January 2006.	10

All committee members are requested to assist the WG 2 by identifying an individual within their organisations who would be best suited to complete the questionnaire on heritage matters. This information is to be e-mailed to the WG Chair.	10

Bob McIntosh agreed to investigate examples of business plans and prepare an input document for EEP 9 on the content of this type of plan.	11

Members are asked for the EEP 9 to consider suitable projects within their authority, which could be visited and assessed by the working group to allow a project evaluation to be carried out.	11

Bob McIntosh is to contact Paul Ridgway to discuss further the suggestion to produce a book on historic light ships and service vessels and to ascertain if any input is required from WG 2 on the content of the proposed 50th Anniversary of IALA book.	12

Bob McIntosh is to confirm the source of information on the  definition of terms relating to lighthouse conservation and prepare an input paper based on it for EEP 9/10	12

Bob McIntosh to contact THLS for information available on building maintenance in low energy environments for EEP 9	12

Bob McIntosh to search out existing guidelines and summarise content on building maintenance in low energy environments for EEP 9	12

All EEP members are requested to provide WG 2 with any information which they have in their authority on building maintenance in low energy environments and to submit it as an input paper to EEP9.	12

Members of the working group are requested to consider the scope of this seminar on Consequences of Technical Changes in Aids to Navigation on Historic Lighthouses and topics, which would be of interest for inclusion by Jan 2007.  In addition suggestions of a host and location should be submitted to EEP 9/10.	12

Bob McIntosh is requested to collate information from members and provide an input paper outlining the content and scope of the seminar on Consequences of Technical Changes in Aids to Navigation on Historic Lighthouses.	12

Adrian Wilkins was requested to take on the task of reviewing and revising the template on lanterns for buoys and light beacons.	13

Jorg Unterderweide was requested to take on the task of reviewing and revising the template on PV solar modules.	13

Sipke Hoekstra was requested to take on the task of reviewing and revising the template on batteries.	13

Jorg Unterderweide was requested to take on the task of reviewing and revising the template on PV solar regulators.	13

EEP members are asked to forward suggestions for new certification templates as input to EEP9.	14

Wayne Danzik is requested to list the reference documents and standards, in relation to the product certification templates that would be required to be available at the IALA Secretariat	14

The EEP membership is asked to review the working paper (EEP 8 / WG 3 / WP 02) and provide their comments and additional key performance indicators.  It is requested that this input be provided directly to the Chairman of the WG, W. Danzik, by Feb 2007.	14

EEP members are invited to review the Green Guide and advise on updates that may be needed by EEP 9.	15

EEP members are invited to submit additions or changes required for the Navguide, as input to EEP9.	15

W. Danzik is asked to contact Ms. Jillian Carson-Jackson to solicit her comments with regard to the existing IALA Training Guideline.	16

EEP members who have training professionals in their organizations are requested to solicit input on the existing IALA training guideline as input for EEP9.	16

W. Danzik, C. Calvo, and M. Cousquer are asked to search the Internet to seek out potential training courses, and provide their results as input to EEP9.	16

W. Danzik is asked to contact Ms. Jillian Carson-Jackson with regard to any training course that she might have identified in her previous position as the IALA Technical Coordination Manager.	16

Mimi Drabit is requested to provide input paper to EEP9 on integrated power system lanterns.	18

Georges Cossette was requested to provide an input paper to EEP9 on Canada’s experiences on using lasers as AtoNs.	18

Christian Lagerall was requested to provide an input paper to EEP9 on extended light sources.	18

Ian Tutt was requested to complete revision of the The Guideline on the Use Of Modern Light Sources In Traditional Lighthouse Optics and submit to EEP9.	18

Ian Tutt was requested to complete revision of the Guideline 1043 on Light Sources Used in Visual Aids to Navigation and submit to EEP9.	18

Ian Tutt was requested to investigate the practicability of including a conversion table between CIE surface colour standards as used by IALA  and specifications used by paint suppliers.	19

Seamus Doyle was requested to ask Jorg Unterderweide if he can contribute to a system for relating the CIE colour specification as used by IALA with specifications such as RAL as used by paint manufacturers.	19

PC To was requested to submit a German paper on vertical divergence from a previous IALA conference to EEP9.	19

Omar Eriksson was requested to provide further details of the model described in EEP8/9/3 to EEP9.	19

WG4 members were requested to review any previous papers relevant to vertical divergence and focal height of floating AtoNs and submit these as input papers to EEP9 as appropriate.	19

Ian Tutt was requested to provide an input paper to EEP9 on previous work on the vertical divergence for buoy lanterns.	19

Adrian Wilkins was requested to consider inclusion of vertical divergence and focal height of	19

Takumi Nitta agreed to submit an input paper on pulse width modulated flashing lights to EEP 10.	20

Ian Tutt was requested to submit an input paper on flash synchronisation to EEP9.	20

Christian Lagerwall was requested to submit an input paper the use of flood lighting of structures to EEP9	20

Carmen Martinez was requested to provide an input paper to EEP 9 on the work of the Spanish Authorities in the area of probability of detection of aids to navigation.	21

Seamus Doyle is requested to form an ad-hoc inter-sessional working group to develop working paper EEP8/WG4/WP01 and provide an input paper to EEP9.	21

WG4 Members are requested to forward any relevant results from observer trials on Effective Luminous Intensity of Pulsed Lights to the Specialist Working Group on Lights.	21

Ian Tutt was requested to establish if CIE produce any documentation covering the measurement of ambient light levels, any relevant information should be provided as an input paper to EEP9.	22

Ian Tutt, Xavier Kergadallan and Jorg Unterderweide were requested to act as Rapporteurs on developments in light sources and provide input papers to each session of EEP covering the latest status on new and developing light sources.	22

EEP Members are requested to advise the Secretariat if they would wish to host IALALITE/IALABATT in October 2008.	22

The Specialist Ad-Hoc Working Group on Lights was requested to note the comments put forward by the Committee and to submit a new draft recommendation on colour of signal lights as soon as practicable to the EEP Committee and IMC.	23

The Secretariat is request to forward EEP8/9/5 to the ANM Committee for their comments.	23

Annex 7 – Detailed Work programme (as updated at EEP8)

| WG1 – AtoN Design and Maintenance- Chairman: A. Wilkins |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Item no. | Strategy Task no. | Title/subject |  | Objectives | Work to be undertaken | Work Sessions | Expected completion | Comments |  |
| 1.1 | 4 | The use of Plastic in floating AtoN |  | Provide guidance to members on cost effective maintenance practices, new processes and new materials floating plastic aids to navigation | - Identify and share information on cost effective maintenance practices, new processes and new materials - Update existing Guideline on the use of plastic in floating AtoN’s | 5 | EEP12 |  |  |
| 1.2 | 4 | Synthetic Moorings |  | Provide guidance to members on the selection and use of synthetic moorings. | - Update existing Guideline on Synthetic Moorings | 5 | EEP12 |  |  |
| 1.3 | 4 | Lightning protection |  | Provide guidance on lightning protection of AIS Base Station installations | - Update existing Guidelines to give guidance on lightning protection of AIS Base Station installations | 2 | EEP9 |  |  |
| 1.4 | 5 | Remote Control and Monitoring |  | Update IALA documentation to reflect technology development s in RCMS and communications taking into account monitoring of VTS equipment | - Update existing Guideline on Remote Control and Monitoring - Include VTS elements for equipment monitoring / in liaison with VTS / e-ANSI / ANM as required | 5 | EEP13 |  |  |
| 1.5 | 4 | AtoN Structure Maintenance |  | Provide guidance on provision and maintenance of AtoN structures using current best practice. | - Update existing Guidelines to provide guidance on best practices and practical solutions to AtoN structure maintenance | 3 | EEP14 |  |  |
| 1.6 | 4 | Condition Based Maintenance |  | Provide guidance to Members on cost effective condition based maintenance of AtoN’s | - New Guideline on cost effective condition based maintenance of AtoN’s | 4 | EEP14 |  |  |
| 1.7 | 4 | Risk Assessment Techniques in AtoN design and maintenance |  | Provide guidance to Members on the use of risk assessment techniques in the design and maintenance of AtoN’s | - Develop a Guideline on the use of risk assessment techniques in the design and maintenance of AtoN’s | 7 | EEP14 |  |  |
| 1.8 | M | Monitor developments in AtoN, including support structures and other equipment |  |  | A Wilkins | On-going |  |  |  |
| 1.9 | M | Monitor developments in Renewable Energy Sources and Fuel Cells |  |  | M Waddell | On-going |  |  |  |
| 1.10 | M | Monitor developments in Battery Technology |  |  | W Danzik | On-going |  |  |  |
| 1.11 | WS | Workshop on developments in floating aids and associated moorings (high priority) |  |  | Session 10 | 3 | EEP10 |  |  |
| 1.12 | WS | Workshop on Cost Effective Condition Based Maintenance |  |  | Item can be dealt with by Committee under Item 1.6 working with external experts more effectively than through a workshop |  | Deferred | Item deferred |  |
| 1.13 | N/A | Other items as they may arise |  |  |  |  |  |  |  |
| 1.13.1 |  |  |  |  |  |  |  |  |  |

WG1 – AtoN Design and Maintenance- Chairman: A. Wilkins

- Session

| Item | 8 | 9 | 10 | 11 | 12 | 13 | 14 | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1.1 | ■ | ■ | ■ | ■ | ■ |  |  | At workshop 1.11 |
| 1.2 | ■ | ■ | ■ | ■ | ■ |  |  | At workshop 1.11 |
| 1.3 | ■ | ■ |  |  |  |  |  |  |
| 1.4 |  | ■ | ■ | ■ | ■ | ■ |  |  |
| 1.5 |  |  |  |  | ■ | ■ | ■ |  |
| 1.6 |  |  |  | ■ | ■ | ■ | ■ | At workshop 1.12 |
| 1.7 | ■ | ■ | ■ | ■ | ■ | ■ | ■ |  |
| 1.8 | ■ | ■ | ■ | ■ | ■ | ■ | ■ | Monitor item |
| 1.9 | ■ | ■ | ■ | ■ | ■ | ■ | ■ | Monitor item |
| 1.10 | ■ | ■ | ■ | ■ | ■ | ■ | ■ | Monitor item |
| 1.11 | ■ | ■ | ■ |  |  |  |  | Workshop (high priority). Session 11. |
| 1.12 |  |  |  |  |  |  |  | Item deferred. |
| 1.13.1 |  |  |  |  |  |  |  |  |

| WG2 – Heritage, Conservation and Civil Engineering- Chairman: B McIntosh |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Item no. | Strategy Task no. | Title/Subject | Objectives | Work to be undertaken | Work Sessions | Expected completion | Comments |
| 2.1 | 8 | Lighthouse Conservation Manual | Keep the Lighthouse Conservation manual updated in view of new developments | - Update Lighthouse Conservation Manual | 7 | EEP14 |  |
| 2.2 | 8 | Contract for complementary (alternative) use of lighthouse property | Provide guidance on contracts or agreements between lighthouse owner and complimentary use provider. | - Collate information on contracts or agreements and their implementation (performance audit). - Update Lighthouse Conservation Manual | 2 | EEP10 |  |
| 2.3 | 8 | Report on data received from member authorities on complementary (alternative) uses. | Develop a questionnaire for issue to IALA members on complementary uses of lighthouses | - Summarise statistics from questionnaire and produce report on results as an annex to conservation manual. - Review work programme on basis of results - Update Lighthouse Conservation Manual | 3 | EEP11 |  |
| 2.4 | 6 | Environmental, Health And Safety Issues related to complimentary use | Provide guidance on Environmental and Health and Safety Issues related to complimentary use | - Assess Environmental and Health & Safety Issues related to Complimentary Use - Update Lighthouse Conservation Manual - Amend IALA Green Guide to include information on the environmental and Health and Safety issues related to complimentary use in cooperation with WG 3 | 3 | EEP12 |  |
| 2.5 | 8 | Business plan for a conservation project | Provide guidance on how to develop a business plan for a conservation project | - Develop a business plan model - Update Lighthouse Conservation Manual | 2 | EEP11 |  |
| 2.6 | 8 | Branding and marketing in relation to lighthouses | Provide guidance on branding and marketing options for lighthouses | - Provide examples of best practise - Develop guideline on branding and marketing options for lighthouses - Update Lighthouse Conservation Manual | 2 | EEP13 |  |
| 2.7 | 8 | Selection and Display of Historic Artefacts | Provide guidance on the selection and display of historic artefacts on and off the lighthouse | - Provide examples of best practise - Develop guideline on the selection and display of historic artefacts on and off the lighthouse - Update Lighthouse Conservation Manual | 2 | EEP12 |  |
| 2.8 | 8 | Case Studies | Produce reports on two case studies to inform Members on experiences in preservation, conservation and/or alternative use projects. | - Carry out at least two case study evaluation - Produce reports and/or include information in the Lighthouse Conservation Manual | 4 | EEP13 |  |
| 2.9 | 8 | Promotion and International Networking for Historic Lighthouses | Promotion and International Networking for Historic Lighthouses | - Explore means for IALA to promote lighthouse conservation e.g. UNESCO, World Heritage, letters of support from Secretary General etc. - Develop an international web link to historic lighthouse documents through the IALA website - Explore with the editor of the IALA Bulletin the possibility of publishing a new book on historic light vessels and service vessels world wide | On-going |  |  |
| 2.10 | 8 | Definition of terms relating to Lighthouse Conservation | Provide list of definitions for inclusion in the manual. | - Review and revise definitions of terms relevant to the work of IALA and the EEP Committee, including definitions as used by heritage bodies - Adopt and promote the use of definitions and terminology relating to heritage. | 1 | EEP10 |  |
| 2.11 | 4 | Building Maintenance in low energy environments | Provide guidance on building maintenance to include methods of conditioning the buildings with minimum energy input in low energy environments such as PV solar powered stations | - Identify relevant Guidelines - Update existing Guidelines with respect to building conditions in low energy environments | 3 | EEP12 |  |
| 2.12 | WS | Seminar on the Consequences of Technical Changes in Aids to Navigation on Historic Lighthouses |  | - Agree scope the event - Determine a location and host for the event - Prepare submission for council approval | 4 | EEP14 |  |
| 2.13 | N/A | Other items as they may arise |  |  |  |  |  |
| 2.13.1 |  |  |  |  |  |  |  |

WG2 – Heritage and Civil Engineering- Chairman: B McIntosh

- Sessions

| Item | 8 | 9 | 10 | 11 | 12 | 13 | 14 | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2.1 | ■ | ■ | ■ | ■ | ■ | ■ | ■ |  |
| 2.2 |  | ■ | ■ |  |  |  |  |  |
| 2.3 |  | ■ | ■ | ■ |  |  |  |  |
| 2.4 |  |  | ■ | ■ | ■ |  |  |  |
| 2.5 |  |  | ■ | ■ |  |  |  |  |
| 2.6 |  |  |  |  | ■ | ■ |  |  |
| 2.7 |  |  |  | ■ | ■ |  |  |  |
| 2.8 |  |  | ■ | ■ | ■ | ■ |  | Case Studies |
| 2.9 | ■ | ■ | ■ | ■ | ■ | ■ | ■ |  |
| 2.10 |  |  | ■ |  |  |  |  |  |
| 2.11 |  |  | ■ | ■ | ■ |  |  |  |
| 2.12 |  |  |  | ■ | ■ | ■ | ■ | Seminar |
| 2.13 | ■ | ■ | ■ | ■ | ■ | ■ | ■ | Other items as they arise |
| 2.13.1 |  |  |  |  |  |  |  |  |

| WG 3 - Environment, Quality Assurance, and publications– W. Danzik |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Item no. | Strategy Task no. | Title/subject | Objectives | Work to be undertaken | Work Sessions | Expected completion | Comments |
| 3.1 | 1 | IALA Certification Process | Contribute to the IALA Certification Process as required | - Develop additional templates - Revise existing templates when and where required. | On-going | EEP14 |  |
| 3.2 | 2 | Key Performance Indicators | Provide guidance to members on Key Performance Indicators | - Develop new Guidelines on Key Performance indicators from an EEP view, in consultation with ANM and IALA initiatives on IMO Voluntary Audit scheme | 4 | EEP11 |  |
| 3.3 | 4 | AtoN Software Modelling and Methods | Provide guidance to Members on available modelling software and methods useful for AtoN Services | - Develop an inventory of available modelling software and methods useful for AtoN Services - Check the possibilities for e-learning | 3 | EEP11 |  |
| 3.4 | 6 | Environmental issues related to Provision of AtoN Services | Provide guidance to Members on environmental issues in the provision of AtoN | - Update Green Guide for AtoN management | 7 | EEP14 |  |
| 3.5 | 7 | Navguide Revision | Assist ANM Committee in updating the Navguide | - Update the IALA Navguide as coordinated by the ANM Committee | 7 | EEP14 |  |
| 3.6 | 10 | AtoN Training | Provide guidance to Members on AtoN training using modern methods. | - Develop / revise guidelines on training in relation to AtoN’s | 5 | EEP12 |  |
| 3.7 | 10 | World Wide Academy | Provide EEP input to development of the IALA Works Wide Academy as required. | - Support the World Wide Academy – if this comes about | 7 | EEP14 |  |
| 3.8 | M | Monitor IALA Certification Process and the use of templates |  |  | On-going | EEP14 |  |
| 3.9 |  | Other items as they may arise |  |  |  |  |  |
| 3.9.1 | C/O | Search Index of EEP Documents | Develop a useful method of subject searching within EEP documents | - Provide a documentation matrix as a searchable index of EEP documents, with a view to providing a sample for a general IALA documentation searchable index. Time permitting. | 2 | EEP9 |  |
| 3.9.2 |  | Quality Management | Review Recommendation and Guideline on Quality Management | - Review Recommendation O-132 and Guideline 1052 and provide comments as necessary. | 1 | EEP8 | Completed at EEP8 |

WG 3 - Environment, Quality Assurance, and publications. Chairman – W. Danzik

Sessions

| Item | 8 | 9 | 10 | 11 | 12 | 13 | 14 | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.1 | ■ | ■ | ■ | ■ | ■ | ■ | ■ |  |
| 3.2 | ■ | ■ | ■ | ■ |  |  |  |  |
| 3.3 | ■ |  | ■ | ■ |  |  |  |  |
| 3.4 | ■ | ■ | ■ | ■ | ■ | ■ | ■ |  |
| 3.5 | ■ | ■ | ■ | ■ | ■ | ■ | ■ |  |
| 3.6 | ■ | ■ | ■ | ■ | ■ |  |  |  |
| 3.7 | ■ | ■ | ■ | ■ | ■ | ■ | ■ |  |
| 3.8 | ■ | ■ | ■ | ■ | ■ | ■ | ■ | Monitor item |
| 3.9.1 | ■ | ■ |  |  |  |  |  | Carried forward from last session |
| 3.9.2 | ■ |  |  |  |  |  |  | Completed at EEP8 |

| WG 4 - Light and vision – Chairman – S. Doyle |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Item no. | Strategy Task no. | Title | Objectives | Work to be undertaken | Work Sessions | Expected completion | Comments |
| 4.1 | 3 | Modern Light Sources | Provide guidance on the use of modern light sources in traditional lenses, on the use of self contained LED lanterns and extended light sources (light pipes ) as well as the use of laser | - Review and update IALA Guidelines (1049 from EEP7 2005) on the use of modern light sources in traditional lenses including diffusers - Guideline on integrated power system lanterns if none existing - Update existing guideline 1043 on extended light sources (eg light pipes and strings of LEDs) if none existing - Update existing guideline 1043 re lasers - Update Guideline 1043 on light sources used in visual aids to navigation | 4 | EEP11 |  |
| 4.2 | 3 | Surface Colours | Provide guidance on the use of surface colours for AtoN | - Review IALA Recommendations on Surface Colours including referencing chromaticity charts to paint standards - Add look up table to existing recommendation E108 to show relationship between IALA and RAL. Consider if there is a need to relate to Pantone, BS, etc. - Consider methods of checking surface colours on site, including use of colour pallet reference (swatch) and colorimeters. | 4 | EEP14 |  |
| 4.3 | 3 | Colour Measurement | Provide guidance on Colour measurements of lights | - Update existing documents to give guidance on Colour measurements. This is a task mainly for the specialist WG. - Provide input from the Committee to the Specialist Working Group. | 2 | EEP9 |  |
| 4.4 | 3 | Vertical Divergence and focal height | Provide guidance on Vertical Divergence and Focal Height of floating aids | - Develop Guidelines on Vertical Divergence and Focal Height of floating aids - Include in Workshop on developments in floating aids and associated moorings (WG1). - Consider use of Bayesian Networks as a tool to model this issue. - Review previous papers from EEP/ Eng / Plenary conferences on the issue of divergence and focal height. | 5 | EEP14 |  |
| 4.5 | 3 | Required Illumination level at observers eye | Provide guidance on useful / required illumination levels at the observer required for various background lighting conditions | - Develop Guidelines on useful / required illumination levels at the observer required for various background lighting conditions, - Consider input from Specialist WG. | 3 | EEP12 |  |
| 4.6 | 3 | Pulse Width Modulated Flashing Light | Provide guidance on the effective use of pulse width modulated flashing light, | - Develop Guidelines on the effective use of pulse width modulated flashing light below the flicker fusion frequency (eg LED). - Consider research in progress in Japan. - Consider the effects of pulse width modulation in areas of high background lighting. - Consider input from the Specialist WG, who are developing a plan to promote research. - Part of a guide on conspicuity in Item 4.9. | 4 | EEP14 |  |
| 4.7 | 3 | Flash Synchronization | Provide guidance on flash synchronization | - Develop Guidelines on flash synchronization. - Consider optical benefit of synchronisation and sequencing on conspicuity. - Consider applications for synchronisation. - Consider methods of providing synchronisation. - Part of a guide on conspicuity in Item 4.9. | 4 | EEP12 |  |
| 4.8 | 3 | Flood lighting | Provide guidance on structure flood lighting | - Develop Guidelines on the use of flood lighting of structures. - Consider as a form of extended light sources. - Consider benefits and applications of flood lighting. - Consider benefits and applications of flood lighting daymarks to provide a night time light. | 3 | EEP11 |  |
| 4.9 | 3 | Probability of detection and recognition of Visual Aids | Provide guidance to Members on how to assess/calculate probability of detection and recognition of visual AtoN | - Develop Guidelines on how to assess / calculate the probability of detection and recognition of visual AtoN. Define conspicuity. Consider quantification and enhancement of conspicuity. - Consider use of Bayesian Networks or other probability models as a tool to model this issue. - Include guidance on the effect of background lighting on visual range, including the effects of colour and conspicuity. - Consider amalgamating tasks associated with conspicuity (4.6, 4.7) into a single section on conspicuity. | 7 | EEP14 |  |
| 4.10 | 3 | Effective Luminous Intensity of Pulsed Lights | Provide guidance to Members on the effective luminous intensity of pulsed lights. | - Work with ad hoc expert group in developing a new model for Effective Luminous intensity of Pulsed Lights - Consider flashed, pulsed and modulated lights - Update existing documentation to reflect results | 3 | EEP10 |  |
| 4.11 | 4 | Measurement of ambient light level | Provide guidance to Members on the measurement of ambient light levels. | - Update existing Guidelines to reflect how to measure ambient light levels for switching AtoN’s ON / OFF (EEP5 2004) - Define test light source. - Define how to measure the illuminance of the light source. - Define how to apply the test light source to the light switch. | 3 | EEP13 |  |
| 4.12 | 9 | International Research and Developments | Promote international research and development within the scope of the EEP committee | - Implement plan from the Specialist WG to promote research. - Members keep Committee informed of research in their countries. | On-going | EEP14 |  |
| 4.13 | M | Monitor New and developing New Light Sources |  | Written report to each session from Ian Tutt, Xavier Kergadallan, Takumi Nitta, Jorg Unterderweide | On-going | EEP14 |  |
| 4.14 | WS | Workshop on developments in Lights and Associated Power Supplies (IALALITE / IALABATT) |  | October 2008, Session 12. | 4 | EEP12 |  |
| 4.15 | NA | Other items as they may arise |  |  |  |  |  |
| 4.15.1 |  | Light Colour | Add blue lights to Draft Recommendation E200-1 (Colours of Signal Lights) | - Review proposals from Specialist Ad-Hoc Working Group on Lights to modify the chromaticity boundaries in Draft Recommendation E200-1 to include blue lights. | 3 | EEP10 |  |

WG 4 - Light and vision – Chairman – S. Doyle

Sessions

| Item | 8 | 9 | 10 | 11 | 12 | 13 | 14 | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4.1 | ■ | ■ | ■ | ■ |  |  |  |  |
| 4.2 |  |  | ■ |  | ■ | ■ | ■ |  |
| 4.3 | ■ | ■ |  |  |  |  |  |  |
| 4.4 | ■ | ■ | ■ | ■ | ■ | ■ | ■ |  |
| 4.5 |  |  | ■ | ■ | ■ |  |  |  |
| 4.6 |  |  |  | ■ | ■ | ■ | ■ |  |
| 4.7 |  | ■ | ■ | ■ | ■ |  |  |  |
| 4.8 |  | ■ | ■ | ■ |  |  |  |  |
| 4.9 | ■ | ■ | ■ | ■ | ■ | ■ | ■ |  |
| 4.10 | ■ | ■ | ■ |  |  |  |  |  |
| 4.11 |  |  |  | ■ | ■ | ■ |  |  |
| 4.12 | ■ | ■ | ■ | ■ | ■ | ■ | ■ |  |
| 4.13 | ■ | ■ | ■ | ■ | ■ | ■ | ■ | Monitor item |
| 4.14 |  |  | ■ | ■ | ■ |  |  | Workshop |
| 4.15.1 | ■ | ■ | ■ |  |  |  |  |  |

Annex 8 – Developments in lighthouse conservation

A key objective of WG2 is the sharing of information in regards to Lighthouse Conservation initiatives within member countries.  The following is a summary report provided at EEP8.

China

What have been done and future plan for historic lighthouse preservation in China

China has a long history of seafaring, and to most Chinese seafaring person, lighthouses have a positive meaning of safety and reliability; At present, China MSA pays much attention not only on the protection of aids to navigation，but also on to raise the public awareness of the historic interest of the lighthouse.

Besides what has been mentioned in Gothenburg, the following has been done by China MSA in the recent years.

1 “Lighthouses of the World” has been published by China MSA at the end of 2005. It features more than 250 historic lighthouses from around the world.

2 Naozhou Lighthouse is elected as one of the Eight Municipal sceneries of Zhanjiang City, and began to open for visiting at a relative range.

3 The Chinese Exhibition Center of Aids to Navigation in Qinhuangdao city was repaired and resumed for visiting this summer.

5 China MSA has finished writing inscriptions for each of the historic lighthouse.

The future working plan includes

1 One of our plans is to construct a lighthouse museum. Naozhou Lighthouse may be the best option, taking all the related conditions into account. In addition, Huaniaoshan Lighthouse is also another choice.

2 Another plan is to promote the amendatory work of “Regulations on Preservation and Protection of Sea-area Historic Lighthouse of China” and Criterion on Classification of Sea-area Historic Lighthouse of China.

France

EEP 8 WG 2 2007 French actions related to lighthouse conservation/preservation

After some years of reflections, studies and tests, the French lighthouse service seems to be in a good way to improve his conservation/preservation strategy. As was presented at the XVIth conference, part of the stimulation came from outside.

The main goals for the next year are the following:

Listing of a limited number of lighthouses

Examination with the ministry of Culture of the 172 lighthouses and remarkable lights through a criteria list considering 4 parameters in order to establish a ranked list of buildings for listing:

History

Architecture

Nautical characteristics

Environmental parameters

Which is the best way to contract:

As far as the lighthouses and associated buildings belong to the French lighthouse authority, we made a comparison between different way of contracting with community, districts, town associations, and private companies. The best mode was chosen and proposed to the local lighthouse services under a model of contract.

Harmonisation of existing contracts is planned as well as a policy of a coherent and complementary network.

Destaffing the 22 remaining lighthouses with 41« keepers »

The programme is in preparation, but the aim is to reach the goal before 2010

Permanent survey of the running contracts

To improve the model of contract it is planned to have a permanent accurate analysis on the running contracts.

Translation of the IALA « conservation manual » in French is under consideration

Norway

Conservation, Preservation and heritage matters in Norway

During this fall, the process of de-manning all of the lighthouses in Norway will be completed. The last one is planned to be a part in a symbolic happening, where at the same time as the last keeper is brought ashore, a new VTS-central in Vardø (the very north of Norway) will be started up. This means that 350 years of manned lighthouse-history in Norway is brought to an end.

The gradual de-manning process over the last years, has of course resulted in a more effective and rational operation of the lighthouse services. But to those who are responsible for property administration and heritage concern; the process has been a challenge in the sense that it has triggered the need to document and preserve a number of historical buildings and sites, and not at least to find new approaches to alternative use of the heritage monuments.

Some of the lighthouses are transferred or sold to other institutions, primarily, other public services or authorities. And some are still in use in our own business, as bases for maintenance or vacation purposes. Most of them will however be administered as a cooperation based on tenancy agreement between the lighthouse service and local authorities or voluntary organisations. The last example is probably the best possibility to secure and stimulate an alternative use that gives the population access to the historical lighthouses.

As it may be known from earlier, we have made a national plan for lighthouse preservation, which resulted in listing of 83 stations according to the Cultural Heritage Act. Another 5 fog-signal-installations were added to the list. But the selection of objects concerning the heritage of aids to navigation stopped with the two types just mentioned – lighthouses and fog-installations. Therefore we have started making a heritage- and preservation plan with a wider scope, with the ambition to make a plan that is more representative and inclusive of all kinds of aids to navigation. And since our business also implies harbour- and pilot services, the heritage objects belonging to those items will also be considered in this plan. Our aim is to produce a more complete plan for the preservation of the complexity of the maritime infrastructure.

As more lighthouses have been opened to the public, the awareness of our national maritime heritage in general, and the cultural value of the lighthouses especially, are rapidly growing. As a result, the Norwegian broadcasting company (NRK) asked us to take part in developing a TV-documentary concerning different aspects about the lighthouses and their keepers. The outcome was six programs in a series and due to the great interest two additional programs were produced. Later the series has been broadcast both by Swedish and Danish television too. Along with the production of the TV series, a “coffee-table book” with the title “Lighthouses – The Coastal Cathedrals”, was written. The book is translated to English and is available next week. (Those who are interested can get the book by contacting kbk@kystverket.no).

During the last four years an administrative cooperation between the heritage authorities, museum authorities and the Norwegian Coastal Administration has also been established. Besides resulting in a joint yearly national conference of maritime culture, this has created a forum for contact and discussion of heritage strategies.

Another activity that we take part in is a project according to the European Commission under the CULTURE 2000 program, called PHAROS. The proposal of the project is to make a “Holistic Strategy for the Restoration, Preservation and Integration in the life of the modern society of Old European Masonry Lighthouses”. This project is cooperation between Greece, Cyprus, Italy, England and Norway.

We also take part in the Nave-Nortrail-project that works with securing accessibility to the coastal areas around the North Sea, and the preservation and communication of historical monuments and sites. Within this project a Norwegian network of lighthouses has been created, dedicated to public use. Norway has taken the responsibility to invite other European participants in Nave-Nortrail, to take part in a larger, international lighthouse-network. As a part of this, an international conference will be held at Lindesnes Lighthouse Museum in October 2006.

The work with establishing a governmental funding for a national lighthouse museum network is still continuing. So far, the governmental funding has been limited to project commitments, but the cooperation between the Norwegian Coastal Administration and the four lighthouse museums in the national network has been strengthened during the last year.

Lindesnes Lighthouse Museum, with the other participants in the museum-network, have been able to allocate resources to fund several investigations into our national maritime history, and have contributed to the cooperation between The Norwegian Coastal Administration and the heritage bodies on national, regional and local level.

Knut Baar Kristoffersen					Jo van der Eynden

Senior adviser							Director

Norwegian Coastal Administration 				Lindesnes Lighthouse Museum

Scotland

As mentioned in last meetings report some of the traditional lighthouses in Scotland were threatened with closure after a national review of Aids to Navigation. Although not a large number at this stage the first light to be discontinued by The Commissioners of Northern Lighthouses in over a hundred years has been switched off at Barns Ness near Edinburgh at the end of October 2005. The building was subsequently put up for public sale and purchased by the local company, which owns most of the surrounding area. At this stage they have no plans for the lighthouse buildings. Other lights have been discontinued at Holburn Head and Cromarty and are currently up for sale.

The funding attached to the AT Lights project has now finished but there is hope within our organisation that some level of contact can be maintained between the partners for both networking and the ongoing monitoring of the projects. NLB is very content with the success of the project with information signs fitted at 25 lighthouses and a webcam fitted at Mull of Galloway Lighthouse as well as the production of the publicity book which each member received several copies for distribution. We are also currently investigating the possibility of further European funded collaborative projects to benefit from our experience gained on this project.

As reported at EEP 7 we received information regarding a new European funded project, which was entitled “ Holistic Strategy for the Restoration, Preservation and integration in the life of the modern societies of Old European Masonry Lighthouses-Pharos”. Partners in the agreement are from Greece, Spain, UK, Cyprus and Norway.

After a meeting in early June with the UK partners in the project at which I offered use of an NLB Lighthouse for their case study, I have had no further correspondence on the matter.

I have recently been advising the members of the North Ronaldsay Trust, who have plans to reinstate one of the first Scottish Lighthouses on a remote Orkney island, and have recently participated in a UK wide television programme, “Restoration” which involves the public in selecting the most popular building to be “Restored” from those participating, and to fund a significant part of the required work through telephone contributions. In the final programme last month the lighthouse project on an island with a population of 70 people came third out the 18 projects involved across Britain. I think this shows the interest that can be generated by Lighthouse projects among the general public. The telephone subscriptions from the viewers raised during and after the programme by votes cast came to £2.3M.

The most lucrative part of our estate in respect to our enterprise developments has been the operation of some nine properties at four locations as holiday cottages. The National Trust for Scotland (NTS) markets the cottages under a partnership agreement. The NTS is one of the leading conservation charities that look after Scotland’s Heritage. They have a proven record in the Scottish Tourism market. You can rent/hire anything from a traditional Highland cottage to a castle.

The partnership is governed by a contract that clearly identifies our and their responsibilities. Our main letting season in Scotland is from the start of May until the end of September. The occupancy rate for the period is in excess of 80%. Outwith the main season, at two of the locations we are promoting 3 or 4 day breaks which are becoming very popular in the self catering market in Scotland.

We currently have 4 lighthouses where public access is available with a hope that we can prepare a total 10 where access can be arranged. We also have the opportunity to enhance the visitor experience at Mull of Galloway with the development of the former storerooms and the preservation of the Fog Signal Engine-room.

Following discussions with the Local Council we have secured a grant of £7,000 to undertake a visitor, traffic and structural surveys during 2007 with the intention of using the findings to enhance a full application to the Heritage Lottery Fund in 2008 for the refurbishment of the property.

The effect of all this development has had positive benefits to the local people in the way of extra employment and the fact that tourists are spending more time and therefore more money in the area.

Finally a colleague and myself are to attend a seminar in two weeks time at Lindesnes Lighthouse Museum in Norway, as part of the Nortrail project entitled “New use of lighthouses aimed at the general public – Preservation, practical ways of running activities and further development”. We will be telling of our experiences with alternative use and public access but I will also be taking the opportunity to publicise the IALA Conservation Manual and to encourage its wider use.

Spain

About what is new in Spain after the conference, new conservation projects are starting: Melilla lighthouse project, in the north of Africa, and Lekeitio lighthouse project, in the Cantabrian Sea, have recently been evaluated. Others like the museum of painting in Cabo Mayor Lighthouse or the interpretation centre in Cabo de Torres lighthouse have been finished.

About the AT-Lights project. The agreements have been signed with the local authorities in San Vicente and Santoña where the lighthouses are located, and the projects will start soon.

The tickets of the National Lottery will carry lighthouse pictures for one further year and a collection of stamps with lighthouses images is being prepared for the next year.

An article about the restoration of Pater Noster lighthouse has been published in our magazine “Puertos” and this month a summary will be published of the Spanish presentation in the conference, “Spanish politics in conservation and alternative uses of the lighthouses”.

The last initiative is an open forum on our website addressed to Spain and Latin America about AtoNs in general and specifically in best practices in preservation and maintenance of installations.

Sweden

The plan for lighthouse preservation is in the process of being reviewed. The Cultural Heritage Authorities want to list additional 30 Lighthouses, 30 are already listed, out of 100. In total about 60 of 100 Lighthouses will be listed.

A project to investigate the possibility of opening more Lighthouses to the public will soon be completed.

Today 6 Lighthouses are opened to the public. The present contract and agreement (if any?) with the guides will be withdrawn and a new contract will be signed. Additionally 22 Lighthouses can most likely be opened to the public. A new standard contract and a yearly checklist are under development.

A plan for lighthouse preservation has been set up. Among the 100 lighthouses considered, 23 Lighthouses are considered as very important for the Swedish history and are listed as national heritage. In the case of a light station, which is no longer needed for the mariners, the station is taken over by the State Property Board. Discussions have started for long term planning on future transfer of Lighthouses to the State Property Board.

*********************