Revision on ITU-R M.823-2

ITU-R M.823-2 Recommendation on the technical characteristics of differential transmissions for global navigation satellite systems from maritime radio beacons in the frequency band 283.5-315 kHz in region 1 and 285-325 kHz in regions 2 and 3.

Introduction

With respect to future developments of IALA DGNSS and modifications within the RTCM standard a revision of the existing ITU-R M.823-2 seems to be necessary. The possible modifications of the IALA DGNSS affecting the ITU-R standard are documented in RNAV22/WG1/WP01 and 
RNAV21 / 8.2 / 4.

Proposed actions and time schedule

Due to the fact that it is not possible to carry out all revisions on ITU-R M.823-2 during RNAV22 it was decided to split up the revision in two steps as shown in figure 1:

- revisions with respect to RTCM SC 104 V.2.3 should be prepared during RNAV22 and submitted to IALA council for approval.

- revisions with respect to future developments on IALA DGNSS (RNAV22/WG1/WP01) should be prepared during RNAV23.

IALA RNAV22

Revisions with respect to RTCM 2.3 and submission to IALA council for approval

IALA council meeting

RNAV23

Further revisions with respect to future DGNSS

IALA council meeting

Submit draft to ITU-R

Submit draft to ITU-R

IALA

ITU-R

ITU-R Working Party 8B

Jan    Feb    Mar   Apr    Mai     Jun      Jul     Aug   Sep   Oct      Nov    Dec    Jan    Feb    Mar  Apr

2005                                                          2006

ITU-R Working Party 8B

Figure 1: possible time schedule for ITU-R work