e-NAV10	Information paper

Agenda item	5 (Presentations)

Task Number	n/a

Author(s)	George Shaw, Nick Ward, Alan Grant

ACCSEAS Proposal for a North Sea e-Navigation Test-Bed

# Summary

A proposal is being prepared for submission to the EU INTERREG North Sea Region programme in October 2011 for the ACCSEAS project to run for 3 years (2012 to 2014). The aim of ACCSEAS (‘ACCessibility for Shipping, Efficiency Advantages and Sustainability) is to establish an e-Navigation Test-Bed in the North Sea, which will prototype and demonstrate regional e-Navigation solutions.

This document describes the objectives of the ACCSEAS project, the proposed project activities, the transnational partnership in the North Sea region and the expected project outcomes.

## Purpose of the document

If the ACCSEAS application is successful, the project results and experience will be used to inform discussions at IALA e-NAV and IMO NAV sessions. The purpose of the document is to engage IALA committee members as important stakeholders of the ACCSEAS project, to raise awareness of the planned e-Navigation Test-Bed activities and to promote international support for the project’s aim and objectives.

# Background

The ACCSEAS project provides the opportunity for European transnational cooperation and funding to implement, test, demonstrate and evaluate a prototype regional Test-Bed of the e-Navigation architecture and selected elements of the Maritime Service Portfolio, within the international framework of IMO and IALA. EU policy development, such as e-Maritime, fits within the international framework (IMO and IALA) such that e-Navigation can be implemented within this framework to improve maritime accessibility, efficiency and safety in the North Sea.

European transport policy provides a modal shift to seaborne transport to avoid road bottlenecks to the movement of goods, services & people. This modal shift needs more efficient and effective marine navigation services. The North Sea Region, as a maritime hub, is at risk from increased shipping congestion and transport delays, safety issues and pollution / environmental risks that would inhibit the region’s socio-economic development. Implementation of an e-Navigation Test-Bed offers a solution by harmonising navigation data and integrating electronic information based services for shipping.

ACCSEAS aims to implement and demonstrate e-Navigation systems to alleviate North Sea navigation risks and to provide a Regional Platform for sustainable development of transport services and economic growth in the long term. This will be achieved by establishing innovative Aids-to-Navigation and Vessel Traffic Services with ship / shore communication of reliable navigation information on a vessel’s position and routeing, building upon the valuable e-Navigation solutions developed by the EU EfficienSea project in the Baltic Sea Region.

# Discussion OF ACCSEAS OBJECTIVES, ACTIVITIES and OUTCOMES

The aim of ACCSEAS is to establish an e-Navigation Test-Bed and to prove the concept of innovative e-Navigation services, thereby improving regional accessibility and safety, alleviating bottlenecks, preventing congestion, and reducing associated accident & pollution risks for shipping using North Sea maritime transport routes and ports. The Test-Bed aims to build upon the solutions previously established in the Baltic Sea Region project, EfficienSea.

## ACCSEAS objectives

ACCSEAS has a series of project objectives, closely linked to the project Work Package structure. These objectives are to:

- Provide an effectively managed project for the North Sea INTERREG IVB Programme by ensuring coherent delivery of an e-Navigation Test-Bed implemented within the IMO and IALA international framework and related European policies (e.g. e-Maritime);

- Deliver a comprehensive Publicity and Communications strategy that engages all project stakeholders, especially informing future IMO regulations and IALA recommendations;

- Capture the regional requirements for the evolution of e-Navigation service provision in the North Sea that addresses the growth in the volume of shipping, reduction in congestion and ‘pinch-points’ in maritime traffic, improvements in safety of navigation and the accessibility of congested and ‘marginalised’ ports in the region. Specifically, identify regional priorities and key locations, and their need for e-Navigation solutions through the analysis of trends in maritime traffic and by evaluating the growth of North Sea maritime transport routes, together with associated, safety, congestion and accessibility issues;

- Develop the e-Navigation architecture and inform the development of standards for a regional e-Navigation Test-Bed that will demonstrate the ‘Proof-of-Concept’ of prototype services at key locations in the region. The Test-Bed should form the basis of an e-Navigation regional platform which upgrades the region’s maritime accessibility and takes into account criteria for harmonisation and integration of e-Navigation between national service providers;

- Implement prototype systems and infrastructure to provide resilient positioning and navigation information for shipping in the North Sea. Prove the concept that these innovative positioning solutions underpin the safety of navigation in the region and enable e-Navigation services that address the efficiency of maritime logistics for improved access in the region;

- Implement a number of e-Navigation prototype services to prove their value for the safety of navigation. Test these prototype services at key locations within the region, as a concept-proving evaluation of their capacity to improve the effectiveness of maritime logistical operations and to increase accessibility of the North Sea’s congested and remote ports;

- Integrate and demonstrate a regional e-Navigation Test-Bed of prototype services, underpinned by robust ships’ positioning to ensure the integrity and availability of navigation information, to investigate the “Proof of Concept” of e-Navigation prototypes in order to improve maritime access at the regional scale, and;

- Establish the foundations of an e-Navigation Regional Platform and set out a roadmap and plan for its future development, which will build on the outcomes of the ACCSEAS project and will provide a sustainable institutional framework for post-project maritime access improvements in the North Sea, with the aim of promoting sustainable maritime development and economic growth for the region.

## ACCSEAS project activities

Figure 1 shows the project structure and the workflow across the eight work packages (WPs) which closely align with the objectives.

The project duration is planned to be 3 years, starting in January 2012 and completing in December 2014.

The principal work package activities to establish the e-Navigation Test-Bed are described below, incorporating many valuable outcomes of the EU EfficienSea project in the Baltic Sea Region:

WP2:

Publicity &

Communication

WP1:

Project

management

WP8:

Establish e-Navigation Regional Platform

WP 4:

Develop

Architecture &

Standards

WP6: Implementation B

Ship & Shore Services

WP3:

Establish baseline & priorities

WP7

Demonstrations using

e-Navigation Test-Bed

WP5: Implementation A

Positioning & Communication

- ACCSEAS Work Package Structure

WP3: ‘Establish baseline and priorities’: Uses traffic analysis to explore issues and trends related to North Sea maritime transport and access to ports and peripheral maritime areas. It captures requirements for novel e-Navigation services at priority locations in the region. It identifies potential e-Navigation solutions which could resolve safety-of-navigation issues, reduce congestion and improve accessibility.

WP4: ‘Architecture and Standards for the NSR e-Navigation Regional Platform’: design a novel architecture for the e-Navigation Test-Bed, to support the evolution of international standards and to define the foundations of a transnational e-Navigation Regional Platform for the North Sea. It determines design and verification techniques to develop and test the effectiveness of selected elements of the operational maritime services portfolio and to validate innovative e-Navigation solutions for regional safety of navigation and accessibility.

WP5: ‘Implementation A, Resilient Positioning and Communications’: develops and implements e-Navigation prototype systems and infrastructure that provide resilient positioning for North Sea shipping and basic prototype e-Navigation communications within the region. The WP then tests and evaluates the innovative capability for positioning of ships and supports the development of standards and guidelines based on the process from design to evaluation.

WP6: ‘Implementation B, Ship & Shore Services’: develops and implements key e-Navigation prototype services identified by requirements (WP3) and the overarching e-Navigation architecture (WP4) to determine the appropriate form and function of these services at prototype locations in the region. The WP also supports the development of test methods and informs standards and guidelines based on the process from design to evaluation.

WP7: ‘Demonstrations using e-Navigation Test Bed’: provides a “Proof of Concept” demonstration for e-Navigation prototype services developed in WPs 5 & 6. It shortlists prototypes to be tested on a regional scale, provides training to staff and evaluates the regional e-Navigation Test-Bed. Results will inform the roadmap for future development of a Regional Platform (WP8) to improve the safety of navigation and the efficiency and effectiveness of maritime operations at congested and inaccessible locations in the North Sea.

WP8: ‘Establish an e-Navigation Regional Platform across the North Sea’: establishes the foundations of an e-Navigation regional platform through development of plans to sustain and extend the regional Test-Bed. Plans and training needs analysis will address the growth of e-Navigation services to ensure sustainable improvements for maritime accessibility, for further development of the regional platform within the international framework of the IMO, IALA and EU maritime policy, to inform stakeholders and decision-makers.

## ACCSEAS outcomes: ‘proof of concept’ of the e-Navigation Test-Bed

Figure 2 illustrates the ‘proof-of-concept’ e-Navigation outcomes that comprise the North Sea Test-Bed, covering prototype e-Navigation system designs, their implementation and the demonstration of prototype e-Navigation solutions. Implementation and demonstration of the Test-Bed will provide valuable practical experience of e-Navigation, through the harmonisation of navigation data and the integration of shipboard capabilities - focused on the mariner and crucial human factors - with shore-based infrastructure, systems and services.

The Test-Bed will be established to meet specific e-Navigation requirements at the regional scale, which address safety of navigation, reduced congestion and greater efficiency of shipping. The Test-Bed requirements and outcomes fit within an institutional framework of policy, regulations and standards that enables (and appropriately constrains) the prototype e-Navigation solutions. The evaluation of prototype solutions leads to an outcome that addresses the sustainability of an operational e-Navigation solution for the North Sea, in the form a plan and roadmap for further development of an e-Navigation regional platform.

Baseline of transnational solutions

Identification of the regional priorities for e-Navigation

e-Navigation

Standards and Criteria

Design and Blueprints

North Sea Prototype implementation

Demonstration of prototype solutions for e-Navigation

Regional Platform for sustained operational

e-Navigation services within North Sea region

Requirements & institutional framework

North Sea Test-Bed

Operational services

e-Navigation

Policy Framework & Constraints

- ACCSEAS outcomes: e-Navigation prototypes and regional platform

The interlinking of maritime transport routes across the North Sea requires a strong transnational approach to the delivery of ACCSEAS outcomes. ACCSEAS brings together several maritime navigation service providers / competent authorities (IALA members) within the region to co-ordinate the joint implementation and demonstration of e-Navigation services and to assess the positive impact on safety of navigation and the improvements in regional maritime accessibility. ACCSEAS outcomes will inform and advise IALA committee members through the partners’ coordinated outreach to stakeholders, through conferences / events, expert and user consultations, workshops and dissemination of project results. Examples of information that can be shared are:

- Detailed regional e-Navigation requirements and the rationale for selected e-Navigation services / applications at priority prototype locations requiring e-Navigation solutions;

- Experience of co-operative working and ‘systems-of-systems’ engineering to develop prototype e-Navigation services within the IMO and IALA framework that establish an effective e-Navigation Test-Bed and regional platform;

- Results of prototype testing and ‘proof of concept’ demonstration of e-Navigation services at a regional scale.

## ACCSEAS participants

### Partners engaged

The following partners from Denmark, Germany, Netherlands, Sweden and the UK are engaged in the preparation of the ACCSEAS proposal:

- Farvandsvæsenet (Danish Maritime Safety Administration, (DaMSA));

- Wasser- und Schiffahrtsverwaltung des Bundes (German Federal Waterways and Shipping Administration): Bundesministerium für Verkehr, Bau und Stadtentwicklung (German Federal Ministry of Transport, Building and Urban Development);

- Fraunhofer Institute, Germany;

- Sjöfartsverket (Swedish Maritime Administration);

- SSPA Sweden;

- Chalmers Tekniska Högskola (Chalmers University of Technology), Sweden;

- Rijkswaterstaat: Ministerie van Infrastructuur en Milieu (Netherlands Ministry of Infrastructure and the Environment);

- General Lighthouse Authorities of the United Kingdom and Ireland (Lead Beneficiary).

### ‘Associate Partners’ (to be confirmed)

- Harwich Haven Authority, UK;

- Norwegian Coastal Administration (Kystverket);

- UK Department for Transport (DfT) / Maritime and Coastguard Agency (MCA).

### Possible further partners considering involvement

The following organisations are investigating possible partner participation in ACCSEAS:

- The Maritime Centre, Flensburg University of Applied Sciences, Germany;

- Port of Rotterdam; Netherlands;

- Port of Amsterdam; Netherlands;

- Port of Antwerp; Belgium (Flanders);

- United Kingdom Hydrographic Office (UKHO).

# References

- INTERREG IVB North Sea Region  Programme: http://www.northsearegion.eu/ivb/home/

- ACCSEAS Project Idea: http://www.northsearegion.eu/ivb/project-ideas/&tid=478

# Action requested of the Committee

The Committee is requested to:

- Consider future inputs as they arise from the ACCSEAS project outcomes (e-Navigation Test-Bed implementation experience, demonstration results and advice on regulatory / institutional issues and standards) to inform the wider international development of e-Navigation.