e-NAV12	Input

Agenda item	9.3 and 10.1

Task Number	14 and 17

Author	Michael D Card

## Developing the AIS and VDE Plan for e-Navigation

# Summary

This document is a proposed structure for the next actions by the AIS and Communications WGs on the development of AIS and VDE.

## Related documents

- e-NAV11/output/10 “Plan for AIS and VHF Data Communications in e-Navigation”

- e-NAV11/output/08 “Liaison Note to ITU-R Working Party 5B - Plan for Future VHF Data Communications”

# Background

The background to the AIS and VDE plan for e-Navigation agreed at IALA e-Nav11 is as follows.

- The late input paper to the combined meeting of WG3 and WG4 in San Francisco in March 2012 “Concerning the VHF portions of the “Three Essential Elements of e-Navigation Communications – Proposed revision of strategy” proposed a new vision for dealing with AIS data and VDE in e-Navigation

- San Francisco output paper 02 “Plan for AIS and VDE” was based on this late input paper and defined the way forward

- e-NAV11/output/10 “Plan for AIS and VHF Data Communications in e-Navigation” refined the San Francisco output paper, and will be copied to other IALA Committees for comment

- e-NAV11/output/08 “Liaison Note to ITU-R Working Party 5B - Plan for Future VHF Data Communications” will inform ITU of IALA’s expectations for WRC15

Thus the basic plan for AIS and VDE has been established, but the technical details, timetable, and work plan must now be decided.

# Development of the technical details of the AIS and VDE Plan

I suggest that development of the AIS and VDE plan should include the following actions.

## Create a detailed technical plan for AIS and VDE

### Define in more detail the AIS messaging presently on AIS-1 and AIS- 2 which will be broadcast on channels in VDE

### Make a table of all AIS messages involved

### With a policy related to ASMs

### Including provision for ASMs not yet envisaged (future ASMs)

### Also consider how Class-B messages should be allocated

### Use this to make a draft technical policy in detail for

### AIS

### VDE Part A – i.e. the VDE using AIS messaging technique

### Define technical policy for VDE Part B – i.e. the VDE using the other four VHF channels

### Modulation method(s) acceptable

### Message formats and data structure

### Data content

### Consider and propose what e-Navigation data should/would be carried in VDE Part B channels

### And how 4 x 25 or 1 x100 will be managed ashore and afloat

### Allow for local initiatives and future technique development

## Consider the effects of this detailed technical plan on shore infrastructure and ship equipment, and list and describe the changes which will be needed

### Effects on shore infrastructure which must be considered include

### AIS base stations and networks

### AIS AtoN

### VDE shore infrastructure implementation

### Prepare at least two examples of how the expected changes in shore infrastructure could be implemented

### Case 1 – new installation on “bare” coastline

### Case 2 – shore infrastructure update where an AIS base station network already exists

### Effect on shipboard hardware – IMO jurisdiction

### Consider how the above changes will impact ship systems, taking into account the work already done on future ship communications systems

### Make a brief review of how this will impact on IMO carriage requirements etc.

### CIRM could assist with this review

### Effect on shipboard hardware – non IMO, e.g. e-Nav Test Beds such as Mona Lisa

### What would be needed to set up a demonstration system?

### How quickly could a demonstration system be established?

### Can we identify a willing partner?

## List the necessary resolutions/standards/guidance which will be needed from other international bodies in order to implement the plan

  - IALA, IEC, ITU, IMO etc.

# Creation of a Migration Plan and Overall Timetable

The detailed technical plan above should describe the AIS and VDE communications for e-Navigation after implementation (globally, or for a region of the globe, or for an e-Nav test bed area). However there will need to be a timetable for implementation and a migration plan to take account of existing shore and ship infrastructure and the finite time it will take to modernise these.

- The migration plan can be created during the actions described above, or it could be done after, depending on the thought process of the group handling this whole work item

- However it needs very careful consideration as it has impact on timing, costs, and the ease of dealing with other bodies

- As an example, the migration plan will probably need to include the simultaneous broadcast of today’s AIS Messages 21 and today’s ASMs on both AIS-1 & AIS-2, and on VDE for some years

  - But perhaps most new ASM’s could be broadcast only on VDE

Having completed the above, an Overall Timetable for the implementation of the AIS and VDE plan and its Migration Plan should become clear. This must take account of:

- Technical development work and/or trials, if necessary

- Liaison with and actions by other bodies, including amendment or creation of standards, resolutions, guidance, etc.

- Commercial development and manufacture

In order to move ahead at reasonable speed, consideration might be given to concentrating the Overall Timetable on implementation first in an e-Navigation test bed.

# Gantt chart for the work of WG3+4

It will be important to create a work plan and Gantt chart for the work of WG3+4, and provide this for inclusion in the IALA e-Navigation project plan.

# Output documents

- The above WG3+4 activity would result in the creation of one or more working documents, probably more than one so that the activity can be split into manageable portions

- The working documents should eventually yield a number of important output documents:

  - Detailed technical plan for AIS and VDE in e-Navigation

  - Executive summary document, with benefits

  - Migration plan for AIS and VDE in e-Navigation

  - Timetable and Gantt chart for AIS and VDE in e-Navigation

# Related activity

- The MRCP must be updated to take account of the AIS-VDE plan

- Document e-Nav11-17-10 will need to be updated

  - And in my view it should be changed from a product specification to a functionality specification

  - It would be even better to take this functionality specification and divide it into two

    - AIS functionality

    - VDE functionality, covering all six VDE channel requirements

- Consideration must be given as to how to treat ITU-R M.1371 revision. I would recommend the following:

  - Stabilise ITU-R M.1371 in its present form, apart from reflecting changes to IEC test standards

  - Restrict ITU-R M.1371 to consideration of AIS-1 & AIS-2, and long range AIS via AIS-3 & AIS-4

  - Create a new ITU document for VDE, covering both AIS techniques and other techniques

  - As part of the overall policy for AIS and VDE, place any new ASMs or similar developments into this new ITU VDE document

- IALA A-124 and A-126 will need to be updated to reflect the new VDE plan and the migration plan

- New IALA guidance will be needed for VDE implementation

# WG structure to achieve the above

The existing arrangement of separate AIS and Communications WGs may no longer be appropriate. The VDE will use AIS techniques for two of its six frequencies and these will probably carry AIS ASMs. However VDE is logically within the scope of the present Communications WG. Perhaps there should be a single Communications WG, with an AIS sub-group to handle legacy AIS1+2 matters and the revision of existing IALA AIS guidance, such as A-124, A-126, etc. to take account of the new VDE plan.

Michael D Card

Zeni Lite Buoy Co Ltd

2012-04-11