Long Range Identification and Tracking (LRIT) of ships

Rapporteur: Bill Cairns

Date: e-NAV5 / September 2008

Current Situation/Status

IMO has issued updated LRIT Performance Standards and Functional Requirements in MSC.263(84) and includes an updated system architecture diagram..

Although agreed at MSC 83 in Oct. 2007, the LRIT Technical Specifications have still not been finalized or released.  The latest official document on the Technical Specifications is the Report of the Ad Hoc Working Group on Engineering Aspects of LRIT, MSC 83/6/1.

MSC 83 established a new group, the Ad Hoc LRIT Group, which has met 4 times this calendar year, most recently in August.  The Group continues to review and update the technical specifications and is progressing toward system implementation.

As agreed at MSC 82 and reiterated at MSC 83, the US is developing the International LRIT Data Exchange.  This development is focusing on a high availability infrastructure because the IDE is at the hub of the LRIT system.  The IDE status effective 18 August is as follows:

- Configured IDE Production Hardware

- Initiated Prototype IDE Communications and Functional Testing

- Completed 90% of Software Development

- Designed 75% Administrative Interface

- Installed XML Gateway and Tested 5000 Records/Second

Upcoming events for IDE development:

- Prototype Testing With Data Centers - Began 1 July 2008

  - Brazil, Republic of Korea, The Bahamas, The Marshall Islands

  - DDP Server, USA, Canada

  - Switch from Test H/W to Production Hardware

- Develop IDE Connectivity Standard Operating Procedures

- Develop Lessons Learned to Help Next Data Centers

- Implementation/Full Operating Capability -  31 December 2008

Key Points

- Final cost and billing model has not yet been agreed; this must be decided at MSC 85.