| From: e-NAV6 |  |
| --- | --- |
| To: PAP & the IALA Representative at IMO | 12/03/09 |

Liaison Note

Briefing Note for IALA Representative at IMO MSC 86

# Introduction

This briefing has been prepared as a working paper at e-NAV 6 to assist the IALA Delegation to IMO MSC 86 in responding to MSC 86/23/4.  This input from the Chairmen of NAV, COMSAR & STW includes a proposal for a joint plan of work for the sub-Committees for the implementation of the e-navigation strategy.  IALA is invited to contribute in a number of areas.

# User Needs

NAV 55 is to review and finalise the development of more detailed user needs.  “It is expected that IALA would put in a paper to NAV 55 on this issue”

A brief paper has been prepared at e-NAV 6 for approval by Council, setting out the approach proposed for further developing user needs.  More work is planned at an inter-sessional meeting of WG1 to further develop user needs in an example area.  This may result in an input from a national administration, or a working paper for use within the WG at NAV 55.

# Architecture

NAV 55 is to review the preliminary work on architecture.  IALA will be invited to continue its work on the shore-side infrastructure, participate in the Correspondence Group and report to COMSAR 14 and NAV 56, as appropriate.  The IALA Recommendation e-NAV 101 on the Initial Shore-side Architecture is to be finalised at e-NAV 7.

# Gap Analysis

An initial gap analysis is expected by 2010, with a full gap analysis by 2011.  IALA is to be invited to perform a gap analysis on the shore-side aspects, reporting to COMSAR 14 and NAV 56, as appropriate, finalising it and reporting to COMSAR 15 and NAV 57.

Subject to the IMO approval of user needs, this work can be started at e-NAV 7 (initial gap analysis), carried on inter-sessionally and completed at e-NAV 8 (September 2010).

# Cost-benefit and risk analyses

These are scheduled for completion by 2011.  IALA will be invited to perform a cost benefit and risk analysis on the shore-side aspects and report to COMSAR 14 and NAV 56, as appropriate, finalising these analyses and reporting to COMSAR 15 and NAV 57.  This work can be planned at e-NAV 7, so that a progress report can be given to COMSAR 14 and NAV 56.  Subject to the IMO approval of user needs, this work can then be carried on inter-sessionally and at e-NAV 8, so that a further progress report can be given to COMSAR 15, with completion at e-NAV 9 (March 2011) for a final report to NAV 56.

# Note on resources

Whilst development of the architecture and the gap analysis can be carried out within the e-NAV and VTS Committees and their WGs, the gap, cost benefit and risk analyses may be beyond their resources and expertise.  Therefore in order that IALA can respond positively it may be necessary for one or more IALA Members to offer to provide support, in the form of funded consultancy.