e-NAV Committee Work Programme (2010 – 2014)

Approved by the IALA Council – March 2010

(Changes made/suggested at [Committee session] are highlighted in yellow)

e-Navigation is the concept of enhanced navigation through electronic systems.  The e-NAV Committee deals with radio navigation and communications aspects for the provision of integrated electronic navigation information (including AIS, GNSS, etc.).  In the work of the Committee, the following general aspects are to be taken into consideration:

- Strategic focus of IALA;

- Harmonized use of Definitions and Terms;

- Concepts associated with Risk Assessment / Management;

- Work Programme 2010 – 2014.

| Task | Estimated number of sessions | Comments | Strategy Element(s) |
| --- | --- | --- | --- |
| Strategy and operations (Presentation and User requirements) |  |  |  |
| - Monitor and coordinate input on Strategy & Operations to the IMO process | 7 | NAV56-60, COMSAR14-18 |  |
| - Review and update IALA Strategy for e-Navigation | 3 |  |  |
| - Maintain and update user requirements (in coordination with VTM) | 4 |  |  |
| - Recommendations and guidelines on Maritime Information Systems (in coordination with VTM) | 5 |  |  |
| - Monitor developments in ECDIS, VDR, and ENCs | 3 |  |  |
| - Monitor developments in navigation for polar regions. | 2 |  |  |
| Position, Navigation, and Timing (Sensors): |  |  |  |
| - Review and update World Wide Radio Navigation Plan | 3 |  |  |
| - Recommendations and guidelines on PNT systems and radar AtoNs | 5 |  |  |
| - Coordinate input to IMO, ITU, and IEC on PNT systems | 4 |  |  |
| - Guideline on establishment and operation of navigation systems in polar regions | 2 |  |  |
| - Monitor developments in satellite and terrestrial EPFSs and non-radionavigation systems | 4 |  |  |
| - Guideline on recommended measures for disaster recovery | 2 |  |  |
| - Monitor developments in radar technology and their effect on racons | 3 |  |  |
| AIS |  |  |  |
| - Review and update documentation on AIS (M.1371; A-124, A-126) | 4 |  |  |
| - Coordinate input to IMO, ITU, and IEC on AIS | 3 |  |  |
| - Monitor and contribute to development of AIS | 4 |  |  |
| - Monitor developments in the technical definition of AIS stations at IEC, satellite detection of AIS, and terrestrial long range AIS. | 5 |  |  |
| - Monitor developments in the use of AIS in polar regions (e.g. AIS AtoNs) | 3 |  |  |
| Communications: |  |  |  |
| - Review and update IALA Maritime Radio Communications Plan | 5 |  |  |
| - Recommendations and guidelines on communications | 4 |  |  |
| - Coordinate input to ITU, IMO, and IEC on communications | 4 |  |  |
| - Guideline on establishment and operation of communications systems in polar regions | 2 |  |  |
| - Monitor developments in GMDSS and LRIT | 3 |  |  |
| Architecture: |  |  |  |
| - Develop and maintain shore-based e-Navigation Architecture | 5 |  |  |
| - Recommendations and guidelines on architecture | 5 |  |  |
| - Coordinate input to IMO, ISO, and IEC on architecture | 3 |  |  |

| Task | Estimated number of sessions | Comments | Strategy Element(s) |
| --- | --- | --- | --- |
| Miscellaneous: |  |  |  |
| - Monitor and report progress on related systems | 4 |  |  |
| - Liaise with other IALA Committees and other bodies | 4 |  |  |
| - Prepare a combined IALA Plan (all Committees) | 4 |  |  |
| - Set up an e-mail group to coordinate work, intersessional meetings and plans using the IALA website and IALA Bulletin, where appropriate | 4 |  |  |

Monitoring Items

| Task | Duration | Comment | Strategy Element(s) |
| --- | --- | --- | --- |
| M1 None at this time | Continuous |  |  |

Deferred Items

| Task | No. of sessions | Comment | Strategy Element(s) |
| --- | --- | --- | --- |
| D1 None at this time |  |  |  |

e-NAV Committee Revised Work Plan

|  | e-NAV8 | e-NAV9 | e-NAV10 | e-NAV11 | e-NAV12 | e-NAV13 | e-NAV14 |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Session 1 | Session 2 | Session 3 | Session 4 | Session 5 | Session 6 | Session 7 |
| Task 1 | X | X | X | X | X | X | X |
| Task 2 | X | X | X |  |  |  |  |
| Task 3 |  |  | X | X | X | X |  |
| Task 4 | X |  | X | X | X |  | X |
| Task 5 |  |  |  | X | X | X |  |
| Task 6 |  |  |  | X |  | X |  |
| Task 7 |  | X |  | X |  | X |  |
| Task 8 |  | X | X |  | X | X | X |
| Task 9 | X |  | X | X |  | X |  |
| Task10 |  |  |  | X |  | X |  |
| Task 11 |  | X |  | X |  | X | X |
| Task 12 | X |  | X |  |  |  |  |
| Task 13 | X | X | X |  |  |  |  |
| Task 14 | X | X |  | X | X |  |  |
| Task 5 | X |  | X |  |  | X |  |
| Task 16 | X | X |  |  | X | X |  |
| Task 17 | X | X |  | X | X | X |  |
| Task 18 |  |  |  | X | X |  | X |
| Task 19 | X |  | X | X |  | X | X |
| Task 20 |  | X |  | X | X |  | X |
| Task 21 | X |  | X | X |  | X |  |
| Task 22 | X | X |  |  |  |  |  |
| Task 23 |  |  | X | X |  |  |  |
| Task 24 | X | X |  | X | X |  | X |
| Task 25 | X |  | X | X |  | X | X |
| Task 26 |  | X |  | X |  | X |  |
| Task 27 | X |  | X |  | X |  | X |
| Task 28 |  | X |  | X |  | X | X |
| Task 29 | X | X |  |  | X | X |  |